## Slide 1
UE23CS441A – Capstone Project Phase – 3
Project Progress Review # 2
Project Title : PRIMA-NEXT
Project ID : [To be added]
Project Guide : [To be added]
Project Team : [To be added]
Notes: PRIMA-NEXT. Project Progress Review #2. Personal project ID, guide, official team names and expanded title can be added by the team. Evidence date: 10 October 2026.

## Slide 2
Outline
PRIMA-NEXT
Review 1 feedback and demonstration progress
Methodology, technical stages, results, and algorithms
Design choices, module demonstration, and testing
Other domains, paper and patent progress
Pending tasks, timeline, conclusion, and references
Notes: Outline
## 2. Slide 2: outline
Use this review order:
1. Previous review suggestion and our response.
2. Problem, current methodology, and measured results.
3. Runtime workflow, algorithms, and design alternatives.
4. One coherent demo scenario and baseline comparison.
5. Completed modules, test evidence, and remaining limits.
6. Applicability to other domains.
7. Paper/patent status and supporting artifacts.
8. Pending-task timeline, conclusion, and references.
The publication/patent section is an addition requested by the team. The template does not contain a dedicated slide for it. Place it before the timeline or use an additional slide under the methodology expansion allowance.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026

## Slide 3
Suggestions from Review 1
PRIMA-NEXT
The panel requested one sample that demonstrates every runtime module, with a baseline comparison.
A connected scenario can exercise several task-specific requests. Ingestion, QA, classification and tools intentionally follow different routes.
The runtime and test scaffolding exist. A unified runnable demo, saved real-model comparison and rehearsal remain pending.
Notes: Suggestions from Review 1
## 3. Slide 3: suggestions from Review 1
### 3.1 Verified suggestion and feasibility
The previous panel requested a demo script showing every module working for one sample, with a comparison. No other panel remarks were supplied.
| Suggestion | Feasibility | Current progress | Remaining evidence |
|---|---|---|---|
| Demonstrate modules on one sample | Feasible as one scenario using several typed requests. QA, ingestion, affect classification, and tools intentionally use different routes. | Canonical routes, detailed diagnostics, integration tests, and controlled tools exist. [E02/E03] | A rehearsed executable scenario with exported traces, actual outputs, and maintenance completion. |
| Include a comparison | Feasible using existing model_only, simple_rag, and prima_full profiles. | Profiles and paired benchmark infrastructure exist. [E02/E05] | Matched real-provider outputs, identical source opportunity/settings, native scoring, cost measurements. |
| Show testing of completed modules | Feasible through existing tests and fault injection. | Fresh 25-test subset passes. Broader async run did not complete. See Section 8. | Fresh wider-suite evidence in a functioning environment. |
### 3.2 What to say about the demo's progress
We have the runtime routes and test scaffolding needed for the panel's suggestion. We now have a single-scenario demonstration specification. The unified runnable demo, saved real-provider comparison, and rehearsal are pending. We will demonstrate each module through its appropriate route and show when a component was actually executed.
main.py is an affect demo. It does not establish that the full PRIMA workflow works. [E01/E04]
"Every module" should mean every claimed runtime responsibility, not every source file, training utility, benchmark adapter, or legacy helper. Reflection is conditional, and background maintenance needs an explicit completion barrier. One successful answer cannot honestly prove all of those paths ran.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026

## Slide 4
Review feedback and progress
PRIMA-NEXT
Request | Available | Next evidence
Single-sample demo | Typed routes and detailed traces | Rehearsed scenario with actual outputs
Comparison | Model-only, simple RAG and full PRIMA profiles | Matched provider/settings and scored outputs
Module testing | 25 focused tests passed on 10 October 2026 | Fresh wider-suite evidence
Notes: Review feedback and progress
## 3. Slide 3: suggestions from Review 1
### 3.1 Verified suggestion and feasibility
The previous panel requested a demo script showing every module working for one sample, with a comparison. No other panel remarks were supplied.
| Suggestion | Feasibility | Current progress | Remaining evidence |
|---|---|---|---|
| Demonstrate modules on one sample | Feasible as one scenario using several typed requests. QA, ingestion, affect classification, and tools intentionally use different routes. | Canonical routes, detailed diagnostics, integration tests, and controlled tools exist. [E02/E03] | A rehearsed executable scenario with exported traces, actual outputs, and maintenance completion. |
| Include a comparison | Feasible using existing model_only, simple_rag, and prima_full profiles. | Profiles and paired benchmark infrastructure exist. [E02/E05] | Matched real-provider outputs, identical source opportunity/settings, native scoring, cost measurements. |
| Show testing of completed modules | Feasible through existing tests and fault injection. | Fresh 25-test subset passes. Broader async run did not complete. See Section 8. | Fresh wider-suite evidence in a functioning environment. |
### 3.2 What to say about the demo's progress
We have the runtime routes and test scaffolding needed for the panel's suggestion. We now have a single-scenario demonstration specification. The unified runnable demo, saved real-provider comparison, and rehearsal are pending. We will demonstrate each module through its appropriate route and show when a component was actually executed.
main.py is an affect demo. It does not establish that the full PRIMA workflow works. [E01/E04]
"Every module" should mean every claimed runtime responsibility, not every source file, training utility, benchmark adapter, or legacy helper. Reflection is conditional, and background maintenance needs an explicit completion barrier. One successful answer cannot honestly prove all of those paths ran.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026

## Slide 5
Project problem and objectives
PRIMA-NEXT
PRIMA-NEXT is a Python research runtime around a language model. It decides what history to retain, which evidence to retrieve, when to correct or abstain, and which operations are allowed.
The research question is whether these mechanisms improve useful behavior enough to justify latency, model calls and storage compared with the same model alone and simple RAG.
The project uses existing foundation models. Its contribution is the surrounding memory and control system.
Notes: Project problem and objectives
## 1. Slide 1: project identity and motivation
### 1.1 Administrative fields
| Template field | Value to put on the slide |
|---|---|
| Course/review | UE23CS441A, Capstone Project Phase 3, Project Progress Review #2. |
| Project title | PRIMA-NEXT is the repository name. Confirm the official expanded academic title. |
| Project ID | [To be added] |
| Project guide | [To be added] |
| Project team | Git contributors: Yuv Nahar, K Rajeev, K Abhiram, ZeroDeaths7. Confirm legal/full names, student IDs, and academic membership before using these as the official roster. [E11] |
| Review date | [To be added]. This document's preparation date is not the review date. |
### 1.2 Problem statement
A language model's response depends on its supplied context and learned parameters. A continuing agent must also decide what historical information to retain, which evidence to retrieve now, how much work to spend on missing evidence, whether to abstain, and what operations it may perform. PRIMA's engineering problem is to give these decisions explicit owners and observable outcomes.
The research question is whether the additional memory and cognitive mechanisms improve useful behavior enough to justify their latency, model calls, and storage cost relative to the same model alone and simple RAG. A large number of modules is an implementation fact, not an answer to that research question. [E01 - E05]
### 1.3 Objectives and acceptance evidence
| Objective | Evidence that would establish it |
|---|---|
| Retain and recover relevant historical facts | Admitted source records, provenance, held-out retrieval recall, memory-assisted QA outcomes. |
| Use task-appropriate processing | Route tests and diagnostics showing required execution and short-route exclusions. |
| Bound uncertainty and correction work | Recorded decisions, correction budgets, stopping reasons, helped/harmed outcome counts. |
| Execute controlled tools | Validated arguments, policy decisions, handler results, blocked-action evidence. |
| Evaluate reproducibly | Frozen IDs/settings, native scoring, failure accounting, complete validated artifacts. |
| Communicate publication progress honestly | Manuscript version, submission receipt, acceptance notice or patent filing receipt, as applicable. |
Speaker explanation: "We implement the agent's surrounding control system. We use existing language models and configurable embedding/classification models. We do not claim to have trained a new foundation model."
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026

## Slide 6
Objectives and acceptance evidence
PRIMA-NEXT
Objective | Evidence required
Historical recall | Admitted source records, provenance, held-out retrieval and QA outcomes
Task-appropriate execution | Valid routes, exclusions, executed-component traces
Bounded correction | Budgets, stop reasons, helped/harmed outcomes
Controlled actions | Policy, schema, handler result and blocked-action records
Reproducible evaluation | Fixed identities, native scoring, complete artifacts
Notes: Objectives and acceptance evidence
## 1. Slide 1: project identity and motivation
### 1.1 Administrative fields
| Template field | Value to put on the slide |
|---|---|
| Course/review | UE23CS441A, Capstone Project Phase 3, Project Progress Review #2. |
| Project title | PRIMA-NEXT is the repository name. Confirm the official expanded academic title. |
| Project ID | [To be added] |
| Project guide | [To be added] |
| Project team | Git contributors: Yuv Nahar, K Rajeev, K Abhiram, ZeroDeaths7. Confirm legal/full names, student IDs, and academic membership before using these as the official roster. [E11] |
| Review date | [To be added]. This document's preparation date is not the review date. |
### 1.2 Problem statement
A language model's response depends on its supplied context and learned parameters. A continuing agent must also decide what historical information to retain, which evidence to retrieve now, how much work to spend on missing evidence, whether to abstain, and what operations it may perform. PRIMA's engineering problem is to give these decisions explicit owners and observable outcomes.
The research question is whether the additional memory and cognitive mechanisms improve useful behavior enough to justify their latency, model calls, and storage cost relative to the same model alone and simple RAG. A large number of modules is an implementation fact, not an answer to that research question. [E01 - E05]
### 1.3 Objectives and acceptance evidence
| Objective | Evidence that would establish it |
|---|---|
| Retain and recover relevant historical facts | Admitted source records, provenance, held-out retrieval recall, memory-assisted QA outcomes. |
| Use task-appropriate processing | Route tests and diagnostics showing required execution and short-route exclusions. |
| Bound uncertainty and correction work | Recorded decisions, correction budgets, stopping reasons, helped/harmed outcome counts. |
| Execute controlled tools | Validated arguments, policy decisions, handler results, blocked-action evidence. |
| Evaluate reproducibly | Frozen IDs/settings, native scoring, failure accounting, complete validated artifacts. |
| Communicate publication progress honestly | Manuscript version, submission receipt, acceptance notice or patent filing receipt, as applicable. |
Speaker explanation: "We implement the agent's surrounding control system. We use existing language models and configurable embedding/classification models. We do not claim to have trained a new foundation model."
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026

## Slide 7
Proposed Approach / Methodology
PRIMA-NEXT
One canonical interface, PrimaRuntime.execute(PrimaRequest), validates a typed request and selects its task/profile route.
The workflow owns controller order, bounded corrections, typed results and task-appropriate state/memory effects.
Content belongs to the configured repository. Graph records derive from stored memory IDs. Background maintenance uses explicit completion barriers.
Notes: Proposed Approach / Methodology
## 4. Slide 4: proposed approach / methodology
### 4.1 Basic approach
The public entry is PrimaRuntime.execute(PrimaRequest(...)). A request declares its task and profile. Immutable, extra-forbidding Pydantic contracts validate the input. Reserved metadata keys cannot override execution controls. The runtime selects a valid route, constructs an execution context, delegates to the workflow, and returns a typed response with evidence, errors, state changes, and diagnostics. [E02/E03]
``mermaid
flowchart TD
A[Typed request] --> B[Validation and route selection]
B --> C[Load versioned session state]
C --> D[Selected controllers]
D --> E[Generate, classify, ingest, or act]
E --> F[Validate and shape typed result]
F --> G[Task appropriate commits]
G --> H[Return response and diagnostics]
G --> I[Enqueue admitted memory work]
I --> J[Background maintenance and explicit barrier]
D --> K[Bounded correction decision]
K --> D
`
This is an explanatory flow, not a claim that every box executes on every request. Use the actual route and trace as evidence.
### 4.2 Task/profile routes
| Task | Supported profiles | Behavior and excluded work |
|---|---|---|
| Conversation | model_only, simple_rag, prima_full | Generate a reply. Memory admission and state handling depend on the route/policy. |
| Factual QA | model_only, simple_rag, prima_full | Generate structured factual output or abstain. Factual routes omit conversation memory_commit. |
| Historical replay | prima_full | Process past turns through affect/state/admission without generating new assistant replies. |
| Document ingestion | ingestion_only | Encode/store the document through the workflow, without answer generation. |
| Emotion classification | affect_only | Classify/update affect, excluding QA retrieval, planning, world simulation, and tools. |
| Tool request | prima_full | Plan/gate an action, excluding answer generation. |
Ten supported pairs out of thirty possible combinations. Unsupported pairs are rejected. model_only skips retrieval. simple_rag selects dense/sparse retrieval. Capable prima_full routes add temporal/graph retrieval and cognitive decisions. [E02]
### 4.3 Complete technical stage explanation
| Stage | Input and operation | Output / purpose | Implementation proof and limit |
|---|---|---|---|
| Input boundary | Text, task/profile, session, generation settings, options. Validate nonblank content and reject undeclared/reserved fields. | Trusted execution controls and rejected invalid requests. | Contracts, principal hardening tests. "Principal" in this test name does not prove complete multiuser isolation. |
| State load | Session identity and versioned state manager. | A consistent cognitive/emotional state snapshot. | State manager, ownership tests. JSON locks are process-local. |
| Affect | Classify text, derive emotion profile/PAD, update temporal history and momentum. | Affect/state signals for downstream salience, retrieval priors, and reflection triggers. | Affect engine, classifier factory. Legacy default and learned backends must be identified. No clinical interpretation is established. |
| Memory representation | Store a typed MemoryNote with text, embedding, metadata, time/provenance. | Recoverable source evidence and derived graph references. | Memory note, index, repository selection. In-memory test storage differs from persistent production storage. |
| Query analysis/rewrite | Extract lexical/entity/time cues and deterministic expansions. | Traceable retrieval query. | Query analysis. This is engineered rewriting, not a learned universal intent parser. |
| Candidate retrieval | Dense vectors, sparse lexical matches, temporal conditions, graph traversal where selected. | Candidate memory IDs, scores, and strategy contributions. | Retrieval controller, router. A hash embedding is a deterministic baseline, not a learned semantic model. |
| Fusion and reranking | Normalize/merge candidates by memory ID, weight available strategies, rerank. | Ordered evidence candidates and backend identity. | Fusion, reranker. Lexical and cross-encoder backends have different costs/capabilities. |
| Evidence reasoning | Integrate evidence, check sufficiency, request follow-up information within budgets. | Selected evidence, stop reason, or abstention. | Reasoning controller, sufficiency verifier. Current word coverage does not establish semantic entailment. |
| Context compression | Fit selected evidence to the request budget and preserve source mappings. | A bounded model context with recorded drops/loss. | Compressor. Approximate tokens can differ from provider tokenizer counts. |
| Planning | Select goals/actions/constraints and evaluate a plan. | Explicit intended execution and risk/replan signals. | Task planner, plan evaluator. Deterministic planning is not a general learned planner. |
| World simulation | Apply symbolic rules and predict action/state transitions. | Constraint/risk predictions supplied to decisions. | Predictive model, simulator. No learned physical world model is claimed. |
| Uncertainty | Aggregate retrieval/planning/affect/state/policy/reflection signals and disagreement. | Confidence, uncertainty, decision recommendations. | Estimator, aggregator. These scores require empirical calibration before probabilistic accuracy claims. |
| Reflection/correction | Produce typed advice. Workflow validates it, checks budgets, applies bounded retrieval/replan/retry/regeneration. | Recorded proposal, acceptance, before/after snapshots. | Reflection adapter, correction loop. Evaluator-only truth-aware helpers must stay outside inference. |
| Action/tools | Check policy/allowlist/schema, route registered handler, record result/audit. | Successful, blocked, invalid, missing, timed-out, or failed action. | Execution policy, executor. Application tags do not create OS isolation. |
| Model generation | Build trusted policy plus untrusted evidence context. Call configured provider and parse structured output/citations. | Generated answer tied to evidence labels. | Answer generation, prompt builder, response parser. Valid citations alone do not prove claim support. |
| Output validation/shaping | Check typed result, structure, selected citations, and errors. | Explicit answered/abstained/failed/ingested/classified/actioned result. | Output validation, workflow output controller [E03]. No input echo fallback should substitute for failed generation. |
| Commit/admission | Commit versioned state and apply task-appropriate memory policy. | State delta and admitted/rejected memory with reason. | Memory importance, admission tests. State/content/index/queue operations are separate, not a demonstrated all-or-nothing transaction. |
| Maintenance | Bounded background work: scoring, consolidation, abstraction/evolution, graph refresh, decay/soft forgetting. | Completion/failure accounting and updated derived memory. | Maintenance tests, event tests. Process-local queues need durability work for crash recovery. |
| Research evaluation | Evaluator scores predictions after inference using protected gold data. | Native metrics, failures, paired differences, reproducible artifacts. | Campaign comparison, aggregation, E05. Gold answers must not enter prompts or retrieval decisions. |
### 4.4 Memory taxonomy
The five logical types are working, episodic, semantic, emotional, procedural. Working memory supports immediate context. Episodic memory records experiences/turns. Semantic memory stores generalized information. Emotional memory represents affect-related records. Procedural memory stores verified successful tool procedures or explicit imports. These types share repository/index machinery rather than requiring five separately deployed databases. Graph nodes/edges reference memory IDs and retain derived metadata. E04, [memory types]
### 4.5 Results obtained: saved retrieval experiments
Scope: E07/E08 record one LoCoMo conversation, 197 queries, seed 13, candidate top_k=30, identity normalization enabled, subset_validation=true, Python 3.10.11, and a GTX 1650 environment. The table reports metric Recall@5, which differs from the candidate-generation top-k setting. These are saved component results, not current full-dataset QA results.
| Embedding backend, semantic representation | Recall@5 | MRR | nDCG@5 | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|---:|
| Stable hash | 1.0152% | 0.010081 | 0.007262 | 7.1066% | 5.740125 |
| MiniLM | 15.7783% | 0.110655 | 0.101168 | 44.6701% | 22.439328 |
| BGE small | 15.7360% | 0.138600 | 0.122296 | 41.6244% | 15.200265 |
| Nomic | 32.9103% | 0.254356 | 0.246090 | 69.5431% | 30.752234 |
Nomic exceeds the hash backend by 31.8951 percentage points of Recall@5 in this saved subset. Execution time also increases. Do not call this a full PRIMA accuracy improvement or deployment latency measurement. [E07]
| Nomic representation | Recall@5 | MRR | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|
| Raw | 40.3130% | 0.323311 | 71.5736% | 26.766301 |
| Semantic | 32.9103% | 0.254356 | 69.5431% | 46.441355 |
| Event | 35.5753% | 0.268545 | 65.4822% | 31.707180 |
Raw exceeds semantic by 7.4027 percentage points and event by 4.7377 points on Recall@5. This supports investigating the simplest representation first, rather than assuming more structure always helps. Timings come from different recorded runs, so do not combine them into a common wall-time breakdown. Fingerprint/provenance discrepancies need resolution before publication. [E08]
### 4.6 Results obtained: reported operational pilot
E06 reports that session 20261006T044633Z-3d208184, commit 8f54b16`, used the repository-recorded pinned Qwen3.8 27B identity, 8192 context, and two T4 GPUs. Sequential/concurrent representative pilots each completed the same 30 questions with zero execution failures and complete maintenance. All 30 predictions/evidence/evaluation decisions passed the equality check. Two active requests were observed.
The reported admitted estimate was 9.2202 campaign hours and 10.1859 total session hours, with a 20% margin and artifact reserve. These are projections that admitted a full run, not observations of full completion.
On a separate shared 15-case comparison, reported F1 was 14.10% versus 15.18% previously, a decrease of 1.08 percentage points. Final evidence recall remained 23.17%. This comparison concerns pilot versions, not model-only versus PRIMA. No quality gain is established. HotpotQA and GoEmotions remained unmeasured on this hardware in that note. The original archive was not revalidated here. [E06]
### 4.7 Is there a need to change the approach?
Retain the canonical runtime and controlled evaluation approach. Refine retrieval choices and execution reliability using measured evidence. Current evidence does not justify adding more cognitive modules merely to enlarge the architecture.
Candidate refinements are a learned embedding backend with raw text, stage-by-stage retrieval diagnosis, semantic sufficiency evaluation, and focused ablations of optional components. Benefits could include better evidence coverage, clearer contribution attribution, and lower unnecessary overhead. Drawbacks include model loading cost, extra GPU/RAM use, new calibration work, and migration/reindexing when representations change.
The October operational repair addressed dropped maintenance work using bounded producer backpressure and owning-runtime embedding context. Concurrency is admissible only when each benchmark's fresh pilot establishes equality, real overlap, resource safety, and time feasibility. Previous failed or passing timings cannot substitute for a new measured gate. [E06]
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/runtime/contracts.py
C:/PRIMA_next/tests/runtime/test_principal_hardening.py
C:/PRIMA_next/state/state_manager.py
C:/PRIMA_next/tests/state/test_state_ownership.py
C:/PRIMA_next/affect/affect_engine.py
C:/PRIMA_next/affect/classifier_factory.py
C:/PRIMA_next/memory/memory_note.py
C:/PRIMA_next/memory/memory_index.py
C:/PRIMA_next/memory/repository_factory.py
C:/PRIMA_next/memory/retrieval/query_analysis.py
C:/PRIMA_next/memory/retrieval/retrieval_controller.py
C:/PRIMA_next/memory/retrieval/retrieval_router.py
C:/PRIMA_next/memory/retrieval/hybrid_fusion.py
C:/PRIMA_next/memory/retrieval/reranker.py
C:/PRIMA_next/reasoning/controller.py
C:/PRIMA_next/reasoning/sufficiency_verifier.py
C:/PRIMA_next/memory/retrieval/context_compressor.py
C:/PRIMA_next/planning/task_planner.py
C:/PRIMA_next/planning/plan_evaluator.py
C:/PRIMA_next/world/predictive_model.py
C:/PRIMA_next/world/state_simulator.py
C:/PRIMA_next/uncertainty/uncertainty_estimator.py
C:/PRIMA_next/uncertainty/confidence_aggregator.py
C:/PRIMA_next/reflection/reasoning_reflection_adapter.py
C:/PRIMA_next/workflow/correction_loop.py
C:/PRIMA_next/action/execution_policy.py
C:/PRIMA_next/tools/tool_executor.py
C:/PRIMA_next/workflow/answer_generation.py
C:/PRIMA_next/llm/prompt_builder.py
C:/PRIMA_next/llm/response_parser.py
C:/PRIMA_next/workflow/output_validation.py
C:/PRIMA_next/memory/maintenance/memory_importance.py
C:/PRIMA_next/tests/memory/test_memory_admission.py
C:/PRIMA_next/tests/memory/test_phase08_background_maintenance.py
C:/PRIMA_next/tests/test_events_phase6.py
C:/PRIMA_next/benchmarks/campaign/comparison.py
C:/PRIMA_next/benchmarks/campaign/aggregation.py
C:/PRIMA_next/memory/memory_types.py

## Slide 8
Runtime workflow
PRIMA-NEXT
Stage | Responsibility
Boundary and route | Validate request/control fields, select a supported task/profile pair
State and controllers | Load versioned state, run the selected components
Result and corrections | Generate, classify, ingest or act, with bounded corrections
Commit and return | Validate output, commit allowed effects, return diagnostics
Cold path | Enqueue admitted memory maintenance and reconcile its completion
Notes: Runtime workflow
## 4. Slide 4: proposed approach / methodology
### 4.1 Basic approach
The public entry is PrimaRuntime.execute(PrimaRequest(...)). A request declares its task and profile. Immutable, extra-forbidding Pydantic contracts validate the input. Reserved metadata keys cannot override execution controls. The runtime selects a valid route, constructs an execution context, delegates to the workflow, and returns a typed response with evidence, errors, state changes, and diagnostics. [E02/E03]
``mermaid
flowchart TD
A[Typed request] --> B[Validation and route selection]
B --> C[Load versioned session state]
C --> D[Selected controllers]
D --> E[Generate, classify, ingest, or act]
E --> F[Validate and shape typed result]
F --> G[Task appropriate commits]
G --> H[Return response and diagnostics]
G --> I[Enqueue admitted memory work]
I --> J[Background maintenance and explicit barrier]
D --> K[Bounded correction decision]
K --> D
`
This is an explanatory flow, not a claim that every box executes on every request. Use the actual route and trace as evidence.
### 4.2 Task/profile routes
| Task | Supported profiles | Behavior and excluded work |
|---|---|---|
| Conversation | model_only, simple_rag, prima_full | Generate a reply. Memory admission and state handling depend on the route/policy. |
| Factual QA | model_only, simple_rag, prima_full | Generate structured factual output or abstain. Factual routes omit conversation memory_commit. |
| Historical replay | prima_full | Process past turns through affect/state/admission without generating new assistant replies. |
| Document ingestion | ingestion_only | Encode/store the document through the workflow, without answer generation. |
| Emotion classification | affect_only | Classify/update affect, excluding QA retrieval, planning, world simulation, and tools. |
| Tool request | prima_full | Plan/gate an action, excluding answer generation. |
Ten supported pairs out of thirty possible combinations. Unsupported pairs are rejected. model_only skips retrieval. simple_rag selects dense/sparse retrieval. Capable prima_full routes add temporal/graph retrieval and cognitive decisions. [E02]
### 4.3 Complete technical stage explanation
| Stage | Input and operation | Output / purpose | Implementation proof and limit |
|---|---|---|---|
| Input boundary | Text, task/profile, session, generation settings, options. Validate nonblank content and reject undeclared/reserved fields. | Trusted execution controls and rejected invalid requests. | Contracts, principal hardening tests. "Principal" in this test name does not prove complete multiuser isolation. |
| State load | Session identity and versioned state manager. | A consistent cognitive/emotional state snapshot. | State manager, ownership tests. JSON locks are process-local. |
| Affect | Classify text, derive emotion profile/PAD, update temporal history and momentum. | Affect/state signals for downstream salience, retrieval priors, and reflection triggers. | Affect engine, classifier factory. Legacy default and learned backends must be identified. No clinical interpretation is established. |
| Memory representation | Store a typed MemoryNote with text, embedding, metadata, time/provenance. | Recoverable source evidence and derived graph references. | Memory note, index, repository selection. In-memory test storage differs from persistent production storage. |
| Query analysis/rewrite | Extract lexical/entity/time cues and deterministic expansions. | Traceable retrieval query. | Query analysis. This is engineered rewriting, not a learned universal intent parser. |
| Candidate retrieval | Dense vectors, sparse lexical matches, temporal conditions, graph traversal where selected. | Candidate memory IDs, scores, and strategy contributions. | Retrieval controller, router. A hash embedding is a deterministic baseline, not a learned semantic model. |
| Fusion and reranking | Normalize/merge candidates by memory ID, weight available strategies, rerank. | Ordered evidence candidates and backend identity. | Fusion, reranker. Lexical and cross-encoder backends have different costs/capabilities. |
| Evidence reasoning | Integrate evidence, check sufficiency, request follow-up information within budgets. | Selected evidence, stop reason, or abstention. | Reasoning controller, sufficiency verifier. Current word coverage does not establish semantic entailment. |
| Context compression | Fit selected evidence to the request budget and preserve source mappings. | A bounded model context with recorded drops/loss. | Compressor. Approximate tokens can differ from provider tokenizer counts. |
| Planning | Select goals/actions/constraints and evaluate a plan. | Explicit intended execution and risk/replan signals. | Task planner, plan evaluator. Deterministic planning is not a general learned planner. |
| World simulation | Apply symbolic rules and predict action/state transitions. | Constraint/risk predictions supplied to decisions. | Predictive model, simulator. No learned physical world model is claimed. |
| Uncertainty | Aggregate retrieval/planning/affect/state/policy/reflection signals and disagreement. | Confidence, uncertainty, decision recommendations. | Estimator, aggregator. These scores require empirical calibration before probabilistic accuracy claims. |
| Reflection/correction | Produce typed advice. Workflow validates it, checks budgets, applies bounded retrieval/replan/retry/regeneration. | Recorded proposal, acceptance, before/after snapshots. | Reflection adapter, correction loop. Evaluator-only truth-aware helpers must stay outside inference. |
| Action/tools | Check policy/allowlist/schema, route registered handler, record result/audit. | Successful, blocked, invalid, missing, timed-out, or failed action. | Execution policy, executor. Application tags do not create OS isolation. |
| Model generation | Build trusted policy plus untrusted evidence context. Call configured provider and parse structured output/citations. | Generated answer tied to evidence labels. | Answer generation, prompt builder, response parser. Valid citations alone do not prove claim support. |
| Output validation/shaping | Check typed result, structure, selected citations, and errors. | Explicit answered/abstained/failed/ingested/classified/actioned result. | Output validation, workflow output controller [E03]. No input echo fallback should substitute for failed generation. |
| Commit/admission | Commit versioned state and apply task-appropriate memory policy. | State delta and admitted/rejected memory with reason. | Memory importance, admission tests. State/content/index/queue operations are separate, not a demonstrated all-or-nothing transaction. |
| Maintenance | Bounded background work: scoring, consolidation, abstraction/evolution, graph refresh, decay/soft forgetting. | Completion/failure accounting and updated derived memory. | Maintenance tests, event tests. Process-local queues need durability work for crash recovery. |
| Research evaluation | Evaluator scores predictions after inference using protected gold data. | Native metrics, failures, paired differences, reproducible artifacts. | Campaign comparison, aggregation, E05. Gold answers must not enter prompts or retrieval decisions. |
### 4.4 Memory taxonomy
The five logical types are working, episodic, semantic, emotional, procedural. Working memory supports immediate context. Episodic memory records experiences/turns. Semantic memory stores generalized information. Emotional memory represents affect-related records. Procedural memory stores verified successful tool procedures or explicit imports. These types share repository/index machinery rather than requiring five separately deployed databases. Graph nodes/edges reference memory IDs and retain derived metadata. E04, [memory types]
### 4.5 Results obtained: saved retrieval experiments
Scope: E07/E08 record one LoCoMo conversation, 197 queries, seed 13, candidate top_k=30, identity normalization enabled, subset_validation=true, Python 3.10.11, and a GTX 1650 environment. The table reports metric Recall@5, which differs from the candidate-generation top-k setting. These are saved component results, not current full-dataset QA results.
| Embedding backend, semantic representation | Recall@5 | MRR | nDCG@5 | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|---:|
| Stable hash | 1.0152% | 0.010081 | 0.007262 | 7.1066% | 5.740125 |
| MiniLM | 15.7783% | 0.110655 | 0.101168 | 44.6701% | 22.439328 |
| BGE small | 15.7360% | 0.138600 | 0.122296 | 41.6244% | 15.200265 |
| Nomic | 32.9103% | 0.254356 | 0.246090 | 69.5431% | 30.752234 |
Nomic exceeds the hash backend by 31.8951 percentage points of Recall@5 in this saved subset. Execution time also increases. Do not call this a full PRIMA accuracy improvement or deployment latency measurement. [E07]
| Nomic representation | Recall@5 | MRR | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|
| Raw | 40.3130% | 0.323311 | 71.5736% | 26.766301 |
| Semantic | 32.9103% | 0.254356 | 69.5431% | 46.441355 |
| Event | 35.5753% | 0.268545 | 65.4822% | 31.707180 |
Raw exceeds semantic by 7.4027 percentage points and event by 4.7377 points on Recall@5. This supports investigating the simplest representation first, rather than assuming more structure always helps. Timings come from different recorded runs, so do not combine them into a common wall-time breakdown. Fingerprint/provenance discrepancies need resolution before publication. [E08]
### 4.6 Results obtained: reported operational pilot
E06 reports that session 20261006T044633Z-3d208184, commit 8f54b16`, used the repository-recorded pinned Qwen3.8 27B identity, 8192 context, and two T4 GPUs. Sequential/concurrent representative pilots each completed the same 30 questions with zero execution failures and complete maintenance. All 30 predictions/evidence/evaluation decisions passed the equality check. Two active requests were observed.
The reported admitted estimate was 9.2202 campaign hours and 10.1859 total session hours, with a 20% margin and artifact reserve. These are projections that admitted a full run, not observations of full completion.
On a separate shared 15-case comparison, reported F1 was 14.10% versus 15.18% previously, a decrease of 1.08 percentage points. Final evidence recall remained 23.17%. This comparison concerns pilot versions, not model-only versus PRIMA. No quality gain is established. HotpotQA and GoEmotions remained unmeasured on this hardware in that note. The original archive was not revalidated here. [E06]
### 4.7 Is there a need to change the approach?
Retain the canonical runtime and controlled evaluation approach. Refine retrieval choices and execution reliability using measured evidence. Current evidence does not justify adding more cognitive modules merely to enlarge the architecture.
Candidate refinements are a learned embedding backend with raw text, stage-by-stage retrieval diagnosis, semantic sufficiency evaluation, and focused ablations of optional components. Benefits could include better evidence coverage, clearer contribution attribution, and lower unnecessary overhead. Drawbacks include model loading cost, extra GPU/RAM use, new calibration work, and migration/reindexing when representations change.
The October operational repair addressed dropped maintenance work using bounded producer backpressure and owning-runtime embedding context. Concurrency is admissible only when each benchmark's fresh pilot establishes equality, real overlap, resource safety, and time feasibility. Previous failed or passing timings cannot substitute for a new measured gate. [E06]
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/runtime/contracts.py
C:/PRIMA_next/tests/runtime/test_principal_hardening.py
C:/PRIMA_next/state/state_manager.py
C:/PRIMA_next/tests/state/test_state_ownership.py
C:/PRIMA_next/affect/affect_engine.py
C:/PRIMA_next/affect/classifier_factory.py
C:/PRIMA_next/memory/memory_note.py
C:/PRIMA_next/memory/memory_index.py
C:/PRIMA_next/memory/repository_factory.py
C:/PRIMA_next/memory/retrieval/query_analysis.py
C:/PRIMA_next/memory/retrieval/retrieval_controller.py
C:/PRIMA_next/memory/retrieval/retrieval_router.py
C:/PRIMA_next/memory/retrieval/hybrid_fusion.py
C:/PRIMA_next/memory/retrieval/reranker.py
C:/PRIMA_next/reasoning/controller.py
C:/PRIMA_next/reasoning/sufficiency_verifier.py
C:/PRIMA_next/memory/retrieval/context_compressor.py
C:/PRIMA_next/planning/task_planner.py
C:/PRIMA_next/planning/plan_evaluator.py
C:/PRIMA_next/world/predictive_model.py
C:/PRIMA_next/world/state_simulator.py
C:/PRIMA_next/uncertainty/uncertainty_estimator.py
C:/PRIMA_next/uncertainty/confidence_aggregator.py
C:/PRIMA_next/reflection/reasoning_reflection_adapter.py
C:/PRIMA_next/workflow/correction_loop.py
C:/PRIMA_next/action/execution_policy.py
C:/PRIMA_next/tools/tool_executor.py
C:/PRIMA_next/workflow/answer_generation.py
C:/PRIMA_next/llm/prompt_builder.py
C:/PRIMA_next/llm/response_parser.py
C:/PRIMA_next/workflow/output_validation.py
C:/PRIMA_next/memory/maintenance/memory_importance.py
C:/PRIMA_next/tests/memory/test_memory_admission.py
C:/PRIMA_next/tests/memory/test_phase08_background_maintenance.py
C:/PRIMA_next/tests/test_events_phase6.py
C:/PRIMA_next/benchmarks/campaign/comparison.py
C:/PRIMA_next/benchmarks/campaign/aggregation.py
C:/PRIMA_next/memory/memory_types.py

## Slide 9
Task and profile routes (1/2)
PRIMA-NEXT
Task | Profiles | Behavior
Conversation | Model-only / simple RAG / full | Reply, state and policy-based admission
Factual QA | Model-only / simple RAG / full | Structured answer or abstention
Historical replay | Full PRIMA | Affect/state/admission without a reply
Ingestion | Ingestion-only | Encode and store without generation
Notes: Task and profile routes (1/2)
## 4. Slide 4: proposed approach / methodology
### 4.1 Basic approach
The public entry is PrimaRuntime.execute(PrimaRequest(...)). A request declares its task and profile. Immutable, extra-forbidding Pydantic contracts validate the input. Reserved metadata keys cannot override execution controls. The runtime selects a valid route, constructs an execution context, delegates to the workflow, and returns a typed response with evidence, errors, state changes, and diagnostics. [E02/E03]
``mermaid
flowchart TD
A[Typed request] --> B[Validation and route selection]
B --> C[Load versioned session state]
C --> D[Selected controllers]
D --> E[Generate, classify, ingest, or act]
E --> F[Validate and shape typed result]
F --> G[Task appropriate commits]
G --> H[Return response and diagnostics]
G --> I[Enqueue admitted memory work]
I --> J[Background maintenance and explicit barrier]
D --> K[Bounded correction decision]
K --> D
`
This is an explanatory flow, not a claim that every box executes on every request. Use the actual route and trace as evidence.
### 4.2 Task/profile routes
| Task | Supported profiles | Behavior and excluded work |
|---|---|---|
| Conversation | model_only, simple_rag, prima_full | Generate a reply. Memory admission and state handling depend on the route/policy. |
| Factual QA | model_only, simple_rag, prima_full | Generate structured factual output or abstain. Factual routes omit conversation memory_commit. |
| Historical replay | prima_full | Process past turns through affect/state/admission without generating new assistant replies. |
| Document ingestion | ingestion_only | Encode/store the document through the workflow, without answer generation. |
| Emotion classification | affect_only | Classify/update affect, excluding QA retrieval, planning, world simulation, and tools. |
| Tool request | prima_full | Plan/gate an action, excluding answer generation. |
Ten supported pairs out of thirty possible combinations. Unsupported pairs are rejected. model_only skips retrieval. simple_rag selects dense/sparse retrieval. Capable prima_full routes add temporal/graph retrieval and cognitive decisions. [E02]
### 4.3 Complete technical stage explanation
| Stage | Input and operation | Output / purpose | Implementation proof and limit |
|---|---|---|---|
| Input boundary | Text, task/profile, session, generation settings, options. Validate nonblank content and reject undeclared/reserved fields. | Trusted execution controls and rejected invalid requests. | Contracts, principal hardening tests. "Principal" in this test name does not prove complete multiuser isolation. |
| State load | Session identity and versioned state manager. | A consistent cognitive/emotional state snapshot. | State manager, ownership tests. JSON locks are process-local. |
| Affect | Classify text, derive emotion profile/PAD, update temporal history and momentum. | Affect/state signals for downstream salience, retrieval priors, and reflection triggers. | Affect engine, classifier factory. Legacy default and learned backends must be identified. No clinical interpretation is established. |
| Memory representation | Store a typed MemoryNote with text, embedding, metadata, time/provenance. | Recoverable source evidence and derived graph references. | Memory note, index, repository selection. In-memory test storage differs from persistent production storage. |
| Query analysis/rewrite | Extract lexical/entity/time cues and deterministic expansions. | Traceable retrieval query. | Query analysis. This is engineered rewriting, not a learned universal intent parser. |
| Candidate retrieval | Dense vectors, sparse lexical matches, temporal conditions, graph traversal where selected. | Candidate memory IDs, scores, and strategy contributions. | Retrieval controller, router. A hash embedding is a deterministic baseline, not a learned semantic model. |
| Fusion and reranking | Normalize/merge candidates by memory ID, weight available strategies, rerank. | Ordered evidence candidates and backend identity. | Fusion, reranker. Lexical and cross-encoder backends have different costs/capabilities. |
| Evidence reasoning | Integrate evidence, check sufficiency, request follow-up information within budgets. | Selected evidence, stop reason, or abstention. | Reasoning controller, sufficiency verifier. Current word coverage does not establish semantic entailment. |
| Context compression | Fit selected evidence to the request budget and preserve source mappings. | A bounded model context with recorded drops/loss. | Compressor. Approximate tokens can differ from provider tokenizer counts. |
| Planning | Select goals/actions/constraints and evaluate a plan. | Explicit intended execution and risk/replan signals. | Task planner, plan evaluator. Deterministic planning is not a general learned planner. |
| World simulation | Apply symbolic rules and predict action/state transitions. | Constraint/risk predictions supplied to decisions. | Predictive model, simulator. No learned physical world model is claimed. |
| Uncertainty | Aggregate retrieval/planning/affect/state/policy/reflection signals and disagreement. | Confidence, uncertainty, decision recommendations. | Estimator, aggregator. These scores require empirical calibration before probabilistic accuracy claims. |
| Reflection/correction | Produce typed advice. Workflow validates it, checks budgets, applies bounded retrieval/replan/retry/regeneration. | Recorded proposal, acceptance, before/after snapshots. | Reflection adapter, correction loop. Evaluator-only truth-aware helpers must stay outside inference. |
| Action/tools | Check policy/allowlist/schema, route registered handler, record result/audit. | Successful, blocked, invalid, missing, timed-out, or failed action. | Execution policy, executor. Application tags do not create OS isolation. |
| Model generation | Build trusted policy plus untrusted evidence context. Call configured provider and parse structured output/citations. | Generated answer tied to evidence labels. | Answer generation, prompt builder, response parser. Valid citations alone do not prove claim support. |
| Output validation/shaping | Check typed result, structure, selected citations, and errors. | Explicit answered/abstained/failed/ingested/classified/actioned result. | Output validation, workflow output controller [E03]. No input echo fallback should substitute for failed generation. |
| Commit/admission | Commit versioned state and apply task-appropriate memory policy. | State delta and admitted/rejected memory with reason. | Memory importance, admission tests. State/content/index/queue operations are separate, not a demonstrated all-or-nothing transaction. |
| Maintenance | Bounded background work: scoring, consolidation, abstraction/evolution, graph refresh, decay/soft forgetting. | Completion/failure accounting and updated derived memory. | Maintenance tests, event tests. Process-local queues need durability work for crash recovery. |
| Research evaluation | Evaluator scores predictions after inference using protected gold data. | Native metrics, failures, paired differences, reproducible artifacts. | Campaign comparison, aggregation, E05. Gold answers must not enter prompts or retrieval decisions. |
### 4.4 Memory taxonomy
The five logical types are working, episodic, semantic, emotional, procedural. Working memory supports immediate context. Episodic memory records experiences/turns. Semantic memory stores generalized information. Emotional memory represents affect-related records. Procedural memory stores verified successful tool procedures or explicit imports. These types share repository/index machinery rather than requiring five separately deployed databases. Graph nodes/edges reference memory IDs and retain derived metadata. E04, [memory types]
### 4.5 Results obtained: saved retrieval experiments
Scope: E07/E08 record one LoCoMo conversation, 197 queries, seed 13, candidate top_k=30, identity normalization enabled, subset_validation=true, Python 3.10.11, and a GTX 1650 environment. The table reports metric Recall@5, which differs from the candidate-generation top-k setting. These are saved component results, not current full-dataset QA results.
| Embedding backend, semantic representation | Recall@5 | MRR | nDCG@5 | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|---:|
| Stable hash | 1.0152% | 0.010081 | 0.007262 | 7.1066% | 5.740125 |
| MiniLM | 15.7783% | 0.110655 | 0.101168 | 44.6701% | 22.439328 |
| BGE small | 15.7360% | 0.138600 | 0.122296 | 41.6244% | 15.200265 |
| Nomic | 32.9103% | 0.254356 | 0.246090 | 69.5431% | 30.752234 |
Nomic exceeds the hash backend by 31.8951 percentage points of Recall@5 in this saved subset. Execution time also increases. Do not call this a full PRIMA accuracy improvement or deployment latency measurement. [E07]
| Nomic representation | Recall@5 | MRR | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|
| Raw | 40.3130% | 0.323311 | 71.5736% | 26.766301 |
| Semantic | 32.9103% | 0.254356 | 69.5431% | 46.441355 |
| Event | 35.5753% | 0.268545 | 65.4822% | 31.707180 |
Raw exceeds semantic by 7.4027 percentage points and event by 4.7377 points on Recall@5. This supports investigating the simplest representation first, rather than assuming more structure always helps. Timings come from different recorded runs, so do not combine them into a common wall-time breakdown. Fingerprint/provenance discrepancies need resolution before publication. [E08]
### 4.6 Results obtained: reported operational pilot
E06 reports that session 20261006T044633Z-3d208184, commit 8f54b16`, used the repository-recorded pinned Qwen3.8 27B identity, 8192 context, and two T4 GPUs. Sequential/concurrent representative pilots each completed the same 30 questions with zero execution failures and complete maintenance. All 30 predictions/evidence/evaluation decisions passed the equality check. Two active requests were observed.
The reported admitted estimate was 9.2202 campaign hours and 10.1859 total session hours, with a 20% margin and artifact reserve. These are projections that admitted a full run, not observations of full completion.
On a separate shared 15-case comparison, reported F1 was 14.10% versus 15.18% previously, a decrease of 1.08 percentage points. Final evidence recall remained 23.17%. This comparison concerns pilot versions, not model-only versus PRIMA. No quality gain is established. HotpotQA and GoEmotions remained unmeasured on this hardware in that note. The original archive was not revalidated here. [E06]
### 4.7 Is there a need to change the approach?
Retain the canonical runtime and controlled evaluation approach. Refine retrieval choices and execution reliability using measured evidence. Current evidence does not justify adding more cognitive modules merely to enlarge the architecture.
Candidate refinements are a learned embedding backend with raw text, stage-by-stage retrieval diagnosis, semantic sufficiency evaluation, and focused ablations of optional components. Benefits could include better evidence coverage, clearer contribution attribution, and lower unnecessary overhead. Drawbacks include model loading cost, extra GPU/RAM use, new calibration work, and migration/reindexing when representations change.
The October operational repair addressed dropped maintenance work using bounded producer backpressure and owning-runtime embedding context. Concurrency is admissible only when each benchmark's fresh pilot establishes equality, real overlap, resource safety, and time feasibility. Previous failed or passing timings cannot substitute for a new measured gate. [E06]
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/runtime/contracts.py
C:/PRIMA_next/tests/runtime/test_principal_hardening.py
C:/PRIMA_next/state/state_manager.py
C:/PRIMA_next/tests/state/test_state_ownership.py
C:/PRIMA_next/affect/affect_engine.py
C:/PRIMA_next/affect/classifier_factory.py
C:/PRIMA_next/memory/memory_note.py
C:/PRIMA_next/memory/memory_index.py
C:/PRIMA_next/memory/repository_factory.py
C:/PRIMA_next/memory/retrieval/query_analysis.py
C:/PRIMA_next/memory/retrieval/retrieval_controller.py
C:/PRIMA_next/memory/retrieval/retrieval_router.py
C:/PRIMA_next/memory/retrieval/hybrid_fusion.py
C:/PRIMA_next/memory/retrieval/reranker.py
C:/PRIMA_next/reasoning/controller.py
C:/PRIMA_next/reasoning/sufficiency_verifier.py
C:/PRIMA_next/memory/retrieval/context_compressor.py
C:/PRIMA_next/planning/task_planner.py
C:/PRIMA_next/planning/plan_evaluator.py
C:/PRIMA_next/world/predictive_model.py
C:/PRIMA_next/world/state_simulator.py
C:/PRIMA_next/uncertainty/uncertainty_estimator.py
C:/PRIMA_next/uncertainty/confidence_aggregator.py
C:/PRIMA_next/reflection/reasoning_reflection_adapter.py
C:/PRIMA_next/workflow/correction_loop.py
C:/PRIMA_next/action/execution_policy.py
C:/PRIMA_next/tools/tool_executor.py
C:/PRIMA_next/workflow/answer_generation.py
C:/PRIMA_next/llm/prompt_builder.py
C:/PRIMA_next/llm/response_parser.py
C:/PRIMA_next/workflow/output_validation.py
C:/PRIMA_next/memory/maintenance/memory_importance.py
C:/PRIMA_next/tests/memory/test_memory_admission.py
C:/PRIMA_next/tests/memory/test_phase08_background_maintenance.py
C:/PRIMA_next/tests/test_events_phase6.py
C:/PRIMA_next/benchmarks/campaign/comparison.py
C:/PRIMA_next/benchmarks/campaign/aggregation.py
C:/PRIMA_next/memory/memory_types.py

## Slide 10
Task and profile routes (2/2)
PRIMA-NEXT
Task | Profiles | Behavior
Emotion | Affect-only | Classify/update affect
Tool request | Full PRIMA | Plan/gate action without generation
Notes: Task and profile routes (2/2)
## 4. Slide 4: proposed approach / methodology
### 4.1 Basic approach
The public entry is PrimaRuntime.execute(PrimaRequest(...)). A request declares its task and profile. Immutable, extra-forbidding Pydantic contracts validate the input. Reserved metadata keys cannot override execution controls. The runtime selects a valid route, constructs an execution context, delegates to the workflow, and returns a typed response with evidence, errors, state changes, and diagnostics. [E02/E03]
``mermaid
flowchart TD
A[Typed request] --> B[Validation and route selection]
B --> C[Load versioned session state]
C --> D[Selected controllers]
D --> E[Generate, classify, ingest, or act]
E --> F[Validate and shape typed result]
F --> G[Task appropriate commits]
G --> H[Return response and diagnostics]
G --> I[Enqueue admitted memory work]
I --> J[Background maintenance and explicit barrier]
D --> K[Bounded correction decision]
K --> D
`
This is an explanatory flow, not a claim that every box executes on every request. Use the actual route and trace as evidence.
### 4.2 Task/profile routes
| Task | Supported profiles | Behavior and excluded work |
|---|---|---|
| Conversation | model_only, simple_rag, prima_full | Generate a reply. Memory admission and state handling depend on the route/policy. |
| Factual QA | model_only, simple_rag, prima_full | Generate structured factual output or abstain. Factual routes omit conversation memory_commit. |
| Historical replay | prima_full | Process past turns through affect/state/admission without generating new assistant replies. |
| Document ingestion | ingestion_only | Encode/store the document through the workflow, without answer generation. |
| Emotion classification | affect_only | Classify/update affect, excluding QA retrieval, planning, world simulation, and tools. |
| Tool request | prima_full | Plan/gate an action, excluding answer generation. |
Ten supported pairs out of thirty possible combinations. Unsupported pairs are rejected. model_only skips retrieval. simple_rag selects dense/sparse retrieval. Capable prima_full routes add temporal/graph retrieval and cognitive decisions. [E02]
### 4.3 Complete technical stage explanation
| Stage | Input and operation | Output / purpose | Implementation proof and limit |
|---|---|---|---|
| Input boundary | Text, task/profile, session, generation settings, options. Validate nonblank content and reject undeclared/reserved fields. | Trusted execution controls and rejected invalid requests. | Contracts, principal hardening tests. "Principal" in this test name does not prove complete multiuser isolation. |
| State load | Session identity and versioned state manager. | A consistent cognitive/emotional state snapshot. | State manager, ownership tests. JSON locks are process-local. |
| Affect | Classify text, derive emotion profile/PAD, update temporal history and momentum. | Affect/state signals for downstream salience, retrieval priors, and reflection triggers. | Affect engine, classifier factory. Legacy default and learned backends must be identified. No clinical interpretation is established. |
| Memory representation | Store a typed MemoryNote with text, embedding, metadata, time/provenance. | Recoverable source evidence and derived graph references. | Memory note, index, repository selection. In-memory test storage differs from persistent production storage. |
| Query analysis/rewrite | Extract lexical/entity/time cues and deterministic expansions. | Traceable retrieval query. | Query analysis. This is engineered rewriting, not a learned universal intent parser. |
| Candidate retrieval | Dense vectors, sparse lexical matches, temporal conditions, graph traversal where selected. | Candidate memory IDs, scores, and strategy contributions. | Retrieval controller, router. A hash embedding is a deterministic baseline, not a learned semantic model. |
| Fusion and reranking | Normalize/merge candidates by memory ID, weight available strategies, rerank. | Ordered evidence candidates and backend identity. | Fusion, reranker. Lexical and cross-encoder backends have different costs/capabilities. |
| Evidence reasoning | Integrate evidence, check sufficiency, request follow-up information within budgets. | Selected evidence, stop reason, or abstention. | Reasoning controller, sufficiency verifier. Current word coverage does not establish semantic entailment. |
| Context compression | Fit selected evidence to the request budget and preserve source mappings. | A bounded model context with recorded drops/loss. | Compressor. Approximate tokens can differ from provider tokenizer counts. |
| Planning | Select goals/actions/constraints and evaluate a plan. | Explicit intended execution and risk/replan signals. | Task planner, plan evaluator. Deterministic planning is not a general learned planner. |
| World simulation | Apply symbolic rules and predict action/state transitions. | Constraint/risk predictions supplied to decisions. | Predictive model, simulator. No learned physical world model is claimed. |
| Uncertainty | Aggregate retrieval/planning/affect/state/policy/reflection signals and disagreement. | Confidence, uncertainty, decision recommendations. | Estimator, aggregator. These scores require empirical calibration before probabilistic accuracy claims. |
| Reflection/correction | Produce typed advice. Workflow validates it, checks budgets, applies bounded retrieval/replan/retry/regeneration. | Recorded proposal, acceptance, before/after snapshots. | Reflection adapter, correction loop. Evaluator-only truth-aware helpers must stay outside inference. |
| Action/tools | Check policy/allowlist/schema, route registered handler, record result/audit. | Successful, blocked, invalid, missing, timed-out, or failed action. | Execution policy, executor. Application tags do not create OS isolation. |
| Model generation | Build trusted policy plus untrusted evidence context. Call configured provider and parse structured output/citations. | Generated answer tied to evidence labels. | Answer generation, prompt builder, response parser. Valid citations alone do not prove claim support. |
| Output validation/shaping | Check typed result, structure, selected citations, and errors. | Explicit answered/abstained/failed/ingested/classified/actioned result. | Output validation, workflow output controller [E03]. No input echo fallback should substitute for failed generation. |
| Commit/admission | Commit versioned state and apply task-appropriate memory policy. | State delta and admitted/rejected memory with reason. | Memory importance, admission tests. State/content/index/queue operations are separate, not a demonstrated all-or-nothing transaction. |
| Maintenance | Bounded background work: scoring, consolidation, abstraction/evolution, graph refresh, decay/soft forgetting. | Completion/failure accounting and updated derived memory. | Maintenance tests, event tests. Process-local queues need durability work for crash recovery. |
| Research evaluation | Evaluator scores predictions after inference using protected gold data. | Native metrics, failures, paired differences, reproducible artifacts. | Campaign comparison, aggregation, E05. Gold answers must not enter prompts or retrieval decisions. |
### 4.4 Memory taxonomy
The five logical types are working, episodic, semantic, emotional, procedural. Working memory supports immediate context. Episodic memory records experiences/turns. Semantic memory stores generalized information. Emotional memory represents affect-related records. Procedural memory stores verified successful tool procedures or explicit imports. These types share repository/index machinery rather than requiring five separately deployed databases. Graph nodes/edges reference memory IDs and retain derived metadata. E04, [memory types]
### 4.5 Results obtained: saved retrieval experiments
Scope: E07/E08 record one LoCoMo conversation, 197 queries, seed 13, candidate top_k=30, identity normalization enabled, subset_validation=true, Python 3.10.11, and a GTX 1650 environment. The table reports metric Recall@5, which differs from the candidate-generation top-k setting. These are saved component results, not current full-dataset QA results.
| Embedding backend, semantic representation | Recall@5 | MRR | nDCG@5 | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|---:|
| Stable hash | 1.0152% | 0.010081 | 0.007262 | 7.1066% | 5.740125 |
| MiniLM | 15.7783% | 0.110655 | 0.101168 | 44.6701% | 22.439328 |
| BGE small | 15.7360% | 0.138600 | 0.122296 | 41.6244% | 15.200265 |
| Nomic | 32.9103% | 0.254356 | 0.246090 | 69.5431% | 30.752234 |
Nomic exceeds the hash backend by 31.8951 percentage points of Recall@5 in this saved subset. Execution time also increases. Do not call this a full PRIMA accuracy improvement or deployment latency measurement. [E07]
| Nomic representation | Recall@5 | MRR | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|
| Raw | 40.3130% | 0.323311 | 71.5736% | 26.766301 |
| Semantic | 32.9103% | 0.254356 | 69.5431% | 46.441355 |
| Event | 35.5753% | 0.268545 | 65.4822% | 31.707180 |
Raw exceeds semantic by 7.4027 percentage points and event by 4.7377 points on Recall@5. This supports investigating the simplest representation first, rather than assuming more structure always helps. Timings come from different recorded runs, so do not combine them into a common wall-time breakdown. Fingerprint/provenance discrepancies need resolution before publication. [E08]
### 4.6 Results obtained: reported operational pilot
E06 reports that session 20261006T044633Z-3d208184, commit 8f54b16`, used the repository-recorded pinned Qwen3.8 27B identity, 8192 context, and two T4 GPUs. Sequential/concurrent representative pilots each completed the same 30 questions with zero execution failures and complete maintenance. All 30 predictions/evidence/evaluation decisions passed the equality check. Two active requests were observed.
The reported admitted estimate was 9.2202 campaign hours and 10.1859 total session hours, with a 20% margin and artifact reserve. These are projections that admitted a full run, not observations of full completion.
On a separate shared 15-case comparison, reported F1 was 14.10% versus 15.18% previously, a decrease of 1.08 percentage points. Final evidence recall remained 23.17%. This comparison concerns pilot versions, not model-only versus PRIMA. No quality gain is established. HotpotQA and GoEmotions remained unmeasured on this hardware in that note. The original archive was not revalidated here. [E06]
### 4.7 Is there a need to change the approach?
Retain the canonical runtime and controlled evaluation approach. Refine retrieval choices and execution reliability using measured evidence. Current evidence does not justify adding more cognitive modules merely to enlarge the architecture.
Candidate refinements are a learned embedding backend with raw text, stage-by-stage retrieval diagnosis, semantic sufficiency evaluation, and focused ablations of optional components. Benefits could include better evidence coverage, clearer contribution attribution, and lower unnecessary overhead. Drawbacks include model loading cost, extra GPU/RAM use, new calibration work, and migration/reindexing when representations change.
The October operational repair addressed dropped maintenance work using bounded producer backpressure and owning-runtime embedding context. Concurrency is admissible only when each benchmark's fresh pilot establishes equality, real overlap, resource safety, and time feasibility. Previous failed or passing timings cannot substitute for a new measured gate. [E06]
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/runtime/contracts.py
C:/PRIMA_next/tests/runtime/test_principal_hardening.py
C:/PRIMA_next/state/state_manager.py
C:/PRIMA_next/tests/state/test_state_ownership.py
C:/PRIMA_next/affect/affect_engine.py
C:/PRIMA_next/affect/classifier_factory.py
C:/PRIMA_next/memory/memory_note.py
C:/PRIMA_next/memory/memory_index.py
C:/PRIMA_next/memory/repository_factory.py
C:/PRIMA_next/memory/retrieval/query_analysis.py
C:/PRIMA_next/memory/retrieval/retrieval_controller.py
C:/PRIMA_next/memory/retrieval/retrieval_router.py
C:/PRIMA_next/memory/retrieval/hybrid_fusion.py
C:/PRIMA_next/memory/retrieval/reranker.py
C:/PRIMA_next/reasoning/controller.py
C:/PRIMA_next/reasoning/sufficiency_verifier.py
C:/PRIMA_next/memory/retrieval/context_compressor.py
C:/PRIMA_next/planning/task_planner.py
C:/PRIMA_next/planning/plan_evaluator.py
C:/PRIMA_next/world/predictive_model.py
C:/PRIMA_next/world/state_simulator.py
C:/PRIMA_next/uncertainty/uncertainty_estimator.py
C:/PRIMA_next/uncertainty/confidence_aggregator.py
C:/PRIMA_next/reflection/reasoning_reflection_adapter.py
C:/PRIMA_next/workflow/correction_loop.py
C:/PRIMA_next/action/execution_policy.py
C:/PRIMA_next/tools/tool_executor.py
C:/PRIMA_next/workflow/answer_generation.py
C:/PRIMA_next/llm/prompt_builder.py
C:/PRIMA_next/llm/response_parser.py
C:/PRIMA_next/workflow/output_validation.py
C:/PRIMA_next/memory/maintenance/memory_importance.py
C:/PRIMA_next/tests/memory/test_memory_admission.py
C:/PRIMA_next/tests/memory/test_phase08_background_maintenance.py
C:/PRIMA_next/tests/test_events_phase6.py
C:/PRIMA_next/benchmarks/campaign/comparison.py
C:/PRIMA_next/benchmarks/campaign/aggregation.py
C:/PRIMA_next/memory/memory_types.py

## Slide 11
Runtime contracts and diagnostics
PRIMA-NEXT
Six tasks and five profiles define 30 possible pairs. Ten are supported. Unsupported pairs are rejected.
Immutable Pydantic contracts reject extra fields, blank inputs and reserved metadata controls. Caller metadata cannot change the trusted route or budgets.
A response exposes status/outcome, output, evidence, errors, state delta and diagnostics. Planned or enabled components are distinct from components that actually executed.
Notes: Runtime contracts and diagnostics
## 4. Slide 4: proposed approach / methodology
### 4.1 Basic approach
The public entry is PrimaRuntime.execute(PrimaRequest(...)). A request declares its task and profile. Immutable, extra-forbidding Pydantic contracts validate the input. Reserved metadata keys cannot override execution controls. The runtime selects a valid route, constructs an execution context, delegates to the workflow, and returns a typed response with evidence, errors, state changes, and diagnostics. [E02/E03]
``mermaid
flowchart TD
A[Typed request] --> B[Validation and route selection]
B --> C[Load versioned session state]
C --> D[Selected controllers]
D --> E[Generate, classify, ingest, or act]
E --> F[Validate and shape typed result]
F --> G[Task appropriate commits]
G --> H[Return response and diagnostics]
G --> I[Enqueue admitted memory work]
I --> J[Background maintenance and explicit barrier]
D --> K[Bounded correction decision]
K --> D
`
This is an explanatory flow, not a claim that every box executes on every request. Use the actual route and trace as evidence.
### 4.2 Task/profile routes
| Task | Supported profiles | Behavior and excluded work |
|---|---|---|
| Conversation | model_only, simple_rag, prima_full | Generate a reply. Memory admission and state handling depend on the route/policy. |
| Factual QA | model_only, simple_rag, prima_full | Generate structured factual output or abstain. Factual routes omit conversation memory_commit. |
| Historical replay | prima_full | Process past turns through affect/state/admission without generating new assistant replies. |
| Document ingestion | ingestion_only | Encode/store the document through the workflow, without answer generation. |
| Emotion classification | affect_only | Classify/update affect, excluding QA retrieval, planning, world simulation, and tools. |
| Tool request | prima_full | Plan/gate an action, excluding answer generation. |
Ten supported pairs out of thirty possible combinations. Unsupported pairs are rejected. model_only skips retrieval. simple_rag selects dense/sparse retrieval. Capable prima_full routes add temporal/graph retrieval and cognitive decisions. [E02]
### 4.3 Complete technical stage explanation
| Stage | Input and operation | Output / purpose | Implementation proof and limit |
|---|---|---|---|
| Input boundary | Text, task/profile, session, generation settings, options. Validate nonblank content and reject undeclared/reserved fields. | Trusted execution controls and rejected invalid requests. | Contracts, principal hardening tests. "Principal" in this test name does not prove complete multiuser isolation. |
| State load | Session identity and versioned state manager. | A consistent cognitive/emotional state snapshot. | State manager, ownership tests. JSON locks are process-local. |
| Affect | Classify text, derive emotion profile/PAD, update temporal history and momentum. | Affect/state signals for downstream salience, retrieval priors, and reflection triggers. | Affect engine, classifier factory. Legacy default and learned backends must be identified. No clinical interpretation is established. |
| Memory representation | Store a typed MemoryNote with text, embedding, metadata, time/provenance. | Recoverable source evidence and derived graph references. | Memory note, index, repository selection. In-memory test storage differs from persistent production storage. |
| Query analysis/rewrite | Extract lexical/entity/time cues and deterministic expansions. | Traceable retrieval query. | Query analysis. This is engineered rewriting, not a learned universal intent parser. |
| Candidate retrieval | Dense vectors, sparse lexical matches, temporal conditions, graph traversal where selected. | Candidate memory IDs, scores, and strategy contributions. | Retrieval controller, router. A hash embedding is a deterministic baseline, not a learned semantic model. |
| Fusion and reranking | Normalize/merge candidates by memory ID, weight available strategies, rerank. | Ordered evidence candidates and backend identity. | Fusion, reranker. Lexical and cross-encoder backends have different costs/capabilities. |
| Evidence reasoning | Integrate evidence, check sufficiency, request follow-up information within budgets. | Selected evidence, stop reason, or abstention. | Reasoning controller, sufficiency verifier. Current word coverage does not establish semantic entailment. |
| Context compression | Fit selected evidence to the request budget and preserve source mappings. | A bounded model context with recorded drops/loss. | Compressor. Approximate tokens can differ from provider tokenizer counts. |
| Planning | Select goals/actions/constraints and evaluate a plan. | Explicit intended execution and risk/replan signals. | Task planner, plan evaluator. Deterministic planning is not a general learned planner. |
| World simulation | Apply symbolic rules and predict action/state transitions. | Constraint/risk predictions supplied to decisions. | Predictive model, simulator. No learned physical world model is claimed. |
| Uncertainty | Aggregate retrieval/planning/affect/state/policy/reflection signals and disagreement. | Confidence, uncertainty, decision recommendations. | Estimator, aggregator. These scores require empirical calibration before probabilistic accuracy claims. |
| Reflection/correction | Produce typed advice. Workflow validates it, checks budgets, applies bounded retrieval/replan/retry/regeneration. | Recorded proposal, acceptance, before/after snapshots. | Reflection adapter, correction loop. Evaluator-only truth-aware helpers must stay outside inference. |
| Action/tools | Check policy/allowlist/schema, route registered handler, record result/audit. | Successful, blocked, invalid, missing, timed-out, or failed action. | Execution policy, executor. Application tags do not create OS isolation. |
| Model generation | Build trusted policy plus untrusted evidence context. Call configured provider and parse structured output/citations. | Generated answer tied to evidence labels. | Answer generation, prompt builder, response parser. Valid citations alone do not prove claim support. |
| Output validation/shaping | Check typed result, structure, selected citations, and errors. | Explicit answered/abstained/failed/ingested/classified/actioned result. | Output validation, workflow output controller [E03]. No input echo fallback should substitute for failed generation. |
| Commit/admission | Commit versioned state and apply task-appropriate memory policy. | State delta and admitted/rejected memory with reason. | Memory importance, admission tests. State/content/index/queue operations are separate, not a demonstrated all-or-nothing transaction. |
| Maintenance | Bounded background work: scoring, consolidation, abstraction/evolution, graph refresh, decay/soft forgetting. | Completion/failure accounting and updated derived memory. | Maintenance tests, event tests. Process-local queues need durability work for crash recovery. |
| Research evaluation | Evaluator scores predictions after inference using protected gold data. | Native metrics, failures, paired differences, reproducible artifacts. | Campaign comparison, aggregation, E05. Gold answers must not enter prompts or retrieval decisions. |
### 4.4 Memory taxonomy
The five logical types are working, episodic, semantic, emotional, procedural. Working memory supports immediate context. Episodic memory records experiences/turns. Semantic memory stores generalized information. Emotional memory represents affect-related records. Procedural memory stores verified successful tool procedures or explicit imports. These types share repository/index machinery rather than requiring five separately deployed databases. Graph nodes/edges reference memory IDs and retain derived metadata. E04, [memory types]
### 4.5 Results obtained: saved retrieval experiments
Scope: E07/E08 record one LoCoMo conversation, 197 queries, seed 13, candidate top_k=30, identity normalization enabled, subset_validation=true, Python 3.10.11, and a GTX 1650 environment. The table reports metric Recall@5, which differs from the candidate-generation top-k setting. These are saved component results, not current full-dataset QA results.
| Embedding backend, semantic representation | Recall@5 | MRR | nDCG@5 | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|---:|
| Stable hash | 1.0152% | 0.010081 | 0.007262 | 7.1066% | 5.740125 |
| MiniLM | 15.7783% | 0.110655 | 0.101168 | 44.6701% | 22.439328 |
| BGE small | 15.7360% | 0.138600 | 0.122296 | 41.6244% | 15.200265 |
| Nomic | 32.9103% | 0.254356 | 0.246090 | 69.5431% | 30.752234 |
Nomic exceeds the hash backend by 31.8951 percentage points of Recall@5 in this saved subset. Execution time also increases. Do not call this a full PRIMA accuracy improvement or deployment latency measurement. [E07]
| Nomic representation | Recall@5 | MRR | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|
| Raw | 40.3130% | 0.323311 | 71.5736% | 26.766301 |
| Semantic | 32.9103% | 0.254356 | 69.5431% | 46.441355 |
| Event | 35.5753% | 0.268545 | 65.4822% | 31.707180 |
Raw exceeds semantic by 7.4027 percentage points and event by 4.7377 points on Recall@5. This supports investigating the simplest representation first, rather than assuming more structure always helps. Timings come from different recorded runs, so do not combine them into a common wall-time breakdown. Fingerprint/provenance discrepancies need resolution before publication. [E08]
### 4.6 Results obtained: reported operational pilot
E06 reports that session 20261006T044633Z-3d208184, commit 8f54b16`, used the repository-recorded pinned Qwen3.8 27B identity, 8192 context, and two T4 GPUs. Sequential/concurrent representative pilots each completed the same 30 questions with zero execution failures and complete maintenance. All 30 predictions/evidence/evaluation decisions passed the equality check. Two active requests were observed.
The reported admitted estimate was 9.2202 campaign hours and 10.1859 total session hours, with a 20% margin and artifact reserve. These are projections that admitted a full run, not observations of full completion.
On a separate shared 15-case comparison, reported F1 was 14.10% versus 15.18% previously, a decrease of 1.08 percentage points. Final evidence recall remained 23.17%. This comparison concerns pilot versions, not model-only versus PRIMA. No quality gain is established. HotpotQA and GoEmotions remained unmeasured on this hardware in that note. The original archive was not revalidated here. [E06]
### 4.7 Is there a need to change the approach?
Retain the canonical runtime and controlled evaluation approach. Refine retrieval choices and execution reliability using measured evidence. Current evidence does not justify adding more cognitive modules merely to enlarge the architecture.
Candidate refinements are a learned embedding backend with raw text, stage-by-stage retrieval diagnosis, semantic sufficiency evaluation, and focused ablations of optional components. Benefits could include better evidence coverage, clearer contribution attribution, and lower unnecessary overhead. Drawbacks include model loading cost, extra GPU/RAM use, new calibration work, and migration/reindexing when representations change.
The October operational repair addressed dropped maintenance work using bounded producer backpressure and owning-runtime embedding context. Concurrency is admissible only when each benchmark's fresh pilot establishes equality, real overlap, resource safety, and time feasibility. Previous failed or passing timings cannot substitute for a new measured gate. [E06]
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/runtime/contracts.py
C:/PRIMA_next/tests/runtime/test_principal_hardening.py
C:/PRIMA_next/state/state_manager.py
C:/PRIMA_next/tests/state/test_state_ownership.py
C:/PRIMA_next/affect/affect_engine.py
C:/PRIMA_next/affect/classifier_factory.py
C:/PRIMA_next/memory/memory_note.py
C:/PRIMA_next/memory/memory_index.py
C:/PRIMA_next/memory/repository_factory.py
C:/PRIMA_next/memory/retrieval/query_analysis.py
C:/PRIMA_next/memory/retrieval/retrieval_controller.py
C:/PRIMA_next/memory/retrieval/retrieval_router.py
C:/PRIMA_next/memory/retrieval/hybrid_fusion.py
C:/PRIMA_next/memory/retrieval/reranker.py
C:/PRIMA_next/reasoning/controller.py
C:/PRIMA_next/reasoning/sufficiency_verifier.py
C:/PRIMA_next/memory/retrieval/context_compressor.py
C:/PRIMA_next/planning/task_planner.py
C:/PRIMA_next/planning/plan_evaluator.py
C:/PRIMA_next/world/predictive_model.py
C:/PRIMA_next/world/state_simulator.py
C:/PRIMA_next/uncertainty/uncertainty_estimator.py
C:/PRIMA_next/uncertainty/confidence_aggregator.py
C:/PRIMA_next/reflection/reasoning_reflection_adapter.py
C:/PRIMA_next/workflow/correction_loop.py
C:/PRIMA_next/action/execution_policy.py
C:/PRIMA_next/tools/tool_executor.py
C:/PRIMA_next/workflow/answer_generation.py
C:/PRIMA_next/llm/prompt_builder.py
C:/PRIMA_next/llm/response_parser.py
C:/PRIMA_next/workflow/output_validation.py
C:/PRIMA_next/memory/maintenance/memory_importance.py
C:/PRIMA_next/tests/memory/test_memory_admission.py
C:/PRIMA_next/tests/memory/test_phase08_background_maintenance.py
C:/PRIMA_next/tests/test_events_phase6.py
C:/PRIMA_next/benchmarks/campaign/comparison.py
C:/PRIMA_next/benchmarks/campaign/aggregation.py
C:/PRIMA_next/memory/memory_types.py

## Slide 12
Input, state and affect
PRIMA-NEXT
Module | Operation and output | Boundary
Input | Validate text, task/profile and controls | Reserved control fields are rejected
State | Load and commit versioned session state | JSON locks are process-local
Affect | Classify text, derive PAD, history and momentum | Legacy/learned backend must be identified
Notes: Input, state and affect
## 4. Slide 4: proposed approach / methodology
### 4.1 Basic approach
The public entry is PrimaRuntime.execute(PrimaRequest(...)). A request declares its task and profile. Immutable, extra-forbidding Pydantic contracts validate the input. Reserved metadata keys cannot override execution controls. The runtime selects a valid route, constructs an execution context, delegates to the workflow, and returns a typed response with evidence, errors, state changes, and diagnostics. [E02/E03]
``mermaid
flowchart TD
A[Typed request] --> B[Validation and route selection]
B --> C[Load versioned session state]
C --> D[Selected controllers]
D --> E[Generate, classify, ingest, or act]
E --> F[Validate and shape typed result]
F --> G[Task appropriate commits]
G --> H[Return response and diagnostics]
G --> I[Enqueue admitted memory work]
I --> J[Background maintenance and explicit barrier]
D --> K[Bounded correction decision]
K --> D
`
This is an explanatory flow, not a claim that every box executes on every request. Use the actual route and trace as evidence.
### 4.2 Task/profile routes
| Task | Supported profiles | Behavior and excluded work |
|---|---|---|
| Conversation | model_only, simple_rag, prima_full | Generate a reply. Memory admission and state handling depend on the route/policy. |
| Factual QA | model_only, simple_rag, prima_full | Generate structured factual output or abstain. Factual routes omit conversation memory_commit. |
| Historical replay | prima_full | Process past turns through affect/state/admission without generating new assistant replies. |
| Document ingestion | ingestion_only | Encode/store the document through the workflow, without answer generation. |
| Emotion classification | affect_only | Classify/update affect, excluding QA retrieval, planning, world simulation, and tools. |
| Tool request | prima_full | Plan/gate an action, excluding answer generation. |
Ten supported pairs out of thirty possible combinations. Unsupported pairs are rejected. model_only skips retrieval. simple_rag selects dense/sparse retrieval. Capable prima_full routes add temporal/graph retrieval and cognitive decisions. [E02]
### 4.3 Complete technical stage explanation
| Stage | Input and operation | Output / purpose | Implementation proof and limit |
|---|---|---|---|
| Input boundary | Text, task/profile, session, generation settings, options. Validate nonblank content and reject undeclared/reserved fields. | Trusted execution controls and rejected invalid requests. | Contracts, principal hardening tests. "Principal" in this test name does not prove complete multiuser isolation. |
| State load | Session identity and versioned state manager. | A consistent cognitive/emotional state snapshot. | State manager, ownership tests. JSON locks are process-local. |
| Affect | Classify text, derive emotion profile/PAD, update temporal history and momentum. | Affect/state signals for downstream salience, retrieval priors, and reflection triggers. | Affect engine, classifier factory. Legacy default and learned backends must be identified. No clinical interpretation is established. |
| Memory representation | Store a typed MemoryNote with text, embedding, metadata, time/provenance. | Recoverable source evidence and derived graph references. | Memory note, index, repository selection. In-memory test storage differs from persistent production storage. |
| Query analysis/rewrite | Extract lexical/entity/time cues and deterministic expansions. | Traceable retrieval query. | Query analysis. This is engineered rewriting, not a learned universal intent parser. |
| Candidate retrieval | Dense vectors, sparse lexical matches, temporal conditions, graph traversal where selected. | Candidate memory IDs, scores, and strategy contributions. | Retrieval controller, router. A hash embedding is a deterministic baseline, not a learned semantic model. |
| Fusion and reranking | Normalize/merge candidates by memory ID, weight available strategies, rerank. | Ordered evidence candidates and backend identity. | Fusion, reranker. Lexical and cross-encoder backends have different costs/capabilities. |
| Evidence reasoning | Integrate evidence, check sufficiency, request follow-up information within budgets. | Selected evidence, stop reason, or abstention. | Reasoning controller, sufficiency verifier. Current word coverage does not establish semantic entailment. |
| Context compression | Fit selected evidence to the request budget and preserve source mappings. | A bounded model context with recorded drops/loss. | Compressor. Approximate tokens can differ from provider tokenizer counts. |
| Planning | Select goals/actions/constraints and evaluate a plan. | Explicit intended execution and risk/replan signals. | Task planner, plan evaluator. Deterministic planning is not a general learned planner. |
| World simulation | Apply symbolic rules and predict action/state transitions. | Constraint/risk predictions supplied to decisions. | Predictive model, simulator. No learned physical world model is claimed. |
| Uncertainty | Aggregate retrieval/planning/affect/state/policy/reflection signals and disagreement. | Confidence, uncertainty, decision recommendations. | Estimator, aggregator. These scores require empirical calibration before probabilistic accuracy claims. |
| Reflection/correction | Produce typed advice. Workflow validates it, checks budgets, applies bounded retrieval/replan/retry/regeneration. | Recorded proposal, acceptance, before/after snapshots. | Reflection adapter, correction loop. Evaluator-only truth-aware helpers must stay outside inference. |
| Action/tools | Check policy/allowlist/schema, route registered handler, record result/audit. | Successful, blocked, invalid, missing, timed-out, or failed action. | Execution policy, executor. Application tags do not create OS isolation. |
| Model generation | Build trusted policy plus untrusted evidence context. Call configured provider and parse structured output/citations. | Generated answer tied to evidence labels. | Answer generation, prompt builder, response parser. Valid citations alone do not prove claim support. |
| Output validation/shaping | Check typed result, structure, selected citations, and errors. | Explicit answered/abstained/failed/ingested/classified/actioned result. | Output validation, workflow output controller [E03]. No input echo fallback should substitute for failed generation. |
| Commit/admission | Commit versioned state and apply task-appropriate memory policy. | State delta and admitted/rejected memory with reason. | Memory importance, admission tests. State/content/index/queue operations are separate, not a demonstrated all-or-nothing transaction. |
| Maintenance | Bounded background work: scoring, consolidation, abstraction/evolution, graph refresh, decay/soft forgetting. | Completion/failure accounting and updated derived memory. | Maintenance tests, event tests. Process-local queues need durability work for crash recovery. |
| Research evaluation | Evaluator scores predictions after inference using protected gold data. | Native metrics, failures, paired differences, reproducible artifacts. | Campaign comparison, aggregation, E05. Gold answers must not enter prompts or retrieval decisions. |
### 4.4 Memory taxonomy
The five logical types are working, episodic, semantic, emotional, procedural. Working memory supports immediate context. Episodic memory records experiences/turns. Semantic memory stores generalized information. Emotional memory represents affect-related records. Procedural memory stores verified successful tool procedures or explicit imports. These types share repository/index machinery rather than requiring five separately deployed databases. Graph nodes/edges reference memory IDs and retain derived metadata. E04, [memory types]
### 4.5 Results obtained: saved retrieval experiments
Scope: E07/E08 record one LoCoMo conversation, 197 queries, seed 13, candidate top_k=30, identity normalization enabled, subset_validation=true, Python 3.10.11, and a GTX 1650 environment. The table reports metric Recall@5, which differs from the candidate-generation top-k setting. These are saved component results, not current full-dataset QA results.
| Embedding backend, semantic representation | Recall@5 | MRR | nDCG@5 | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|---:|
| Stable hash | 1.0152% | 0.010081 | 0.007262 | 7.1066% | 5.740125 |
| MiniLM | 15.7783% | 0.110655 | 0.101168 | 44.6701% | 22.439328 |
| BGE small | 15.7360% | 0.138600 | 0.122296 | 41.6244% | 15.200265 |
| Nomic | 32.9103% | 0.254356 | 0.246090 | 69.5431% | 30.752234 |
Nomic exceeds the hash backend by 31.8951 percentage points of Recall@5 in this saved subset. Execution time also increases. Do not call this a full PRIMA accuracy improvement or deployment latency measurement. [E07]
| Nomic representation | Recall@5 | MRR | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|
| Raw | 40.3130% | 0.323311 | 71.5736% | 26.766301 |
| Semantic | 32.9103% | 0.254356 | 69.5431% | 46.441355 |
| Event | 35.5753% | 0.268545 | 65.4822% | 31.707180 |
Raw exceeds semantic by 7.4027 percentage points and event by 4.7377 points on Recall@5. This supports investigating the simplest representation first, rather than assuming more structure always helps. Timings come from different recorded runs, so do not combine them into a common wall-time breakdown. Fingerprint/provenance discrepancies need resolution before publication. [E08]
### 4.6 Results obtained: reported operational pilot
E06 reports that session 20261006T044633Z-3d208184, commit 8f54b16`, used the repository-recorded pinned Qwen3.8 27B identity, 8192 context, and two T4 GPUs. Sequential/concurrent representative pilots each completed the same 30 questions with zero execution failures and complete maintenance. All 30 predictions/evidence/evaluation decisions passed the equality check. Two active requests were observed.
The reported admitted estimate was 9.2202 campaign hours and 10.1859 total session hours, with a 20% margin and artifact reserve. These are projections that admitted a full run, not observations of full completion.
On a separate shared 15-case comparison, reported F1 was 14.10% versus 15.18% previously, a decrease of 1.08 percentage points. Final evidence recall remained 23.17%. This comparison concerns pilot versions, not model-only versus PRIMA. No quality gain is established. HotpotQA and GoEmotions remained unmeasured on this hardware in that note. The original archive was not revalidated here. [E06]
### 4.7 Is there a need to change the approach?
Retain the canonical runtime and controlled evaluation approach. Refine retrieval choices and execution reliability using measured evidence. Current evidence does not justify adding more cognitive modules merely to enlarge the architecture.
Candidate refinements are a learned embedding backend with raw text, stage-by-stage retrieval diagnosis, semantic sufficiency evaluation, and focused ablations of optional components. Benefits could include better evidence coverage, clearer contribution attribution, and lower unnecessary overhead. Drawbacks include model loading cost, extra GPU/RAM use, new calibration work, and migration/reindexing when representations change.
The October operational repair addressed dropped maintenance work using bounded producer backpressure and owning-runtime embedding context. Concurrency is admissible only when each benchmark's fresh pilot establishes equality, real overlap, resource safety, and time feasibility. Previous failed or passing timings cannot substitute for a new measured gate. [E06]
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/runtime/contracts.py
C:/PRIMA_next/tests/runtime/test_principal_hardening.py
C:/PRIMA_next/state/state_manager.py
C:/PRIMA_next/tests/state/test_state_ownership.py
C:/PRIMA_next/affect/affect_engine.py
C:/PRIMA_next/affect/classifier_factory.py
C:/PRIMA_next/memory/memory_note.py
C:/PRIMA_next/memory/memory_index.py
C:/PRIMA_next/memory/repository_factory.py
C:/PRIMA_next/memory/retrieval/query_analysis.py
C:/PRIMA_next/memory/retrieval/retrieval_controller.py
C:/PRIMA_next/memory/retrieval/retrieval_router.py
C:/PRIMA_next/memory/retrieval/hybrid_fusion.py
C:/PRIMA_next/memory/retrieval/reranker.py
C:/PRIMA_next/reasoning/controller.py
C:/PRIMA_next/reasoning/sufficiency_verifier.py
C:/PRIMA_next/memory/retrieval/context_compressor.py
C:/PRIMA_next/planning/task_planner.py
C:/PRIMA_next/planning/plan_evaluator.py
C:/PRIMA_next/world/predictive_model.py
C:/PRIMA_next/world/state_simulator.py
C:/PRIMA_next/uncertainty/uncertainty_estimator.py
C:/PRIMA_next/uncertainty/confidence_aggregator.py
C:/PRIMA_next/reflection/reasoning_reflection_adapter.py
C:/PRIMA_next/workflow/correction_loop.py
C:/PRIMA_next/action/execution_policy.py
C:/PRIMA_next/tools/tool_executor.py
C:/PRIMA_next/workflow/answer_generation.py
C:/PRIMA_next/llm/prompt_builder.py
C:/PRIMA_next/llm/response_parser.py
C:/PRIMA_next/workflow/output_validation.py
C:/PRIMA_next/memory/maintenance/memory_importance.py
C:/PRIMA_next/tests/memory/test_memory_admission.py
C:/PRIMA_next/tests/memory/test_phase08_background_maintenance.py
C:/PRIMA_next/tests/test_events_phase6.py
C:/PRIMA_next/benchmarks/campaign/comparison.py
C:/PRIMA_next/benchmarks/campaign/aggregation.py
C:/PRIMA_next/memory/memory_types.py

## Slide 13
Memory representation and query analysis
PRIMA-NEXT
Module | Operation and output | Boundary
Memory | Store text, vectors, metadata, time and provenance | Test memory differs from persistent storage
Index / graph | Reference memory IDs through derived relationships | Derived relationships can become stale
Query analysis | Extract entity, lexical and time cues, then rewrite | Engineered rewriting, not a universal learned parser
Notes: Memory representation and query analysis
## 4. Slide 4: proposed approach / methodology
### 4.1 Basic approach
The public entry is PrimaRuntime.execute(PrimaRequest(...)). A request declares its task and profile. Immutable, extra-forbidding Pydantic contracts validate the input. Reserved metadata keys cannot override execution controls. The runtime selects a valid route, constructs an execution context, delegates to the workflow, and returns a typed response with evidence, errors, state changes, and diagnostics. [E02/E03]
``mermaid
flowchart TD
A[Typed request] --> B[Validation and route selection]
B --> C[Load versioned session state]
C --> D[Selected controllers]
D --> E[Generate, classify, ingest, or act]
E --> F[Validate and shape typed result]
F --> G[Task appropriate commits]
G --> H[Return response and diagnostics]
G --> I[Enqueue admitted memory work]
I --> J[Background maintenance and explicit barrier]
D --> K[Bounded correction decision]
K --> D
`
This is an explanatory flow, not a claim that every box executes on every request. Use the actual route and trace as evidence.
### 4.2 Task/profile routes
| Task | Supported profiles | Behavior and excluded work |
|---|---|---|
| Conversation | model_only, simple_rag, prima_full | Generate a reply. Memory admission and state handling depend on the route/policy. |
| Factual QA | model_only, simple_rag, prima_full | Generate structured factual output or abstain. Factual routes omit conversation memory_commit. |
| Historical replay | prima_full | Process past turns through affect/state/admission without generating new assistant replies. |
| Document ingestion | ingestion_only | Encode/store the document through the workflow, without answer generation. |
| Emotion classification | affect_only | Classify/update affect, excluding QA retrieval, planning, world simulation, and tools. |
| Tool request | prima_full | Plan/gate an action, excluding answer generation. |
Ten supported pairs out of thirty possible combinations. Unsupported pairs are rejected. model_only skips retrieval. simple_rag selects dense/sparse retrieval. Capable prima_full routes add temporal/graph retrieval and cognitive decisions. [E02]
### 4.3 Complete technical stage explanation
| Stage | Input and operation | Output / purpose | Implementation proof and limit |
|---|---|---|---|
| Input boundary | Text, task/profile, session, generation settings, options. Validate nonblank content and reject undeclared/reserved fields. | Trusted execution controls and rejected invalid requests. | Contracts, principal hardening tests. "Principal" in this test name does not prove complete multiuser isolation. |
| State load | Session identity and versioned state manager. | A consistent cognitive/emotional state snapshot. | State manager, ownership tests. JSON locks are process-local. |
| Affect | Classify text, derive emotion profile/PAD, update temporal history and momentum. | Affect/state signals for downstream salience, retrieval priors, and reflection triggers. | Affect engine, classifier factory. Legacy default and learned backends must be identified. No clinical interpretation is established. |
| Memory representation | Store a typed MemoryNote with text, embedding, metadata, time/provenance. | Recoverable source evidence and derived graph references. | Memory note, index, repository selection. In-memory test storage differs from persistent production storage. |
| Query analysis/rewrite | Extract lexical/entity/time cues and deterministic expansions. | Traceable retrieval query. | Query analysis. This is engineered rewriting, not a learned universal intent parser. |
| Candidate retrieval | Dense vectors, sparse lexical matches, temporal conditions, graph traversal where selected. | Candidate memory IDs, scores, and strategy contributions. | Retrieval controller, router. A hash embedding is a deterministic baseline, not a learned semantic model. |
| Fusion and reranking | Normalize/merge candidates by memory ID, weight available strategies, rerank. | Ordered evidence candidates and backend identity. | Fusion, reranker. Lexical and cross-encoder backends have different costs/capabilities. |
| Evidence reasoning | Integrate evidence, check sufficiency, request follow-up information within budgets. | Selected evidence, stop reason, or abstention. | Reasoning controller, sufficiency verifier. Current word coverage does not establish semantic entailment. |
| Context compression | Fit selected evidence to the request budget and preserve source mappings. | A bounded model context with recorded drops/loss. | Compressor. Approximate tokens can differ from provider tokenizer counts. |
| Planning | Select goals/actions/constraints and evaluate a plan. | Explicit intended execution and risk/replan signals. | Task planner, plan evaluator. Deterministic planning is not a general learned planner. |
| World simulation | Apply symbolic rules and predict action/state transitions. | Constraint/risk predictions supplied to decisions. | Predictive model, simulator. No learned physical world model is claimed. |
| Uncertainty | Aggregate retrieval/planning/affect/state/policy/reflection signals and disagreement. | Confidence, uncertainty, decision recommendations. | Estimator, aggregator. These scores require empirical calibration before probabilistic accuracy claims. |
| Reflection/correction | Produce typed advice. Workflow validates it, checks budgets, applies bounded retrieval/replan/retry/regeneration. | Recorded proposal, acceptance, before/after snapshots. | Reflection adapter, correction loop. Evaluator-only truth-aware helpers must stay outside inference. |
| Action/tools | Check policy/allowlist/schema, route registered handler, record result/audit. | Successful, blocked, invalid, missing, timed-out, or failed action. | Execution policy, executor. Application tags do not create OS isolation. |
| Model generation | Build trusted policy plus untrusted evidence context. Call configured provider and parse structured output/citations. | Generated answer tied to evidence labels. | Answer generation, prompt builder, response parser. Valid citations alone do not prove claim support. |
| Output validation/shaping | Check typed result, structure, selected citations, and errors. | Explicit answered/abstained/failed/ingested/classified/actioned result. | Output validation, workflow output controller [E03]. No input echo fallback should substitute for failed generation. |
| Commit/admission | Commit versioned state and apply task-appropriate memory policy. | State delta and admitted/rejected memory with reason. | Memory importance, admission tests. State/content/index/queue operations are separate, not a demonstrated all-or-nothing transaction. |
| Maintenance | Bounded background work: scoring, consolidation, abstraction/evolution, graph refresh, decay/soft forgetting. | Completion/failure accounting and updated derived memory. | Maintenance tests, event tests. Process-local queues need durability work for crash recovery. |
| Research evaluation | Evaluator scores predictions after inference using protected gold data. | Native metrics, failures, paired differences, reproducible artifacts. | Campaign comparison, aggregation, E05. Gold answers must not enter prompts or retrieval decisions. |
### 4.4 Memory taxonomy
The five logical types are working, episodic, semantic, emotional, procedural. Working memory supports immediate context. Episodic memory records experiences/turns. Semantic memory stores generalized information. Emotional memory represents affect-related records. Procedural memory stores verified successful tool procedures or explicit imports. These types share repository/index machinery rather than requiring five separately deployed databases. Graph nodes/edges reference memory IDs and retain derived metadata. E04, [memory types]
### 4.5 Results obtained: saved retrieval experiments
Scope: E07/E08 record one LoCoMo conversation, 197 queries, seed 13, candidate top_k=30, identity normalization enabled, subset_validation=true, Python 3.10.11, and a GTX 1650 environment. The table reports metric Recall@5, which differs from the candidate-generation top-k setting. These are saved component results, not current full-dataset QA results.
| Embedding backend, semantic representation | Recall@5 | MRR | nDCG@5 | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|---:|
| Stable hash | 1.0152% | 0.010081 | 0.007262 | 7.1066% | 5.740125 |
| MiniLM | 15.7783% | 0.110655 | 0.101168 | 44.6701% | 22.439328 |
| BGE small | 15.7360% | 0.138600 | 0.122296 | 41.6244% | 15.200265 |
| Nomic | 32.9103% | 0.254356 | 0.246090 | 69.5431% | 30.752234 |
Nomic exceeds the hash backend by 31.8951 percentage points of Recall@5 in this saved subset. Execution time also increases. Do not call this a full PRIMA accuracy improvement or deployment latency measurement. [E07]
| Nomic representation | Recall@5 | MRR | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|
| Raw | 40.3130% | 0.323311 | 71.5736% | 26.766301 |
| Semantic | 32.9103% | 0.254356 | 69.5431% | 46.441355 |
| Event | 35.5753% | 0.268545 | 65.4822% | 31.707180 |
Raw exceeds semantic by 7.4027 percentage points and event by 4.7377 points on Recall@5. This supports investigating the simplest representation first, rather than assuming more structure always helps. Timings come from different recorded runs, so do not combine them into a common wall-time breakdown. Fingerprint/provenance discrepancies need resolution before publication. [E08]
### 4.6 Results obtained: reported operational pilot
E06 reports that session 20261006T044633Z-3d208184, commit 8f54b16`, used the repository-recorded pinned Qwen3.8 27B identity, 8192 context, and two T4 GPUs. Sequential/concurrent representative pilots each completed the same 30 questions with zero execution failures and complete maintenance. All 30 predictions/evidence/evaluation decisions passed the equality check. Two active requests were observed.
The reported admitted estimate was 9.2202 campaign hours and 10.1859 total session hours, with a 20% margin and artifact reserve. These are projections that admitted a full run, not observations of full completion.
On a separate shared 15-case comparison, reported F1 was 14.10% versus 15.18% previously, a decrease of 1.08 percentage points. Final evidence recall remained 23.17%. This comparison concerns pilot versions, not model-only versus PRIMA. No quality gain is established. HotpotQA and GoEmotions remained unmeasured on this hardware in that note. The original archive was not revalidated here. [E06]
### 4.7 Is there a need to change the approach?
Retain the canonical runtime and controlled evaluation approach. Refine retrieval choices and execution reliability using measured evidence. Current evidence does not justify adding more cognitive modules merely to enlarge the architecture.
Candidate refinements are a learned embedding backend with raw text, stage-by-stage retrieval diagnosis, semantic sufficiency evaluation, and focused ablations of optional components. Benefits could include better evidence coverage, clearer contribution attribution, and lower unnecessary overhead. Drawbacks include model loading cost, extra GPU/RAM use, new calibration work, and migration/reindexing when representations change.
The October operational repair addressed dropped maintenance work using bounded producer backpressure and owning-runtime embedding context. Concurrency is admissible only when each benchmark's fresh pilot establishes equality, real overlap, resource safety, and time feasibility. Previous failed or passing timings cannot substitute for a new measured gate. [E06]
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/runtime/contracts.py
C:/PRIMA_next/tests/runtime/test_principal_hardening.py
C:/PRIMA_next/state/state_manager.py
C:/PRIMA_next/tests/state/test_state_ownership.py
C:/PRIMA_next/affect/affect_engine.py
C:/PRIMA_next/affect/classifier_factory.py
C:/PRIMA_next/memory/memory_note.py
C:/PRIMA_next/memory/memory_index.py
C:/PRIMA_next/memory/repository_factory.py
C:/PRIMA_next/memory/retrieval/query_analysis.py
C:/PRIMA_next/memory/retrieval/retrieval_controller.py
C:/PRIMA_next/memory/retrieval/retrieval_router.py
C:/PRIMA_next/memory/retrieval/hybrid_fusion.py
C:/PRIMA_next/memory/retrieval/reranker.py
C:/PRIMA_next/reasoning/controller.py
C:/PRIMA_next/reasoning/sufficiency_verifier.py
C:/PRIMA_next/memory/retrieval/context_compressor.py
C:/PRIMA_next/planning/task_planner.py
C:/PRIMA_next/planning/plan_evaluator.py
C:/PRIMA_next/world/predictive_model.py
C:/PRIMA_next/world/state_simulator.py
C:/PRIMA_next/uncertainty/uncertainty_estimator.py
C:/PRIMA_next/uncertainty/confidence_aggregator.py
C:/PRIMA_next/reflection/reasoning_reflection_adapter.py
C:/PRIMA_next/workflow/correction_loop.py
C:/PRIMA_next/action/execution_policy.py
C:/PRIMA_next/tools/tool_executor.py
C:/PRIMA_next/workflow/answer_generation.py
C:/PRIMA_next/llm/prompt_builder.py
C:/PRIMA_next/llm/response_parser.py
C:/PRIMA_next/workflow/output_validation.py
C:/PRIMA_next/memory/maintenance/memory_importance.py
C:/PRIMA_next/tests/memory/test_memory_admission.py
C:/PRIMA_next/tests/memory/test_phase08_background_maintenance.py
C:/PRIMA_next/tests/test_events_phase6.py
C:/PRIMA_next/benchmarks/campaign/comparison.py
C:/PRIMA_next/benchmarks/campaign/aggregation.py
C:/PRIMA_next/memory/memory_types.py

## Slide 14
Retrieval, fusion and reranking
PRIMA-NEXT
Module | Operation and output | Boundary
Candidates | Dense, sparse, temporal and graph strategies | Capabilities and profile control selection
Fusion | Merge by memory ID and weight normalized scores | Weights require development validation
Reranking | Lexical or cross-encoder ordering with backend identity | Learned resources/cost must be explicit
Notes: Retrieval, fusion and reranking
## 4. Slide 4: proposed approach / methodology
### 4.1 Basic approach
The public entry is PrimaRuntime.execute(PrimaRequest(...)). A request declares its task and profile. Immutable, extra-forbidding Pydantic contracts validate the input. Reserved metadata keys cannot override execution controls. The runtime selects a valid route, constructs an execution context, delegates to the workflow, and returns a typed response with evidence, errors, state changes, and diagnostics. [E02/E03]
``mermaid
flowchart TD
A[Typed request] --> B[Validation and route selection]
B --> C[Load versioned session state]
C --> D[Selected controllers]
D --> E[Generate, classify, ingest, or act]
E --> F[Validate and shape typed result]
F --> G[Task appropriate commits]
G --> H[Return response and diagnostics]
G --> I[Enqueue admitted memory work]
I --> J[Background maintenance and explicit barrier]
D --> K[Bounded correction decision]
K --> D
`
This is an explanatory flow, not a claim that every box executes on every request. Use the actual route and trace as evidence.
### 4.2 Task/profile routes
| Task | Supported profiles | Behavior and excluded work |
|---|---|---|
| Conversation | model_only, simple_rag, prima_full | Generate a reply. Memory admission and state handling depend on the route/policy. |
| Factual QA | model_only, simple_rag, prima_full | Generate structured factual output or abstain. Factual routes omit conversation memory_commit. |
| Historical replay | prima_full | Process past turns through affect/state/admission without generating new assistant replies. |
| Document ingestion | ingestion_only | Encode/store the document through the workflow, without answer generation. |
| Emotion classification | affect_only | Classify/update affect, excluding QA retrieval, planning, world simulation, and tools. |
| Tool request | prima_full | Plan/gate an action, excluding answer generation. |
Ten supported pairs out of thirty possible combinations. Unsupported pairs are rejected. model_only skips retrieval. simple_rag selects dense/sparse retrieval. Capable prima_full routes add temporal/graph retrieval and cognitive decisions. [E02]
### 4.3 Complete technical stage explanation
| Stage | Input and operation | Output / purpose | Implementation proof and limit |
|---|---|---|---|
| Input boundary | Text, task/profile, session, generation settings, options. Validate nonblank content and reject undeclared/reserved fields. | Trusted execution controls and rejected invalid requests. | Contracts, principal hardening tests. "Principal" in this test name does not prove complete multiuser isolation. |
| State load | Session identity and versioned state manager. | A consistent cognitive/emotional state snapshot. | State manager, ownership tests. JSON locks are process-local. |
| Affect | Classify text, derive emotion profile/PAD, update temporal history and momentum. | Affect/state signals for downstream salience, retrieval priors, and reflection triggers. | Affect engine, classifier factory. Legacy default and learned backends must be identified. No clinical interpretation is established. |
| Memory representation | Store a typed MemoryNote with text, embedding, metadata, time/provenance. | Recoverable source evidence and derived graph references. | Memory note, index, repository selection. In-memory test storage differs from persistent production storage. |
| Query analysis/rewrite | Extract lexical/entity/time cues and deterministic expansions. | Traceable retrieval query. | Query analysis. This is engineered rewriting, not a learned universal intent parser. |
| Candidate retrieval | Dense vectors, sparse lexical matches, temporal conditions, graph traversal where selected. | Candidate memory IDs, scores, and strategy contributions. | Retrieval controller, router. A hash embedding is a deterministic baseline, not a learned semantic model. |
| Fusion and reranking | Normalize/merge candidates by memory ID, weight available strategies, rerank. | Ordered evidence candidates and backend identity. | Fusion, reranker. Lexical and cross-encoder backends have different costs/capabilities. |
| Evidence reasoning | Integrate evidence, check sufficiency, request follow-up information within budgets. | Selected evidence, stop reason, or abstention. | Reasoning controller, sufficiency verifier. Current word coverage does not establish semantic entailment. |
| Context compression | Fit selected evidence to the request budget and preserve source mappings. | A bounded model context with recorded drops/loss. | Compressor. Approximate tokens can differ from provider tokenizer counts. |
| Planning | Select goals/actions/constraints and evaluate a plan. | Explicit intended execution and risk/replan signals. | Task planner, plan evaluator. Deterministic planning is not a general learned planner. |
| World simulation | Apply symbolic rules and predict action/state transitions. | Constraint/risk predictions supplied to decisions. | Predictive model, simulator. No learned physical world model is claimed. |
| Uncertainty | Aggregate retrieval/planning/affect/state/policy/reflection signals and disagreement. | Confidence, uncertainty, decision recommendations. | Estimator, aggregator. These scores require empirical calibration before probabilistic accuracy claims. |
| Reflection/correction | Produce typed advice. Workflow validates it, checks budgets, applies bounded retrieval/replan/retry/regeneration. | Recorded proposal, acceptance, before/after snapshots. | Reflection adapter, correction loop. Evaluator-only truth-aware helpers must stay outside inference. |
| Action/tools | Check policy/allowlist/schema, route registered handler, record result/audit. | Successful, blocked, invalid, missing, timed-out, or failed action. | Execution policy, executor. Application tags do not create OS isolation. |
| Model generation | Build trusted policy plus untrusted evidence context. Call configured provider and parse structured output/citations. | Generated answer tied to evidence labels. | Answer generation, prompt builder, response parser. Valid citations alone do not prove claim support. |
| Output validation/shaping | Check typed result, structure, selected citations, and errors. | Explicit answered/abstained/failed/ingested/classified/actioned result. | Output validation, workflow output controller [E03]. No input echo fallback should substitute for failed generation. |
| Commit/admission | Commit versioned state and apply task-appropriate memory policy. | State delta and admitted/rejected memory with reason. | Memory importance, admission tests. State/content/index/queue operations are separate, not a demonstrated all-or-nothing transaction. |
| Maintenance | Bounded background work: scoring, consolidation, abstraction/evolution, graph refresh, decay/soft forgetting. | Completion/failure accounting and updated derived memory. | Maintenance tests, event tests. Process-local queues need durability work for crash recovery. |
| Research evaluation | Evaluator scores predictions after inference using protected gold data. | Native metrics, failures, paired differences, reproducible artifacts. | Campaign comparison, aggregation, E05. Gold answers must not enter prompts or retrieval decisions. |
### 4.4 Memory taxonomy
The five logical types are working, episodic, semantic, emotional, procedural. Working memory supports immediate context. Episodic memory records experiences/turns. Semantic memory stores generalized information. Emotional memory represents affect-related records. Procedural memory stores verified successful tool procedures or explicit imports. These types share repository/index machinery rather than requiring five separately deployed databases. Graph nodes/edges reference memory IDs and retain derived metadata. E04, [memory types]
### 4.5 Results obtained: saved retrieval experiments
Scope: E07/E08 record one LoCoMo conversation, 197 queries, seed 13, candidate top_k=30, identity normalization enabled, subset_validation=true, Python 3.10.11, and a GTX 1650 environment. The table reports metric Recall@5, which differs from the candidate-generation top-k setting. These are saved component results, not current full-dataset QA results.
| Embedding backend, semantic representation | Recall@5 | MRR | nDCG@5 | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|---:|
| Stable hash | 1.0152% | 0.010081 | 0.007262 | 7.1066% | 5.740125 |
| MiniLM | 15.7783% | 0.110655 | 0.101168 | 44.6701% | 22.439328 |
| BGE small | 15.7360% | 0.138600 | 0.122296 | 41.6244% | 15.200265 |
| Nomic | 32.9103% | 0.254356 | 0.246090 | 69.5431% | 30.752234 |
Nomic exceeds the hash backend by 31.8951 percentage points of Recall@5 in this saved subset. Execution time also increases. Do not call this a full PRIMA accuracy improvement or deployment latency measurement. [E07]
| Nomic representation | Recall@5 | MRR | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|
| Raw | 40.3130% | 0.323311 | 71.5736% | 26.766301 |
| Semantic | 32.9103% | 0.254356 | 69.5431% | 46.441355 |
| Event | 35.5753% | 0.268545 | 65.4822% | 31.707180 |
Raw exceeds semantic by 7.4027 percentage points and event by 4.7377 points on Recall@5. This supports investigating the simplest representation first, rather than assuming more structure always helps. Timings come from different recorded runs, so do not combine them into a common wall-time breakdown. Fingerprint/provenance discrepancies need resolution before publication. [E08]
### 4.6 Results obtained: reported operational pilot
E06 reports that session 20261006T044633Z-3d208184, commit 8f54b16`, used the repository-recorded pinned Qwen3.8 27B identity, 8192 context, and two T4 GPUs. Sequential/concurrent representative pilots each completed the same 30 questions with zero execution failures and complete maintenance. All 30 predictions/evidence/evaluation decisions passed the equality check. Two active requests were observed.
The reported admitted estimate was 9.2202 campaign hours and 10.1859 total session hours, with a 20% margin and artifact reserve. These are projections that admitted a full run, not observations of full completion.
On a separate shared 15-case comparison, reported F1 was 14.10% versus 15.18% previously, a decrease of 1.08 percentage points. Final evidence recall remained 23.17%. This comparison concerns pilot versions, not model-only versus PRIMA. No quality gain is established. HotpotQA and GoEmotions remained unmeasured on this hardware in that note. The original archive was not revalidated here. [E06]
### 4.7 Is there a need to change the approach?
Retain the canonical runtime and controlled evaluation approach. Refine retrieval choices and execution reliability using measured evidence. Current evidence does not justify adding more cognitive modules merely to enlarge the architecture.
Candidate refinements are a learned embedding backend with raw text, stage-by-stage retrieval diagnosis, semantic sufficiency evaluation, and focused ablations of optional components. Benefits could include better evidence coverage, clearer contribution attribution, and lower unnecessary overhead. Drawbacks include model loading cost, extra GPU/RAM use, new calibration work, and migration/reindexing when representations change.
The October operational repair addressed dropped maintenance work using bounded producer backpressure and owning-runtime embedding context. Concurrency is admissible only when each benchmark's fresh pilot establishes equality, real overlap, resource safety, and time feasibility. Previous failed or passing timings cannot substitute for a new measured gate. [E06]
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/runtime/contracts.py
C:/PRIMA_next/tests/runtime/test_principal_hardening.py
C:/PRIMA_next/state/state_manager.py
C:/PRIMA_next/tests/state/test_state_ownership.py
C:/PRIMA_next/affect/affect_engine.py
C:/PRIMA_next/affect/classifier_factory.py
C:/PRIMA_next/memory/memory_note.py
C:/PRIMA_next/memory/memory_index.py
C:/PRIMA_next/memory/repository_factory.py
C:/PRIMA_next/memory/retrieval/query_analysis.py
C:/PRIMA_next/memory/retrieval/retrieval_controller.py
C:/PRIMA_next/memory/retrieval/retrieval_router.py
C:/PRIMA_next/memory/retrieval/hybrid_fusion.py
C:/PRIMA_next/memory/retrieval/reranker.py
C:/PRIMA_next/reasoning/controller.py
C:/PRIMA_next/reasoning/sufficiency_verifier.py
C:/PRIMA_next/memory/retrieval/context_compressor.py
C:/PRIMA_next/planning/task_planner.py
C:/PRIMA_next/planning/plan_evaluator.py
C:/PRIMA_next/world/predictive_model.py
C:/PRIMA_next/world/state_simulator.py
C:/PRIMA_next/uncertainty/uncertainty_estimator.py
C:/PRIMA_next/uncertainty/confidence_aggregator.py
C:/PRIMA_next/reflection/reasoning_reflection_adapter.py
C:/PRIMA_next/workflow/correction_loop.py
C:/PRIMA_next/action/execution_policy.py
C:/PRIMA_next/tools/tool_executor.py
C:/PRIMA_next/workflow/answer_generation.py
C:/PRIMA_next/llm/prompt_builder.py
C:/PRIMA_next/llm/response_parser.py
C:/PRIMA_next/workflow/output_validation.py
C:/PRIMA_next/memory/maintenance/memory_importance.py
C:/PRIMA_next/tests/memory/test_memory_admission.py
C:/PRIMA_next/tests/memory/test_phase08_background_maintenance.py
C:/PRIMA_next/tests/test_events_phase6.py
C:/PRIMA_next/benchmarks/campaign/comparison.py
C:/PRIMA_next/benchmarks/campaign/aggregation.py
C:/PRIMA_next/memory/memory_types.py

## Slide 15
Evidence reasoning and compression
PRIMA-NEXT
Module | Operation and output | Boundary
Reasoning | Integrate sources and request bounded follow-up evidence | No benchmark gold in inference
Sufficiency | Answer, retrieve more or abstain based on evidence | Word coverage does not prove entailment
Compression | Fit selected evidence into context with source mapping | Approximate tokens can differ from the provider
Notes: Evidence reasoning and compression
## 4. Slide 4: proposed approach / methodology
### 4.1 Basic approach
The public entry is PrimaRuntime.execute(PrimaRequest(...)). A request declares its task and profile. Immutable, extra-forbidding Pydantic contracts validate the input. Reserved metadata keys cannot override execution controls. The runtime selects a valid route, constructs an execution context, delegates to the workflow, and returns a typed response with evidence, errors, state changes, and diagnostics. [E02/E03]
``mermaid
flowchart TD
A[Typed request] --> B[Validation and route selection]
B --> C[Load versioned session state]
C --> D[Selected controllers]
D --> E[Generate, classify, ingest, or act]
E --> F[Validate and shape typed result]
F --> G[Task appropriate commits]
G --> H[Return response and diagnostics]
G --> I[Enqueue admitted memory work]
I --> J[Background maintenance and explicit barrier]
D --> K[Bounded correction decision]
K --> D
`
This is an explanatory flow, not a claim that every box executes on every request. Use the actual route and trace as evidence.
### 4.2 Task/profile routes
| Task | Supported profiles | Behavior and excluded work |
|---|---|---|
| Conversation | model_only, simple_rag, prima_full | Generate a reply. Memory admission and state handling depend on the route/policy. |
| Factual QA | model_only, simple_rag, prima_full | Generate structured factual output or abstain. Factual routes omit conversation memory_commit. |
| Historical replay | prima_full | Process past turns through affect/state/admission without generating new assistant replies. |
| Document ingestion | ingestion_only | Encode/store the document through the workflow, without answer generation. |
| Emotion classification | affect_only | Classify/update affect, excluding QA retrieval, planning, world simulation, and tools. |
| Tool request | prima_full | Plan/gate an action, excluding answer generation. |
Ten supported pairs out of thirty possible combinations. Unsupported pairs are rejected. model_only skips retrieval. simple_rag selects dense/sparse retrieval. Capable prima_full routes add temporal/graph retrieval and cognitive decisions. [E02]
### 4.3 Complete technical stage explanation
| Stage | Input and operation | Output / purpose | Implementation proof and limit |
|---|---|---|---|
| Input boundary | Text, task/profile, session, generation settings, options. Validate nonblank content and reject undeclared/reserved fields. | Trusted execution controls and rejected invalid requests. | Contracts, principal hardening tests. "Principal" in this test name does not prove complete multiuser isolation. |
| State load | Session identity and versioned state manager. | A consistent cognitive/emotional state snapshot. | State manager, ownership tests. JSON locks are process-local. |
| Affect | Classify text, derive emotion profile/PAD, update temporal history and momentum. | Affect/state signals for downstream salience, retrieval priors, and reflection triggers. | Affect engine, classifier factory. Legacy default and learned backends must be identified. No clinical interpretation is established. |
| Memory representation | Store a typed MemoryNote with text, embedding, metadata, time/provenance. | Recoverable source evidence and derived graph references. | Memory note, index, repository selection. In-memory test storage differs from persistent production storage. |
| Query analysis/rewrite | Extract lexical/entity/time cues and deterministic expansions. | Traceable retrieval query. | Query analysis. This is engineered rewriting, not a learned universal intent parser. |
| Candidate retrieval | Dense vectors, sparse lexical matches, temporal conditions, graph traversal where selected. | Candidate memory IDs, scores, and strategy contributions. | Retrieval controller, router. A hash embedding is a deterministic baseline, not a learned semantic model. |
| Fusion and reranking | Normalize/merge candidates by memory ID, weight available strategies, rerank. | Ordered evidence candidates and backend identity. | Fusion, reranker. Lexical and cross-encoder backends have different costs/capabilities. |
| Evidence reasoning | Integrate evidence, check sufficiency, request follow-up information within budgets. | Selected evidence, stop reason, or abstention. | Reasoning controller, sufficiency verifier. Current word coverage does not establish semantic entailment. |
| Context compression | Fit selected evidence to the request budget and preserve source mappings. | A bounded model context with recorded drops/loss. | Compressor. Approximate tokens can differ from provider tokenizer counts. |
| Planning | Select goals/actions/constraints and evaluate a plan. | Explicit intended execution and risk/replan signals. | Task planner, plan evaluator. Deterministic planning is not a general learned planner. |
| World simulation | Apply symbolic rules and predict action/state transitions. | Constraint/risk predictions supplied to decisions. | Predictive model, simulator. No learned physical world model is claimed. |
| Uncertainty | Aggregate retrieval/planning/affect/state/policy/reflection signals and disagreement. | Confidence, uncertainty, decision recommendations. | Estimator, aggregator. These scores require empirical calibration before probabilistic accuracy claims. |
| Reflection/correction | Produce typed advice. Workflow validates it, checks budgets, applies bounded retrieval/replan/retry/regeneration. | Recorded proposal, acceptance, before/after snapshots. | Reflection adapter, correction loop. Evaluator-only truth-aware helpers must stay outside inference. |
| Action/tools | Check policy/allowlist/schema, route registered handler, record result/audit. | Successful, blocked, invalid, missing, timed-out, or failed action. | Execution policy, executor. Application tags do not create OS isolation. |
| Model generation | Build trusted policy plus untrusted evidence context. Call configured provider and parse structured output/citations. | Generated answer tied to evidence labels. | Answer generation, prompt builder, response parser. Valid citations alone do not prove claim support. |
| Output validation/shaping | Check typed result, structure, selected citations, and errors. | Explicit answered/abstained/failed/ingested/classified/actioned result. | Output validation, workflow output controller [E03]. No input echo fallback should substitute for failed generation. |
| Commit/admission | Commit versioned state and apply task-appropriate memory policy. | State delta and admitted/rejected memory with reason. | Memory importance, admission tests. State/content/index/queue operations are separate, not a demonstrated all-or-nothing transaction. |
| Maintenance | Bounded background work: scoring, consolidation, abstraction/evolution, graph refresh, decay/soft forgetting. | Completion/failure accounting and updated derived memory. | Maintenance tests, event tests. Process-local queues need durability work for crash recovery. |
| Research evaluation | Evaluator scores predictions after inference using protected gold data. | Native metrics, failures, paired differences, reproducible artifacts. | Campaign comparison, aggregation, E05. Gold answers must not enter prompts or retrieval decisions. |
### 4.4 Memory taxonomy
The five logical types are working, episodic, semantic, emotional, procedural. Working memory supports immediate context. Episodic memory records experiences/turns. Semantic memory stores generalized information. Emotional memory represents affect-related records. Procedural memory stores verified successful tool procedures or explicit imports. These types share repository/index machinery rather than requiring five separately deployed databases. Graph nodes/edges reference memory IDs and retain derived metadata. E04, [memory types]
### 4.5 Results obtained: saved retrieval experiments
Scope: E07/E08 record one LoCoMo conversation, 197 queries, seed 13, candidate top_k=30, identity normalization enabled, subset_validation=true, Python 3.10.11, and a GTX 1650 environment. The table reports metric Recall@5, which differs from the candidate-generation top-k setting. These are saved component results, not current full-dataset QA results.
| Embedding backend, semantic representation | Recall@5 | MRR | nDCG@5 | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|---:|
| Stable hash | 1.0152% | 0.010081 | 0.007262 | 7.1066% | 5.740125 |
| MiniLM | 15.7783% | 0.110655 | 0.101168 | 44.6701% | 22.439328 |
| BGE small | 15.7360% | 0.138600 | 0.122296 | 41.6244% | 15.200265 |
| Nomic | 32.9103% | 0.254356 | 0.246090 | 69.5431% | 30.752234 |
Nomic exceeds the hash backend by 31.8951 percentage points of Recall@5 in this saved subset. Execution time also increases. Do not call this a full PRIMA accuracy improvement or deployment latency measurement. [E07]
| Nomic representation | Recall@5 | MRR | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|
| Raw | 40.3130% | 0.323311 | 71.5736% | 26.766301 |
| Semantic | 32.9103% | 0.254356 | 69.5431% | 46.441355 |
| Event | 35.5753% | 0.268545 | 65.4822% | 31.707180 |
Raw exceeds semantic by 7.4027 percentage points and event by 4.7377 points on Recall@5. This supports investigating the simplest representation first, rather than assuming more structure always helps. Timings come from different recorded runs, so do not combine them into a common wall-time breakdown. Fingerprint/provenance discrepancies need resolution before publication. [E08]
### 4.6 Results obtained: reported operational pilot
E06 reports that session 20261006T044633Z-3d208184, commit 8f54b16`, used the repository-recorded pinned Qwen3.8 27B identity, 8192 context, and two T4 GPUs. Sequential/concurrent representative pilots each completed the same 30 questions with zero execution failures and complete maintenance. All 30 predictions/evidence/evaluation decisions passed the equality check. Two active requests were observed.
The reported admitted estimate was 9.2202 campaign hours and 10.1859 total session hours, with a 20% margin and artifact reserve. These are projections that admitted a full run, not observations of full completion.
On a separate shared 15-case comparison, reported F1 was 14.10% versus 15.18% previously, a decrease of 1.08 percentage points. Final evidence recall remained 23.17%. This comparison concerns pilot versions, not model-only versus PRIMA. No quality gain is established. HotpotQA and GoEmotions remained unmeasured on this hardware in that note. The original archive was not revalidated here. [E06]
### 4.7 Is there a need to change the approach?
Retain the canonical runtime and controlled evaluation approach. Refine retrieval choices and execution reliability using measured evidence. Current evidence does not justify adding more cognitive modules merely to enlarge the architecture.
Candidate refinements are a learned embedding backend with raw text, stage-by-stage retrieval diagnosis, semantic sufficiency evaluation, and focused ablations of optional components. Benefits could include better evidence coverage, clearer contribution attribution, and lower unnecessary overhead. Drawbacks include model loading cost, extra GPU/RAM use, new calibration work, and migration/reindexing when representations change.
The October operational repair addressed dropped maintenance work using bounded producer backpressure and owning-runtime embedding context. Concurrency is admissible only when each benchmark's fresh pilot establishes equality, real overlap, resource safety, and time feasibility. Previous failed or passing timings cannot substitute for a new measured gate. [E06]
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/runtime/contracts.py
C:/PRIMA_next/tests/runtime/test_principal_hardening.py
C:/PRIMA_next/state/state_manager.py
C:/PRIMA_next/tests/state/test_state_ownership.py
C:/PRIMA_next/affect/affect_engine.py
C:/PRIMA_next/affect/classifier_factory.py
C:/PRIMA_next/memory/memory_note.py
C:/PRIMA_next/memory/memory_index.py
C:/PRIMA_next/memory/repository_factory.py
C:/PRIMA_next/memory/retrieval/query_analysis.py
C:/PRIMA_next/memory/retrieval/retrieval_controller.py
C:/PRIMA_next/memory/retrieval/retrieval_router.py
C:/PRIMA_next/memory/retrieval/hybrid_fusion.py
C:/PRIMA_next/memory/retrieval/reranker.py
C:/PRIMA_next/reasoning/controller.py
C:/PRIMA_next/reasoning/sufficiency_verifier.py
C:/PRIMA_next/memory/retrieval/context_compressor.py
C:/PRIMA_next/planning/task_planner.py
C:/PRIMA_next/planning/plan_evaluator.py
C:/PRIMA_next/world/predictive_model.py
C:/PRIMA_next/world/state_simulator.py
C:/PRIMA_next/uncertainty/uncertainty_estimator.py
C:/PRIMA_next/uncertainty/confidence_aggregator.py
C:/PRIMA_next/reflection/reasoning_reflection_adapter.py
C:/PRIMA_next/workflow/correction_loop.py
C:/PRIMA_next/action/execution_policy.py
C:/PRIMA_next/tools/tool_executor.py
C:/PRIMA_next/workflow/answer_generation.py
C:/PRIMA_next/llm/prompt_builder.py
C:/PRIMA_next/llm/response_parser.py
C:/PRIMA_next/workflow/output_validation.py
C:/PRIMA_next/memory/maintenance/memory_importance.py
C:/PRIMA_next/tests/memory/test_memory_admission.py
C:/PRIMA_next/tests/memory/test_phase08_background_maintenance.py
C:/PRIMA_next/tests/test_events_phase6.py
C:/PRIMA_next/benchmarks/campaign/comparison.py
C:/PRIMA_next/benchmarks/campaign/aggregation.py
C:/PRIMA_next/memory/memory_types.py

## Slide 16
Planning, world and uncertainty
PRIMA-NEXT
Module | Operation and output | Boundary
Planner | Select goals/actions/constraints and evaluate the plan | Deterministic, not a general learned planner
World | Symbolic transition, constraint and risk predictions | No learned physical world model
Uncertainty | Aggregate available signals and disagreement | Confidence requires held-out calibration
Notes: Planning, world and uncertainty
## 4. Slide 4: proposed approach / methodology
### 4.1 Basic approach
The public entry is PrimaRuntime.execute(PrimaRequest(...)). A request declares its task and profile. Immutable, extra-forbidding Pydantic contracts validate the input. Reserved metadata keys cannot override execution controls. The runtime selects a valid route, constructs an execution context, delegates to the workflow, and returns a typed response with evidence, errors, state changes, and diagnostics. [E02/E03]
``mermaid
flowchart TD
A[Typed request] --> B[Validation and route selection]
B --> C[Load versioned session state]
C --> D[Selected controllers]
D --> E[Generate, classify, ingest, or act]
E --> F[Validate and shape typed result]
F --> G[Task appropriate commits]
G --> H[Return response and diagnostics]
G --> I[Enqueue admitted memory work]
I --> J[Background maintenance and explicit barrier]
D --> K[Bounded correction decision]
K --> D
`
This is an explanatory flow, not a claim that every box executes on every request. Use the actual route and trace as evidence.
### 4.2 Task/profile routes
| Task | Supported profiles | Behavior and excluded work |
|---|---|---|
| Conversation | model_only, simple_rag, prima_full | Generate a reply. Memory admission and state handling depend on the route/policy. |
| Factual QA | model_only, simple_rag, prima_full | Generate structured factual output or abstain. Factual routes omit conversation memory_commit. |
| Historical replay | prima_full | Process past turns through affect/state/admission without generating new assistant replies. |
| Document ingestion | ingestion_only | Encode/store the document through the workflow, without answer generation. |
| Emotion classification | affect_only | Classify/update affect, excluding QA retrieval, planning, world simulation, and tools. |
| Tool request | prima_full | Plan/gate an action, excluding answer generation. |
Ten supported pairs out of thirty possible combinations. Unsupported pairs are rejected. model_only skips retrieval. simple_rag selects dense/sparse retrieval. Capable prima_full routes add temporal/graph retrieval and cognitive decisions. [E02]
### 4.3 Complete technical stage explanation
| Stage | Input and operation | Output / purpose | Implementation proof and limit |
|---|---|---|---|
| Input boundary | Text, task/profile, session, generation settings, options. Validate nonblank content and reject undeclared/reserved fields. | Trusted execution controls and rejected invalid requests. | Contracts, principal hardening tests. "Principal" in this test name does not prove complete multiuser isolation. |
| State load | Session identity and versioned state manager. | A consistent cognitive/emotional state snapshot. | State manager, ownership tests. JSON locks are process-local. |
| Affect | Classify text, derive emotion profile/PAD, update temporal history and momentum. | Affect/state signals for downstream salience, retrieval priors, and reflection triggers. | Affect engine, classifier factory. Legacy default and learned backends must be identified. No clinical interpretation is established. |
| Memory representation | Store a typed MemoryNote with text, embedding, metadata, time/provenance. | Recoverable source evidence and derived graph references. | Memory note, index, repository selection. In-memory test storage differs from persistent production storage. |
| Query analysis/rewrite | Extract lexical/entity/time cues and deterministic expansions. | Traceable retrieval query. | Query analysis. This is engineered rewriting, not a learned universal intent parser. |
| Candidate retrieval | Dense vectors, sparse lexical matches, temporal conditions, graph traversal where selected. | Candidate memory IDs, scores, and strategy contributions. | Retrieval controller, router. A hash embedding is a deterministic baseline, not a learned semantic model. |
| Fusion and reranking | Normalize/merge candidates by memory ID, weight available strategies, rerank. | Ordered evidence candidates and backend identity. | Fusion, reranker. Lexical and cross-encoder backends have different costs/capabilities. |
| Evidence reasoning | Integrate evidence, check sufficiency, request follow-up information within budgets. | Selected evidence, stop reason, or abstention. | Reasoning controller, sufficiency verifier. Current word coverage does not establish semantic entailment. |
| Context compression | Fit selected evidence to the request budget and preserve source mappings. | A bounded model context with recorded drops/loss. | Compressor. Approximate tokens can differ from provider tokenizer counts. |
| Planning | Select goals/actions/constraints and evaluate a plan. | Explicit intended execution and risk/replan signals. | Task planner, plan evaluator. Deterministic planning is not a general learned planner. |
| World simulation | Apply symbolic rules and predict action/state transitions. | Constraint/risk predictions supplied to decisions. | Predictive model, simulator. No learned physical world model is claimed. |
| Uncertainty | Aggregate retrieval/planning/affect/state/policy/reflection signals and disagreement. | Confidence, uncertainty, decision recommendations. | Estimator, aggregator. These scores require empirical calibration before probabilistic accuracy claims. |
| Reflection/correction | Produce typed advice. Workflow validates it, checks budgets, applies bounded retrieval/replan/retry/regeneration. | Recorded proposal, acceptance, before/after snapshots. | Reflection adapter, correction loop. Evaluator-only truth-aware helpers must stay outside inference. |
| Action/tools | Check policy/allowlist/schema, route registered handler, record result/audit. | Successful, blocked, invalid, missing, timed-out, or failed action. | Execution policy, executor. Application tags do not create OS isolation. |
| Model generation | Build trusted policy plus untrusted evidence context. Call configured provider and parse structured output/citations. | Generated answer tied to evidence labels. | Answer generation, prompt builder, response parser. Valid citations alone do not prove claim support. |
| Output validation/shaping | Check typed result, structure, selected citations, and errors. | Explicit answered/abstained/failed/ingested/classified/actioned result. | Output validation, workflow output controller [E03]. No input echo fallback should substitute for failed generation. |
| Commit/admission | Commit versioned state and apply task-appropriate memory policy. | State delta and admitted/rejected memory with reason. | Memory importance, admission tests. State/content/index/queue operations are separate, not a demonstrated all-or-nothing transaction. |
| Maintenance | Bounded background work: scoring, consolidation, abstraction/evolution, graph refresh, decay/soft forgetting. | Completion/failure accounting and updated derived memory. | Maintenance tests, event tests. Process-local queues need durability work for crash recovery. |
| Research evaluation | Evaluator scores predictions after inference using protected gold data. | Native metrics, failures, paired differences, reproducible artifacts. | Campaign comparison, aggregation, E05. Gold answers must not enter prompts or retrieval decisions. |
### 4.4 Memory taxonomy
The five logical types are working, episodic, semantic, emotional, procedural. Working memory supports immediate context. Episodic memory records experiences/turns. Semantic memory stores generalized information. Emotional memory represents affect-related records. Procedural memory stores verified successful tool procedures or explicit imports. These types share repository/index machinery rather than requiring five separately deployed databases. Graph nodes/edges reference memory IDs and retain derived metadata. E04, [memory types]
### 4.5 Results obtained: saved retrieval experiments
Scope: E07/E08 record one LoCoMo conversation, 197 queries, seed 13, candidate top_k=30, identity normalization enabled, subset_validation=true, Python 3.10.11, and a GTX 1650 environment. The table reports metric Recall@5, which differs from the candidate-generation top-k setting. These are saved component results, not current full-dataset QA results.
| Embedding backend, semantic representation | Recall@5 | MRR | nDCG@5 | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|---:|
| Stable hash | 1.0152% | 0.010081 | 0.007262 | 7.1066% | 5.740125 |
| MiniLM | 15.7783% | 0.110655 | 0.101168 | 44.6701% | 22.439328 |
| BGE small | 15.7360% | 0.138600 | 0.122296 | 41.6244% | 15.200265 |
| Nomic | 32.9103% | 0.254356 | 0.246090 | 69.5431% | 30.752234 |
Nomic exceeds the hash backend by 31.8951 percentage points of Recall@5 in this saved subset. Execution time also increases. Do not call this a full PRIMA accuracy improvement or deployment latency measurement. [E07]
| Nomic representation | Recall@5 | MRR | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|
| Raw | 40.3130% | 0.323311 | 71.5736% | 26.766301 |
| Semantic | 32.9103% | 0.254356 | 69.5431% | 46.441355 |
| Event | 35.5753% | 0.268545 | 65.4822% | 31.707180 |
Raw exceeds semantic by 7.4027 percentage points and event by 4.7377 points on Recall@5. This supports investigating the simplest representation first, rather than assuming more structure always helps. Timings come from different recorded runs, so do not combine them into a common wall-time breakdown. Fingerprint/provenance discrepancies need resolution before publication. [E08]
### 4.6 Results obtained: reported operational pilot
E06 reports that session 20261006T044633Z-3d208184, commit 8f54b16`, used the repository-recorded pinned Qwen3.8 27B identity, 8192 context, and two T4 GPUs. Sequential/concurrent representative pilots each completed the same 30 questions with zero execution failures and complete maintenance. All 30 predictions/evidence/evaluation decisions passed the equality check. Two active requests were observed.
The reported admitted estimate was 9.2202 campaign hours and 10.1859 total session hours, with a 20% margin and artifact reserve. These are projections that admitted a full run, not observations of full completion.
On a separate shared 15-case comparison, reported F1 was 14.10% versus 15.18% previously, a decrease of 1.08 percentage points. Final evidence recall remained 23.17%. This comparison concerns pilot versions, not model-only versus PRIMA. No quality gain is established. HotpotQA and GoEmotions remained unmeasured on this hardware in that note. The original archive was not revalidated here. [E06]
### 4.7 Is there a need to change the approach?
Retain the canonical runtime and controlled evaluation approach. Refine retrieval choices and execution reliability using measured evidence. Current evidence does not justify adding more cognitive modules merely to enlarge the architecture.
Candidate refinements are a learned embedding backend with raw text, stage-by-stage retrieval diagnosis, semantic sufficiency evaluation, and focused ablations of optional components. Benefits could include better evidence coverage, clearer contribution attribution, and lower unnecessary overhead. Drawbacks include model loading cost, extra GPU/RAM use, new calibration work, and migration/reindexing when representations change.
The October operational repair addressed dropped maintenance work using bounded producer backpressure and owning-runtime embedding context. Concurrency is admissible only when each benchmark's fresh pilot establishes equality, real overlap, resource safety, and time feasibility. Previous failed or passing timings cannot substitute for a new measured gate. [E06]
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/runtime/contracts.py
C:/PRIMA_next/tests/runtime/test_principal_hardening.py
C:/PRIMA_next/state/state_manager.py
C:/PRIMA_next/tests/state/test_state_ownership.py
C:/PRIMA_next/affect/affect_engine.py
C:/PRIMA_next/affect/classifier_factory.py
C:/PRIMA_next/memory/memory_note.py
C:/PRIMA_next/memory/memory_index.py
C:/PRIMA_next/memory/repository_factory.py
C:/PRIMA_next/memory/retrieval/query_analysis.py
C:/PRIMA_next/memory/retrieval/retrieval_controller.py
C:/PRIMA_next/memory/retrieval/retrieval_router.py
C:/PRIMA_next/memory/retrieval/hybrid_fusion.py
C:/PRIMA_next/memory/retrieval/reranker.py
C:/PRIMA_next/reasoning/controller.py
C:/PRIMA_next/reasoning/sufficiency_verifier.py
C:/PRIMA_next/memory/retrieval/context_compressor.py
C:/PRIMA_next/planning/task_planner.py
C:/PRIMA_next/planning/plan_evaluator.py
C:/PRIMA_next/world/predictive_model.py
C:/PRIMA_next/world/state_simulator.py
C:/PRIMA_next/uncertainty/uncertainty_estimator.py
C:/PRIMA_next/uncertainty/confidence_aggregator.py
C:/PRIMA_next/reflection/reasoning_reflection_adapter.py
C:/PRIMA_next/workflow/correction_loop.py
C:/PRIMA_next/action/execution_policy.py
C:/PRIMA_next/tools/tool_executor.py
C:/PRIMA_next/workflow/answer_generation.py
C:/PRIMA_next/llm/prompt_builder.py
C:/PRIMA_next/llm/response_parser.py
C:/PRIMA_next/workflow/output_validation.py
C:/PRIMA_next/memory/maintenance/memory_importance.py
C:/PRIMA_next/tests/memory/test_memory_admission.py
C:/PRIMA_next/tests/memory/test_phase08_background_maintenance.py
C:/PRIMA_next/tests/test_events_phase6.py
C:/PRIMA_next/benchmarks/campaign/comparison.py
C:/PRIMA_next/benchmarks/campaign/aggregation.py
C:/PRIMA_next/memory/memory_types.py

## Slide 17
Reflection, tools and generation
PRIMA-NEXT
Module | Operation and output | Boundary
Reflection | Typed advice, budget check, correction snapshots | Workflow owns application of advice
Tools | Policy/schema checks, registered handler and audit | Application controls do not create OS isolation
Generation | Provider-backed language and mapped citations | Valid source IDs alone do not prove claim support
Notes: Reflection, tools and generation
## 4. Slide 4: proposed approach / methodology
### 4.1 Basic approach
The public entry is PrimaRuntime.execute(PrimaRequest(...)). A request declares its task and profile. Immutable, extra-forbidding Pydantic contracts validate the input. Reserved metadata keys cannot override execution controls. The runtime selects a valid route, constructs an execution context, delegates to the workflow, and returns a typed response with evidence, errors, state changes, and diagnostics. [E02/E03]
``mermaid
flowchart TD
A[Typed request] --> B[Validation and route selection]
B --> C[Load versioned session state]
C --> D[Selected controllers]
D --> E[Generate, classify, ingest, or act]
E --> F[Validate and shape typed result]
F --> G[Task appropriate commits]
G --> H[Return response and diagnostics]
G --> I[Enqueue admitted memory work]
I --> J[Background maintenance and explicit barrier]
D --> K[Bounded correction decision]
K --> D
`
This is an explanatory flow, not a claim that every box executes on every request. Use the actual route and trace as evidence.
### 4.2 Task/profile routes
| Task | Supported profiles | Behavior and excluded work |
|---|---|---|
| Conversation | model_only, simple_rag, prima_full | Generate a reply. Memory admission and state handling depend on the route/policy. |
| Factual QA | model_only, simple_rag, prima_full | Generate structured factual output or abstain. Factual routes omit conversation memory_commit. |
| Historical replay | prima_full | Process past turns through affect/state/admission without generating new assistant replies. |
| Document ingestion | ingestion_only | Encode/store the document through the workflow, without answer generation. |
| Emotion classification | affect_only | Classify/update affect, excluding QA retrieval, planning, world simulation, and tools. |
| Tool request | prima_full | Plan/gate an action, excluding answer generation. |
Ten supported pairs out of thirty possible combinations. Unsupported pairs are rejected. model_only skips retrieval. simple_rag selects dense/sparse retrieval. Capable prima_full routes add temporal/graph retrieval and cognitive decisions. [E02]
### 4.3 Complete technical stage explanation
| Stage | Input and operation | Output / purpose | Implementation proof and limit |
|---|---|---|---|
| Input boundary | Text, task/profile, session, generation settings, options. Validate nonblank content and reject undeclared/reserved fields. | Trusted execution controls and rejected invalid requests. | Contracts, principal hardening tests. "Principal" in this test name does not prove complete multiuser isolation. |
| State load | Session identity and versioned state manager. | A consistent cognitive/emotional state snapshot. | State manager, ownership tests. JSON locks are process-local. |
| Affect | Classify text, derive emotion profile/PAD, update temporal history and momentum. | Affect/state signals for downstream salience, retrieval priors, and reflection triggers. | Affect engine, classifier factory. Legacy default and learned backends must be identified. No clinical interpretation is established. |
| Memory representation | Store a typed MemoryNote with text, embedding, metadata, time/provenance. | Recoverable source evidence and derived graph references. | Memory note, index, repository selection. In-memory test storage differs from persistent production storage. |
| Query analysis/rewrite | Extract lexical/entity/time cues and deterministic expansions. | Traceable retrieval query. | Query analysis. This is engineered rewriting, not a learned universal intent parser. |
| Candidate retrieval | Dense vectors, sparse lexical matches, temporal conditions, graph traversal where selected. | Candidate memory IDs, scores, and strategy contributions. | Retrieval controller, router. A hash embedding is a deterministic baseline, not a learned semantic model. |
| Fusion and reranking | Normalize/merge candidates by memory ID, weight available strategies, rerank. | Ordered evidence candidates and backend identity. | Fusion, reranker. Lexical and cross-encoder backends have different costs/capabilities. |
| Evidence reasoning | Integrate evidence, check sufficiency, request follow-up information within budgets. | Selected evidence, stop reason, or abstention. | Reasoning controller, sufficiency verifier. Current word coverage does not establish semantic entailment. |
| Context compression | Fit selected evidence to the request budget and preserve source mappings. | A bounded model context with recorded drops/loss. | Compressor. Approximate tokens can differ from provider tokenizer counts. |
| Planning | Select goals/actions/constraints and evaluate a plan. | Explicit intended execution and risk/replan signals. | Task planner, plan evaluator. Deterministic planning is not a general learned planner. |
| World simulation | Apply symbolic rules and predict action/state transitions. | Constraint/risk predictions supplied to decisions. | Predictive model, simulator. No learned physical world model is claimed. |
| Uncertainty | Aggregate retrieval/planning/affect/state/policy/reflection signals and disagreement. | Confidence, uncertainty, decision recommendations. | Estimator, aggregator. These scores require empirical calibration before probabilistic accuracy claims. |
| Reflection/correction | Produce typed advice. Workflow validates it, checks budgets, applies bounded retrieval/replan/retry/regeneration. | Recorded proposal, acceptance, before/after snapshots. | Reflection adapter, correction loop. Evaluator-only truth-aware helpers must stay outside inference. |
| Action/tools | Check policy/allowlist/schema, route registered handler, record result/audit. | Successful, blocked, invalid, missing, timed-out, or failed action. | Execution policy, executor. Application tags do not create OS isolation. |
| Model generation | Build trusted policy plus untrusted evidence context. Call configured provider and parse structured output/citations. | Generated answer tied to evidence labels. | Answer generation, prompt builder, response parser. Valid citations alone do not prove claim support. |
| Output validation/shaping | Check typed result, structure, selected citations, and errors. | Explicit answered/abstained/failed/ingested/classified/actioned result. | Output validation, workflow output controller [E03]. No input echo fallback should substitute for failed generation. |
| Commit/admission | Commit versioned state and apply task-appropriate memory policy. | State delta and admitted/rejected memory with reason. | Memory importance, admission tests. State/content/index/queue operations are separate, not a demonstrated all-or-nothing transaction. |
| Maintenance | Bounded background work: scoring, consolidation, abstraction/evolution, graph refresh, decay/soft forgetting. | Completion/failure accounting and updated derived memory. | Maintenance tests, event tests. Process-local queues need durability work for crash recovery. |
| Research evaluation | Evaluator scores predictions after inference using protected gold data. | Native metrics, failures, paired differences, reproducible artifacts. | Campaign comparison, aggregation, E05. Gold answers must not enter prompts or retrieval decisions. |
### 4.4 Memory taxonomy
The five logical types are working, episodic, semantic, emotional, procedural. Working memory supports immediate context. Episodic memory records experiences/turns. Semantic memory stores generalized information. Emotional memory represents affect-related records. Procedural memory stores verified successful tool procedures or explicit imports. These types share repository/index machinery rather than requiring five separately deployed databases. Graph nodes/edges reference memory IDs and retain derived metadata. E04, [memory types]
### 4.5 Results obtained: saved retrieval experiments
Scope: E07/E08 record one LoCoMo conversation, 197 queries, seed 13, candidate top_k=30, identity normalization enabled, subset_validation=true, Python 3.10.11, and a GTX 1650 environment. The table reports metric Recall@5, which differs from the candidate-generation top-k setting. These are saved component results, not current full-dataset QA results.
| Embedding backend, semantic representation | Recall@5 | MRR | nDCG@5 | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|---:|
| Stable hash | 1.0152% | 0.010081 | 0.007262 | 7.1066% | 5.740125 |
| MiniLM | 15.7783% | 0.110655 | 0.101168 | 44.6701% | 22.439328 |
| BGE small | 15.7360% | 0.138600 | 0.122296 | 41.6244% | 15.200265 |
| Nomic | 32.9103% | 0.254356 | 0.246090 | 69.5431% | 30.752234 |
Nomic exceeds the hash backend by 31.8951 percentage points of Recall@5 in this saved subset. Execution time also increases. Do not call this a full PRIMA accuracy improvement or deployment latency measurement. [E07]
| Nomic representation | Recall@5 | MRR | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|
| Raw | 40.3130% | 0.323311 | 71.5736% | 26.766301 |
| Semantic | 32.9103% | 0.254356 | 69.5431% | 46.441355 |
| Event | 35.5753% | 0.268545 | 65.4822% | 31.707180 |
Raw exceeds semantic by 7.4027 percentage points and event by 4.7377 points on Recall@5. This supports investigating the simplest representation first, rather than assuming more structure always helps. Timings come from different recorded runs, so do not combine them into a common wall-time breakdown. Fingerprint/provenance discrepancies need resolution before publication. [E08]
### 4.6 Results obtained: reported operational pilot
E06 reports that session 20261006T044633Z-3d208184, commit 8f54b16`, used the repository-recorded pinned Qwen3.8 27B identity, 8192 context, and two T4 GPUs. Sequential/concurrent representative pilots each completed the same 30 questions with zero execution failures and complete maintenance. All 30 predictions/evidence/evaluation decisions passed the equality check. Two active requests were observed.
The reported admitted estimate was 9.2202 campaign hours and 10.1859 total session hours, with a 20% margin and artifact reserve. These are projections that admitted a full run, not observations of full completion.
On a separate shared 15-case comparison, reported F1 was 14.10% versus 15.18% previously, a decrease of 1.08 percentage points. Final evidence recall remained 23.17%. This comparison concerns pilot versions, not model-only versus PRIMA. No quality gain is established. HotpotQA and GoEmotions remained unmeasured on this hardware in that note. The original archive was not revalidated here. [E06]
### 4.7 Is there a need to change the approach?
Retain the canonical runtime and controlled evaluation approach. Refine retrieval choices and execution reliability using measured evidence. Current evidence does not justify adding more cognitive modules merely to enlarge the architecture.
Candidate refinements are a learned embedding backend with raw text, stage-by-stage retrieval diagnosis, semantic sufficiency evaluation, and focused ablations of optional components. Benefits could include better evidence coverage, clearer contribution attribution, and lower unnecessary overhead. Drawbacks include model loading cost, extra GPU/RAM use, new calibration work, and migration/reindexing when representations change.
The October operational repair addressed dropped maintenance work using bounded producer backpressure and owning-runtime embedding context. Concurrency is admissible only when each benchmark's fresh pilot establishes equality, real overlap, resource safety, and time feasibility. Previous failed or passing timings cannot substitute for a new measured gate. [E06]
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/runtime/contracts.py
C:/PRIMA_next/tests/runtime/test_principal_hardening.py
C:/PRIMA_next/state/state_manager.py
C:/PRIMA_next/tests/state/test_state_ownership.py
C:/PRIMA_next/affect/affect_engine.py
C:/PRIMA_next/affect/classifier_factory.py
C:/PRIMA_next/memory/memory_note.py
C:/PRIMA_next/memory/memory_index.py
C:/PRIMA_next/memory/repository_factory.py
C:/PRIMA_next/memory/retrieval/query_analysis.py
C:/PRIMA_next/memory/retrieval/retrieval_controller.py
C:/PRIMA_next/memory/retrieval/retrieval_router.py
C:/PRIMA_next/memory/retrieval/hybrid_fusion.py
C:/PRIMA_next/memory/retrieval/reranker.py
C:/PRIMA_next/reasoning/controller.py
C:/PRIMA_next/reasoning/sufficiency_verifier.py
C:/PRIMA_next/memory/retrieval/context_compressor.py
C:/PRIMA_next/planning/task_planner.py
C:/PRIMA_next/planning/plan_evaluator.py
C:/PRIMA_next/world/predictive_model.py
C:/PRIMA_next/world/state_simulator.py
C:/PRIMA_next/uncertainty/uncertainty_estimator.py
C:/PRIMA_next/uncertainty/confidence_aggregator.py
C:/PRIMA_next/reflection/reasoning_reflection_adapter.py
C:/PRIMA_next/workflow/correction_loop.py
C:/PRIMA_next/action/execution_policy.py
C:/PRIMA_next/tools/tool_executor.py
C:/PRIMA_next/workflow/answer_generation.py
C:/PRIMA_next/llm/prompt_builder.py
C:/PRIMA_next/llm/response_parser.py
C:/PRIMA_next/workflow/output_validation.py
C:/PRIMA_next/memory/maintenance/memory_importance.py
C:/PRIMA_next/tests/memory/test_memory_admission.py
C:/PRIMA_next/tests/memory/test_phase08_background_maintenance.py
C:/PRIMA_next/tests/test_events_phase6.py
C:/PRIMA_next/benchmarks/campaign/comparison.py
C:/PRIMA_next/benchmarks/campaign/aggregation.py
C:/PRIMA_next/memory/memory_types.py

## Slide 18
Validation, commit and maintenance
PRIMA-NEXT
Module | Operation and output | Boundary
Output | Validate and shape the existing typed result | Generation failure cannot become an input echo
Commit | Versioned state and task/policy-specific memory admission | Separate effects are not proven atomic
Maintenance | Score, consolidate, evolve, refresh graph and decay | Process-local queue needs crash durability
Evaluation | Score predictions with evaluator-owned gold | Complete coverage and matched identities required
Notes: Validation, commit and maintenance
## 4. Slide 4: proposed approach / methodology
### 4.1 Basic approach
The public entry is PrimaRuntime.execute(PrimaRequest(...)). A request declares its task and profile. Immutable, extra-forbidding Pydantic contracts validate the input. Reserved metadata keys cannot override execution controls. The runtime selects a valid route, constructs an execution context, delegates to the workflow, and returns a typed response with evidence, errors, state changes, and diagnostics. [E02/E03]
``mermaid
flowchart TD
A[Typed request] --> B[Validation and route selection]
B --> C[Load versioned session state]
C --> D[Selected controllers]
D --> E[Generate, classify, ingest, or act]
E --> F[Validate and shape typed result]
F --> G[Task appropriate commits]
G --> H[Return response and diagnostics]
G --> I[Enqueue admitted memory work]
I --> J[Background maintenance and explicit barrier]
D --> K[Bounded correction decision]
K --> D
`
This is an explanatory flow, not a claim that every box executes on every request. Use the actual route and trace as evidence.
### 4.2 Task/profile routes
| Task | Supported profiles | Behavior and excluded work |
|---|---|---|
| Conversation | model_only, simple_rag, prima_full | Generate a reply. Memory admission and state handling depend on the route/policy. |
| Factual QA | model_only, simple_rag, prima_full | Generate structured factual output or abstain. Factual routes omit conversation memory_commit. |
| Historical replay | prima_full | Process past turns through affect/state/admission without generating new assistant replies. |
| Document ingestion | ingestion_only | Encode/store the document through the workflow, without answer generation. |
| Emotion classification | affect_only | Classify/update affect, excluding QA retrieval, planning, world simulation, and tools. |
| Tool request | prima_full | Plan/gate an action, excluding answer generation. |
Ten supported pairs out of thirty possible combinations. Unsupported pairs are rejected. model_only skips retrieval. simple_rag selects dense/sparse retrieval. Capable prima_full routes add temporal/graph retrieval and cognitive decisions. [E02]
### 4.3 Complete technical stage explanation
| Stage | Input and operation | Output / purpose | Implementation proof and limit |
|---|---|---|---|
| Input boundary | Text, task/profile, session, generation settings, options. Validate nonblank content and reject undeclared/reserved fields. | Trusted execution controls and rejected invalid requests. | Contracts, principal hardening tests. "Principal" in this test name does not prove complete multiuser isolation. |
| State load | Session identity and versioned state manager. | A consistent cognitive/emotional state snapshot. | State manager, ownership tests. JSON locks are process-local. |
| Affect | Classify text, derive emotion profile/PAD, update temporal history and momentum. | Affect/state signals for downstream salience, retrieval priors, and reflection triggers. | Affect engine, classifier factory. Legacy default and learned backends must be identified. No clinical interpretation is established. |
| Memory representation | Store a typed MemoryNote with text, embedding, metadata, time/provenance. | Recoverable source evidence and derived graph references. | Memory note, index, repository selection. In-memory test storage differs from persistent production storage. |
| Query analysis/rewrite | Extract lexical/entity/time cues and deterministic expansions. | Traceable retrieval query. | Query analysis. This is engineered rewriting, not a learned universal intent parser. |
| Candidate retrieval | Dense vectors, sparse lexical matches, temporal conditions, graph traversal where selected. | Candidate memory IDs, scores, and strategy contributions. | Retrieval controller, router. A hash embedding is a deterministic baseline, not a learned semantic model. |
| Fusion and reranking | Normalize/merge candidates by memory ID, weight available strategies, rerank. | Ordered evidence candidates and backend identity. | Fusion, reranker. Lexical and cross-encoder backends have different costs/capabilities. |
| Evidence reasoning | Integrate evidence, check sufficiency, request follow-up information within budgets. | Selected evidence, stop reason, or abstention. | Reasoning controller, sufficiency verifier. Current word coverage does not establish semantic entailment. |
| Context compression | Fit selected evidence to the request budget and preserve source mappings. | A bounded model context with recorded drops/loss. | Compressor. Approximate tokens can differ from provider tokenizer counts. |
| Planning | Select goals/actions/constraints and evaluate a plan. | Explicit intended execution and risk/replan signals. | Task planner, plan evaluator. Deterministic planning is not a general learned planner. |
| World simulation | Apply symbolic rules and predict action/state transitions. | Constraint/risk predictions supplied to decisions. | Predictive model, simulator. No learned physical world model is claimed. |
| Uncertainty | Aggregate retrieval/planning/affect/state/policy/reflection signals and disagreement. | Confidence, uncertainty, decision recommendations. | Estimator, aggregator. These scores require empirical calibration before probabilistic accuracy claims. |
| Reflection/correction | Produce typed advice. Workflow validates it, checks budgets, applies bounded retrieval/replan/retry/regeneration. | Recorded proposal, acceptance, before/after snapshots. | Reflection adapter, correction loop. Evaluator-only truth-aware helpers must stay outside inference. |
| Action/tools | Check policy/allowlist/schema, route registered handler, record result/audit. | Successful, blocked, invalid, missing, timed-out, or failed action. | Execution policy, executor. Application tags do not create OS isolation. |
| Model generation | Build trusted policy plus untrusted evidence context. Call configured provider and parse structured output/citations. | Generated answer tied to evidence labels. | Answer generation, prompt builder, response parser. Valid citations alone do not prove claim support. |
| Output validation/shaping | Check typed result, structure, selected citations, and errors. | Explicit answered/abstained/failed/ingested/classified/actioned result. | Output validation, workflow output controller [E03]. No input echo fallback should substitute for failed generation. |
| Commit/admission | Commit versioned state and apply task-appropriate memory policy. | State delta and admitted/rejected memory with reason. | Memory importance, admission tests. State/content/index/queue operations are separate, not a demonstrated all-or-nothing transaction. |
| Maintenance | Bounded background work: scoring, consolidation, abstraction/evolution, graph refresh, decay/soft forgetting. | Completion/failure accounting and updated derived memory. | Maintenance tests, event tests. Process-local queues need durability work for crash recovery. |
| Research evaluation | Evaluator scores predictions after inference using protected gold data. | Native metrics, failures, paired differences, reproducible artifacts. | Campaign comparison, aggregation, E05. Gold answers must not enter prompts or retrieval decisions. |
### 4.4 Memory taxonomy
The five logical types are working, episodic, semantic, emotional, procedural. Working memory supports immediate context. Episodic memory records experiences/turns. Semantic memory stores generalized information. Emotional memory represents affect-related records. Procedural memory stores verified successful tool procedures or explicit imports. These types share repository/index machinery rather than requiring five separately deployed databases. Graph nodes/edges reference memory IDs and retain derived metadata. E04, [memory types]
### 4.5 Results obtained: saved retrieval experiments
Scope: E07/E08 record one LoCoMo conversation, 197 queries, seed 13, candidate top_k=30, identity normalization enabled, subset_validation=true, Python 3.10.11, and a GTX 1650 environment. The table reports metric Recall@5, which differs from the candidate-generation top-k setting. These are saved component results, not current full-dataset QA results.
| Embedding backend, semantic representation | Recall@5 | MRR | nDCG@5 | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|---:|
| Stable hash | 1.0152% | 0.010081 | 0.007262 | 7.1066% | 5.740125 |
| MiniLM | 15.7783% | 0.110655 | 0.101168 | 44.6701% | 22.439328 |
| BGE small | 15.7360% | 0.138600 | 0.122296 | 41.6244% | 15.200265 |
| Nomic | 32.9103% | 0.254356 | 0.246090 | 69.5431% | 30.752234 |
Nomic exceeds the hash backend by 31.8951 percentage points of Recall@5 in this saved subset. Execution time also increases. Do not call this a full PRIMA accuracy improvement or deployment latency measurement. [E07]
| Nomic representation | Recall@5 | MRR | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|
| Raw | 40.3130% | 0.323311 | 71.5736% | 26.766301 |
| Semantic | 32.9103% | 0.254356 | 69.5431% | 46.441355 |
| Event | 35.5753% | 0.268545 | 65.4822% | 31.707180 |
Raw exceeds semantic by 7.4027 percentage points and event by 4.7377 points on Recall@5. This supports investigating the simplest representation first, rather than assuming more structure always helps. Timings come from different recorded runs, so do not combine them into a common wall-time breakdown. Fingerprint/provenance discrepancies need resolution before publication. [E08]
### 4.6 Results obtained: reported operational pilot
E06 reports that session 20261006T044633Z-3d208184, commit 8f54b16`, used the repository-recorded pinned Qwen3.8 27B identity, 8192 context, and two T4 GPUs. Sequential/concurrent representative pilots each completed the same 30 questions with zero execution failures and complete maintenance. All 30 predictions/evidence/evaluation decisions passed the equality check. Two active requests were observed.
The reported admitted estimate was 9.2202 campaign hours and 10.1859 total session hours, with a 20% margin and artifact reserve. These are projections that admitted a full run, not observations of full completion.
On a separate shared 15-case comparison, reported F1 was 14.10% versus 15.18% previously, a decrease of 1.08 percentage points. Final evidence recall remained 23.17%. This comparison concerns pilot versions, not model-only versus PRIMA. No quality gain is established. HotpotQA and GoEmotions remained unmeasured on this hardware in that note. The original archive was not revalidated here. [E06]
### 4.7 Is there a need to change the approach?
Retain the canonical runtime and controlled evaluation approach. Refine retrieval choices and execution reliability using measured evidence. Current evidence does not justify adding more cognitive modules merely to enlarge the architecture.
Candidate refinements are a learned embedding backend with raw text, stage-by-stage retrieval diagnosis, semantic sufficiency evaluation, and focused ablations of optional components. Benefits could include better evidence coverage, clearer contribution attribution, and lower unnecessary overhead. Drawbacks include model loading cost, extra GPU/RAM use, new calibration work, and migration/reindexing when representations change.
The October operational repair addressed dropped maintenance work using bounded producer backpressure and owning-runtime embedding context. Concurrency is admissible only when each benchmark's fresh pilot establishes equality, real overlap, resource safety, and time feasibility. Previous failed or passing timings cannot substitute for a new measured gate. [E06]
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/runtime/contracts.py
C:/PRIMA_next/tests/runtime/test_principal_hardening.py
C:/PRIMA_next/state/state_manager.py
C:/PRIMA_next/tests/state/test_state_ownership.py
C:/PRIMA_next/affect/affect_engine.py
C:/PRIMA_next/affect/classifier_factory.py
C:/PRIMA_next/memory/memory_note.py
C:/PRIMA_next/memory/memory_index.py
C:/PRIMA_next/memory/repository_factory.py
C:/PRIMA_next/memory/retrieval/query_analysis.py
C:/PRIMA_next/memory/retrieval/retrieval_controller.py
C:/PRIMA_next/memory/retrieval/retrieval_router.py
C:/PRIMA_next/memory/retrieval/hybrid_fusion.py
C:/PRIMA_next/memory/retrieval/reranker.py
C:/PRIMA_next/reasoning/controller.py
C:/PRIMA_next/reasoning/sufficiency_verifier.py
C:/PRIMA_next/memory/retrieval/context_compressor.py
C:/PRIMA_next/planning/task_planner.py
C:/PRIMA_next/planning/plan_evaluator.py
C:/PRIMA_next/world/predictive_model.py
C:/PRIMA_next/world/state_simulator.py
C:/PRIMA_next/uncertainty/uncertainty_estimator.py
C:/PRIMA_next/uncertainty/confidence_aggregator.py
C:/PRIMA_next/reflection/reasoning_reflection_adapter.py
C:/PRIMA_next/workflow/correction_loop.py
C:/PRIMA_next/action/execution_policy.py
C:/PRIMA_next/tools/tool_executor.py
C:/PRIMA_next/workflow/answer_generation.py
C:/PRIMA_next/llm/prompt_builder.py
C:/PRIMA_next/llm/response_parser.py
C:/PRIMA_next/workflow/output_validation.py
C:/PRIMA_next/memory/maintenance/memory_importance.py
C:/PRIMA_next/tests/memory/test_memory_admission.py
C:/PRIMA_next/tests/memory/test_phase08_background_maintenance.py
C:/PRIMA_next/tests/test_events_phase6.py
C:/PRIMA_next/benchmarks/campaign/comparison.py
C:/PRIMA_next/benchmarks/campaign/aggregation.py
C:/PRIMA_next/memory/memory_types.py

## Slide 19
Five logical memory types
PRIMA-NEXT
Type | Purpose
Working | Near-term retained context
Episodic | Specific experiences and historical turns
Semantic | General information and derived summaries
Emotional | Affect-related records
Procedural | Verified successful tools or explicit procedure imports
Notes: Five logical memory types
## 4. Slide 4: proposed approach / methodology
### 4.1 Basic approach
The public entry is PrimaRuntime.execute(PrimaRequest(...)). A request declares its task and profile. Immutable, extra-forbidding Pydantic contracts validate the input. Reserved metadata keys cannot override execution controls. The runtime selects a valid route, constructs an execution context, delegates to the workflow, and returns a typed response with evidence, errors, state changes, and diagnostics. [E02/E03]
``mermaid
flowchart TD
A[Typed request] --> B[Validation and route selection]
B --> C[Load versioned session state]
C --> D[Selected controllers]
D --> E[Generate, classify, ingest, or act]
E --> F[Validate and shape typed result]
F --> G[Task appropriate commits]
G --> H[Return response and diagnostics]
G --> I[Enqueue admitted memory work]
I --> J[Background maintenance and explicit barrier]
D --> K[Bounded correction decision]
K --> D
`
This is an explanatory flow, not a claim that every box executes on every request. Use the actual route and trace as evidence.
### 4.2 Task/profile routes
| Task | Supported profiles | Behavior and excluded work |
|---|---|---|
| Conversation | model_only, simple_rag, prima_full | Generate a reply. Memory admission and state handling depend on the route/policy. |
| Factual QA | model_only, simple_rag, prima_full | Generate structured factual output or abstain. Factual routes omit conversation memory_commit. |
| Historical replay | prima_full | Process past turns through affect/state/admission without generating new assistant replies. |
| Document ingestion | ingestion_only | Encode/store the document through the workflow, without answer generation. |
| Emotion classification | affect_only | Classify/update affect, excluding QA retrieval, planning, world simulation, and tools. |
| Tool request | prima_full | Plan/gate an action, excluding answer generation. |
Ten supported pairs out of thirty possible combinations. Unsupported pairs are rejected. model_only skips retrieval. simple_rag selects dense/sparse retrieval. Capable prima_full routes add temporal/graph retrieval and cognitive decisions. [E02]
### 4.3 Complete technical stage explanation
| Stage | Input and operation | Output / purpose | Implementation proof and limit |
|---|---|---|---|
| Input boundary | Text, task/profile, session, generation settings, options. Validate nonblank content and reject undeclared/reserved fields. | Trusted execution controls and rejected invalid requests. | Contracts, principal hardening tests. "Principal" in this test name does not prove complete multiuser isolation. |
| State load | Session identity and versioned state manager. | A consistent cognitive/emotional state snapshot. | State manager, ownership tests. JSON locks are process-local. |
| Affect | Classify text, derive emotion profile/PAD, update temporal history and momentum. | Affect/state signals for downstream salience, retrieval priors, and reflection triggers. | Affect engine, classifier factory. Legacy default and learned backends must be identified. No clinical interpretation is established. |
| Memory representation | Store a typed MemoryNote with text, embedding, metadata, time/provenance. | Recoverable source evidence and derived graph references. | Memory note, index, repository selection. In-memory test storage differs from persistent production storage. |
| Query analysis/rewrite | Extract lexical/entity/time cues and deterministic expansions. | Traceable retrieval query. | Query analysis. This is engineered rewriting, not a learned universal intent parser. |
| Candidate retrieval | Dense vectors, sparse lexical matches, temporal conditions, graph traversal where selected. | Candidate memory IDs, scores, and strategy contributions. | Retrieval controller, router. A hash embedding is a deterministic baseline, not a learned semantic model. |
| Fusion and reranking | Normalize/merge candidates by memory ID, weight available strategies, rerank. | Ordered evidence candidates and backend identity. | Fusion, reranker. Lexical and cross-encoder backends have different costs/capabilities. |
| Evidence reasoning | Integrate evidence, check sufficiency, request follow-up information within budgets. | Selected evidence, stop reason, or abstention. | Reasoning controller, sufficiency verifier. Current word coverage does not establish semantic entailment. |
| Context compression | Fit selected evidence to the request budget and preserve source mappings. | A bounded model context with recorded drops/loss. | Compressor. Approximate tokens can differ from provider tokenizer counts. |
| Planning | Select goals/actions/constraints and evaluate a plan. | Explicit intended execution and risk/replan signals. | Task planner, plan evaluator. Deterministic planning is not a general learned planner. |
| World simulation | Apply symbolic rules and predict action/state transitions. | Constraint/risk predictions supplied to decisions. | Predictive model, simulator. No learned physical world model is claimed. |
| Uncertainty | Aggregate retrieval/planning/affect/state/policy/reflection signals and disagreement. | Confidence, uncertainty, decision recommendations. | Estimator, aggregator. These scores require empirical calibration before probabilistic accuracy claims. |
| Reflection/correction | Produce typed advice. Workflow validates it, checks budgets, applies bounded retrieval/replan/retry/regeneration. | Recorded proposal, acceptance, before/after snapshots. | Reflection adapter, correction loop. Evaluator-only truth-aware helpers must stay outside inference. |
| Action/tools | Check policy/allowlist/schema, route registered handler, record result/audit. | Successful, blocked, invalid, missing, timed-out, or failed action. | Execution policy, executor. Application tags do not create OS isolation. |
| Model generation | Build trusted policy plus untrusted evidence context. Call configured provider and parse structured output/citations. | Generated answer tied to evidence labels. | Answer generation, prompt builder, response parser. Valid citations alone do not prove claim support. |
| Output validation/shaping | Check typed result, structure, selected citations, and errors. | Explicit answered/abstained/failed/ingested/classified/actioned result. | Output validation, workflow output controller [E03]. No input echo fallback should substitute for failed generation. |
| Commit/admission | Commit versioned state and apply task-appropriate memory policy. | State delta and admitted/rejected memory with reason. | Memory importance, admission tests. State/content/index/queue operations are separate, not a demonstrated all-or-nothing transaction. |
| Maintenance | Bounded background work: scoring, consolidation, abstraction/evolution, graph refresh, decay/soft forgetting. | Completion/failure accounting and updated derived memory. | Maintenance tests, event tests. Process-local queues need durability work for crash recovery. |
| Research evaluation | Evaluator scores predictions after inference using protected gold data. | Native metrics, failures, paired differences, reproducible artifacts. | Campaign comparison, aggregation, E05. Gold answers must not enter prompts or retrieval decisions. |
### 4.4 Memory taxonomy
The five logical types are working, episodic, semantic, emotional, procedural. Working memory supports immediate context. Episodic memory records experiences/turns. Semantic memory stores generalized information. Emotional memory represents affect-related records. Procedural memory stores verified successful tool procedures or explicit imports. These types share repository/index machinery rather than requiring five separately deployed databases. Graph nodes/edges reference memory IDs and retain derived metadata. E04, [memory types]
### 4.5 Results obtained: saved retrieval experiments
Scope: E07/E08 record one LoCoMo conversation, 197 queries, seed 13, candidate top_k=30, identity normalization enabled, subset_validation=true, Python 3.10.11, and a GTX 1650 environment. The table reports metric Recall@5, which differs from the candidate-generation top-k setting. These are saved component results, not current full-dataset QA results.
| Embedding backend, semantic representation | Recall@5 | MRR | nDCG@5 | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|---:|
| Stable hash | 1.0152% | 0.010081 | 0.007262 | 7.1066% | 5.740125 |
| MiniLM | 15.7783% | 0.110655 | 0.101168 | 44.6701% | 22.439328 |
| BGE small | 15.7360% | 0.138600 | 0.122296 | 41.6244% | 15.200265 |
| Nomic | 32.9103% | 0.254356 | 0.246090 | 69.5431% | 30.752234 |
Nomic exceeds the hash backend by 31.8951 percentage points of Recall@5 in this saved subset. Execution time also increases. Do not call this a full PRIMA accuracy improvement or deployment latency measurement. [E07]
| Nomic representation | Recall@5 | MRR | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|
| Raw | 40.3130% | 0.323311 | 71.5736% | 26.766301 |
| Semantic | 32.9103% | 0.254356 | 69.5431% | 46.441355 |
| Event | 35.5753% | 0.268545 | 65.4822% | 31.707180 |
Raw exceeds semantic by 7.4027 percentage points and event by 4.7377 points on Recall@5. This supports investigating the simplest representation first, rather than assuming more structure always helps. Timings come from different recorded runs, so do not combine them into a common wall-time breakdown. Fingerprint/provenance discrepancies need resolution before publication. [E08]
### 4.6 Results obtained: reported operational pilot
E06 reports that session 20261006T044633Z-3d208184, commit 8f54b16`, used the repository-recorded pinned Qwen3.8 27B identity, 8192 context, and two T4 GPUs. Sequential/concurrent representative pilots each completed the same 30 questions with zero execution failures and complete maintenance. All 30 predictions/evidence/evaluation decisions passed the equality check. Two active requests were observed.
The reported admitted estimate was 9.2202 campaign hours and 10.1859 total session hours, with a 20% margin and artifact reserve. These are projections that admitted a full run, not observations of full completion.
On a separate shared 15-case comparison, reported F1 was 14.10% versus 15.18% previously, a decrease of 1.08 percentage points. Final evidence recall remained 23.17%. This comparison concerns pilot versions, not model-only versus PRIMA. No quality gain is established. HotpotQA and GoEmotions remained unmeasured on this hardware in that note. The original archive was not revalidated here. [E06]
### 4.7 Is there a need to change the approach?
Retain the canonical runtime and controlled evaluation approach. Refine retrieval choices and execution reliability using measured evidence. Current evidence does not justify adding more cognitive modules merely to enlarge the architecture.
Candidate refinements are a learned embedding backend with raw text, stage-by-stage retrieval diagnosis, semantic sufficiency evaluation, and focused ablations of optional components. Benefits could include better evidence coverage, clearer contribution attribution, and lower unnecessary overhead. Drawbacks include model loading cost, extra GPU/RAM use, new calibration work, and migration/reindexing when representations change.
The October operational repair addressed dropped maintenance work using bounded producer backpressure and owning-runtime embedding context. Concurrency is admissible only when each benchmark's fresh pilot establishes equality, real overlap, resource safety, and time feasibility. Previous failed or passing timings cannot substitute for a new measured gate. [E06]
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/runtime/contracts.py
C:/PRIMA_next/tests/runtime/test_principal_hardening.py
C:/PRIMA_next/state/state_manager.py
C:/PRIMA_next/tests/state/test_state_ownership.py
C:/PRIMA_next/affect/affect_engine.py
C:/PRIMA_next/affect/classifier_factory.py
C:/PRIMA_next/memory/memory_note.py
C:/PRIMA_next/memory/memory_index.py
C:/PRIMA_next/memory/repository_factory.py
C:/PRIMA_next/memory/retrieval/query_analysis.py
C:/PRIMA_next/memory/retrieval/retrieval_controller.py
C:/PRIMA_next/memory/retrieval/retrieval_router.py
C:/PRIMA_next/memory/retrieval/hybrid_fusion.py
C:/PRIMA_next/memory/retrieval/reranker.py
C:/PRIMA_next/reasoning/controller.py
C:/PRIMA_next/reasoning/sufficiency_verifier.py
C:/PRIMA_next/memory/retrieval/context_compressor.py
C:/PRIMA_next/planning/task_planner.py
C:/PRIMA_next/planning/plan_evaluator.py
C:/PRIMA_next/world/predictive_model.py
C:/PRIMA_next/world/state_simulator.py
C:/PRIMA_next/uncertainty/uncertainty_estimator.py
C:/PRIMA_next/uncertainty/confidence_aggregator.py
C:/PRIMA_next/reflection/reasoning_reflection_adapter.py
C:/PRIMA_next/workflow/correction_loop.py
C:/PRIMA_next/action/execution_policy.py
C:/PRIMA_next/tools/tool_executor.py
C:/PRIMA_next/workflow/answer_generation.py
C:/PRIMA_next/llm/prompt_builder.py
C:/PRIMA_next/llm/response_parser.py
C:/PRIMA_next/workflow/output_validation.py
C:/PRIMA_next/memory/maintenance/memory_importance.py
C:/PRIMA_next/tests/memory/test_memory_admission.py
C:/PRIMA_next/tests/memory/test_phase08_background_maintenance.py
C:/PRIMA_next/tests/test_events_phase6.py
C:/PRIMA_next/benchmarks/campaign/comparison.py
C:/PRIMA_next/benchmarks/campaign/aggregation.py
C:/PRIMA_next/memory/memory_types.py

## Slide 20
Saved retrieval experiment scope
PRIMA-NEXT
The saved study uses one LoCoMo conversation and 197 queries, seed 13, identity normalization, candidate top-k 30, Python 3.10.11 and a GTX 1650.
Recall@5 is a ranking metric and differs from the candidate-generation top-k setting. These are component subset results, not full-dataset QA accuracy.
JSON and CSV metrics agree, but their backend fingerprints differ. Result lineage needs reconciliation before formal publication.
Notes: Saved retrieval experiment scope
## 4. Slide 4: proposed approach / methodology
### 4.1 Basic approach
The public entry is PrimaRuntime.execute(PrimaRequest(...)). A request declares its task and profile. Immutable, extra-forbidding Pydantic contracts validate the input. Reserved metadata keys cannot override execution controls. The runtime selects a valid route, constructs an execution context, delegates to the workflow, and returns a typed response with evidence, errors, state changes, and diagnostics. [E02/E03]
``mermaid
flowchart TD
A[Typed request] --> B[Validation and route selection]
B --> C[Load versioned session state]
C --> D[Selected controllers]
D --> E[Generate, classify, ingest, or act]
E --> F[Validate and shape typed result]
F --> G[Task appropriate commits]
G --> H[Return response and diagnostics]
G --> I[Enqueue admitted memory work]
I --> J[Background maintenance and explicit barrier]
D --> K[Bounded correction decision]
K --> D
`
This is an explanatory flow, not a claim that every box executes on every request. Use the actual route and trace as evidence.
### 4.2 Task/profile routes
| Task | Supported profiles | Behavior and excluded work |
|---|---|---|
| Conversation | model_only, simple_rag, prima_full | Generate a reply. Memory admission and state handling depend on the route/policy. |
| Factual QA | model_only, simple_rag, prima_full | Generate structured factual output or abstain. Factual routes omit conversation memory_commit. |
| Historical replay | prima_full | Process past turns through affect/state/admission without generating new assistant replies. |
| Document ingestion | ingestion_only | Encode/store the document through the workflow, without answer generation. |
| Emotion classification | affect_only | Classify/update affect, excluding QA retrieval, planning, world simulation, and tools. |
| Tool request | prima_full | Plan/gate an action, excluding answer generation. |
Ten supported pairs out of thirty possible combinations. Unsupported pairs are rejected. model_only skips retrieval. simple_rag selects dense/sparse retrieval. Capable prima_full routes add temporal/graph retrieval and cognitive decisions. [E02]
### 4.3 Complete technical stage explanation
| Stage | Input and operation | Output / purpose | Implementation proof and limit |
|---|---|---|---|
| Input boundary | Text, task/profile, session, generation settings, options. Validate nonblank content and reject undeclared/reserved fields. | Trusted execution controls and rejected invalid requests. | Contracts, principal hardening tests. "Principal" in this test name does not prove complete multiuser isolation. |
| State load | Session identity and versioned state manager. | A consistent cognitive/emotional state snapshot. | State manager, ownership tests. JSON locks are process-local. |
| Affect | Classify text, derive emotion profile/PAD, update temporal history and momentum. | Affect/state signals for downstream salience, retrieval priors, and reflection triggers. | Affect engine, classifier factory. Legacy default and learned backends must be identified. No clinical interpretation is established. |
| Memory representation | Store a typed MemoryNote with text, embedding, metadata, time/provenance. | Recoverable source evidence and derived graph references. | Memory note, index, repository selection. In-memory test storage differs from persistent production storage. |
| Query analysis/rewrite | Extract lexical/entity/time cues and deterministic expansions. | Traceable retrieval query. | Query analysis. This is engineered rewriting, not a learned universal intent parser. |
| Candidate retrieval | Dense vectors, sparse lexical matches, temporal conditions, graph traversal where selected. | Candidate memory IDs, scores, and strategy contributions. | Retrieval controller, router. A hash embedding is a deterministic baseline, not a learned semantic model. |
| Fusion and reranking | Normalize/merge candidates by memory ID, weight available strategies, rerank. | Ordered evidence candidates and backend identity. | Fusion, reranker. Lexical and cross-encoder backends have different costs/capabilities. |
| Evidence reasoning | Integrate evidence, check sufficiency, request follow-up information within budgets. | Selected evidence, stop reason, or abstention. | Reasoning controller, sufficiency verifier. Current word coverage does not establish semantic entailment. |
| Context compression | Fit selected evidence to the request budget and preserve source mappings. | A bounded model context with recorded drops/loss. | Compressor. Approximate tokens can differ from provider tokenizer counts. |
| Planning | Select goals/actions/constraints and evaluate a plan. | Explicit intended execution and risk/replan signals. | Task planner, plan evaluator. Deterministic planning is not a general learned planner. |
| World simulation | Apply symbolic rules and predict action/state transitions. | Constraint/risk predictions supplied to decisions. | Predictive model, simulator. No learned physical world model is claimed. |
| Uncertainty | Aggregate retrieval/planning/affect/state/policy/reflection signals and disagreement. | Confidence, uncertainty, decision recommendations. | Estimator, aggregator. These scores require empirical calibration before probabilistic accuracy claims. |
| Reflection/correction | Produce typed advice. Workflow validates it, checks budgets, applies bounded retrieval/replan/retry/regeneration. | Recorded proposal, acceptance, before/after snapshots. | Reflection adapter, correction loop. Evaluator-only truth-aware helpers must stay outside inference. |
| Action/tools | Check policy/allowlist/schema, route registered handler, record result/audit. | Successful, blocked, invalid, missing, timed-out, or failed action. | Execution policy, executor. Application tags do not create OS isolation. |
| Model generation | Build trusted policy plus untrusted evidence context. Call configured provider and parse structured output/citations. | Generated answer tied to evidence labels. | Answer generation, prompt builder, response parser. Valid citations alone do not prove claim support. |
| Output validation/shaping | Check typed result, structure, selected citations, and errors. | Explicit answered/abstained/failed/ingested/classified/actioned result. | Output validation, workflow output controller [E03]. No input echo fallback should substitute for failed generation. |
| Commit/admission | Commit versioned state and apply task-appropriate memory policy. | State delta and admitted/rejected memory with reason. | Memory importance, admission tests. State/content/index/queue operations are separate, not a demonstrated all-or-nothing transaction. |
| Maintenance | Bounded background work: scoring, consolidation, abstraction/evolution, graph refresh, decay/soft forgetting. | Completion/failure accounting and updated derived memory. | Maintenance tests, event tests. Process-local queues need durability work for crash recovery. |
| Research evaluation | Evaluator scores predictions after inference using protected gold data. | Native metrics, failures, paired differences, reproducible artifacts. | Campaign comparison, aggregation, E05. Gold answers must not enter prompts or retrieval decisions. |
### 4.4 Memory taxonomy
The five logical types are working, episodic, semantic, emotional, procedural. Working memory supports immediate context. Episodic memory records experiences/turns. Semantic memory stores generalized information. Emotional memory represents affect-related records. Procedural memory stores verified successful tool procedures or explicit imports. These types share repository/index machinery rather than requiring five separately deployed databases. Graph nodes/edges reference memory IDs and retain derived metadata. E04, [memory types]
### 4.5 Results obtained: saved retrieval experiments
Scope: E07/E08 record one LoCoMo conversation, 197 queries, seed 13, candidate top_k=30, identity normalization enabled, subset_validation=true, Python 3.10.11, and a GTX 1650 environment. The table reports metric Recall@5, which differs from the candidate-generation top-k setting. These are saved component results, not current full-dataset QA results.
| Embedding backend, semantic representation | Recall@5 | MRR | nDCG@5 | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|---:|
| Stable hash | 1.0152% | 0.010081 | 0.007262 | 7.1066% | 5.740125 |
| MiniLM | 15.7783% | 0.110655 | 0.101168 | 44.6701% | 22.439328 |
| BGE small | 15.7360% | 0.138600 | 0.122296 | 41.6244% | 15.200265 |
| Nomic | 32.9103% | 0.254356 | 0.246090 | 69.5431% | 30.752234 |
Nomic exceeds the hash backend by 31.8951 percentage points of Recall@5 in this saved subset. Execution time also increases. Do not call this a full PRIMA accuracy improvement or deployment latency measurement. [E07]
| Nomic representation | Recall@5 | MRR | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|
| Raw | 40.3130% | 0.323311 | 71.5736% | 26.766301 |
| Semantic | 32.9103% | 0.254356 | 69.5431% | 46.441355 |
| Event | 35.5753% | 0.268545 | 65.4822% | 31.707180 |
Raw exceeds semantic by 7.4027 percentage points and event by 4.7377 points on Recall@5. This supports investigating the simplest representation first, rather than assuming more structure always helps. Timings come from different recorded runs, so do not combine them into a common wall-time breakdown. Fingerprint/provenance discrepancies need resolution before publication. [E08]
### 4.6 Results obtained: reported operational pilot
E06 reports that session 20261006T044633Z-3d208184, commit 8f54b16`, used the repository-recorded pinned Qwen3.8 27B identity, 8192 context, and two T4 GPUs. Sequential/concurrent representative pilots each completed the same 30 questions with zero execution failures and complete maintenance. All 30 predictions/evidence/evaluation decisions passed the equality check. Two active requests were observed.
The reported admitted estimate was 9.2202 campaign hours and 10.1859 total session hours, with a 20% margin and artifact reserve. These are projections that admitted a full run, not observations of full completion.
On a separate shared 15-case comparison, reported F1 was 14.10% versus 15.18% previously, a decrease of 1.08 percentage points. Final evidence recall remained 23.17%. This comparison concerns pilot versions, not model-only versus PRIMA. No quality gain is established. HotpotQA and GoEmotions remained unmeasured on this hardware in that note. The original archive was not revalidated here. [E06]
### 4.7 Is there a need to change the approach?
Retain the canonical runtime and controlled evaluation approach. Refine retrieval choices and execution reliability using measured evidence. Current evidence does not justify adding more cognitive modules merely to enlarge the architecture.
Candidate refinements are a learned embedding backend with raw text, stage-by-stage retrieval diagnosis, semantic sufficiency evaluation, and focused ablations of optional components. Benefits could include better evidence coverage, clearer contribution attribution, and lower unnecessary overhead. Drawbacks include model loading cost, extra GPU/RAM use, new calibration work, and migration/reindexing when representations change.
The October operational repair addressed dropped maintenance work using bounded producer backpressure and owning-runtime embedding context. Concurrency is admissible only when each benchmark's fresh pilot establishes equality, real overlap, resource safety, and time feasibility. Previous failed or passing timings cannot substitute for a new measured gate. [E06]
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/runtime/contracts.py
C:/PRIMA_next/tests/runtime/test_principal_hardening.py
C:/PRIMA_next/state/state_manager.py
C:/PRIMA_next/tests/state/test_state_ownership.py
C:/PRIMA_next/affect/affect_engine.py
C:/PRIMA_next/affect/classifier_factory.py
C:/PRIMA_next/memory/memory_note.py
C:/PRIMA_next/memory/memory_index.py
C:/PRIMA_next/memory/repository_factory.py
C:/PRIMA_next/memory/retrieval/query_analysis.py
C:/PRIMA_next/memory/retrieval/retrieval_controller.py
C:/PRIMA_next/memory/retrieval/retrieval_router.py
C:/PRIMA_next/memory/retrieval/hybrid_fusion.py
C:/PRIMA_next/memory/retrieval/reranker.py
C:/PRIMA_next/reasoning/controller.py
C:/PRIMA_next/reasoning/sufficiency_verifier.py
C:/PRIMA_next/memory/retrieval/context_compressor.py
C:/PRIMA_next/planning/task_planner.py
C:/PRIMA_next/planning/plan_evaluator.py
C:/PRIMA_next/world/predictive_model.py
C:/PRIMA_next/world/state_simulator.py
C:/PRIMA_next/uncertainty/uncertainty_estimator.py
C:/PRIMA_next/uncertainty/confidence_aggregator.py
C:/PRIMA_next/reflection/reasoning_reflection_adapter.py
C:/PRIMA_next/workflow/correction_loop.py
C:/PRIMA_next/action/execution_policy.py
C:/PRIMA_next/tools/tool_executor.py
C:/PRIMA_next/workflow/answer_generation.py
C:/PRIMA_next/llm/prompt_builder.py
C:/PRIMA_next/llm/response_parser.py
C:/PRIMA_next/workflow/output_validation.py
C:/PRIMA_next/memory/maintenance/memory_importance.py
C:/PRIMA_next/tests/memory/test_memory_admission.py
C:/PRIMA_next/tests/memory/test_phase08_background_maintenance.py
C:/PRIMA_next/tests/test_events_phase6.py
C:/PRIMA_next/benchmarks/campaign/comparison.py
C:/PRIMA_next/benchmarks/campaign/aggregation.py
C:/PRIMA_next/memory/memory_types.py

## Slide 21
Embedding backend comparison
PRIMA-NEXT
Backend | Recall@5 | MRR | nDCG@5 | Candidate % | Total s
Stable hash | 1.0152% | 0.010081 | 0.007262 | 7.1066 | 5.740125
MiniLM | 15.7783% | 0.110655 | 0.101168 | 44.6701 | 22.439328
BGE small | 15.7360% | 0.138600 | 0.122296 | 41.6244 | 15.200265
Nomic | 32.9103% | 0.254356 | 0.246090 | 69.5431 | 30.752234
Notes: Embedding backend comparison
## 4. Slide 4: proposed approach / methodology
### 4.1 Basic approach
The public entry is PrimaRuntime.execute(PrimaRequest(...)). A request declares its task and profile. Immutable, extra-forbidding Pydantic contracts validate the input. Reserved metadata keys cannot override execution controls. The runtime selects a valid route, constructs an execution context, delegates to the workflow, and returns a typed response with evidence, errors, state changes, and diagnostics. [E02/E03]
``mermaid
flowchart TD
A[Typed request] --> B[Validation and route selection]
B --> C[Load versioned session state]
C --> D[Selected controllers]
D --> E[Generate, classify, ingest, or act]
E --> F[Validate and shape typed result]
F --> G[Task appropriate commits]
G --> H[Return response and diagnostics]
G --> I[Enqueue admitted memory work]
I --> J[Background maintenance and explicit barrier]
D --> K[Bounded correction decision]
K --> D
`
This is an explanatory flow, not a claim that every box executes on every request. Use the actual route and trace as evidence.
### 4.2 Task/profile routes
| Task | Supported profiles | Behavior and excluded work |
|---|---|---|
| Conversation | model_only, simple_rag, prima_full | Generate a reply. Memory admission and state handling depend on the route/policy. |
| Factual QA | model_only, simple_rag, prima_full | Generate structured factual output or abstain. Factual routes omit conversation memory_commit. |
| Historical replay | prima_full | Process past turns through affect/state/admission without generating new assistant replies. |
| Document ingestion | ingestion_only | Encode/store the document through the workflow, without answer generation. |
| Emotion classification | affect_only | Classify/update affect, excluding QA retrieval, planning, world simulation, and tools. |
| Tool request | prima_full | Plan/gate an action, excluding answer generation. |
Ten supported pairs out of thirty possible combinations. Unsupported pairs are rejected. model_only skips retrieval. simple_rag selects dense/sparse retrieval. Capable prima_full routes add temporal/graph retrieval and cognitive decisions. [E02]
### 4.3 Complete technical stage explanation
| Stage | Input and operation | Output / purpose | Implementation proof and limit |
|---|---|---|---|
| Input boundary | Text, task/profile, session, generation settings, options. Validate nonblank content and reject undeclared/reserved fields. | Trusted execution controls and rejected invalid requests. | Contracts, principal hardening tests. "Principal" in this test name does not prove complete multiuser isolation. |
| State load | Session identity and versioned state manager. | A consistent cognitive/emotional state snapshot. | State manager, ownership tests. JSON locks are process-local. |
| Affect | Classify text, derive emotion profile/PAD, update temporal history and momentum. | Affect/state signals for downstream salience, retrieval priors, and reflection triggers. | Affect engine, classifier factory. Legacy default and learned backends must be identified. No clinical interpretation is established. |
| Memory representation | Store a typed MemoryNote with text, embedding, metadata, time/provenance. | Recoverable source evidence and derived graph references. | Memory note, index, repository selection. In-memory test storage differs from persistent production storage. |
| Query analysis/rewrite | Extract lexical/entity/time cues and deterministic expansions. | Traceable retrieval query. | Query analysis. This is engineered rewriting, not a learned universal intent parser. |
| Candidate retrieval | Dense vectors, sparse lexical matches, temporal conditions, graph traversal where selected. | Candidate memory IDs, scores, and strategy contributions. | Retrieval controller, router. A hash embedding is a deterministic baseline, not a learned semantic model. |
| Fusion and reranking | Normalize/merge candidates by memory ID, weight available strategies, rerank. | Ordered evidence candidates and backend identity. | Fusion, reranker. Lexical and cross-encoder backends have different costs/capabilities. |
| Evidence reasoning | Integrate evidence, check sufficiency, request follow-up information within budgets. | Selected evidence, stop reason, or abstention. | Reasoning controller, sufficiency verifier. Current word coverage does not establish semantic entailment. |
| Context compression | Fit selected evidence to the request budget and preserve source mappings. | A bounded model context with recorded drops/loss. | Compressor. Approximate tokens can differ from provider tokenizer counts. |
| Planning | Select goals/actions/constraints and evaluate a plan. | Explicit intended execution and risk/replan signals. | Task planner, plan evaluator. Deterministic planning is not a general learned planner. |
| World simulation | Apply symbolic rules and predict action/state transitions. | Constraint/risk predictions supplied to decisions. | Predictive model, simulator. No learned physical world model is claimed. |
| Uncertainty | Aggregate retrieval/planning/affect/state/policy/reflection signals and disagreement. | Confidence, uncertainty, decision recommendations. | Estimator, aggregator. These scores require empirical calibration before probabilistic accuracy claims. |
| Reflection/correction | Produce typed advice. Workflow validates it, checks budgets, applies bounded retrieval/replan/retry/regeneration. | Recorded proposal, acceptance, before/after snapshots. | Reflection adapter, correction loop. Evaluator-only truth-aware helpers must stay outside inference. |
| Action/tools | Check policy/allowlist/schema, route registered handler, record result/audit. | Successful, blocked, invalid, missing, timed-out, or failed action. | Execution policy, executor. Application tags do not create OS isolation. |
| Model generation | Build trusted policy plus untrusted evidence context. Call configured provider and parse structured output/citations. | Generated answer tied to evidence labels. | Answer generation, prompt builder, response parser. Valid citations alone do not prove claim support. |
| Output validation/shaping | Check typed result, structure, selected citations, and errors. | Explicit answered/abstained/failed/ingested/classified/actioned result. | Output validation, workflow output controller [E03]. No input echo fallback should substitute for failed generation. |
| Commit/admission | Commit versioned state and apply task-appropriate memory policy. | State delta and admitted/rejected memory with reason. | Memory importance, admission tests. State/content/index/queue operations are separate, not a demonstrated all-or-nothing transaction. |
| Maintenance | Bounded background work: scoring, consolidation, abstraction/evolution, graph refresh, decay/soft forgetting. | Completion/failure accounting and updated derived memory. | Maintenance tests, event tests. Process-local queues need durability work for crash recovery. |
| Research evaluation | Evaluator scores predictions after inference using protected gold data. | Native metrics, failures, paired differences, reproducible artifacts. | Campaign comparison, aggregation, E05. Gold answers must not enter prompts or retrieval decisions. |
### 4.4 Memory taxonomy
The five logical types are working, episodic, semantic, emotional, procedural. Working memory supports immediate context. Episodic memory records experiences/turns. Semantic memory stores generalized information. Emotional memory represents affect-related records. Procedural memory stores verified successful tool procedures or explicit imports. These types share repository/index machinery rather than requiring five separately deployed databases. Graph nodes/edges reference memory IDs and retain derived metadata. E04, [memory types]
### 4.5 Results obtained: saved retrieval experiments
Scope: E07/E08 record one LoCoMo conversation, 197 queries, seed 13, candidate top_k=30, identity normalization enabled, subset_validation=true, Python 3.10.11, and a GTX 1650 environment. The table reports metric Recall@5, which differs from the candidate-generation top-k setting. These are saved component results, not current full-dataset QA results.
| Embedding backend, semantic representation | Recall@5 | MRR | nDCG@5 | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|---:|
| Stable hash | 1.0152% | 0.010081 | 0.007262 | 7.1066% | 5.740125 |
| MiniLM | 15.7783% | 0.110655 | 0.101168 | 44.6701% | 22.439328 |
| BGE small | 15.7360% | 0.138600 | 0.122296 | 41.6244% | 15.200265 |
| Nomic | 32.9103% | 0.254356 | 0.246090 | 69.5431% | 30.752234 |
Nomic exceeds the hash backend by 31.8951 percentage points of Recall@5 in this saved subset. Execution time also increases. Do not call this a full PRIMA accuracy improvement or deployment latency measurement. [E07]
| Nomic representation | Recall@5 | MRR | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|
| Raw | 40.3130% | 0.323311 | 71.5736% | 26.766301 |
| Semantic | 32.9103% | 0.254356 | 69.5431% | 46.441355 |
| Event | 35.5753% | 0.268545 | 65.4822% | 31.707180 |
Raw exceeds semantic by 7.4027 percentage points and event by 4.7377 points on Recall@5. This supports investigating the simplest representation first, rather than assuming more structure always helps. Timings come from different recorded runs, so do not combine them into a common wall-time breakdown. Fingerprint/provenance discrepancies need resolution before publication. [E08]
### 4.6 Results obtained: reported operational pilot
E06 reports that session 20261006T044633Z-3d208184, commit 8f54b16`, used the repository-recorded pinned Qwen3.8 27B identity, 8192 context, and two T4 GPUs. Sequential/concurrent representative pilots each completed the same 30 questions with zero execution failures and complete maintenance. All 30 predictions/evidence/evaluation decisions passed the equality check. Two active requests were observed.
The reported admitted estimate was 9.2202 campaign hours and 10.1859 total session hours, with a 20% margin and artifact reserve. These are projections that admitted a full run, not observations of full completion.
On a separate shared 15-case comparison, reported F1 was 14.10% versus 15.18% previously, a decrease of 1.08 percentage points. Final evidence recall remained 23.17%. This comparison concerns pilot versions, not model-only versus PRIMA. No quality gain is established. HotpotQA and GoEmotions remained unmeasured on this hardware in that note. The original archive was not revalidated here. [E06]
### 4.7 Is there a need to change the approach?
Retain the canonical runtime and controlled evaluation approach. Refine retrieval choices and execution reliability using measured evidence. Current evidence does not justify adding more cognitive modules merely to enlarge the architecture.
Candidate refinements are a learned embedding backend with raw text, stage-by-stage retrieval diagnosis, semantic sufficiency evaluation, and focused ablations of optional components. Benefits could include better evidence coverage, clearer contribution attribution, and lower unnecessary overhead. Drawbacks include model loading cost, extra GPU/RAM use, new calibration work, and migration/reindexing when representations change.
The October operational repair addressed dropped maintenance work using bounded producer backpressure and owning-runtime embedding context. Concurrency is admissible only when each benchmark's fresh pilot establishes equality, real overlap, resource safety, and time feasibility. Previous failed or passing timings cannot substitute for a new measured gate. [E06]
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/runtime/contracts.py
C:/PRIMA_next/tests/runtime/test_principal_hardening.py
C:/PRIMA_next/state/state_manager.py
C:/PRIMA_next/tests/state/test_state_ownership.py
C:/PRIMA_next/affect/affect_engine.py
C:/PRIMA_next/affect/classifier_factory.py
C:/PRIMA_next/memory/memory_note.py
C:/PRIMA_next/memory/memory_index.py
C:/PRIMA_next/memory/repository_factory.py
C:/PRIMA_next/memory/retrieval/query_analysis.py
C:/PRIMA_next/memory/retrieval/retrieval_controller.py
C:/PRIMA_next/memory/retrieval/retrieval_router.py
C:/PRIMA_next/memory/retrieval/hybrid_fusion.py
C:/PRIMA_next/memory/retrieval/reranker.py
C:/PRIMA_next/reasoning/controller.py
C:/PRIMA_next/reasoning/sufficiency_verifier.py
C:/PRIMA_next/memory/retrieval/context_compressor.py
C:/PRIMA_next/planning/task_planner.py
C:/PRIMA_next/planning/plan_evaluator.py
C:/PRIMA_next/world/predictive_model.py
C:/PRIMA_next/world/state_simulator.py
C:/PRIMA_next/uncertainty/uncertainty_estimator.py
C:/PRIMA_next/uncertainty/confidence_aggregator.py
C:/PRIMA_next/reflection/reasoning_reflection_adapter.py
C:/PRIMA_next/workflow/correction_loop.py
C:/PRIMA_next/action/execution_policy.py
C:/PRIMA_next/tools/tool_executor.py
C:/PRIMA_next/workflow/answer_generation.py
C:/PRIMA_next/llm/prompt_builder.py
C:/PRIMA_next/llm/response_parser.py
C:/PRIMA_next/workflow/output_validation.py
C:/PRIMA_next/memory/maintenance/memory_importance.py
C:/PRIMA_next/tests/memory/test_memory_admission.py
C:/PRIMA_next/tests/memory/test_phase08_background_maintenance.py
C:/PRIMA_next/tests/test_events_phase6.py
C:/PRIMA_next/benchmarks/campaign/comparison.py
C:/PRIMA_next/benchmarks/campaign/aggregation.py
C:/PRIMA_next/memory/memory_types.py

## Slide 22
Memory representation comparison
PRIMA-NEXT
Nomic input | Recall@5 | MRR | Candidate % | Total s
Raw | 40.3130% | 0.323311 | 71.5736 | 26.766301
Semantic | 32.9103% | 0.254356 | 69.5431 | 46.441355
Event | 35.5753% | 0.268545 | 65.4822 | 31.707180
Notes: Memory representation comparison
## 4. Slide 4: proposed approach / methodology
### 4.1 Basic approach
The public entry is PrimaRuntime.execute(PrimaRequest(...)). A request declares its task and profile. Immutable, extra-forbidding Pydantic contracts validate the input. Reserved metadata keys cannot override execution controls. The runtime selects a valid route, constructs an execution context, delegates to the workflow, and returns a typed response with evidence, errors, state changes, and diagnostics. [E02/E03]
``mermaid
flowchart TD
A[Typed request] --> B[Validation and route selection]
B --> C[Load versioned session state]
C --> D[Selected controllers]
D --> E[Generate, classify, ingest, or act]
E --> F[Validate and shape typed result]
F --> G[Task appropriate commits]
G --> H[Return response and diagnostics]
G --> I[Enqueue admitted memory work]
I --> J[Background maintenance and explicit barrier]
D --> K[Bounded correction decision]
K --> D
`
This is an explanatory flow, not a claim that every box executes on every request. Use the actual route and trace as evidence.
### 4.2 Task/profile routes
| Task | Supported profiles | Behavior and excluded work |
|---|---|---|
| Conversation | model_only, simple_rag, prima_full | Generate a reply. Memory admission and state handling depend on the route/policy. |
| Factual QA | model_only, simple_rag, prima_full | Generate structured factual output or abstain. Factual routes omit conversation memory_commit. |
| Historical replay | prima_full | Process past turns through affect/state/admission without generating new assistant replies. |
| Document ingestion | ingestion_only | Encode/store the document through the workflow, without answer generation. |
| Emotion classification | affect_only | Classify/update affect, excluding QA retrieval, planning, world simulation, and tools. |
| Tool request | prima_full | Plan/gate an action, excluding answer generation. |
Ten supported pairs out of thirty possible combinations. Unsupported pairs are rejected. model_only skips retrieval. simple_rag selects dense/sparse retrieval. Capable prima_full routes add temporal/graph retrieval and cognitive decisions. [E02]
### 4.3 Complete technical stage explanation
| Stage | Input and operation | Output / purpose | Implementation proof and limit |
|---|---|---|---|
| Input boundary | Text, task/profile, session, generation settings, options. Validate nonblank content and reject undeclared/reserved fields. | Trusted execution controls and rejected invalid requests. | Contracts, principal hardening tests. "Principal" in this test name does not prove complete multiuser isolation. |
| State load | Session identity and versioned state manager. | A consistent cognitive/emotional state snapshot. | State manager, ownership tests. JSON locks are process-local. |
| Affect | Classify text, derive emotion profile/PAD, update temporal history and momentum. | Affect/state signals for downstream salience, retrieval priors, and reflection triggers. | Affect engine, classifier factory. Legacy default and learned backends must be identified. No clinical interpretation is established. |
| Memory representation | Store a typed MemoryNote with text, embedding, metadata, time/provenance. | Recoverable source evidence and derived graph references. | Memory note, index, repository selection. In-memory test storage differs from persistent production storage. |
| Query analysis/rewrite | Extract lexical/entity/time cues and deterministic expansions. | Traceable retrieval query. | Query analysis. This is engineered rewriting, not a learned universal intent parser. |
| Candidate retrieval | Dense vectors, sparse lexical matches, temporal conditions, graph traversal where selected. | Candidate memory IDs, scores, and strategy contributions. | Retrieval controller, router. A hash embedding is a deterministic baseline, not a learned semantic model. |
| Fusion and reranking | Normalize/merge candidates by memory ID, weight available strategies, rerank. | Ordered evidence candidates and backend identity. | Fusion, reranker. Lexical and cross-encoder backends have different costs/capabilities. |
| Evidence reasoning | Integrate evidence, check sufficiency, request follow-up information within budgets. | Selected evidence, stop reason, or abstention. | Reasoning controller, sufficiency verifier. Current word coverage does not establish semantic entailment. |
| Context compression | Fit selected evidence to the request budget and preserve source mappings. | A bounded model context with recorded drops/loss. | Compressor. Approximate tokens can differ from provider tokenizer counts. |
| Planning | Select goals/actions/constraints and evaluate a plan. | Explicit intended execution and risk/replan signals. | Task planner, plan evaluator. Deterministic planning is not a general learned planner. |
| World simulation | Apply symbolic rules and predict action/state transitions. | Constraint/risk predictions supplied to decisions. | Predictive model, simulator. No learned physical world model is claimed. |
| Uncertainty | Aggregate retrieval/planning/affect/state/policy/reflection signals and disagreement. | Confidence, uncertainty, decision recommendations. | Estimator, aggregator. These scores require empirical calibration before probabilistic accuracy claims. |
| Reflection/correction | Produce typed advice. Workflow validates it, checks budgets, applies bounded retrieval/replan/retry/regeneration. | Recorded proposal, acceptance, before/after snapshots. | Reflection adapter, correction loop. Evaluator-only truth-aware helpers must stay outside inference. |
| Action/tools | Check policy/allowlist/schema, route registered handler, record result/audit. | Successful, blocked, invalid, missing, timed-out, or failed action. | Execution policy, executor. Application tags do not create OS isolation. |
| Model generation | Build trusted policy plus untrusted evidence context. Call configured provider and parse structured output/citations. | Generated answer tied to evidence labels. | Answer generation, prompt builder, response parser. Valid citations alone do not prove claim support. |
| Output validation/shaping | Check typed result, structure, selected citations, and errors. | Explicit answered/abstained/failed/ingested/classified/actioned result. | Output validation, workflow output controller [E03]. No input echo fallback should substitute for failed generation. |
| Commit/admission | Commit versioned state and apply task-appropriate memory policy. | State delta and admitted/rejected memory with reason. | Memory importance, admission tests. State/content/index/queue operations are separate, not a demonstrated all-or-nothing transaction. |
| Maintenance | Bounded background work: scoring, consolidation, abstraction/evolution, graph refresh, decay/soft forgetting. | Completion/failure accounting and updated derived memory. | Maintenance tests, event tests. Process-local queues need durability work for crash recovery. |
| Research evaluation | Evaluator scores predictions after inference using protected gold data. | Native metrics, failures, paired differences, reproducible artifacts. | Campaign comparison, aggregation, E05. Gold answers must not enter prompts or retrieval decisions. |
### 4.4 Memory taxonomy
The five logical types are working, episodic, semantic, emotional, procedural. Working memory supports immediate context. Episodic memory records experiences/turns. Semantic memory stores generalized information. Emotional memory represents affect-related records. Procedural memory stores verified successful tool procedures or explicit imports. These types share repository/index machinery rather than requiring five separately deployed databases. Graph nodes/edges reference memory IDs and retain derived metadata. E04, [memory types]
### 4.5 Results obtained: saved retrieval experiments
Scope: E07/E08 record one LoCoMo conversation, 197 queries, seed 13, candidate top_k=30, identity normalization enabled, subset_validation=true, Python 3.10.11, and a GTX 1650 environment. The table reports metric Recall@5, which differs from the candidate-generation top-k setting. These are saved component results, not current full-dataset QA results.
| Embedding backend, semantic representation | Recall@5 | MRR | nDCG@5 | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|---:|
| Stable hash | 1.0152% | 0.010081 | 0.007262 | 7.1066% | 5.740125 |
| MiniLM | 15.7783% | 0.110655 | 0.101168 | 44.6701% | 22.439328 |
| BGE small | 15.7360% | 0.138600 | 0.122296 | 41.6244% | 15.200265 |
| Nomic | 32.9103% | 0.254356 | 0.246090 | 69.5431% | 30.752234 |
Nomic exceeds the hash backend by 31.8951 percentage points of Recall@5 in this saved subset. Execution time also increases. Do not call this a full PRIMA accuracy improvement or deployment latency measurement. [E07]
| Nomic representation | Recall@5 | MRR | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|
| Raw | 40.3130% | 0.323311 | 71.5736% | 26.766301 |
| Semantic | 32.9103% | 0.254356 | 69.5431% | 46.441355 |
| Event | 35.5753% | 0.268545 | 65.4822% | 31.707180 |
Raw exceeds semantic by 7.4027 percentage points and event by 4.7377 points on Recall@5. This supports investigating the simplest representation first, rather than assuming more structure always helps. Timings come from different recorded runs, so do not combine them into a common wall-time breakdown. Fingerprint/provenance discrepancies need resolution before publication. [E08]
### 4.6 Results obtained: reported operational pilot
E06 reports that session 20261006T044633Z-3d208184, commit 8f54b16`, used the repository-recorded pinned Qwen3.8 27B identity, 8192 context, and two T4 GPUs. Sequential/concurrent representative pilots each completed the same 30 questions with zero execution failures and complete maintenance. All 30 predictions/evidence/evaluation decisions passed the equality check. Two active requests were observed.
The reported admitted estimate was 9.2202 campaign hours and 10.1859 total session hours, with a 20% margin and artifact reserve. These are projections that admitted a full run, not observations of full completion.
On a separate shared 15-case comparison, reported F1 was 14.10% versus 15.18% previously, a decrease of 1.08 percentage points. Final evidence recall remained 23.17%. This comparison concerns pilot versions, not model-only versus PRIMA. No quality gain is established. HotpotQA and GoEmotions remained unmeasured on this hardware in that note. The original archive was not revalidated here. [E06]
### 4.7 Is there a need to change the approach?
Retain the canonical runtime and controlled evaluation approach. Refine retrieval choices and execution reliability using measured evidence. Current evidence does not justify adding more cognitive modules merely to enlarge the architecture.
Candidate refinements are a learned embedding backend with raw text, stage-by-stage retrieval diagnosis, semantic sufficiency evaluation, and focused ablations of optional components. Benefits could include better evidence coverage, clearer contribution attribution, and lower unnecessary overhead. Drawbacks include model loading cost, extra GPU/RAM use, new calibration work, and migration/reindexing when representations change.
The October operational repair addressed dropped maintenance work using bounded producer backpressure and owning-runtime embedding context. Concurrency is admissible only when each benchmark's fresh pilot establishes equality, real overlap, resource safety, and time feasibility. Previous failed or passing timings cannot substitute for a new measured gate. [E06]
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/runtime/contracts.py
C:/PRIMA_next/tests/runtime/test_principal_hardening.py
C:/PRIMA_next/state/state_manager.py
C:/PRIMA_next/tests/state/test_state_ownership.py
C:/PRIMA_next/affect/affect_engine.py
C:/PRIMA_next/affect/classifier_factory.py
C:/PRIMA_next/memory/memory_note.py
C:/PRIMA_next/memory/memory_index.py
C:/PRIMA_next/memory/repository_factory.py
C:/PRIMA_next/memory/retrieval/query_analysis.py
C:/PRIMA_next/memory/retrieval/retrieval_controller.py
C:/PRIMA_next/memory/retrieval/retrieval_router.py
C:/PRIMA_next/memory/retrieval/hybrid_fusion.py
C:/PRIMA_next/memory/retrieval/reranker.py
C:/PRIMA_next/reasoning/controller.py
C:/PRIMA_next/reasoning/sufficiency_verifier.py
C:/PRIMA_next/memory/retrieval/context_compressor.py
C:/PRIMA_next/planning/task_planner.py
C:/PRIMA_next/planning/plan_evaluator.py
C:/PRIMA_next/world/predictive_model.py
C:/PRIMA_next/world/state_simulator.py
C:/PRIMA_next/uncertainty/uncertainty_estimator.py
C:/PRIMA_next/uncertainty/confidence_aggregator.py
C:/PRIMA_next/reflection/reasoning_reflection_adapter.py
C:/PRIMA_next/workflow/correction_loop.py
C:/PRIMA_next/action/execution_policy.py
C:/PRIMA_next/tools/tool_executor.py
C:/PRIMA_next/workflow/answer_generation.py
C:/PRIMA_next/llm/prompt_builder.py
C:/PRIMA_next/llm/response_parser.py
C:/PRIMA_next/workflow/output_validation.py
C:/PRIMA_next/memory/maintenance/memory_importance.py
C:/PRIMA_next/tests/memory/test_memory_admission.py
C:/PRIMA_next/tests/memory/test_phase08_background_maintenance.py
C:/PRIMA_next/tests/test_events_phase6.py
C:/PRIMA_next/benchmarks/campaign/comparison.py
C:/PRIMA_next/benchmarks/campaign/aggregation.py
C:/PRIMA_next/memory/memory_types.py

## Slide 23
Interpretation of subset results
PRIMA-NEXT
Nomic exceeds stable hash by 31.8951 percentage points of Recall@5 in the saved subset, with higher execution cost.
Raw Nomic text exceeds semantic representation by 7.4027 points and event representation by 4.7377 points. More structure did not improve this subset.
These findings motivate development experiments. They do not establish full PRIMA superiority, production latency, or generalization beyond this conversation.
Notes: Interpretation of subset results
## 4. Slide 4: proposed approach / methodology
### 4.1 Basic approach
The public entry is PrimaRuntime.execute(PrimaRequest(...)). A request declares its task and profile. Immutable, extra-forbidding Pydantic contracts validate the input. Reserved metadata keys cannot override execution controls. The runtime selects a valid route, constructs an execution context, delegates to the workflow, and returns a typed response with evidence, errors, state changes, and diagnostics. [E02/E03]
``mermaid
flowchart TD
A[Typed request] --> B[Validation and route selection]
B --> C[Load versioned session state]
C --> D[Selected controllers]
D --> E[Generate, classify, ingest, or act]
E --> F[Validate and shape typed result]
F --> G[Task appropriate commits]
G --> H[Return response and diagnostics]
G --> I[Enqueue admitted memory work]
I --> J[Background maintenance and explicit barrier]
D --> K[Bounded correction decision]
K --> D
`
This is an explanatory flow, not a claim that every box executes on every request. Use the actual route and trace as evidence.
### 4.2 Task/profile routes
| Task | Supported profiles | Behavior and excluded work |
|---|---|---|
| Conversation | model_only, simple_rag, prima_full | Generate a reply. Memory admission and state handling depend on the route/policy. |
| Factual QA | model_only, simple_rag, prima_full | Generate structured factual output or abstain. Factual routes omit conversation memory_commit. |
| Historical replay | prima_full | Process past turns through affect/state/admission without generating new assistant replies. |
| Document ingestion | ingestion_only | Encode/store the document through the workflow, without answer generation. |
| Emotion classification | affect_only | Classify/update affect, excluding QA retrieval, planning, world simulation, and tools. |
| Tool request | prima_full | Plan/gate an action, excluding answer generation. |
Ten supported pairs out of thirty possible combinations. Unsupported pairs are rejected. model_only skips retrieval. simple_rag selects dense/sparse retrieval. Capable prima_full routes add temporal/graph retrieval and cognitive decisions. [E02]
### 4.3 Complete technical stage explanation
| Stage | Input and operation | Output / purpose | Implementation proof and limit |
|---|---|---|---|
| Input boundary | Text, task/profile, session, generation settings, options. Validate nonblank content and reject undeclared/reserved fields. | Trusted execution controls and rejected invalid requests. | Contracts, principal hardening tests. "Principal" in this test name does not prove complete multiuser isolation. |
| State load | Session identity and versioned state manager. | A consistent cognitive/emotional state snapshot. | State manager, ownership tests. JSON locks are process-local. |
| Affect | Classify text, derive emotion profile/PAD, update temporal history and momentum. | Affect/state signals for downstream salience, retrieval priors, and reflection triggers. | Affect engine, classifier factory. Legacy default and learned backends must be identified. No clinical interpretation is established. |
| Memory representation | Store a typed MemoryNote with text, embedding, metadata, time/provenance. | Recoverable source evidence and derived graph references. | Memory note, index, repository selection. In-memory test storage differs from persistent production storage. |
| Query analysis/rewrite | Extract lexical/entity/time cues and deterministic expansions. | Traceable retrieval query. | Query analysis. This is engineered rewriting, not a learned universal intent parser. |
| Candidate retrieval | Dense vectors, sparse lexical matches, temporal conditions, graph traversal where selected. | Candidate memory IDs, scores, and strategy contributions. | Retrieval controller, router. A hash embedding is a deterministic baseline, not a learned semantic model. |
| Fusion and reranking | Normalize/merge candidates by memory ID, weight available strategies, rerank. | Ordered evidence candidates and backend identity. | Fusion, reranker. Lexical and cross-encoder backends have different costs/capabilities. |
| Evidence reasoning | Integrate evidence, check sufficiency, request follow-up information within budgets. | Selected evidence, stop reason, or abstention. | Reasoning controller, sufficiency verifier. Current word coverage does not establish semantic entailment. |
| Context compression | Fit selected evidence to the request budget and preserve source mappings. | A bounded model context with recorded drops/loss. | Compressor. Approximate tokens can differ from provider tokenizer counts. |
| Planning | Select goals/actions/constraints and evaluate a plan. | Explicit intended execution and risk/replan signals. | Task planner, plan evaluator. Deterministic planning is not a general learned planner. |
| World simulation | Apply symbolic rules and predict action/state transitions. | Constraint/risk predictions supplied to decisions. | Predictive model, simulator. No learned physical world model is claimed. |
| Uncertainty | Aggregate retrieval/planning/affect/state/policy/reflection signals and disagreement. | Confidence, uncertainty, decision recommendations. | Estimator, aggregator. These scores require empirical calibration before probabilistic accuracy claims. |
| Reflection/correction | Produce typed advice. Workflow validates it, checks budgets, applies bounded retrieval/replan/retry/regeneration. | Recorded proposal, acceptance, before/after snapshots. | Reflection adapter, correction loop. Evaluator-only truth-aware helpers must stay outside inference. |
| Action/tools | Check policy/allowlist/schema, route registered handler, record result/audit. | Successful, blocked, invalid, missing, timed-out, or failed action. | Execution policy, executor. Application tags do not create OS isolation. |
| Model generation | Build trusted policy plus untrusted evidence context. Call configured provider and parse structured output/citations. | Generated answer tied to evidence labels. | Answer generation, prompt builder, response parser. Valid citations alone do not prove claim support. |
| Output validation/shaping | Check typed result, structure, selected citations, and errors. | Explicit answered/abstained/failed/ingested/classified/actioned result. | Output validation, workflow output controller [E03]. No input echo fallback should substitute for failed generation. |
| Commit/admission | Commit versioned state and apply task-appropriate memory policy. | State delta and admitted/rejected memory with reason. | Memory importance, admission tests. State/content/index/queue operations are separate, not a demonstrated all-or-nothing transaction. |
| Maintenance | Bounded background work: scoring, consolidation, abstraction/evolution, graph refresh, decay/soft forgetting. | Completion/failure accounting and updated derived memory. | Maintenance tests, event tests. Process-local queues need durability work for crash recovery. |
| Research evaluation | Evaluator scores predictions after inference using protected gold data. | Native metrics, failures, paired differences, reproducible artifacts. | Campaign comparison, aggregation, E05. Gold answers must not enter prompts or retrieval decisions. |
### 4.4 Memory taxonomy
The five logical types are working, episodic, semantic, emotional, procedural. Working memory supports immediate context. Episodic memory records experiences/turns. Semantic memory stores generalized information. Emotional memory represents affect-related records. Procedural memory stores verified successful tool procedures or explicit imports. These types share repository/index machinery rather than requiring five separately deployed databases. Graph nodes/edges reference memory IDs and retain derived metadata. E04, [memory types]
### 4.5 Results obtained: saved retrieval experiments
Scope: E07/E08 record one LoCoMo conversation, 197 queries, seed 13, candidate top_k=30, identity normalization enabled, subset_validation=true, Python 3.10.11, and a GTX 1650 environment. The table reports metric Recall@5, which differs from the candidate-generation top-k setting. These are saved component results, not current full-dataset QA results.
| Embedding backend, semantic representation | Recall@5 | MRR | nDCG@5 | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|---:|
| Stable hash | 1.0152% | 0.010081 | 0.007262 | 7.1066% | 5.740125 |
| MiniLM | 15.7783% | 0.110655 | 0.101168 | 44.6701% | 22.439328 |
| BGE small | 15.7360% | 0.138600 | 0.122296 | 41.6244% | 15.200265 |
| Nomic | 32.9103% | 0.254356 | 0.246090 | 69.5431% | 30.752234 |
Nomic exceeds the hash backend by 31.8951 percentage points of Recall@5 in this saved subset. Execution time also increases. Do not call this a full PRIMA accuracy improvement or deployment latency measurement. [E07]
| Nomic representation | Recall@5 | MRR | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|
| Raw | 40.3130% | 0.323311 | 71.5736% | 26.766301 |
| Semantic | 32.9103% | 0.254356 | 69.5431% | 46.441355 |
| Event | 35.5753% | 0.268545 | 65.4822% | 31.707180 |
Raw exceeds semantic by 7.4027 percentage points and event by 4.7377 points on Recall@5. This supports investigating the simplest representation first, rather than assuming more structure always helps. Timings come from different recorded runs, so do not combine them into a common wall-time breakdown. Fingerprint/provenance discrepancies need resolution before publication. [E08]
### 4.6 Results obtained: reported operational pilot
E06 reports that session 20261006T044633Z-3d208184, commit 8f54b16`, used the repository-recorded pinned Qwen3.8 27B identity, 8192 context, and two T4 GPUs. Sequential/concurrent representative pilots each completed the same 30 questions with zero execution failures and complete maintenance. All 30 predictions/evidence/evaluation decisions passed the equality check. Two active requests were observed.
The reported admitted estimate was 9.2202 campaign hours and 10.1859 total session hours, with a 20% margin and artifact reserve. These are projections that admitted a full run, not observations of full completion.
On a separate shared 15-case comparison, reported F1 was 14.10% versus 15.18% previously, a decrease of 1.08 percentage points. Final evidence recall remained 23.17%. This comparison concerns pilot versions, not model-only versus PRIMA. No quality gain is established. HotpotQA and GoEmotions remained unmeasured on this hardware in that note. The original archive was not revalidated here. [E06]
### 4.7 Is there a need to change the approach?
Retain the canonical runtime and controlled evaluation approach. Refine retrieval choices and execution reliability using measured evidence. Current evidence does not justify adding more cognitive modules merely to enlarge the architecture.
Candidate refinements are a learned embedding backend with raw text, stage-by-stage retrieval diagnosis, semantic sufficiency evaluation, and focused ablations of optional components. Benefits could include better evidence coverage, clearer contribution attribution, and lower unnecessary overhead. Drawbacks include model loading cost, extra GPU/RAM use, new calibration work, and migration/reindexing when representations change.
The October operational repair addressed dropped maintenance work using bounded producer backpressure and owning-runtime embedding context. Concurrency is admissible only when each benchmark's fresh pilot establishes equality, real overlap, resource safety, and time feasibility. Previous failed or passing timings cannot substitute for a new measured gate. [E06]
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/runtime/contracts.py
C:/PRIMA_next/tests/runtime/test_principal_hardening.py
C:/PRIMA_next/state/state_manager.py
C:/PRIMA_next/tests/state/test_state_ownership.py
C:/PRIMA_next/affect/affect_engine.py
C:/PRIMA_next/affect/classifier_factory.py
C:/PRIMA_next/memory/memory_note.py
C:/PRIMA_next/memory/memory_index.py
C:/PRIMA_next/memory/repository_factory.py
C:/PRIMA_next/memory/retrieval/query_analysis.py
C:/PRIMA_next/memory/retrieval/retrieval_controller.py
C:/PRIMA_next/memory/retrieval/retrieval_router.py
C:/PRIMA_next/memory/retrieval/hybrid_fusion.py
C:/PRIMA_next/memory/retrieval/reranker.py
C:/PRIMA_next/reasoning/controller.py
C:/PRIMA_next/reasoning/sufficiency_verifier.py
C:/PRIMA_next/memory/retrieval/context_compressor.py
C:/PRIMA_next/planning/task_planner.py
C:/PRIMA_next/planning/plan_evaluator.py
C:/PRIMA_next/world/predictive_model.py
C:/PRIMA_next/world/state_simulator.py
C:/PRIMA_next/uncertainty/uncertainty_estimator.py
C:/PRIMA_next/uncertainty/confidence_aggregator.py
C:/PRIMA_next/reflection/reasoning_reflection_adapter.py
C:/PRIMA_next/workflow/correction_loop.py
C:/PRIMA_next/action/execution_policy.py
C:/PRIMA_next/tools/tool_executor.py
C:/PRIMA_next/workflow/answer_generation.py
C:/PRIMA_next/llm/prompt_builder.py
C:/PRIMA_next/llm/response_parser.py
C:/PRIMA_next/workflow/output_validation.py
C:/PRIMA_next/memory/maintenance/memory_importance.py
C:/PRIMA_next/tests/memory/test_memory_admission.py
C:/PRIMA_next/tests/memory/test_phase08_background_maintenance.py
C:/PRIMA_next/tests/test_events_phase6.py
C:/PRIMA_next/benchmarks/campaign/comparison.py
C:/PRIMA_next/benchmarks/campaign/aggregation.py
C:/PRIMA_next/memory/memory_types.py

## Slide 24
Reported LoCoMo operational pilot (1/2)
PRIMA-NEXT
Item | Repository-reported observation
Configuration | 6 October 2026, commit 8f54b16, pinned Qwen3.8 27B, 8192 context, two T4 GPUs
Paired pilot | Same 30 questions, zero execution failures, complete maintenance
Concurrency | All 30 predictions/evidence/evaluation decisions equal, two active requests
Projection | 9.2202 campaign hours and 10.1859 total session hours
Notes: Reported LoCoMo operational pilot (1/2)
## 4. Slide 4: proposed approach / methodology
### 4.1 Basic approach
The public entry is PrimaRuntime.execute(PrimaRequest(...)). A request declares its task and profile. Immutable, extra-forbidding Pydantic contracts validate the input. Reserved metadata keys cannot override execution controls. The runtime selects a valid route, constructs an execution context, delegates to the workflow, and returns a typed response with evidence, errors, state changes, and diagnostics. [E02/E03]
``mermaid
flowchart TD
A[Typed request] --> B[Validation and route selection]
B --> C[Load versioned session state]
C --> D[Selected controllers]
D --> E[Generate, classify, ingest, or act]
E --> F[Validate and shape typed result]
F --> G[Task appropriate commits]
G --> H[Return response and diagnostics]
G --> I[Enqueue admitted memory work]
I --> J[Background maintenance and explicit barrier]
D --> K[Bounded correction decision]
K --> D
`
This is an explanatory flow, not a claim that every box executes on every request. Use the actual route and trace as evidence.
### 4.2 Task/profile routes
| Task | Supported profiles | Behavior and excluded work |
|---|---|---|
| Conversation | model_only, simple_rag, prima_full | Generate a reply. Memory admission and state handling depend on the route/policy. |
| Factual QA | model_only, simple_rag, prima_full | Generate structured factual output or abstain. Factual routes omit conversation memory_commit. |
| Historical replay | prima_full | Process past turns through affect/state/admission without generating new assistant replies. |
| Document ingestion | ingestion_only | Encode/store the document through the workflow, without answer generation. |
| Emotion classification | affect_only | Classify/update affect, excluding QA retrieval, planning, world simulation, and tools. |
| Tool request | prima_full | Plan/gate an action, excluding answer generation. |
Ten supported pairs out of thirty possible combinations. Unsupported pairs are rejected. model_only skips retrieval. simple_rag selects dense/sparse retrieval. Capable prima_full routes add temporal/graph retrieval and cognitive decisions. [E02]
### 4.3 Complete technical stage explanation
| Stage | Input and operation | Output / purpose | Implementation proof and limit |
|---|---|---|---|
| Input boundary | Text, task/profile, session, generation settings, options. Validate nonblank content and reject undeclared/reserved fields. | Trusted execution controls and rejected invalid requests. | Contracts, principal hardening tests. "Principal" in this test name does not prove complete multiuser isolation. |
| State load | Session identity and versioned state manager. | A consistent cognitive/emotional state snapshot. | State manager, ownership tests. JSON locks are process-local. |
| Affect | Classify text, derive emotion profile/PAD, update temporal history and momentum. | Affect/state signals for downstream salience, retrieval priors, and reflection triggers. | Affect engine, classifier factory. Legacy default and learned backends must be identified. No clinical interpretation is established. |
| Memory representation | Store a typed MemoryNote with text, embedding, metadata, time/provenance. | Recoverable source evidence and derived graph references. | Memory note, index, repository selection. In-memory test storage differs from persistent production storage. |
| Query analysis/rewrite | Extract lexical/entity/time cues and deterministic expansions. | Traceable retrieval query. | Query analysis. This is engineered rewriting, not a learned universal intent parser. |
| Candidate retrieval | Dense vectors, sparse lexical matches, temporal conditions, graph traversal where selected. | Candidate memory IDs, scores, and strategy contributions. | Retrieval controller, router. A hash embedding is a deterministic baseline, not a learned semantic model. |
| Fusion and reranking | Normalize/merge candidates by memory ID, weight available strategies, rerank. | Ordered evidence candidates and backend identity. | Fusion, reranker. Lexical and cross-encoder backends have different costs/capabilities. |
| Evidence reasoning | Integrate evidence, check sufficiency, request follow-up information within budgets. | Selected evidence, stop reason, or abstention. | Reasoning controller, sufficiency verifier. Current word coverage does not establish semantic entailment. |
| Context compression | Fit selected evidence to the request budget and preserve source mappings. | A bounded model context with recorded drops/loss. | Compressor. Approximate tokens can differ from provider tokenizer counts. |
| Planning | Select goals/actions/constraints and evaluate a plan. | Explicit intended execution and risk/replan signals. | Task planner, plan evaluator. Deterministic planning is not a general learned planner. |
| World simulation | Apply symbolic rules and predict action/state transitions. | Constraint/risk predictions supplied to decisions. | Predictive model, simulator. No learned physical world model is claimed. |
| Uncertainty | Aggregate retrieval/planning/affect/state/policy/reflection signals and disagreement. | Confidence, uncertainty, decision recommendations. | Estimator, aggregator. These scores require empirical calibration before probabilistic accuracy claims. |
| Reflection/correction | Produce typed advice. Workflow validates it, checks budgets, applies bounded retrieval/replan/retry/regeneration. | Recorded proposal, acceptance, before/after snapshots. | Reflection adapter, correction loop. Evaluator-only truth-aware helpers must stay outside inference. |
| Action/tools | Check policy/allowlist/schema, route registered handler, record result/audit. | Successful, blocked, invalid, missing, timed-out, or failed action. | Execution policy, executor. Application tags do not create OS isolation. |
| Model generation | Build trusted policy plus untrusted evidence context. Call configured provider and parse structured output/citations. | Generated answer tied to evidence labels. | Answer generation, prompt builder, response parser. Valid citations alone do not prove claim support. |
| Output validation/shaping | Check typed result, structure, selected citations, and errors. | Explicit answered/abstained/failed/ingested/classified/actioned result. | Output validation, workflow output controller [E03]. No input echo fallback should substitute for failed generation. |
| Commit/admission | Commit versioned state and apply task-appropriate memory policy. | State delta and admitted/rejected memory with reason. | Memory importance, admission tests. State/content/index/queue operations are separate, not a demonstrated all-or-nothing transaction. |
| Maintenance | Bounded background work: scoring, consolidation, abstraction/evolution, graph refresh, decay/soft forgetting. | Completion/failure accounting and updated derived memory. | Maintenance tests, event tests. Process-local queues need durability work for crash recovery. |
| Research evaluation | Evaluator scores predictions after inference using protected gold data. | Native metrics, failures, paired differences, reproducible artifacts. | Campaign comparison, aggregation, E05. Gold answers must not enter prompts or retrieval decisions. |
### 4.4 Memory taxonomy
The five logical types are working, episodic, semantic, emotional, procedural. Working memory supports immediate context. Episodic memory records experiences/turns. Semantic memory stores generalized information. Emotional memory represents affect-related records. Procedural memory stores verified successful tool procedures or explicit imports. These types share repository/index machinery rather than requiring five separately deployed databases. Graph nodes/edges reference memory IDs and retain derived metadata. E04, [memory types]
### 4.5 Results obtained: saved retrieval experiments
Scope: E07/E08 record one LoCoMo conversation, 197 queries, seed 13, candidate top_k=30, identity normalization enabled, subset_validation=true, Python 3.10.11, and a GTX 1650 environment. The table reports metric Recall@5, which differs from the candidate-generation top-k setting. These are saved component results, not current full-dataset QA results.
| Embedding backend, semantic representation | Recall@5 | MRR | nDCG@5 | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|---:|
| Stable hash | 1.0152% | 0.010081 | 0.007262 | 7.1066% | 5.740125 |
| MiniLM | 15.7783% | 0.110655 | 0.101168 | 44.6701% | 22.439328 |
| BGE small | 15.7360% | 0.138600 | 0.122296 | 41.6244% | 15.200265 |
| Nomic | 32.9103% | 0.254356 | 0.246090 | 69.5431% | 30.752234 |
Nomic exceeds the hash backend by 31.8951 percentage points of Recall@5 in this saved subset. Execution time also increases. Do not call this a full PRIMA accuracy improvement or deployment latency measurement. [E07]
| Nomic representation | Recall@5 | MRR | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|
| Raw | 40.3130% | 0.323311 | 71.5736% | 26.766301 |
| Semantic | 32.9103% | 0.254356 | 69.5431% | 46.441355 |
| Event | 35.5753% | 0.268545 | 65.4822% | 31.707180 |
Raw exceeds semantic by 7.4027 percentage points and event by 4.7377 points on Recall@5. This supports investigating the simplest representation first, rather than assuming more structure always helps. Timings come from different recorded runs, so do not combine them into a common wall-time breakdown. Fingerprint/provenance discrepancies need resolution before publication. [E08]
### 4.6 Results obtained: reported operational pilot
E06 reports that session 20261006T044633Z-3d208184, commit 8f54b16`, used the repository-recorded pinned Qwen3.8 27B identity, 8192 context, and two T4 GPUs. Sequential/concurrent representative pilots each completed the same 30 questions with zero execution failures and complete maintenance. All 30 predictions/evidence/evaluation decisions passed the equality check. Two active requests were observed.
The reported admitted estimate was 9.2202 campaign hours and 10.1859 total session hours, with a 20% margin and artifact reserve. These are projections that admitted a full run, not observations of full completion.
On a separate shared 15-case comparison, reported F1 was 14.10% versus 15.18% previously, a decrease of 1.08 percentage points. Final evidence recall remained 23.17%. This comparison concerns pilot versions, not model-only versus PRIMA. No quality gain is established. HotpotQA and GoEmotions remained unmeasured on this hardware in that note. The original archive was not revalidated here. [E06]
### 4.7 Is there a need to change the approach?
Retain the canonical runtime and controlled evaluation approach. Refine retrieval choices and execution reliability using measured evidence. Current evidence does not justify adding more cognitive modules merely to enlarge the architecture.
Candidate refinements are a learned embedding backend with raw text, stage-by-stage retrieval diagnosis, semantic sufficiency evaluation, and focused ablations of optional components. Benefits could include better evidence coverage, clearer contribution attribution, and lower unnecessary overhead. Drawbacks include model loading cost, extra GPU/RAM use, new calibration work, and migration/reindexing when representations change.
The October operational repair addressed dropped maintenance work using bounded producer backpressure and owning-runtime embedding context. Concurrency is admissible only when each benchmark's fresh pilot establishes equality, real overlap, resource safety, and time feasibility. Previous failed or passing timings cannot substitute for a new measured gate. [E06]
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/runtime/contracts.py
C:/PRIMA_next/tests/runtime/test_principal_hardening.py
C:/PRIMA_next/state/state_manager.py
C:/PRIMA_next/tests/state/test_state_ownership.py
C:/PRIMA_next/affect/affect_engine.py
C:/PRIMA_next/affect/classifier_factory.py
C:/PRIMA_next/memory/memory_note.py
C:/PRIMA_next/memory/memory_index.py
C:/PRIMA_next/memory/repository_factory.py
C:/PRIMA_next/memory/retrieval/query_analysis.py
C:/PRIMA_next/memory/retrieval/retrieval_controller.py
C:/PRIMA_next/memory/retrieval/retrieval_router.py
C:/PRIMA_next/memory/retrieval/hybrid_fusion.py
C:/PRIMA_next/memory/retrieval/reranker.py
C:/PRIMA_next/reasoning/controller.py
C:/PRIMA_next/reasoning/sufficiency_verifier.py
C:/PRIMA_next/memory/retrieval/context_compressor.py
C:/PRIMA_next/planning/task_planner.py
C:/PRIMA_next/planning/plan_evaluator.py
C:/PRIMA_next/world/predictive_model.py
C:/PRIMA_next/world/state_simulator.py
C:/PRIMA_next/uncertainty/uncertainty_estimator.py
C:/PRIMA_next/uncertainty/confidence_aggregator.py
C:/PRIMA_next/reflection/reasoning_reflection_adapter.py
C:/PRIMA_next/workflow/correction_loop.py
C:/PRIMA_next/action/execution_policy.py
C:/PRIMA_next/tools/tool_executor.py
C:/PRIMA_next/workflow/answer_generation.py
C:/PRIMA_next/llm/prompt_builder.py
C:/PRIMA_next/llm/response_parser.py
C:/PRIMA_next/workflow/output_validation.py
C:/PRIMA_next/memory/maintenance/memory_importance.py
C:/PRIMA_next/tests/memory/test_memory_admission.py
C:/PRIMA_next/tests/memory/test_phase08_background_maintenance.py
C:/PRIMA_next/tests/test_events_phase6.py
C:/PRIMA_next/benchmarks/campaign/comparison.py
C:/PRIMA_next/benchmarks/campaign/aggregation.py
C:/PRIMA_next/memory/memory_types.py

## Slide 25
Reported LoCoMo operational pilot (2/2)
PRIMA-NEXT
Item | Repository-reported observation
Scope | Projection admitted a full run. Full completion is not established here.
Notes: Reported LoCoMo operational pilot (2/2)
## 4. Slide 4: proposed approach / methodology
### 4.1 Basic approach
The public entry is PrimaRuntime.execute(PrimaRequest(...)). A request declares its task and profile. Immutable, extra-forbidding Pydantic contracts validate the input. Reserved metadata keys cannot override execution controls. The runtime selects a valid route, constructs an execution context, delegates to the workflow, and returns a typed response with evidence, errors, state changes, and diagnostics. [E02/E03]
``mermaid
flowchart TD
A[Typed request] --> B[Validation and route selection]
B --> C[Load versioned session state]
C --> D[Selected controllers]
D --> E[Generate, classify, ingest, or act]
E --> F[Validate and shape typed result]
F --> G[Task appropriate commits]
G --> H[Return response and diagnostics]
G --> I[Enqueue admitted memory work]
I --> J[Background maintenance and explicit barrier]
D --> K[Bounded correction decision]
K --> D
`
This is an explanatory flow, not a claim that every box executes on every request. Use the actual route and trace as evidence.
### 4.2 Task/profile routes
| Task | Supported profiles | Behavior and excluded work |
|---|---|---|
| Conversation | model_only, simple_rag, prima_full | Generate a reply. Memory admission and state handling depend on the route/policy. |
| Factual QA | model_only, simple_rag, prima_full | Generate structured factual output or abstain. Factual routes omit conversation memory_commit. |
| Historical replay | prima_full | Process past turns through affect/state/admission without generating new assistant replies. |
| Document ingestion | ingestion_only | Encode/store the document through the workflow, without answer generation. |
| Emotion classification | affect_only | Classify/update affect, excluding QA retrieval, planning, world simulation, and tools. |
| Tool request | prima_full | Plan/gate an action, excluding answer generation. |
Ten supported pairs out of thirty possible combinations. Unsupported pairs are rejected. model_only skips retrieval. simple_rag selects dense/sparse retrieval. Capable prima_full routes add temporal/graph retrieval and cognitive decisions. [E02]
### 4.3 Complete technical stage explanation
| Stage | Input and operation | Output / purpose | Implementation proof and limit |
|---|---|---|---|
| Input boundary | Text, task/profile, session, generation settings, options. Validate nonblank content and reject undeclared/reserved fields. | Trusted execution controls and rejected invalid requests. | Contracts, principal hardening tests. "Principal" in this test name does not prove complete multiuser isolation. |
| State load | Session identity and versioned state manager. | A consistent cognitive/emotional state snapshot. | State manager, ownership tests. JSON locks are process-local. |
| Affect | Classify text, derive emotion profile/PAD, update temporal history and momentum. | Affect/state signals for downstream salience, retrieval priors, and reflection triggers. | Affect engine, classifier factory. Legacy default and learned backends must be identified. No clinical interpretation is established. |
| Memory representation | Store a typed MemoryNote with text, embedding, metadata, time/provenance. | Recoverable source evidence and derived graph references. | Memory note, index, repository selection. In-memory test storage differs from persistent production storage. |
| Query analysis/rewrite | Extract lexical/entity/time cues and deterministic expansions. | Traceable retrieval query. | Query analysis. This is engineered rewriting, not a learned universal intent parser. |
| Candidate retrieval | Dense vectors, sparse lexical matches, temporal conditions, graph traversal where selected. | Candidate memory IDs, scores, and strategy contributions. | Retrieval controller, router. A hash embedding is a deterministic baseline, not a learned semantic model. |
| Fusion and reranking | Normalize/merge candidates by memory ID, weight available strategies, rerank. | Ordered evidence candidates and backend identity. | Fusion, reranker. Lexical and cross-encoder backends have different costs/capabilities. |
| Evidence reasoning | Integrate evidence, check sufficiency, request follow-up information within budgets. | Selected evidence, stop reason, or abstention. | Reasoning controller, sufficiency verifier. Current word coverage does not establish semantic entailment. |
| Context compression | Fit selected evidence to the request budget and preserve source mappings. | A bounded model context with recorded drops/loss. | Compressor. Approximate tokens can differ from provider tokenizer counts. |
| Planning | Select goals/actions/constraints and evaluate a plan. | Explicit intended execution and risk/replan signals. | Task planner, plan evaluator. Deterministic planning is not a general learned planner. |
| World simulation | Apply symbolic rules and predict action/state transitions. | Constraint/risk predictions supplied to decisions. | Predictive model, simulator. No learned physical world model is claimed. |
| Uncertainty | Aggregate retrieval/planning/affect/state/policy/reflection signals and disagreement. | Confidence, uncertainty, decision recommendations. | Estimator, aggregator. These scores require empirical calibration before probabilistic accuracy claims. |
| Reflection/correction | Produce typed advice. Workflow validates it, checks budgets, applies bounded retrieval/replan/retry/regeneration. | Recorded proposal, acceptance, before/after snapshots. | Reflection adapter, correction loop. Evaluator-only truth-aware helpers must stay outside inference. |
| Action/tools | Check policy/allowlist/schema, route registered handler, record result/audit. | Successful, blocked, invalid, missing, timed-out, or failed action. | Execution policy, executor. Application tags do not create OS isolation. |
| Model generation | Build trusted policy plus untrusted evidence context. Call configured provider and parse structured output/citations. | Generated answer tied to evidence labels. | Answer generation, prompt builder, response parser. Valid citations alone do not prove claim support. |
| Output validation/shaping | Check typed result, structure, selected citations, and errors. | Explicit answered/abstained/failed/ingested/classified/actioned result. | Output validation, workflow output controller [E03]. No input echo fallback should substitute for failed generation. |
| Commit/admission | Commit versioned state and apply task-appropriate memory policy. | State delta and admitted/rejected memory with reason. | Memory importance, admission tests. State/content/index/queue operations are separate, not a demonstrated all-or-nothing transaction. |
| Maintenance | Bounded background work: scoring, consolidation, abstraction/evolution, graph refresh, decay/soft forgetting. | Completion/failure accounting and updated derived memory. | Maintenance tests, event tests. Process-local queues need durability work for crash recovery. |
| Research evaluation | Evaluator scores predictions after inference using protected gold data. | Native metrics, failures, paired differences, reproducible artifacts. | Campaign comparison, aggregation, E05. Gold answers must not enter prompts or retrieval decisions. |
### 4.4 Memory taxonomy
The five logical types are working, episodic, semantic, emotional, procedural. Working memory supports immediate context. Episodic memory records experiences/turns. Semantic memory stores generalized information. Emotional memory represents affect-related records. Procedural memory stores verified successful tool procedures or explicit imports. These types share repository/index machinery rather than requiring five separately deployed databases. Graph nodes/edges reference memory IDs and retain derived metadata. E04, [memory types]
### 4.5 Results obtained: saved retrieval experiments
Scope: E07/E08 record one LoCoMo conversation, 197 queries, seed 13, candidate top_k=30, identity normalization enabled, subset_validation=true, Python 3.10.11, and a GTX 1650 environment. The table reports metric Recall@5, which differs from the candidate-generation top-k setting. These are saved component results, not current full-dataset QA results.
| Embedding backend, semantic representation | Recall@5 | MRR | nDCG@5 | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|---:|
| Stable hash | 1.0152% | 0.010081 | 0.007262 | 7.1066% | 5.740125 |
| MiniLM | 15.7783% | 0.110655 | 0.101168 | 44.6701% | 22.439328 |
| BGE small | 15.7360% | 0.138600 | 0.122296 | 41.6244% | 15.200265 |
| Nomic | 32.9103% | 0.254356 | 0.246090 | 69.5431% | 30.752234 |
Nomic exceeds the hash backend by 31.8951 percentage points of Recall@5 in this saved subset. Execution time also increases. Do not call this a full PRIMA accuracy improvement or deployment latency measurement. [E07]
| Nomic representation | Recall@5 | MRR | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|
| Raw | 40.3130% | 0.323311 | 71.5736% | 26.766301 |
| Semantic | 32.9103% | 0.254356 | 69.5431% | 46.441355 |
| Event | 35.5753% | 0.268545 | 65.4822% | 31.707180 |
Raw exceeds semantic by 7.4027 percentage points and event by 4.7377 points on Recall@5. This supports investigating the simplest representation first, rather than assuming more structure always helps. Timings come from different recorded runs, so do not combine them into a common wall-time breakdown. Fingerprint/provenance discrepancies need resolution before publication. [E08]
### 4.6 Results obtained: reported operational pilot
E06 reports that session 20261006T044633Z-3d208184, commit 8f54b16`, used the repository-recorded pinned Qwen3.8 27B identity, 8192 context, and two T4 GPUs. Sequential/concurrent representative pilots each completed the same 30 questions with zero execution failures and complete maintenance. All 30 predictions/evidence/evaluation decisions passed the equality check. Two active requests were observed.
The reported admitted estimate was 9.2202 campaign hours and 10.1859 total session hours, with a 20% margin and artifact reserve. These are projections that admitted a full run, not observations of full completion.
On a separate shared 15-case comparison, reported F1 was 14.10% versus 15.18% previously, a decrease of 1.08 percentage points. Final evidence recall remained 23.17%. This comparison concerns pilot versions, not model-only versus PRIMA. No quality gain is established. HotpotQA and GoEmotions remained unmeasured on this hardware in that note. The original archive was not revalidated here. [E06]
### 4.7 Is there a need to change the approach?
Retain the canonical runtime and controlled evaluation approach. Refine retrieval choices and execution reliability using measured evidence. Current evidence does not justify adding more cognitive modules merely to enlarge the architecture.
Candidate refinements are a learned embedding backend with raw text, stage-by-stage retrieval diagnosis, semantic sufficiency evaluation, and focused ablations of optional components. Benefits could include better evidence coverage, clearer contribution attribution, and lower unnecessary overhead. Drawbacks include model loading cost, extra GPU/RAM use, new calibration work, and migration/reindexing when representations change.
The October operational repair addressed dropped maintenance work using bounded producer backpressure and owning-runtime embedding context. Concurrency is admissible only when each benchmark's fresh pilot establishes equality, real overlap, resource safety, and time feasibility. Previous failed or passing timings cannot substitute for a new measured gate. [E06]
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/runtime/contracts.py
C:/PRIMA_next/tests/runtime/test_principal_hardening.py
C:/PRIMA_next/state/state_manager.py
C:/PRIMA_next/tests/state/test_state_ownership.py
C:/PRIMA_next/affect/affect_engine.py
C:/PRIMA_next/affect/classifier_factory.py
C:/PRIMA_next/memory/memory_note.py
C:/PRIMA_next/memory/memory_index.py
C:/PRIMA_next/memory/repository_factory.py
C:/PRIMA_next/memory/retrieval/query_analysis.py
C:/PRIMA_next/memory/retrieval/retrieval_controller.py
C:/PRIMA_next/memory/retrieval/retrieval_router.py
C:/PRIMA_next/memory/retrieval/hybrid_fusion.py
C:/PRIMA_next/memory/retrieval/reranker.py
C:/PRIMA_next/reasoning/controller.py
C:/PRIMA_next/reasoning/sufficiency_verifier.py
C:/PRIMA_next/memory/retrieval/context_compressor.py
C:/PRIMA_next/planning/task_planner.py
C:/PRIMA_next/planning/plan_evaluator.py
C:/PRIMA_next/world/predictive_model.py
C:/PRIMA_next/world/state_simulator.py
C:/PRIMA_next/uncertainty/uncertainty_estimator.py
C:/PRIMA_next/uncertainty/confidence_aggregator.py
C:/PRIMA_next/reflection/reasoning_reflection_adapter.py
C:/PRIMA_next/workflow/correction_loop.py
C:/PRIMA_next/action/execution_policy.py
C:/PRIMA_next/tools/tool_executor.py
C:/PRIMA_next/workflow/answer_generation.py
C:/PRIMA_next/llm/prompt_builder.py
C:/PRIMA_next/llm/response_parser.py
C:/PRIMA_next/workflow/output_validation.py
C:/PRIMA_next/memory/maintenance/memory_importance.py
C:/PRIMA_next/tests/memory/test_memory_admission.py
C:/PRIMA_next/tests/memory/test_phase08_background_maintenance.py
C:/PRIMA_next/tests/test_events_phase6.py
C:/PRIMA_next/benchmarks/campaign/comparison.py
C:/PRIMA_next/benchmarks/campaign/aggregation.py
C:/PRIMA_next/memory/memory_types.py

## Slide 26
Pilot quality and methodology changes
PRIMA-NEXT
A shared 15-case pilot comparison reported F1 of 14.10% versus 15.18% previously, a decrease of 1.08 percentage points. Evidence recall remained 23.17%.
This compares pilot versions, not model-only against PRIMA. HotpotQA and GoEmotions were unmeasured on that hardware in the note.
Retain the canonical runtime. Refine retrieval, sufficiency and reliability using measured bottlenecks. Each benchmark needs its own fresh equality/resource/time gate.
Notes: Pilot quality and methodology changes
## 4. Slide 4: proposed approach / methodology
### 4.1 Basic approach
The public entry is PrimaRuntime.execute(PrimaRequest(...)). A request declares its task and profile. Immutable, extra-forbidding Pydantic contracts validate the input. Reserved metadata keys cannot override execution controls. The runtime selects a valid route, constructs an execution context, delegates to the workflow, and returns a typed response with evidence, errors, state changes, and diagnostics. [E02/E03]
``mermaid
flowchart TD
A[Typed request] --> B[Validation and route selection]
B --> C[Load versioned session state]
C --> D[Selected controllers]
D --> E[Generate, classify, ingest, or act]
E --> F[Validate and shape typed result]
F --> G[Task appropriate commits]
G --> H[Return response and diagnostics]
G --> I[Enqueue admitted memory work]
I --> J[Background maintenance and explicit barrier]
D --> K[Bounded correction decision]
K --> D
`
This is an explanatory flow, not a claim that every box executes on every request. Use the actual route and trace as evidence.
### 4.2 Task/profile routes
| Task | Supported profiles | Behavior and excluded work |
|---|---|---|
| Conversation | model_only, simple_rag, prima_full | Generate a reply. Memory admission and state handling depend on the route/policy. |
| Factual QA | model_only, simple_rag, prima_full | Generate structured factual output or abstain. Factual routes omit conversation memory_commit. |
| Historical replay | prima_full | Process past turns through affect/state/admission without generating new assistant replies. |
| Document ingestion | ingestion_only | Encode/store the document through the workflow, without answer generation. |
| Emotion classification | affect_only | Classify/update affect, excluding QA retrieval, planning, world simulation, and tools. |
| Tool request | prima_full | Plan/gate an action, excluding answer generation. |
Ten supported pairs out of thirty possible combinations. Unsupported pairs are rejected. model_only skips retrieval. simple_rag selects dense/sparse retrieval. Capable prima_full routes add temporal/graph retrieval and cognitive decisions. [E02]
### 4.3 Complete technical stage explanation
| Stage | Input and operation | Output / purpose | Implementation proof and limit |
|---|---|---|---|
| Input boundary | Text, task/profile, session, generation settings, options. Validate nonblank content and reject undeclared/reserved fields. | Trusted execution controls and rejected invalid requests. | Contracts, principal hardening tests. "Principal" in this test name does not prove complete multiuser isolation. |
| State load | Session identity and versioned state manager. | A consistent cognitive/emotional state snapshot. | State manager, ownership tests. JSON locks are process-local. |
| Affect | Classify text, derive emotion profile/PAD, update temporal history and momentum. | Affect/state signals for downstream salience, retrieval priors, and reflection triggers. | Affect engine, classifier factory. Legacy default and learned backends must be identified. No clinical interpretation is established. |
| Memory representation | Store a typed MemoryNote with text, embedding, metadata, time/provenance. | Recoverable source evidence and derived graph references. | Memory note, index, repository selection. In-memory test storage differs from persistent production storage. |
| Query analysis/rewrite | Extract lexical/entity/time cues and deterministic expansions. | Traceable retrieval query. | Query analysis. This is engineered rewriting, not a learned universal intent parser. |
| Candidate retrieval | Dense vectors, sparse lexical matches, temporal conditions, graph traversal where selected. | Candidate memory IDs, scores, and strategy contributions. | Retrieval controller, router. A hash embedding is a deterministic baseline, not a learned semantic model. |
| Fusion and reranking | Normalize/merge candidates by memory ID, weight available strategies, rerank. | Ordered evidence candidates and backend identity. | Fusion, reranker. Lexical and cross-encoder backends have different costs/capabilities. |
| Evidence reasoning | Integrate evidence, check sufficiency, request follow-up information within budgets. | Selected evidence, stop reason, or abstention. | Reasoning controller, sufficiency verifier. Current word coverage does not establish semantic entailment. |
| Context compression | Fit selected evidence to the request budget and preserve source mappings. | A bounded model context with recorded drops/loss. | Compressor. Approximate tokens can differ from provider tokenizer counts. |
| Planning | Select goals/actions/constraints and evaluate a plan. | Explicit intended execution and risk/replan signals. | Task planner, plan evaluator. Deterministic planning is not a general learned planner. |
| World simulation | Apply symbolic rules and predict action/state transitions. | Constraint/risk predictions supplied to decisions. | Predictive model, simulator. No learned physical world model is claimed. |
| Uncertainty | Aggregate retrieval/planning/affect/state/policy/reflection signals and disagreement. | Confidence, uncertainty, decision recommendations. | Estimator, aggregator. These scores require empirical calibration before probabilistic accuracy claims. |
| Reflection/correction | Produce typed advice. Workflow validates it, checks budgets, applies bounded retrieval/replan/retry/regeneration. | Recorded proposal, acceptance, before/after snapshots. | Reflection adapter, correction loop. Evaluator-only truth-aware helpers must stay outside inference. |
| Action/tools | Check policy/allowlist/schema, route registered handler, record result/audit. | Successful, blocked, invalid, missing, timed-out, or failed action. | Execution policy, executor. Application tags do not create OS isolation. |
| Model generation | Build trusted policy plus untrusted evidence context. Call configured provider and parse structured output/citations. | Generated answer tied to evidence labels. | Answer generation, prompt builder, response parser. Valid citations alone do not prove claim support. |
| Output validation/shaping | Check typed result, structure, selected citations, and errors. | Explicit answered/abstained/failed/ingested/classified/actioned result. | Output validation, workflow output controller [E03]. No input echo fallback should substitute for failed generation. |
| Commit/admission | Commit versioned state and apply task-appropriate memory policy. | State delta and admitted/rejected memory with reason. | Memory importance, admission tests. State/content/index/queue operations are separate, not a demonstrated all-or-nothing transaction. |
| Maintenance | Bounded background work: scoring, consolidation, abstraction/evolution, graph refresh, decay/soft forgetting. | Completion/failure accounting and updated derived memory. | Maintenance tests, event tests. Process-local queues need durability work for crash recovery. |
| Research evaluation | Evaluator scores predictions after inference using protected gold data. | Native metrics, failures, paired differences, reproducible artifacts. | Campaign comparison, aggregation, E05. Gold answers must not enter prompts or retrieval decisions. |
### 4.4 Memory taxonomy
The five logical types are working, episodic, semantic, emotional, procedural. Working memory supports immediate context. Episodic memory records experiences/turns. Semantic memory stores generalized information. Emotional memory represents affect-related records. Procedural memory stores verified successful tool procedures or explicit imports. These types share repository/index machinery rather than requiring five separately deployed databases. Graph nodes/edges reference memory IDs and retain derived metadata. E04, [memory types]
### 4.5 Results obtained: saved retrieval experiments
Scope: E07/E08 record one LoCoMo conversation, 197 queries, seed 13, candidate top_k=30, identity normalization enabled, subset_validation=true, Python 3.10.11, and a GTX 1650 environment. The table reports metric Recall@5, which differs from the candidate-generation top-k setting. These are saved component results, not current full-dataset QA results.
| Embedding backend, semantic representation | Recall@5 | MRR | nDCG@5 | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|---:|
| Stable hash | 1.0152% | 0.010081 | 0.007262 | 7.1066% | 5.740125 |
| MiniLM | 15.7783% | 0.110655 | 0.101168 | 44.6701% | 22.439328 |
| BGE small | 15.7360% | 0.138600 | 0.122296 | 41.6244% | 15.200265 |
| Nomic | 32.9103% | 0.254356 | 0.246090 | 69.5431% | 30.752234 |
Nomic exceeds the hash backend by 31.8951 percentage points of Recall@5 in this saved subset. Execution time also increases. Do not call this a full PRIMA accuracy improvement or deployment latency measurement. [E07]
| Nomic representation | Recall@5 | MRR | Candidate success | Total recorded execution, s |
|---|---:|---:|---:|---:|
| Raw | 40.3130% | 0.323311 | 71.5736% | 26.766301 |
| Semantic | 32.9103% | 0.254356 | 69.5431% | 46.441355 |
| Event | 35.5753% | 0.268545 | 65.4822% | 31.707180 |
Raw exceeds semantic by 7.4027 percentage points and event by 4.7377 points on Recall@5. This supports investigating the simplest representation first, rather than assuming more structure always helps. Timings come from different recorded runs, so do not combine them into a common wall-time breakdown. Fingerprint/provenance discrepancies need resolution before publication. [E08]
### 4.6 Results obtained: reported operational pilot
E06 reports that session 20261006T044633Z-3d208184, commit 8f54b16`, used the repository-recorded pinned Qwen3.8 27B identity, 8192 context, and two T4 GPUs. Sequential/concurrent representative pilots each completed the same 30 questions with zero execution failures and complete maintenance. All 30 predictions/evidence/evaluation decisions passed the equality check. Two active requests were observed.
The reported admitted estimate was 9.2202 campaign hours and 10.1859 total session hours, with a 20% margin and artifact reserve. These are projections that admitted a full run, not observations of full completion.
On a separate shared 15-case comparison, reported F1 was 14.10% versus 15.18% previously, a decrease of 1.08 percentage points. Final evidence recall remained 23.17%. This comparison concerns pilot versions, not model-only versus PRIMA. No quality gain is established. HotpotQA and GoEmotions remained unmeasured on this hardware in that note. The original archive was not revalidated here. [E06]
### 4.7 Is there a need to change the approach?
Retain the canonical runtime and controlled evaluation approach. Refine retrieval choices and execution reliability using measured evidence. Current evidence does not justify adding more cognitive modules merely to enlarge the architecture.
Candidate refinements are a learned embedding backend with raw text, stage-by-stage retrieval diagnosis, semantic sufficiency evaluation, and focused ablations of optional components. Benefits could include better evidence coverage, clearer contribution attribution, and lower unnecessary overhead. Drawbacks include model loading cost, extra GPU/RAM use, new calibration work, and migration/reindexing when representations change.
The October operational repair addressed dropped maintenance work using bounded producer backpressure and owning-runtime embedding context. Concurrency is admissible only when each benchmark's fresh pilot establishes equality, real overlap, resource safety, and time feasibility. Previous failed or passing timings cannot substitute for a new measured gate. [E06]
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/runtime/contracts.py
C:/PRIMA_next/tests/runtime/test_principal_hardening.py
C:/PRIMA_next/state/state_manager.py
C:/PRIMA_next/tests/state/test_state_ownership.py
C:/PRIMA_next/affect/affect_engine.py
C:/PRIMA_next/affect/classifier_factory.py
C:/PRIMA_next/memory/memory_note.py
C:/PRIMA_next/memory/memory_index.py
C:/PRIMA_next/memory/repository_factory.py
C:/PRIMA_next/memory/retrieval/query_analysis.py
C:/PRIMA_next/memory/retrieval/retrieval_controller.py
C:/PRIMA_next/memory/retrieval/retrieval_router.py
C:/PRIMA_next/memory/retrieval/hybrid_fusion.py
C:/PRIMA_next/memory/retrieval/reranker.py
C:/PRIMA_next/reasoning/controller.py
C:/PRIMA_next/reasoning/sufficiency_verifier.py
C:/PRIMA_next/memory/retrieval/context_compressor.py
C:/PRIMA_next/planning/task_planner.py
C:/PRIMA_next/planning/plan_evaluator.py
C:/PRIMA_next/world/predictive_model.py
C:/PRIMA_next/world/state_simulator.py
C:/PRIMA_next/uncertainty/uncertainty_estimator.py
C:/PRIMA_next/uncertainty/confidence_aggregator.py
C:/PRIMA_next/reflection/reasoning_reflection_adapter.py
C:/PRIMA_next/workflow/correction_loop.py
C:/PRIMA_next/action/execution_policy.py
C:/PRIMA_next/tools/tool_executor.py
C:/PRIMA_next/workflow/answer_generation.py
C:/PRIMA_next/llm/prompt_builder.py
C:/PRIMA_next/llm/response_parser.py
C:/PRIMA_next/workflow/output_validation.py
C:/PRIMA_next/memory/maintenance/memory_importance.py
C:/PRIMA_next/tests/memory/test_memory_admission.py
C:/PRIMA_next/tests/memory/test_phase08_background_maintenance.py
C:/PRIMA_next/tests/test_events_phase6.py
C:/PRIMA_next/benchmarks/campaign/comparison.py
C:/PRIMA_next/benchmarks/campaign/aggregation.py
C:/PRIMA_next/memory/memory_types.py

## Slide 27
Algorithm & Pseudocode
PRIMA-NEXT
Validate request and route. Load versioned state. Run only selected controllers with recorded start, result and errors.
Review correction advice against its remaining budget. Apply permitted retrieval, replanning, retry or regeneration and retain actual before/after snapshots.
Return explicit typed failure/cancellation when needed. Otherwise shape the result, commit permitted effects and enqueue admitted maintenance.
Notes: Algorithm & Pseudocode
## 5. Slide 5: algorithms and pseudocode
### 5.1 Canonical workflow pseudocode
This is explanatory pseudocode aligned with E02/E03, not a replacement executable API or a guarantee that all phases run.
``text
EXECUTE(request):
validate typed request and reserved metadata
select supported task/profile route; reject invalid pairs
build trusted execution context and effective budgets
load versioned session state
for each phase selected by the route:
run its controller; record start/result/error
if a decision requires correction:
validate typed advice and remaining budget
apply only the permitted bounded correction
record actual before/after state and stop reason
if cancellation/failure occurs:
return explicit typed outcome with diagnostics
shape existing generation/classification/ingestion/action result
commit only the effects permitted by that task and policy
enqueue admitted maintenance with bounded backpressure
return typed response, evidence, state delta, and diagnostics
`
### 5.2 Hybrid retrieval algorithm
Dense, sparse, temporal, and graph strategies return scored candidates. Fusion uses each memory ID once and retains the maximum score for that ID within a strategy. For a nonconstant strategy score range, it applies min-max normalization. Equal-score lists retain their original scores. Missing contributions count as zero. Active strategy weights renormalize using their total weight. E02, [fusion source]
`text
FUSED_SCORE(memory) =
sum(weight[strategy] normalized_score[strategy, memory])
/ sum(weight[strategy] for selected strategies)
Default full-profile weights:
dense 0.40, sparse 0.30, temporal 0.15, graph 0.15
RETRIEVE(query):
analyze and rewrite query
run strategies supported by route/capabilities
merge and weight candidates by memory ID
select top candidates and apply configured reranker
integrate evidence and preserve source mapping
check sufficiency; follow up only within budgets
compress context and record dropped evidence
`
The algorithm is weighted score fusion, not automatically reciprocal rank fusion. Default values in retrieval YAML must be distinguished from request/campaign overrides.
### 5.3 Memory importance and admission
The default normalized importance function is:
`text
I = 0.35 novelty
+ 0.25 emotional_salience
+ 0.15 user_relevance
+ 0.15 recurrence
+ 0.10 reflection
admit when I >= 0.55
`
Novelty queries episodic candidates, then uses 1 - maximum token Jaccard overlap. User relevance uses explicit lexical/personal-interest cues. The scoring components are bounded to [0,1]. This is an interpretable heuristic, not a learned proof of long-term usefulness. Admission is distinct from explicit document ingestion, state persistence, and maintenance completion. Memory importance, types/defaults, configuration.
### 5.4 Affect evolution
update_momentum decays prior scores with default factor 0.82, drops very small values, and adds current dominant-emotion confidence. PAD represents pleasure, arousal, and dominance. Volatility averages recent PAD distances, bounded to 1. Stability combines low volatility and current confidence. Dissonance examines recent history, valence flips, and low confidence. Evolution source, PAD.
Explain this as engineered temporal text-affect tracking. It does not measure a person's true internal emotional state.
### 5.5 Sufficiency, confidence, and stopping
The current sufficiency verifier intersects question/evidence terms and accepts coverage of at least 0.60, unless its narrow contradiction check fires. No evidence produces an unanswerable decision. More evidence can be requested under a bounded budget. This can fail on paraphrases or lexical distractors, so the score should not be described as semantic proof. Verifier.
The confidence aggregator calibrates available signals, forms weighted means, adds disagreement to uncertainty, and reduces confidence with disagreement. Default source weights include retrieval 1.25, planning 1.15, affect 0.70, state 0.85, reflection/policy 1.0. These are source-specific weights inside a broader effective-weight mechanism, not standalone accuracies. Aggregator.
Public request defaults are top-k 5, maximum hops 3, retrieval calls 3, and context tokens 1600. Reasoning additionally has configured document/model/time/no-progress limits. Campaigns may override defaults. Read recorded effective budgets when explaining a result. E02, [reasoning configuration]
### 5.6 Controlled tools and corrections
`text
TOOL(invocation, policy):
reject external actions unless explicitly enabled
check name, allowlist/blocklist, invocation limit and tags
resolve registered tool
validate arguments against tool schema
execute handler; bound awaitable work with configured timeout
require typed tool result; return audit and explicit errors
CORRECT(advice):
check supported proposal and confidence/trigger conditions
reject advice when its budget is exhausted
route to permitted retrieval/replanning/retry/regeneration
preserve before/after snapshots and outcome
``
Tool defaults allow no external tools, limit invocations to 3, and set awaitable timeout to 5 seconds. A synchronous handler can block before that awaitable timeout applies. Reflection generates advice; workflow owns its application. Gold-aware legacy evaluators cannot supply production advice. Execution policy, tool executor, correction loop.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/memory/retrieval/hybrid_fusion.py
C:/PRIMA_next/config/retrieval.yaml
C:/PRIMA_next/memory/maintenance/memory_importance.py
C:/PRIMA_next/memory/maintenance/importance_types.py
C:/PRIMA_next/config/memory_importance.yaml
C:/PRIMA_next/affect/affect_evolution.py
C:/PRIMA_next/affect/pad_model.py
C:/PRIMA_next/reasoning/sufficiency_verifier.py
C:/PRIMA_next/uncertainty/confidence_aggregator.py
C:/PRIMA_next/reasoning/config.py
C:/PRIMA_next/action/execution_policy.py
C:/PRIMA_next/tools/tool_executor.py
C:/PRIMA_next/workflow/correction_loop.py

## Slide 28
Canonical execution pseudocode
PRIMA-NEXT
EXECUTE(request)
validate request and trusted controls
select supported route, or reject
load versioned state
for each selected phase
run controller and record outcome
apply only permitted, budgeted corrections
stop on cancellation or failure
validate and shape typed result
commit task-appropriate effects
enqueue admitted maintenance
return response, evidence and diagnostics
Notes: Canonical execution pseudocode
## 5. Slide 5: algorithms and pseudocode
### 5.1 Canonical workflow pseudocode
This is explanatory pseudocode aligned with E02/E03, not a replacement executable API or a guarantee that all phases run.
``text
EXECUTE(request):
validate typed request and reserved metadata
select supported task/profile route; reject invalid pairs
build trusted execution context and effective budgets
load versioned session state
for each phase selected by the route:
run its controller; record start/result/error
if a decision requires correction:
validate typed advice and remaining budget
apply only the permitted bounded correction
record actual before/after state and stop reason
if cancellation/failure occurs:
return explicit typed outcome with diagnostics
shape existing generation/classification/ingestion/action result
commit only the effects permitted by that task and policy
enqueue admitted maintenance with bounded backpressure
return typed response, evidence, state delta, and diagnostics
`
### 5.2 Hybrid retrieval algorithm
Dense, sparse, temporal, and graph strategies return scored candidates. Fusion uses each memory ID once and retains the maximum score for that ID within a strategy. For a nonconstant strategy score range, it applies min-max normalization. Equal-score lists retain their original scores. Missing contributions count as zero. Active strategy weights renormalize using their total weight. E02, [fusion source]
`text
FUSED_SCORE(memory) =
sum(weight[strategy] normalized_score[strategy, memory])
/ sum(weight[strategy] for selected strategies)
Default full-profile weights:
dense 0.40, sparse 0.30, temporal 0.15, graph 0.15
RETRIEVE(query):
analyze and rewrite query
run strategies supported by route/capabilities
merge and weight candidates by memory ID
select top candidates and apply configured reranker
integrate evidence and preserve source mapping
check sufficiency; follow up only within budgets
compress context and record dropped evidence
`
The algorithm is weighted score fusion, not automatically reciprocal rank fusion. Default values in retrieval YAML must be distinguished from request/campaign overrides.
### 5.3 Memory importance and admission
The default normalized importance function is:
`text
I = 0.35 novelty
+ 0.25 emotional_salience
+ 0.15 user_relevance
+ 0.15 recurrence
+ 0.10 reflection
admit when I >= 0.55
`
Novelty queries episodic candidates, then uses 1 - maximum token Jaccard overlap. User relevance uses explicit lexical/personal-interest cues. The scoring components are bounded to [0,1]. This is an interpretable heuristic, not a learned proof of long-term usefulness. Admission is distinct from explicit document ingestion, state persistence, and maintenance completion. Memory importance, types/defaults, configuration.
### 5.4 Affect evolution
update_momentum decays prior scores with default factor 0.82, drops very small values, and adds current dominant-emotion confidence. PAD represents pleasure, arousal, and dominance. Volatility averages recent PAD distances, bounded to 1. Stability combines low volatility and current confidence. Dissonance examines recent history, valence flips, and low confidence. Evolution source, PAD.
Explain this as engineered temporal text-affect tracking. It does not measure a person's true internal emotional state.
### 5.5 Sufficiency, confidence, and stopping
The current sufficiency verifier intersects question/evidence terms and accepts coverage of at least 0.60, unless its narrow contradiction check fires. No evidence produces an unanswerable decision. More evidence can be requested under a bounded budget. This can fail on paraphrases or lexical distractors, so the score should not be described as semantic proof. Verifier.
The confidence aggregator calibrates available signals, forms weighted means, adds disagreement to uncertainty, and reduces confidence with disagreement. Default source weights include retrieval 1.25, planning 1.15, affect 0.70, state 0.85, reflection/policy 1.0. These are source-specific weights inside a broader effective-weight mechanism, not standalone accuracies. Aggregator.
Public request defaults are top-k 5, maximum hops 3, retrieval calls 3, and context tokens 1600. Reasoning additionally has configured document/model/time/no-progress limits. Campaigns may override defaults. Read recorded effective budgets when explaining a result. E02, [reasoning configuration]
### 5.6 Controlled tools and corrections
`text
TOOL(invocation, policy):
reject external actions unless explicitly enabled
check name, allowlist/blocklist, invocation limit and tags
resolve registered tool
validate arguments against tool schema
execute handler; bound awaitable work with configured timeout
require typed tool result; return audit and explicit errors
CORRECT(advice):
check supported proposal and confidence/trigger conditions
reject advice when its budget is exhausted
route to permitted retrieval/replanning/retry/regeneration
preserve before/after snapshots and outcome
``
Tool defaults allow no external tools, limit invocations to 3, and set awaitable timeout to 5 seconds. A synchronous handler can block before that awaitable timeout applies. Reflection generates advice; workflow owns its application. Gold-aware legacy evaluators cannot supply production advice. Execution policy, tool executor, correction loop.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/memory/retrieval/hybrid_fusion.py
C:/PRIMA_next/config/retrieval.yaml
C:/PRIMA_next/memory/maintenance/memory_importance.py
C:/PRIMA_next/memory/maintenance/importance_types.py
C:/PRIMA_next/config/memory_importance.yaml
C:/PRIMA_next/affect/affect_evolution.py
C:/PRIMA_next/affect/pad_model.py
C:/PRIMA_next/reasoning/sufficiency_verifier.py
C:/PRIMA_next/uncertainty/confidence_aggregator.py
C:/PRIMA_next/reasoning/config.py
C:/PRIMA_next/action/execution_policy.py
C:/PRIMA_next/tools/tool_executor.py
C:/PRIMA_next/workflow/correction_loop.py

## Slide 29
Hybrid fusion algorithm
PRIMA-NEXT
Merge candidates by memory ID. Keep each strategy's maximum score for the ID. Min-max normalize nonconstant ranges, retaining original equal-score lists.
Fused score = weighted sum of strategy scores / total selected strategy weight. Missing contributions are zero.
Full defaults: dense 0.40, sparse 0.30, temporal 0.15, graph 0.15. This is weighted score fusion. Rerank selected candidates, verify sufficiency and compress evidence.
Notes: Hybrid fusion algorithm
## 5. Slide 5: algorithms and pseudocode
### 5.1 Canonical workflow pseudocode
This is explanatory pseudocode aligned with E02/E03, not a replacement executable API or a guarantee that all phases run.
``text
EXECUTE(request):
validate typed request and reserved metadata
select supported task/profile route; reject invalid pairs
build trusted execution context and effective budgets
load versioned session state
for each phase selected by the route:
run its controller; record start/result/error
if a decision requires correction:
validate typed advice and remaining budget
apply only the permitted bounded correction
record actual before/after state and stop reason
if cancellation/failure occurs:
return explicit typed outcome with diagnostics
shape existing generation/classification/ingestion/action result
commit only the effects permitted by that task and policy
enqueue admitted maintenance with bounded backpressure
return typed response, evidence, state delta, and diagnostics
`
### 5.2 Hybrid retrieval algorithm
Dense, sparse, temporal, and graph strategies return scored candidates. Fusion uses each memory ID once and retains the maximum score for that ID within a strategy. For a nonconstant strategy score range, it applies min-max normalization. Equal-score lists retain their original scores. Missing contributions count as zero. Active strategy weights renormalize using their total weight. E02, [fusion source]
`text
FUSED_SCORE(memory) =
sum(weight[strategy] normalized_score[strategy, memory])
/ sum(weight[strategy] for selected strategies)
Default full-profile weights:
dense 0.40, sparse 0.30, temporal 0.15, graph 0.15
RETRIEVE(query):
analyze and rewrite query
run strategies supported by route/capabilities
merge and weight candidates by memory ID
select top candidates and apply configured reranker
integrate evidence and preserve source mapping
check sufficiency; follow up only within budgets
compress context and record dropped evidence
`
The algorithm is weighted score fusion, not automatically reciprocal rank fusion. Default values in retrieval YAML must be distinguished from request/campaign overrides.
### 5.3 Memory importance and admission
The default normalized importance function is:
`text
I = 0.35 novelty
+ 0.25 emotional_salience
+ 0.15 user_relevance
+ 0.15 recurrence
+ 0.10 reflection
admit when I >= 0.55
`
Novelty queries episodic candidates, then uses 1 - maximum token Jaccard overlap. User relevance uses explicit lexical/personal-interest cues. The scoring components are bounded to [0,1]. This is an interpretable heuristic, not a learned proof of long-term usefulness. Admission is distinct from explicit document ingestion, state persistence, and maintenance completion. Memory importance, types/defaults, configuration.
### 5.4 Affect evolution
update_momentum decays prior scores with default factor 0.82, drops very small values, and adds current dominant-emotion confidence. PAD represents pleasure, arousal, and dominance. Volatility averages recent PAD distances, bounded to 1. Stability combines low volatility and current confidence. Dissonance examines recent history, valence flips, and low confidence. Evolution source, PAD.
Explain this as engineered temporal text-affect tracking. It does not measure a person's true internal emotional state.
### 5.5 Sufficiency, confidence, and stopping
The current sufficiency verifier intersects question/evidence terms and accepts coverage of at least 0.60, unless its narrow contradiction check fires. No evidence produces an unanswerable decision. More evidence can be requested under a bounded budget. This can fail on paraphrases or lexical distractors, so the score should not be described as semantic proof. Verifier.
The confidence aggregator calibrates available signals, forms weighted means, adds disagreement to uncertainty, and reduces confidence with disagreement. Default source weights include retrieval 1.25, planning 1.15, affect 0.70, state 0.85, reflection/policy 1.0. These are source-specific weights inside a broader effective-weight mechanism, not standalone accuracies. Aggregator.
Public request defaults are top-k 5, maximum hops 3, retrieval calls 3, and context tokens 1600. Reasoning additionally has configured document/model/time/no-progress limits. Campaigns may override defaults. Read recorded effective budgets when explaining a result. E02, [reasoning configuration]
### 5.6 Controlled tools and corrections
`text
TOOL(invocation, policy):
reject external actions unless explicitly enabled
check name, allowlist/blocklist, invocation limit and tags
resolve registered tool
validate arguments against tool schema
execute handler; bound awaitable work with configured timeout
require typed tool result; return audit and explicit errors
CORRECT(advice):
check supported proposal and confidence/trigger conditions
reject advice when its budget is exhausted
route to permitted retrieval/replanning/retry/regeneration
preserve before/after snapshots and outcome
``
Tool defaults allow no external tools, limit invocations to 3, and set awaitable timeout to 5 seconds. A synchronous handler can block before that awaitable timeout applies. Reflection generates advice; workflow owns its application. Gold-aware legacy evaluators cannot supply production advice. Execution policy, tool executor, correction loop.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/memory/retrieval/hybrid_fusion.py
C:/PRIMA_next/config/retrieval.yaml
C:/PRIMA_next/memory/maintenance/memory_importance.py
C:/PRIMA_next/memory/maintenance/importance_types.py
C:/PRIMA_next/config/memory_importance.yaml
C:/PRIMA_next/affect/affect_evolution.py
C:/PRIMA_next/affect/pad_model.py
C:/PRIMA_next/reasoning/sufficiency_verifier.py
C:/PRIMA_next/uncertainty/confidence_aggregator.py
C:/PRIMA_next/reasoning/config.py
C:/PRIMA_next/action/execution_policy.py
C:/PRIMA_next/tools/tool_executor.py
C:/PRIMA_next/workflow/correction_loop.py

## Slide 30
Memory admission algorithm
PRIMA-NEXT
I = 0.35 * novelty
+ 0.25 * emotional_salience
+ 0.15 * user_relevance
+ 0.15 * recurrence
+ 0.10 * reflection
Default admission: I >= 0.55
Novelty: 1 - maximum token Jaccard overlap
All score components are bounded to [0, 1]
Notes: Memory admission algorithm
## 5. Slide 5: algorithms and pseudocode
### 5.1 Canonical workflow pseudocode
This is explanatory pseudocode aligned with E02/E03, not a replacement executable API or a guarantee that all phases run.
``text
EXECUTE(request):
validate typed request and reserved metadata
select supported task/profile route; reject invalid pairs
build trusted execution context and effective budgets
load versioned session state
for each phase selected by the route:
run its controller; record start/result/error
if a decision requires correction:
validate typed advice and remaining budget
apply only the permitted bounded correction
record actual before/after state and stop reason
if cancellation/failure occurs:
return explicit typed outcome with diagnostics
shape existing generation/classification/ingestion/action result
commit only the effects permitted by that task and policy
enqueue admitted maintenance with bounded backpressure
return typed response, evidence, state delta, and diagnostics
`
### 5.2 Hybrid retrieval algorithm
Dense, sparse, temporal, and graph strategies return scored candidates. Fusion uses each memory ID once and retains the maximum score for that ID within a strategy. For a nonconstant strategy score range, it applies min-max normalization. Equal-score lists retain their original scores. Missing contributions count as zero. Active strategy weights renormalize using their total weight. E02, [fusion source]
`text
FUSED_SCORE(memory) =
sum(weight[strategy] normalized_score[strategy, memory])
/ sum(weight[strategy] for selected strategies)
Default full-profile weights:
dense 0.40, sparse 0.30, temporal 0.15, graph 0.15
RETRIEVE(query):
analyze and rewrite query
run strategies supported by route/capabilities
merge and weight candidates by memory ID
select top candidates and apply configured reranker
integrate evidence and preserve source mapping
check sufficiency; follow up only within budgets
compress context and record dropped evidence
`
The algorithm is weighted score fusion, not automatically reciprocal rank fusion. Default values in retrieval YAML must be distinguished from request/campaign overrides.
### 5.3 Memory importance and admission
The default normalized importance function is:
`text
I = 0.35 novelty
+ 0.25 emotional_salience
+ 0.15 user_relevance
+ 0.15 recurrence
+ 0.10 reflection
admit when I >= 0.55
`
Novelty queries episodic candidates, then uses 1 - maximum token Jaccard overlap. User relevance uses explicit lexical/personal-interest cues. The scoring components are bounded to [0,1]. This is an interpretable heuristic, not a learned proof of long-term usefulness. Admission is distinct from explicit document ingestion, state persistence, and maintenance completion. Memory importance, types/defaults, configuration.
### 5.4 Affect evolution
update_momentum decays prior scores with default factor 0.82, drops very small values, and adds current dominant-emotion confidence. PAD represents pleasure, arousal, and dominance. Volatility averages recent PAD distances, bounded to 1. Stability combines low volatility and current confidence. Dissonance examines recent history, valence flips, and low confidence. Evolution source, PAD.
Explain this as engineered temporal text-affect tracking. It does not measure a person's true internal emotional state.
### 5.5 Sufficiency, confidence, and stopping
The current sufficiency verifier intersects question/evidence terms and accepts coverage of at least 0.60, unless its narrow contradiction check fires. No evidence produces an unanswerable decision. More evidence can be requested under a bounded budget. This can fail on paraphrases or lexical distractors, so the score should not be described as semantic proof. Verifier.
The confidence aggregator calibrates available signals, forms weighted means, adds disagreement to uncertainty, and reduces confidence with disagreement. Default source weights include retrieval 1.25, planning 1.15, affect 0.70, state 0.85, reflection/policy 1.0. These are source-specific weights inside a broader effective-weight mechanism, not standalone accuracies. Aggregator.
Public request defaults are top-k 5, maximum hops 3, retrieval calls 3, and context tokens 1600. Reasoning additionally has configured document/model/time/no-progress limits. Campaigns may override defaults. Read recorded effective budgets when explaining a result. E02, [reasoning configuration]
### 5.6 Controlled tools and corrections
`text
TOOL(invocation, policy):
reject external actions unless explicitly enabled
check name, allowlist/blocklist, invocation limit and tags
resolve registered tool
validate arguments against tool schema
execute handler; bound awaitable work with configured timeout
require typed tool result; return audit and explicit errors
CORRECT(advice):
check supported proposal and confidence/trigger conditions
reject advice when its budget is exhausted
route to permitted retrieval/replanning/retry/regeneration
preserve before/after snapshots and outcome
``
Tool defaults allow no external tools, limit invocations to 3, and set awaitable timeout to 5 seconds. A synchronous handler can block before that awaitable timeout applies. Reflection generates advice; workflow owns its application. Gold-aware legacy evaluators cannot supply production advice. Execution policy, tool executor, correction loop.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/memory/retrieval/hybrid_fusion.py
C:/PRIMA_next/config/retrieval.yaml
C:/PRIMA_next/memory/maintenance/memory_importance.py
C:/PRIMA_next/memory/maintenance/importance_types.py
C:/PRIMA_next/config/memory_importance.yaml
C:/PRIMA_next/affect/affect_evolution.py
C:/PRIMA_next/affect/pad_model.py
C:/PRIMA_next/reasoning/sufficiency_verifier.py
C:/PRIMA_next/uncertainty/confidence_aggregator.py
C:/PRIMA_next/reasoning/config.py
C:/PRIMA_next/action/execution_policy.py
C:/PRIMA_next/tools/tool_executor.py
C:/PRIMA_next/workflow/correction_loop.py

## Slide 31
Affect evolution algorithm
PRIMA-NEXT
PAD represents pleasure, arousal and dominance. Text classification feeds the profile, rolling history, salience and retrieval priors.
Momentum decays prior scores with default factor 0.82, drops small values and adds current dominant-emotion confidence.
Volatility uses recent PAD distances. Stability combines low volatility with confidence. Dissonance uses history, valence flips and low confidence. These are engineered text signals.
Notes: Affect evolution algorithm
## 5. Slide 5: algorithms and pseudocode
### 5.1 Canonical workflow pseudocode
This is explanatory pseudocode aligned with E02/E03, not a replacement executable API or a guarantee that all phases run.
``text
EXECUTE(request):
validate typed request and reserved metadata
select supported task/profile route; reject invalid pairs
build trusted execution context and effective budgets
load versioned session state
for each phase selected by the route:
run its controller; record start/result/error
if a decision requires correction:
validate typed advice and remaining budget
apply only the permitted bounded correction
record actual before/after state and stop reason
if cancellation/failure occurs:
return explicit typed outcome with diagnostics
shape existing generation/classification/ingestion/action result
commit only the effects permitted by that task and policy
enqueue admitted maintenance with bounded backpressure
return typed response, evidence, state delta, and diagnostics
`
### 5.2 Hybrid retrieval algorithm
Dense, sparse, temporal, and graph strategies return scored candidates. Fusion uses each memory ID once and retains the maximum score for that ID within a strategy. For a nonconstant strategy score range, it applies min-max normalization. Equal-score lists retain their original scores. Missing contributions count as zero. Active strategy weights renormalize using their total weight. E02, [fusion source]
`text
FUSED_SCORE(memory) =
sum(weight[strategy] normalized_score[strategy, memory])
/ sum(weight[strategy] for selected strategies)
Default full-profile weights:
dense 0.40, sparse 0.30, temporal 0.15, graph 0.15
RETRIEVE(query):
analyze and rewrite query
run strategies supported by route/capabilities
merge and weight candidates by memory ID
select top candidates and apply configured reranker
integrate evidence and preserve source mapping
check sufficiency; follow up only within budgets
compress context and record dropped evidence
`
The algorithm is weighted score fusion, not automatically reciprocal rank fusion. Default values in retrieval YAML must be distinguished from request/campaign overrides.
### 5.3 Memory importance and admission
The default normalized importance function is:
`text
I = 0.35 novelty
+ 0.25 emotional_salience
+ 0.15 user_relevance
+ 0.15 recurrence
+ 0.10 reflection
admit when I >= 0.55
`
Novelty queries episodic candidates, then uses 1 - maximum token Jaccard overlap. User relevance uses explicit lexical/personal-interest cues. The scoring components are bounded to [0,1]. This is an interpretable heuristic, not a learned proof of long-term usefulness. Admission is distinct from explicit document ingestion, state persistence, and maintenance completion. Memory importance, types/defaults, configuration.
### 5.4 Affect evolution
update_momentum decays prior scores with default factor 0.82, drops very small values, and adds current dominant-emotion confidence. PAD represents pleasure, arousal, and dominance. Volatility averages recent PAD distances, bounded to 1. Stability combines low volatility and current confidence. Dissonance examines recent history, valence flips, and low confidence. Evolution source, PAD.
Explain this as engineered temporal text-affect tracking. It does not measure a person's true internal emotional state.
### 5.5 Sufficiency, confidence, and stopping
The current sufficiency verifier intersects question/evidence terms and accepts coverage of at least 0.60, unless its narrow contradiction check fires. No evidence produces an unanswerable decision. More evidence can be requested under a bounded budget. This can fail on paraphrases or lexical distractors, so the score should not be described as semantic proof. Verifier.
The confidence aggregator calibrates available signals, forms weighted means, adds disagreement to uncertainty, and reduces confidence with disagreement. Default source weights include retrieval 1.25, planning 1.15, affect 0.70, state 0.85, reflection/policy 1.0. These are source-specific weights inside a broader effective-weight mechanism, not standalone accuracies. Aggregator.
Public request defaults are top-k 5, maximum hops 3, retrieval calls 3, and context tokens 1600. Reasoning additionally has configured document/model/time/no-progress limits. Campaigns may override defaults. Read recorded effective budgets when explaining a result. E02, [reasoning configuration]
### 5.6 Controlled tools and corrections
`text
TOOL(invocation, policy):
reject external actions unless explicitly enabled
check name, allowlist/blocklist, invocation limit and tags
resolve registered tool
validate arguments against tool schema
execute handler; bound awaitable work with configured timeout
require typed tool result; return audit and explicit errors
CORRECT(advice):
check supported proposal and confidence/trigger conditions
reject advice when its budget is exhausted
route to permitted retrieval/replanning/retry/regeneration
preserve before/after snapshots and outcome
``
Tool defaults allow no external tools, limit invocations to 3, and set awaitable timeout to 5 seconds. A synchronous handler can block before that awaitable timeout applies. Reflection generates advice; workflow owns its application. Gold-aware legacy evaluators cannot supply production advice. Execution policy, tool executor, correction loop.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/memory/retrieval/hybrid_fusion.py
C:/PRIMA_next/config/retrieval.yaml
C:/PRIMA_next/memory/maintenance/memory_importance.py
C:/PRIMA_next/memory/maintenance/importance_types.py
C:/PRIMA_next/config/memory_importance.yaml
C:/PRIMA_next/affect/affect_evolution.py
C:/PRIMA_next/affect/pad_model.py
C:/PRIMA_next/reasoning/sufficiency_verifier.py
C:/PRIMA_next/uncertainty/confidence_aggregator.py
C:/PRIMA_next/reasoning/config.py
C:/PRIMA_next/action/execution_policy.py
C:/PRIMA_next/tools/tool_executor.py
C:/PRIMA_next/workflow/correction_loop.py

## Slide 32
Sufficiency and reasoning budgets
PRIMA-NEXT
Control | Current behavior
Sufficiency | Question/evidence term coverage >= 0.60, unless a narrow contradiction check fires
No evidence | Unanswerable result
Public defaults | Top-k 5, hops 3, retrieval calls 3, context 1600 tokens
Additional limits | Configured document, model-call, time, no-progress and reflection limits
Limit | Lexical overlap can miss paraphrases or accept distractors
Notes: Sufficiency and reasoning budgets
## 5. Slide 5: algorithms and pseudocode
### 5.1 Canonical workflow pseudocode
This is explanatory pseudocode aligned with E02/E03, not a replacement executable API or a guarantee that all phases run.
``text
EXECUTE(request):
validate typed request and reserved metadata
select supported task/profile route; reject invalid pairs
build trusted execution context and effective budgets
load versioned session state
for each phase selected by the route:
run its controller; record start/result/error
if a decision requires correction:
validate typed advice and remaining budget
apply only the permitted bounded correction
record actual before/after state and stop reason
if cancellation/failure occurs:
return explicit typed outcome with diagnostics
shape existing generation/classification/ingestion/action result
commit only the effects permitted by that task and policy
enqueue admitted maintenance with bounded backpressure
return typed response, evidence, state delta, and diagnostics
`
### 5.2 Hybrid retrieval algorithm
Dense, sparse, temporal, and graph strategies return scored candidates. Fusion uses each memory ID once and retains the maximum score for that ID within a strategy. For a nonconstant strategy score range, it applies min-max normalization. Equal-score lists retain their original scores. Missing contributions count as zero. Active strategy weights renormalize using their total weight. E02, [fusion source]
`text
FUSED_SCORE(memory) =
sum(weight[strategy] normalized_score[strategy, memory])
/ sum(weight[strategy] for selected strategies)
Default full-profile weights:
dense 0.40, sparse 0.30, temporal 0.15, graph 0.15
RETRIEVE(query):
analyze and rewrite query
run strategies supported by route/capabilities
merge and weight candidates by memory ID
select top candidates and apply configured reranker
integrate evidence and preserve source mapping
check sufficiency; follow up only within budgets
compress context and record dropped evidence
`
The algorithm is weighted score fusion, not automatically reciprocal rank fusion. Default values in retrieval YAML must be distinguished from request/campaign overrides.
### 5.3 Memory importance and admission
The default normalized importance function is:
`text
I = 0.35 novelty
+ 0.25 emotional_salience
+ 0.15 user_relevance
+ 0.15 recurrence
+ 0.10 reflection
admit when I >= 0.55
`
Novelty queries episodic candidates, then uses 1 - maximum token Jaccard overlap. User relevance uses explicit lexical/personal-interest cues. The scoring components are bounded to [0,1]. This is an interpretable heuristic, not a learned proof of long-term usefulness. Admission is distinct from explicit document ingestion, state persistence, and maintenance completion. Memory importance, types/defaults, configuration.
### 5.4 Affect evolution
update_momentum decays prior scores with default factor 0.82, drops very small values, and adds current dominant-emotion confidence. PAD represents pleasure, arousal, and dominance. Volatility averages recent PAD distances, bounded to 1. Stability combines low volatility and current confidence. Dissonance examines recent history, valence flips, and low confidence. Evolution source, PAD.
Explain this as engineered temporal text-affect tracking. It does not measure a person's true internal emotional state.
### 5.5 Sufficiency, confidence, and stopping
The current sufficiency verifier intersects question/evidence terms and accepts coverage of at least 0.60, unless its narrow contradiction check fires. No evidence produces an unanswerable decision. More evidence can be requested under a bounded budget. This can fail on paraphrases or lexical distractors, so the score should not be described as semantic proof. Verifier.
The confidence aggregator calibrates available signals, forms weighted means, adds disagreement to uncertainty, and reduces confidence with disagreement. Default source weights include retrieval 1.25, planning 1.15, affect 0.70, state 0.85, reflection/policy 1.0. These are source-specific weights inside a broader effective-weight mechanism, not standalone accuracies. Aggregator.
Public request defaults are top-k 5, maximum hops 3, retrieval calls 3, and context tokens 1600. Reasoning additionally has configured document/model/time/no-progress limits. Campaigns may override defaults. Read recorded effective budgets when explaining a result. E02, [reasoning configuration]
### 5.6 Controlled tools and corrections
`text
TOOL(invocation, policy):
reject external actions unless explicitly enabled
check name, allowlist/blocklist, invocation limit and tags
resolve registered tool
validate arguments against tool schema
execute handler; bound awaitable work with configured timeout
require typed tool result; return audit and explicit errors
CORRECT(advice):
check supported proposal and confidence/trigger conditions
reject advice when its budget is exhausted
route to permitted retrieval/replanning/retry/regeneration
preserve before/after snapshots and outcome
``
Tool defaults allow no external tools, limit invocations to 3, and set awaitable timeout to 5 seconds. A synchronous handler can block before that awaitable timeout applies. Reflection generates advice; workflow owns its application. Gold-aware legacy evaluators cannot supply production advice. Execution policy, tool executor, correction loop.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/memory/retrieval/hybrid_fusion.py
C:/PRIMA_next/config/retrieval.yaml
C:/PRIMA_next/memory/maintenance/memory_importance.py
C:/PRIMA_next/memory/maintenance/importance_types.py
C:/PRIMA_next/config/memory_importance.yaml
C:/PRIMA_next/affect/affect_evolution.py
C:/PRIMA_next/affect/pad_model.py
C:/PRIMA_next/reasoning/sufficiency_verifier.py
C:/PRIMA_next/uncertainty/confidence_aggregator.py
C:/PRIMA_next/reasoning/config.py
C:/PRIMA_next/action/execution_policy.py
C:/PRIMA_next/tools/tool_executor.py
C:/PRIMA_next/workflow/correction_loop.py

## Slide 33
Confidence, tools and corrections
PRIMA-NEXT
Confidence aggregates calibrated available signals and disagreement. Default source weights include retrieval 1.25, planner 1.15, affect 0.70, state 0.85, reflection/policy 1.0.
Tools require explicit external-action permission, allowlisting, schema validation and typed results. Defaults: three invocations and a five-second awaitable timeout.
Reflection proposes advice. Workflow checks trigger, confidence and budget, applies permitted correction, and records before/after outcomes. Synchronous blocking handlers need stronger timeout handling.
Notes: Confidence, tools and corrections
## 5. Slide 5: algorithms and pseudocode
### 5.1 Canonical workflow pseudocode
This is explanatory pseudocode aligned with E02/E03, not a replacement executable API or a guarantee that all phases run.
``text
EXECUTE(request):
validate typed request and reserved metadata
select supported task/profile route; reject invalid pairs
build trusted execution context and effective budgets
load versioned session state
for each phase selected by the route:
run its controller; record start/result/error
if a decision requires correction:
validate typed advice and remaining budget
apply only the permitted bounded correction
record actual before/after state and stop reason
if cancellation/failure occurs:
return explicit typed outcome with diagnostics
shape existing generation/classification/ingestion/action result
commit only the effects permitted by that task and policy
enqueue admitted maintenance with bounded backpressure
return typed response, evidence, state delta, and diagnostics
`
### 5.2 Hybrid retrieval algorithm
Dense, sparse, temporal, and graph strategies return scored candidates. Fusion uses each memory ID once and retains the maximum score for that ID within a strategy. For a nonconstant strategy score range, it applies min-max normalization. Equal-score lists retain their original scores. Missing contributions count as zero. Active strategy weights renormalize using their total weight. E02, [fusion source]
`text
FUSED_SCORE(memory) =
sum(weight[strategy] normalized_score[strategy, memory])
/ sum(weight[strategy] for selected strategies)
Default full-profile weights:
dense 0.40, sparse 0.30, temporal 0.15, graph 0.15
RETRIEVE(query):
analyze and rewrite query
run strategies supported by route/capabilities
merge and weight candidates by memory ID
select top candidates and apply configured reranker
integrate evidence and preserve source mapping
check sufficiency; follow up only within budgets
compress context and record dropped evidence
`
The algorithm is weighted score fusion, not automatically reciprocal rank fusion. Default values in retrieval YAML must be distinguished from request/campaign overrides.
### 5.3 Memory importance and admission
The default normalized importance function is:
`text
I = 0.35 novelty
+ 0.25 emotional_salience
+ 0.15 user_relevance
+ 0.15 recurrence
+ 0.10 reflection
admit when I >= 0.55
`
Novelty queries episodic candidates, then uses 1 - maximum token Jaccard overlap. User relevance uses explicit lexical/personal-interest cues. The scoring components are bounded to [0,1]. This is an interpretable heuristic, not a learned proof of long-term usefulness. Admission is distinct from explicit document ingestion, state persistence, and maintenance completion. Memory importance, types/defaults, configuration.
### 5.4 Affect evolution
update_momentum decays prior scores with default factor 0.82, drops very small values, and adds current dominant-emotion confidence. PAD represents pleasure, arousal, and dominance. Volatility averages recent PAD distances, bounded to 1. Stability combines low volatility and current confidence. Dissonance examines recent history, valence flips, and low confidence. Evolution source, PAD.
Explain this as engineered temporal text-affect tracking. It does not measure a person's true internal emotional state.
### 5.5 Sufficiency, confidence, and stopping
The current sufficiency verifier intersects question/evidence terms and accepts coverage of at least 0.60, unless its narrow contradiction check fires. No evidence produces an unanswerable decision. More evidence can be requested under a bounded budget. This can fail on paraphrases or lexical distractors, so the score should not be described as semantic proof. Verifier.
The confidence aggregator calibrates available signals, forms weighted means, adds disagreement to uncertainty, and reduces confidence with disagreement. Default source weights include retrieval 1.25, planning 1.15, affect 0.70, state 0.85, reflection/policy 1.0. These are source-specific weights inside a broader effective-weight mechanism, not standalone accuracies. Aggregator.
Public request defaults are top-k 5, maximum hops 3, retrieval calls 3, and context tokens 1600. Reasoning additionally has configured document/model/time/no-progress limits. Campaigns may override defaults. Read recorded effective budgets when explaining a result. E02, [reasoning configuration]
### 5.6 Controlled tools and corrections
`text
TOOL(invocation, policy):
reject external actions unless explicitly enabled
check name, allowlist/blocklist, invocation limit and tags
resolve registered tool
validate arguments against tool schema
execute handler; bound awaitable work with configured timeout
require typed tool result; return audit and explicit errors
CORRECT(advice):
check supported proposal and confidence/trigger conditions
reject advice when its budget is exhausted
route to permitted retrieval/replanning/retry/regeneration
preserve before/after snapshots and outcome
``
Tool defaults allow no external tools, limit invocations to 3, and set awaitable timeout to 5 seconds. A synchronous handler can block before that awaitable timeout applies. Reflection generates advice; workflow owns its application. Gold-aware legacy evaluators cannot supply production advice. Execution policy, tool executor, correction loop.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/memory/retrieval/hybrid_fusion.py
C:/PRIMA_next/config/retrieval.yaml
C:/PRIMA_next/memory/maintenance/memory_importance.py
C:/PRIMA_next/memory/maintenance/importance_types.py
C:/PRIMA_next/config/memory_importance.yaml
C:/PRIMA_next/affect/affect_evolution.py
C:/PRIMA_next/affect/pad_model.py
C:/PRIMA_next/reasoning/sufficiency_verifier.py
C:/PRIMA_next/uncertainty/confidence_aggregator.py
C:/PRIMA_next/reasoning/config.py
C:/PRIMA_next/action/execution_policy.py
C:/PRIMA_next/tools/tool_executor.py
C:/PRIMA_next/workflow/correction_loop.py

## Slide 34
Design Approach
PRIMA-NEXT
PRIMA follows a modular, typed, workflow-controlled design. Subsystems own specific responsibilities. The workflow owns sequence and correction decisions.
Routes select needed components. Authoritative content storage, derived graph data, provider transport and evaluator scoring have distinct boundaries.
This supports traceable behavior and controlled cost. Integration complexity, heuristic calibration and maintenance durability remain tradeoffs.
Notes: Design Approach
## 6. Slide 6: design approach, benefits, drawbacks, alternatives
### 6.1 Chosen design
The project follows a modular, typed, workflow-controlled design. Subsystems handle specific responsibilities, while the workflow owns operation order and corrections. Runtime routes select the required components. Content storage is authoritative, graph data is derived, provider access is isolated behind an LLM boundary, and benchmark scoring remains outside production inference. E02/E03, [architecture decision]
| Decision | Why it helps | Drawback / tradeoff |
|---|---|---|
| One typed execution interface | Applications/tests/benchmarks share validation and output semantics. | Runtime assembly and compatibility code are substantial. |
| Explicit task/profile routes | Cheap tasks skip irrelevant work and comparisons select clear configurations. | Route/diagnostic consistency needs tests when tasks evolve. |
| Workflow owns corrections | Avoids subsystem mutation loops and bounds cost. | Integration logic must handle many conditional outcomes. |
| Hybrid retrieval with provenance | Covers lexical, semantic, temporal, and relationship cues. | Scores need normalization, backend identity, tuning, and ablations. |
| Background maintenance | Keeps expensive cold work out of immediate answering where possible. | Requires backpressure, barriers, failure handling, and crash durability. |
| Logical memory taxonomy | Reuses common storage while preserving purpose/provenance. | Summaries can duplicate or become stale without idempotent derivation. |
| Separate evaluator | Prevents benchmark gold from shaping inference. | More manifest/checkpoint/coverage infrastructure to maintain. |
### 6.2 Alternatives to explain
| Alternative | Strength | Why PRIMA explores more / what should still be compared |
|---|---|---|
| Model only | Lowest surrounding complexity and no retrieval overhead. | Cannot recover privately stored history unless supplied in context. Essential baseline. |
| Long-context prompt containing history | Simple evidence access when history fits. | Context size/cost and missing-history behavior still require measurement. A useful additional baseline when feasible. |
| Simple dense/sparse RAG | Smaller retrieval system with clear evidence flow. | May suffice for the target. Full PRIMA must earn its added cost through matched results. |
| Always run every component | Easy to draw as one large pipeline. | Adds unnecessary work and misrepresents task needs. Short routes are intentional. |
| Fine-tune a new model for the whole task | Can specialize model behavior. | Requires training/data resources and separate generalization evidence. Current runtime does not require it. |
### 6.3 Technology choices
Current setup/CI target Python 3.14. Pydantic supplies contracts/settings. NumPy supports numeric operations. ChromaDB is the configured persistent content option; explicit in-memory repositories support tests. NetworkX supports graph operations. Sentence Transformers supplies learned embedding/reranking infrastructure. PyTorch/Transformers and scikit-learn support optional emotion training/baselines. Provider transport/parsing lives in llm/. Pytest and the configured Ruff/Mypy/Xenon/Bandit checks support development. E01/E10, [requirements]
Installing a package does not establish that its model weights are available or that the current runtime selected it. Report requested and active embedding, affect, reranker, provider/model/revision, runtime mode, and repository identities from diagnostics.
### 6.4 Limitations worth acknowledging in the review
Full QA quality gains and isolated affect/graph/reflection gains are unproven.
The dated audit reproduced repeated abstractions, stale shared-context edges, and affect history shared across fresh states on one engine. A single-user research runtime is a narrower boundary than a multiuser service. [E04]
The maintenance queue/deduplication sets are process-local. JSON state handling does not establish safe multiple-process transactions. [E04/E09]
Confidence and symbolic risks require held-out calibration. Citation membership is weaker than claim support.
Tool policies are application controls. Hard isolation, reliable synchronous timeouts, and idempotent side effects need deployment-specific work.
No hosted production assistant, physical robot, clinical system, or universal reasoning capability is demonstrated by this repository.
These are scope limits and pending validation, not reasons to discard the existing architecture.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/docs/architecture/ADR_CANONICAL_RUNTIME.md
C:/PRIMA_next/requirements.txt

## Slide 35
Design benefits and drawbacks (1/2)
PRIMA-NEXT
Decision | Benefit | Tradeoff
Typed boundary | Shared validation and result semantics | Substantial runtime assembly
Explicit routes | Skip irrelevant work | Keep routes/diagnostics synchronized
Workflow corrections | Bound work and avoid mutation loops | Conditional integration logic
Hybrid evidence | Multiple retrieval cues with provenance | Tune scores and measure cost
Notes: Design benefits and drawbacks (1/2)
## 6. Slide 6: design approach, benefits, drawbacks, alternatives
### 6.1 Chosen design
The project follows a modular, typed, workflow-controlled design. Subsystems handle specific responsibilities, while the workflow owns operation order and corrections. Runtime routes select the required components. Content storage is authoritative, graph data is derived, provider access is isolated behind an LLM boundary, and benchmark scoring remains outside production inference. E02/E03, [architecture decision]
| Decision | Why it helps | Drawback / tradeoff |
|---|---|---|
| One typed execution interface | Applications/tests/benchmarks share validation and output semantics. | Runtime assembly and compatibility code are substantial. |
| Explicit task/profile routes | Cheap tasks skip irrelevant work and comparisons select clear configurations. | Route/diagnostic consistency needs tests when tasks evolve. |
| Workflow owns corrections | Avoids subsystem mutation loops and bounds cost. | Integration logic must handle many conditional outcomes. |
| Hybrid retrieval with provenance | Covers lexical, semantic, temporal, and relationship cues. | Scores need normalization, backend identity, tuning, and ablations. |
| Background maintenance | Keeps expensive cold work out of immediate answering where possible. | Requires backpressure, barriers, failure handling, and crash durability. |
| Logical memory taxonomy | Reuses common storage while preserving purpose/provenance. | Summaries can duplicate or become stale without idempotent derivation. |
| Separate evaluator | Prevents benchmark gold from shaping inference. | More manifest/checkpoint/coverage infrastructure to maintain. |
### 6.2 Alternatives to explain
| Alternative | Strength | Why PRIMA explores more / what should still be compared |
|---|---|---|
| Model only | Lowest surrounding complexity and no retrieval overhead. | Cannot recover privately stored history unless supplied in context. Essential baseline. |
| Long-context prompt containing history | Simple evidence access when history fits. | Context size/cost and missing-history behavior still require measurement. A useful additional baseline when feasible. |
| Simple dense/sparse RAG | Smaller retrieval system with clear evidence flow. | May suffice for the target. Full PRIMA must earn its added cost through matched results. |
| Always run every component | Easy to draw as one large pipeline. | Adds unnecessary work and misrepresents task needs. Short routes are intentional. |
| Fine-tune a new model for the whole task | Can specialize model behavior. | Requires training/data resources and separate generalization evidence. Current runtime does not require it. |
### 6.3 Technology choices
Current setup/CI target Python 3.14. Pydantic supplies contracts/settings. NumPy supports numeric operations. ChromaDB is the configured persistent content option; explicit in-memory repositories support tests. NetworkX supports graph operations. Sentence Transformers supplies learned embedding/reranking infrastructure. PyTorch/Transformers and scikit-learn support optional emotion training/baselines. Provider transport/parsing lives in llm/. Pytest and the configured Ruff/Mypy/Xenon/Bandit checks support development. E01/E10, [requirements]
Installing a package does not establish that its model weights are available or that the current runtime selected it. Report requested and active embedding, affect, reranker, provider/model/revision, runtime mode, and repository identities from diagnostics.
### 6.4 Limitations worth acknowledging in the review
Full QA quality gains and isolated affect/graph/reflection gains are unproven.
The dated audit reproduced repeated abstractions, stale shared-context edges, and affect history shared across fresh states on one engine. A single-user research runtime is a narrower boundary than a multiuser service. [E04]
The maintenance queue/deduplication sets are process-local. JSON state handling does not establish safe multiple-process transactions. [E04/E09]
Confidence and symbolic risks require held-out calibration. Citation membership is weaker than claim support.
Tool policies are application controls. Hard isolation, reliable synchronous timeouts, and idempotent side effects need deployment-specific work.
No hosted production assistant, physical robot, clinical system, or universal reasoning capability is demonstrated by this repository.
These are scope limits and pending validation, not reasons to discard the existing architecture.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/docs/architecture/ADR_CANONICAL_RUNTIME.md
C:/PRIMA_next/requirements.txt

## Slide 36
Design benefits and drawbacks (2/2)
PRIMA-NEXT
Decision | Benefit | Tradeoff
Background work | Separate expensive maintenance | Backpressure, recovery and barriers
Notes: Design benefits and drawbacks (2/2)
## 6. Slide 6: design approach, benefits, drawbacks, alternatives
### 6.1 Chosen design
The project follows a modular, typed, workflow-controlled design. Subsystems handle specific responsibilities, while the workflow owns operation order and corrections. Runtime routes select the required components. Content storage is authoritative, graph data is derived, provider access is isolated behind an LLM boundary, and benchmark scoring remains outside production inference. E02/E03, [architecture decision]
| Decision | Why it helps | Drawback / tradeoff |
|---|---|---|
| One typed execution interface | Applications/tests/benchmarks share validation and output semantics. | Runtime assembly and compatibility code are substantial. |
| Explicit task/profile routes | Cheap tasks skip irrelevant work and comparisons select clear configurations. | Route/diagnostic consistency needs tests when tasks evolve. |
| Workflow owns corrections | Avoids subsystem mutation loops and bounds cost. | Integration logic must handle many conditional outcomes. |
| Hybrid retrieval with provenance | Covers lexical, semantic, temporal, and relationship cues. | Scores need normalization, backend identity, tuning, and ablations. |
| Background maintenance | Keeps expensive cold work out of immediate answering where possible. | Requires backpressure, barriers, failure handling, and crash durability. |
| Logical memory taxonomy | Reuses common storage while preserving purpose/provenance. | Summaries can duplicate or become stale without idempotent derivation. |
| Separate evaluator | Prevents benchmark gold from shaping inference. | More manifest/checkpoint/coverage infrastructure to maintain. |
### 6.2 Alternatives to explain
| Alternative | Strength | Why PRIMA explores more / what should still be compared |
|---|---|---|
| Model only | Lowest surrounding complexity and no retrieval overhead. | Cannot recover privately stored history unless supplied in context. Essential baseline. |
| Long-context prompt containing history | Simple evidence access when history fits. | Context size/cost and missing-history behavior still require measurement. A useful additional baseline when feasible. |
| Simple dense/sparse RAG | Smaller retrieval system with clear evidence flow. | May suffice for the target. Full PRIMA must earn its added cost through matched results. |
| Always run every component | Easy to draw as one large pipeline. | Adds unnecessary work and misrepresents task needs. Short routes are intentional. |
| Fine-tune a new model for the whole task | Can specialize model behavior. | Requires training/data resources and separate generalization evidence. Current runtime does not require it. |
### 6.3 Technology choices
Current setup/CI target Python 3.14. Pydantic supplies contracts/settings. NumPy supports numeric operations. ChromaDB is the configured persistent content option; explicit in-memory repositories support tests. NetworkX supports graph operations. Sentence Transformers supplies learned embedding/reranking infrastructure. PyTorch/Transformers and scikit-learn support optional emotion training/baselines. Provider transport/parsing lives in llm/. Pytest and the configured Ruff/Mypy/Xenon/Bandit checks support development. E01/E10, [requirements]
Installing a package does not establish that its model weights are available or that the current runtime selected it. Report requested and active embedding, affect, reranker, provider/model/revision, runtime mode, and repository identities from diagnostics.
### 6.4 Limitations worth acknowledging in the review
Full QA quality gains and isolated affect/graph/reflection gains are unproven.
The dated audit reproduced repeated abstractions, stale shared-context edges, and affect history shared across fresh states on one engine. A single-user research runtime is a narrower boundary than a multiuser service. [E04]
The maintenance queue/deduplication sets are process-local. JSON state handling does not establish safe multiple-process transactions. [E04/E09]
Confidence and symbolic risks require held-out calibration. Citation membership is weaker than claim support.
Tool policies are application controls. Hard isolation, reliable synchronous timeouts, and idempotent side effects need deployment-specific work.
No hosted production assistant, physical robot, clinical system, or universal reasoning capability is demonstrated by this repository.
These are scope limits and pending validation, not reasons to discard the existing architecture.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/docs/architecture/ADR_CANONICAL_RUNTIME.md
C:/PRIMA_next/requirements.txt

## Slide 37
Alternative design approaches (1/2)
PRIMA-NEXT
Alternative | Strength | Comparison need
Model only | Lowest surrounding complexity | No private-memory access unless supplied
Long-context history | Simple direct evidence access | Context fit, quality and cost
Simple RAG | Smaller retrieval system | Full PRIMA must justify added cost
Always run modules | One fixed sequence | Unnecessary work on short tasks
Notes: Alternative design approaches (1/2)
## 6. Slide 6: design approach, benefits, drawbacks, alternatives
### 6.1 Chosen design
The project follows a modular, typed, workflow-controlled design. Subsystems handle specific responsibilities, while the workflow owns operation order and corrections. Runtime routes select the required components. Content storage is authoritative, graph data is derived, provider access is isolated behind an LLM boundary, and benchmark scoring remains outside production inference. E02/E03, [architecture decision]
| Decision | Why it helps | Drawback / tradeoff |
|---|---|---|
| One typed execution interface | Applications/tests/benchmarks share validation and output semantics. | Runtime assembly and compatibility code are substantial. |
| Explicit task/profile routes | Cheap tasks skip irrelevant work and comparisons select clear configurations. | Route/diagnostic consistency needs tests when tasks evolve. |
| Workflow owns corrections | Avoids subsystem mutation loops and bounds cost. | Integration logic must handle many conditional outcomes. |
| Hybrid retrieval with provenance | Covers lexical, semantic, temporal, and relationship cues. | Scores need normalization, backend identity, tuning, and ablations. |
| Background maintenance | Keeps expensive cold work out of immediate answering where possible. | Requires backpressure, barriers, failure handling, and crash durability. |
| Logical memory taxonomy | Reuses common storage while preserving purpose/provenance. | Summaries can duplicate or become stale without idempotent derivation. |
| Separate evaluator | Prevents benchmark gold from shaping inference. | More manifest/checkpoint/coverage infrastructure to maintain. |
### 6.2 Alternatives to explain
| Alternative | Strength | Why PRIMA explores more / what should still be compared |
|---|---|---|
| Model only | Lowest surrounding complexity and no retrieval overhead. | Cannot recover privately stored history unless supplied in context. Essential baseline. |
| Long-context prompt containing history | Simple evidence access when history fits. | Context size/cost and missing-history behavior still require measurement. A useful additional baseline when feasible. |
| Simple dense/sparse RAG | Smaller retrieval system with clear evidence flow. | May suffice for the target. Full PRIMA must earn its added cost through matched results. |
| Always run every component | Easy to draw as one large pipeline. | Adds unnecessary work and misrepresents task needs. Short routes are intentional. |
| Fine-tune a new model for the whole task | Can specialize model behavior. | Requires training/data resources and separate generalization evidence. Current runtime does not require it. |
### 6.3 Technology choices
Current setup/CI target Python 3.14. Pydantic supplies contracts/settings. NumPy supports numeric operations. ChromaDB is the configured persistent content option; explicit in-memory repositories support tests. NetworkX supports graph operations. Sentence Transformers supplies learned embedding/reranking infrastructure. PyTorch/Transformers and scikit-learn support optional emotion training/baselines. Provider transport/parsing lives in llm/. Pytest and the configured Ruff/Mypy/Xenon/Bandit checks support development. E01/E10, [requirements]
Installing a package does not establish that its model weights are available or that the current runtime selected it. Report requested and active embedding, affect, reranker, provider/model/revision, runtime mode, and repository identities from diagnostics.
### 6.4 Limitations worth acknowledging in the review
Full QA quality gains and isolated affect/graph/reflection gains are unproven.
The dated audit reproduced repeated abstractions, stale shared-context edges, and affect history shared across fresh states on one engine. A single-user research runtime is a narrower boundary than a multiuser service. [E04]
The maintenance queue/deduplication sets are process-local. JSON state handling does not establish safe multiple-process transactions. [E04/E09]
Confidence and symbolic risks require held-out calibration. Citation membership is weaker than claim support.
Tool policies are application controls. Hard isolation, reliable synchronous timeouts, and idempotent side effects need deployment-specific work.
No hosted production assistant, physical robot, clinical system, or universal reasoning capability is demonstrated by this repository.
These are scope limits and pending validation, not reasons to discard the existing architecture.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/docs/architecture/ADR_CANONICAL_RUNTIME.md
C:/PRIMA_next/requirements.txt

## Slide 38
Alternative design approaches (2/2)
PRIMA-NEXT
Alternative | Strength | Comparison need
Fine-tuned model | Task specialization | Training resources and generalization evidence
Notes: Alternative design approaches (2/2)
## 6. Slide 6: design approach, benefits, drawbacks, alternatives
### 6.1 Chosen design
The project follows a modular, typed, workflow-controlled design. Subsystems handle specific responsibilities, while the workflow owns operation order and corrections. Runtime routes select the required components. Content storage is authoritative, graph data is derived, provider access is isolated behind an LLM boundary, and benchmark scoring remains outside production inference. E02/E03, [architecture decision]
| Decision | Why it helps | Drawback / tradeoff |
|---|---|---|
| One typed execution interface | Applications/tests/benchmarks share validation and output semantics. | Runtime assembly and compatibility code are substantial. |
| Explicit task/profile routes | Cheap tasks skip irrelevant work and comparisons select clear configurations. | Route/diagnostic consistency needs tests when tasks evolve. |
| Workflow owns corrections | Avoids subsystem mutation loops and bounds cost. | Integration logic must handle many conditional outcomes. |
| Hybrid retrieval with provenance | Covers lexical, semantic, temporal, and relationship cues. | Scores need normalization, backend identity, tuning, and ablations. |
| Background maintenance | Keeps expensive cold work out of immediate answering where possible. | Requires backpressure, barriers, failure handling, and crash durability. |
| Logical memory taxonomy | Reuses common storage while preserving purpose/provenance. | Summaries can duplicate or become stale without idempotent derivation. |
| Separate evaluator | Prevents benchmark gold from shaping inference. | More manifest/checkpoint/coverage infrastructure to maintain. |
### 6.2 Alternatives to explain
| Alternative | Strength | Why PRIMA explores more / what should still be compared |
|---|---|---|
| Model only | Lowest surrounding complexity and no retrieval overhead. | Cannot recover privately stored history unless supplied in context. Essential baseline. |
| Long-context prompt containing history | Simple evidence access when history fits. | Context size/cost and missing-history behavior still require measurement. A useful additional baseline when feasible. |
| Simple dense/sparse RAG | Smaller retrieval system with clear evidence flow. | May suffice for the target. Full PRIMA must earn its added cost through matched results. |
| Always run every component | Easy to draw as one large pipeline. | Adds unnecessary work and misrepresents task needs. Short routes are intentional. |
| Fine-tune a new model for the whole task | Can specialize model behavior. | Requires training/data resources and separate generalization evidence. Current runtime does not require it. |
### 6.3 Technology choices
Current setup/CI target Python 3.14. Pydantic supplies contracts/settings. NumPy supports numeric operations. ChromaDB is the configured persistent content option; explicit in-memory repositories support tests. NetworkX supports graph operations. Sentence Transformers supplies learned embedding/reranking infrastructure. PyTorch/Transformers and scikit-learn support optional emotion training/baselines. Provider transport/parsing lives in llm/. Pytest and the configured Ruff/Mypy/Xenon/Bandit checks support development. E01/E10, [requirements]
Installing a package does not establish that its model weights are available or that the current runtime selected it. Report requested and active embedding, affect, reranker, provider/model/revision, runtime mode, and repository identities from diagnostics.
### 6.4 Limitations worth acknowledging in the review
Full QA quality gains and isolated affect/graph/reflection gains are unproven.
The dated audit reproduced repeated abstractions, stale shared-context edges, and affect history shared across fresh states on one engine. A single-user research runtime is a narrower boundary than a multiuser service. [E04]
The maintenance queue/deduplication sets are process-local. JSON state handling does not establish safe multiple-process transactions. [E04/E09]
Confidence and symbolic risks require held-out calibration. Citation membership is weaker than claim support.
Tool policies are application controls. Hard isolation, reliable synchronous timeouts, and idempotent side effects need deployment-specific work.
No hosted production assistant, physical robot, clinical system, or universal reasoning capability is demonstrated by this repository.
These are scope limits and pending validation, not reasons to discard the existing architecture.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/docs/architecture/ADR_CANONICAL_RUNTIME.md
C:/PRIMA_next/requirements.txt

## Slide 39
Technology stack and active backends
PRIMA-NEXT
Area | Technology
Contracts/runtime | Python 3.14, Pydantic, NumPy
Storage/graph | ChromaDB or explicit test memory, NetworkX
Models | Sentence Transformers, PyTorch/Transformers, scikit-learn
Provider boundary | Transport, rate limits, prompts and structured parsing in llm/
Validation | Pytest, Ruff, Mypy, Xenon, Bandit
Notes: Technology stack and active backends
## 6. Slide 6: design approach, benefits, drawbacks, alternatives
### 6.1 Chosen design
The project follows a modular, typed, workflow-controlled design. Subsystems handle specific responsibilities, while the workflow owns operation order and corrections. Runtime routes select the required components. Content storage is authoritative, graph data is derived, provider access is isolated behind an LLM boundary, and benchmark scoring remains outside production inference. E02/E03, [architecture decision]
| Decision | Why it helps | Drawback / tradeoff |
|---|---|---|
| One typed execution interface | Applications/tests/benchmarks share validation and output semantics. | Runtime assembly and compatibility code are substantial. |
| Explicit task/profile routes | Cheap tasks skip irrelevant work and comparisons select clear configurations. | Route/diagnostic consistency needs tests when tasks evolve. |
| Workflow owns corrections | Avoids subsystem mutation loops and bounds cost. | Integration logic must handle many conditional outcomes. |
| Hybrid retrieval with provenance | Covers lexical, semantic, temporal, and relationship cues. | Scores need normalization, backend identity, tuning, and ablations. |
| Background maintenance | Keeps expensive cold work out of immediate answering where possible. | Requires backpressure, barriers, failure handling, and crash durability. |
| Logical memory taxonomy | Reuses common storage while preserving purpose/provenance. | Summaries can duplicate or become stale without idempotent derivation. |
| Separate evaluator | Prevents benchmark gold from shaping inference. | More manifest/checkpoint/coverage infrastructure to maintain. |
### 6.2 Alternatives to explain
| Alternative | Strength | Why PRIMA explores more / what should still be compared |
|---|---|---|
| Model only | Lowest surrounding complexity and no retrieval overhead. | Cannot recover privately stored history unless supplied in context. Essential baseline. |
| Long-context prompt containing history | Simple evidence access when history fits. | Context size/cost and missing-history behavior still require measurement. A useful additional baseline when feasible. |
| Simple dense/sparse RAG | Smaller retrieval system with clear evidence flow. | May suffice for the target. Full PRIMA must earn its added cost through matched results. |
| Always run every component | Easy to draw as one large pipeline. | Adds unnecessary work and misrepresents task needs. Short routes are intentional. |
| Fine-tune a new model for the whole task | Can specialize model behavior. | Requires training/data resources and separate generalization evidence. Current runtime does not require it. |
### 6.3 Technology choices
Current setup/CI target Python 3.14. Pydantic supplies contracts/settings. NumPy supports numeric operations. ChromaDB is the configured persistent content option; explicit in-memory repositories support tests. NetworkX supports graph operations. Sentence Transformers supplies learned embedding/reranking infrastructure. PyTorch/Transformers and scikit-learn support optional emotion training/baselines. Provider transport/parsing lives in llm/. Pytest and the configured Ruff/Mypy/Xenon/Bandit checks support development. E01/E10, [requirements]
Installing a package does not establish that its model weights are available or that the current runtime selected it. Report requested and active embedding, affect, reranker, provider/model/revision, runtime mode, and repository identities from diagnostics.
### 6.4 Limitations worth acknowledging in the review
Full QA quality gains and isolated affect/graph/reflection gains are unproven.
The dated audit reproduced repeated abstractions, stale shared-context edges, and affect history shared across fresh states on one engine. A single-user research runtime is a narrower boundary than a multiuser service. [E04]
The maintenance queue/deduplication sets are process-local. JSON state handling does not establish safe multiple-process transactions. [E04/E09]
Confidence and symbolic risks require held-out calibration. Citation membership is weaker than claim support.
Tool policies are application controls. Hard isolation, reliable synchronous timeouts, and idempotent side effects need deployment-specific work.
No hosted production assistant, physical robot, clinical system, or universal reasoning capability is demonstrated by this repository.
These are scope limits and pending validation, not reasons to discard the existing architecture.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/docs/architecture/ADR_CANONICAL_RUNTIME.md
C:/PRIMA_next/requirements.txt

## Slide 40
Current technical limits
PRIMA-NEXT
Full QA gains and isolated affect/graph/reflection benefits are unproven. Package installation does not prove a backend or model was selected.
The dated audit reproduced repeated abstractions, stale graph edges and engine history shared across fresh states. Service deployment needs explicit user/store isolation.
Pending work includes crash durability, commit boundaries, held-out calibration, reliable tool timeouts and side-effect idempotency. This remains research software.
Notes: Current technical limits
## 6. Slide 6: design approach, benefits, drawbacks, alternatives
### 6.1 Chosen design
The project follows a modular, typed, workflow-controlled design. Subsystems handle specific responsibilities, while the workflow owns operation order and corrections. Runtime routes select the required components. Content storage is authoritative, graph data is derived, provider access is isolated behind an LLM boundary, and benchmark scoring remains outside production inference. E02/E03, [architecture decision]
| Decision | Why it helps | Drawback / tradeoff |
|---|---|---|
| One typed execution interface | Applications/tests/benchmarks share validation and output semantics. | Runtime assembly and compatibility code are substantial. |
| Explicit task/profile routes | Cheap tasks skip irrelevant work and comparisons select clear configurations. | Route/diagnostic consistency needs tests when tasks evolve. |
| Workflow owns corrections | Avoids subsystem mutation loops and bounds cost. | Integration logic must handle many conditional outcomes. |
| Hybrid retrieval with provenance | Covers lexical, semantic, temporal, and relationship cues. | Scores need normalization, backend identity, tuning, and ablations. |
| Background maintenance | Keeps expensive cold work out of immediate answering where possible. | Requires backpressure, barriers, failure handling, and crash durability. |
| Logical memory taxonomy | Reuses common storage while preserving purpose/provenance. | Summaries can duplicate or become stale without idempotent derivation. |
| Separate evaluator | Prevents benchmark gold from shaping inference. | More manifest/checkpoint/coverage infrastructure to maintain. |
### 6.2 Alternatives to explain
| Alternative | Strength | Why PRIMA explores more / what should still be compared |
|---|---|---|
| Model only | Lowest surrounding complexity and no retrieval overhead. | Cannot recover privately stored history unless supplied in context. Essential baseline. |
| Long-context prompt containing history | Simple evidence access when history fits. | Context size/cost and missing-history behavior still require measurement. A useful additional baseline when feasible. |
| Simple dense/sparse RAG | Smaller retrieval system with clear evidence flow. | May suffice for the target. Full PRIMA must earn its added cost through matched results. |
| Always run every component | Easy to draw as one large pipeline. | Adds unnecessary work and misrepresents task needs. Short routes are intentional. |
| Fine-tune a new model for the whole task | Can specialize model behavior. | Requires training/data resources and separate generalization evidence. Current runtime does not require it. |
### 6.3 Technology choices
Current setup/CI target Python 3.14. Pydantic supplies contracts/settings. NumPy supports numeric operations. ChromaDB is the configured persistent content option; explicit in-memory repositories support tests. NetworkX supports graph operations. Sentence Transformers supplies learned embedding/reranking infrastructure. PyTorch/Transformers and scikit-learn support optional emotion training/baselines. Provider transport/parsing lives in llm/. Pytest and the configured Ruff/Mypy/Xenon/Bandit checks support development. E01/E10, [requirements]
Installing a package does not establish that its model weights are available or that the current runtime selected it. Report requested and active embedding, affect, reranker, provider/model/revision, runtime mode, and repository identities from diagnostics.
### 6.4 Limitations worth acknowledging in the review
Full QA quality gains and isolated affect/graph/reflection gains are unproven.
The dated audit reproduced repeated abstractions, stale shared-context edges, and affect history shared across fresh states on one engine. A single-user research runtime is a narrower boundary than a multiuser service. [E04]
The maintenance queue/deduplication sets are process-local. JSON state handling does not establish safe multiple-process transactions. [E04/E09]
Confidence and symbolic risks require held-out calibration. Citation membership is weaker than claim support.
Tool policies are application controls. Hard isolation, reliable synchronous timeouts, and idempotent side effects need deployment-specific work.
No hosted production assistant, physical robot, clinical system, or universal reasoning capability is demonstrated by this repository.
These are scope limits and pending validation, not reasons to discard the existing architecture.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/docs/architecture/ADR_CANONICAL_RUNTIME.md
C:/PRIMA_next/requirements.txt

## Slide 41
Demonstration and comparison
PRIMA-NEXT
One synthetic Project Atlas story exercises ingestion, historical replay, affect, admission, retrieval, planning, uncertainty, reflection, generation, tools and maintenance.
The unified demo is a proposed specification. A single QA request cannot demonstrate all task routes.
Use a deterministic functional track for mechanism/fault branches and a separate real-model quality track. Keep scripted answers out of quality comparisons.
Notes: Demonstration and comparison
## 7. Slide 7, part A: one-scenario demonstration and comparison
Status: proposed demo specification, not a completed demo run. The previous panel's suggestion is best satisfied with one connected scenario, several task-appropriate requests, and one exported evidence bundle. A single factual-QA request intentionally cannot exercise ingestion, conversation admission, emotion-only classification, and tool-only execution together.
### 7.1 Sample story
Use synthetic data so the demo can be shared without exposing personal information. Freeze the wording and stable source IDs before rehearsal.
| Source ID | Synthetic history/document |
|---|---|
| S1 | [2026-09-01] Alex: I am working on Project Atlas. Mira is my project mentor. Please remember my important goal: finish the Atlas prototype. |
| S2 | [2026-09-03] Mira's office is in Pune. Mira reviews Project Atlas every Friday. |
| S3 | [2026-09-05] Alex: I used to prefer long explanations. I now prefer concise summaries for Project Atlas. |
| S4 | [2026-09-06] Alex: I feel anxious about the Project Atlas review because the prototype is unfinished. |
| S5 | [2026-09-07] Alex: The Project Atlas prototype passed its local checks. I feel excited and relieved. |
| D1 | Distractor: Dev mentors Project Beacon from Mumbai. Project Beacon is unrelated to Project Atlas. |
| D2 | Distractor: An older Atlas travel brochure mentions Mumbai. It does not describe Alex's mentor. |
Primary comparison question: "Which city is Alex's Project Atlas mentor based in?"
Evaluator-owned expected answer: Pune, supported by the Alex - Mira link in S1 and Mira - Pune link in S2. Do not add this expected answer or supporting-source IDs to model request metadata. The source records themselves may be supplied as ordinary evidence. S3 - S5 support temporal/preference/affect demonstrations in the same story.
The current lexical sufficiency heuristic may reject this multi-hop wording despite relevant evidence. That is useful failure evidence. Record it, diagnose its stage, and avoid secretly simplifying only the PRIMA question to get a better answer.
### 7.2 Two demonstration tracks
Functional track: deterministic injected provider and controlled branch conditions prove execution plumbing. Clearly label provider responses and forced uncertainty as synthetic. Existing tests already use injected responses and low-confidence estimators. This track can show error handling even when a real endpoint is unavailable.
Quality track: run the same frozen sample using a configured real model and record actual outputs. Use matched generation settings and native scoring. This track can provide an illustrative baseline comparison, but one scenario is insufficient for a research claim.
Do not mix functional-track scripted answers into the real-model comparison table. A fake provider returning "Pune" does not show the model inferred the answer.
### 7.3 Demo sequence, visible outputs, and narration
| Step | Request / operation | What must be visible | What to say |
|---|---|---|---|
| 0. Freeze setup | Record source commit, dependency versions, sample hash, seed, active backends/model/revision. Use isolated demo stores. | A manifest with real/fake provider label, source IDs, settings. | "This is the exact configuration and input used in all comparisons." |
| 1. Invalid request | Attempt an unsupported task/profile pair and reserved-control metadata. | Validation rejection / typed rejected result, no unintended execution. | "The public boundary rejects incompatible routes and control overrides." |
| 2. Ingest history | Submit frozen records through DOCUMENT_INGESTION/INGESTION_ONLY for a fixed-store comparison. Separately replay history through HISTORICAL_REPLAY/PRIMA_FULL to show admission/state behavior. | Memory IDs, content provenance, task outcome, no LLM calls during ingestion/replay. | "Explicit ingestion and selective historical admission are different experiments." |
| 3. Affect | Process S4 then S5 using the same dedicated scenario session. Optionally classify one utterance through AFFECT_ONLY. | Label scores, PAD, temporal momentum/history, active classifier. | "These are text-derived emotional signals. Here is how the signal changes over time." |
| 4. Admission | Inspect scores/reasons from replay and an additional low-value synthetic turn. | Stored/rejected decision, threshold, component scores, before/after memory counts. | "Useful-memory selection is explicit. We report the actual outcome instead of assuming every turn is stored." |
| 5. Three-profile QA | Ask the identical primary question in fresh, equivalent runtime/store instances for each profile. | Output, abstention/failure, retrieved IDs, calls, latency, tokens. | "We change the profile while fixing the model and experiment conditions." |
| 6. Retrieval internals | Expand full-route trace for the QA request. | Dense/sparse/temporal/graph candidates, fusion/reranking, compressed context/source mapping, insufficiency reason if any. | "This shows where the evidence entered or disappeared." |
| 7. Planning/world/uncertainty | Inspect a full conversation or tool route in this story. | Plan/actions, symbolic predictions, available confidence signals, selected decision. | "These deterministic components expose intended actions and uncertainty. Their scores need empirical validation." |
| 8. Reflection | First show natural trigger behavior. In functional track only, inject a low-confidence/wrong-query condition with a visible label. | Advice, budget check, accepted/rejected correction, before/after query/evidence/output. | "This branch is conditional. The injected case proves the correction mechanism, not natural-model improvement." |
| 9. Controlled tool | Register a harmless local calculator/formatter using existing tool contracts. Permit only that tool. Demonstrate valid and blocked/invalid invocations. | Schema checks, policy audit, typed result, no external side effects. | "Only a registered, validated, allowlisted operation runs." |
| 10. Generation/validation | Show selected evidence labels in request and parsed citations in response. Force malformed output separately in functional track. | Actual generated response or explicit failure, mapped source IDs, no fabricated fallback. | "A failed provider/schema call remains a failure." |
| 11. State/maintenance | Show version increment and task-appropriate memory changes. Await the existing maintenance barrier. | Pending/completed/failed counts and derived memory/graph changes. | "Admission and completed background work are separate facts." |
| 12. Export | Save manifest, per-request typed responses, traces, evaluator records, comparison, test output, checksums. | One reproducible demo bundle with no secrets. | "Every claim shown on screen has a corresponding saved artifact." |
### 7.4 Fair comparisons: separate what changes
Comparison A, fixed-store retrieval/control: give simple RAG and full PRIMA identical ingested records and compatible backend/settings. Model-only remains the no-retrieval baseline. Its lack of private memory is the intended distinction. If a long-context baseline is desired, give it the same history explicitly and label it separately. This comparison isolates route-level differences more clearly than simultaneously changing memory admission.
Comparison B, historical memory formation: replay identical history using declared admission policies, then compare the resulting stores and later QA. This measures the combined effect of admission/maintenance/retrieval. Do not attribute its whole delta only to graph or affect.
Comparison C, component ablation: keep all else fixed and disable one component, such as affect modulation, graph retrieval, or reflection. Use development cases and freeze the final settings before held-out evaluation. Existing profiles are not automatically single-component ablations.
Keep model/revision, source IDs/order, seed, generation settings, context limit, retry policy, scorer, and environment fixed. Reset state/stores between variants to prevent earlier answers contaminating later ones. Use one dedicated runtime/store per principal for the demo. Record warm/cold model state when timing. [E05]
### 7.5 Comparison table to fill from actual runs
| Item | Model only | Simple RAG | Full PRIMA |
|---|---|---|---|
| Primary answer | PENDING | PENDING | PENDING |
| Outcome: answered/abstained/failed | PENDING | PENDING | PENDING |
| Exact match / token F1 | PENDING | PENDING | PENDING |
| Supporting-source recall | N/A, no retrieval | PENDING | PENDING |
| Final evidence/citations | N/A or explicitly supplied context | PENDING | PENDING |
| Retrieval calls / returned sources | Expected zero retrieval | PENDING | PENDING |
| Model calls / tokens | PENDING | PENDING | PENDING |
| Wall latency, including barrier if reported | PENDING | PENDING | PENDING |
| Reflection/corrections | Route excluded | Route dependent | PENDING |
| Maintenance admitted/completed/failed | Task/policy dependent | Task/policy dependent | PENDING |
The expected answer belongs to scoring. Every cell above must come from saved outputs rather than a manually scripted demonstration narrative.
### 7.6 Demo orchestration pseudocode
``text
freeze synthetic scenario and evaluator-owned expectations
record source/model/environment identities
for profile in [model_only, simple_rag, prima_full]:
create fresh isolated runtime, repository, and state
seed the declared evidence protocol consistently
execute identical QA request with fixed budgets/settings
await task-appropriate maintenance boundary
save full typed response and active backend diagnostics
score only after inference using evaluator-owned gold
run scenario-specific ingestion/replay/affect/tool requests
run labeled deterministic reflection and fault cases separately
reconcile planned, executed, not-executed, and skipped components
validate artifact coverage and redact secrets
``
### 7.7 Assertions required in the eventual runnable script
1. Unsupported routes/control overrides fail before unintended work.
2. Ingestion/replay does not call answer generation.
3. Model-only does not execute retrieval.
4. Simple RAG excludes temporal/graph responsibilities selected only by full routes.
5. Planned components reconcile with executed and not-executed components, and execution respects capabilities.
6. Returned citations map to the actual selected evidence.
7. Reflection respects correction budgets and records actual changes.
8. Tool requests do not accidentally invoke answer generation. Invalid/disallowed invocations remain blocked.
9. State versions and task-appropriate memory effects are observable.
10. Maintenance completes or reports failures explicitly before claiming a completed demo stage.
11. Provider/schema/store failures do not become invented success.
12. Gold expectations remain outside inference requests/prompts/telemetry.
Evidence scaffolding: runtime integration, release fault injection, correction tests, tool tests, maintenance barriers.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/tests/integration/test_runtime_pipeline.py
C:/PRIMA_next/tests/integration/test_release_readiness.py
C:/PRIMA_next/tests/workflow/test_phase06_correction_loop.py
C:/PRIMA_next/tests/test_action_tool_phase5.py
C:/PRIMA_next/tests/benchmarks/test_maintenance_barriers.py

## Slide 42
Single-sample history
PRIMA-NEXT
ID | Synthetic source
S1 | 1 Sep: Alex works on Project Atlas. Mira is Alex's mentor. Remember the prototype goal.
S2 | 3 Sep: Mira's office is in Pune. She reviews Atlas every Friday.
S3 | 5 Sep: Alex now prefers concise summaries rather than long explanations.
S4 | 6 Sep: Alex feels anxious because the prototype is unfinished.
S5 | 7 Sep: Local checks passed. Alex feels excited and relieved.
Notes: Single-sample history
## 7. Slide 7, part A: one-scenario demonstration and comparison
Status: proposed demo specification, not a completed demo run. The previous panel's suggestion is best satisfied with one connected scenario, several task-appropriate requests, and one exported evidence bundle. A single factual-QA request intentionally cannot exercise ingestion, conversation admission, emotion-only classification, and tool-only execution together.
### 7.1 Sample story
Use synthetic data so the demo can be shared without exposing personal information. Freeze the wording and stable source IDs before rehearsal.
| Source ID | Synthetic history/document |
|---|---|
| S1 | [2026-09-01] Alex: I am working on Project Atlas. Mira is my project mentor. Please remember my important goal: finish the Atlas prototype. |
| S2 | [2026-09-03] Mira's office is in Pune. Mira reviews Project Atlas every Friday. |
| S3 | [2026-09-05] Alex: I used to prefer long explanations. I now prefer concise summaries for Project Atlas. |
| S4 | [2026-09-06] Alex: I feel anxious about the Project Atlas review because the prototype is unfinished. |
| S5 | [2026-09-07] Alex: The Project Atlas prototype passed its local checks. I feel excited and relieved. |
| D1 | Distractor: Dev mentors Project Beacon from Mumbai. Project Beacon is unrelated to Project Atlas. |
| D2 | Distractor: An older Atlas travel brochure mentions Mumbai. It does not describe Alex's mentor. |
Primary comparison question: "Which city is Alex's Project Atlas mentor based in?"
Evaluator-owned expected answer: Pune, supported by the Alex - Mira link in S1 and Mira - Pune link in S2. Do not add this expected answer or supporting-source IDs to model request metadata. The source records themselves may be supplied as ordinary evidence. S3 - S5 support temporal/preference/affect demonstrations in the same story.
The current lexical sufficiency heuristic may reject this multi-hop wording despite relevant evidence. That is useful failure evidence. Record it, diagnose its stage, and avoid secretly simplifying only the PRIMA question to get a better answer.
### 7.2 Two demonstration tracks
Functional track: deterministic injected provider and controlled branch conditions prove execution plumbing. Clearly label provider responses and forced uncertainty as synthetic. Existing tests already use injected responses and low-confidence estimators. This track can show error handling even when a real endpoint is unavailable.
Quality track: run the same frozen sample using a configured real model and record actual outputs. Use matched generation settings and native scoring. This track can provide an illustrative baseline comparison, but one scenario is insufficient for a research claim.
Do not mix functional-track scripted answers into the real-model comparison table. A fake provider returning "Pune" does not show the model inferred the answer.
### 7.3 Demo sequence, visible outputs, and narration
| Step | Request / operation | What must be visible | What to say |
|---|---|---|---|
| 0. Freeze setup | Record source commit, dependency versions, sample hash, seed, active backends/model/revision. Use isolated demo stores. | A manifest with real/fake provider label, source IDs, settings. | "This is the exact configuration and input used in all comparisons." |
| 1. Invalid request | Attempt an unsupported task/profile pair and reserved-control metadata. | Validation rejection / typed rejected result, no unintended execution. | "The public boundary rejects incompatible routes and control overrides." |
| 2. Ingest history | Submit frozen records through DOCUMENT_INGESTION/INGESTION_ONLY for a fixed-store comparison. Separately replay history through HISTORICAL_REPLAY/PRIMA_FULL to show admission/state behavior. | Memory IDs, content provenance, task outcome, no LLM calls during ingestion/replay. | "Explicit ingestion and selective historical admission are different experiments." |
| 3. Affect | Process S4 then S5 using the same dedicated scenario session. Optionally classify one utterance through AFFECT_ONLY. | Label scores, PAD, temporal momentum/history, active classifier. | "These are text-derived emotional signals. Here is how the signal changes over time." |
| 4. Admission | Inspect scores/reasons from replay and an additional low-value synthetic turn. | Stored/rejected decision, threshold, component scores, before/after memory counts. | "Useful-memory selection is explicit. We report the actual outcome instead of assuming every turn is stored." |
| 5. Three-profile QA | Ask the identical primary question in fresh, equivalent runtime/store instances for each profile. | Output, abstention/failure, retrieved IDs, calls, latency, tokens. | "We change the profile while fixing the model and experiment conditions." |
| 6. Retrieval internals | Expand full-route trace for the QA request. | Dense/sparse/temporal/graph candidates, fusion/reranking, compressed context/source mapping, insufficiency reason if any. | "This shows where the evidence entered or disappeared." |
| 7. Planning/world/uncertainty | Inspect a full conversation or tool route in this story. | Plan/actions, symbolic predictions, available confidence signals, selected decision. | "These deterministic components expose intended actions and uncertainty. Their scores need empirical validation." |
| 8. Reflection | First show natural trigger behavior. In functional track only, inject a low-confidence/wrong-query condition with a visible label. | Advice, budget check, accepted/rejected correction, before/after query/evidence/output. | "This branch is conditional. The injected case proves the correction mechanism, not natural-model improvement." |
| 9. Controlled tool | Register a harmless local calculator/formatter using existing tool contracts. Permit only that tool. Demonstrate valid and blocked/invalid invocations. | Schema checks, policy audit, typed result, no external side effects. | "Only a registered, validated, allowlisted operation runs." |
| 10. Generation/validation | Show selected evidence labels in request and parsed citations in response. Force malformed output separately in functional track. | Actual generated response or explicit failure, mapped source IDs, no fabricated fallback. | "A failed provider/schema call remains a failure." |
| 11. State/maintenance | Show version increment and task-appropriate memory changes. Await the existing maintenance barrier. | Pending/completed/failed counts and derived memory/graph changes. | "Admission and completed background work are separate facts." |
| 12. Export | Save manifest, per-request typed responses, traces, evaluator records, comparison, test output, checksums. | One reproducible demo bundle with no secrets. | "Every claim shown on screen has a corresponding saved artifact." |
### 7.4 Fair comparisons: separate what changes
Comparison A, fixed-store retrieval/control: give simple RAG and full PRIMA identical ingested records and compatible backend/settings. Model-only remains the no-retrieval baseline. Its lack of private memory is the intended distinction. If a long-context baseline is desired, give it the same history explicitly and label it separately. This comparison isolates route-level differences more clearly than simultaneously changing memory admission.
Comparison B, historical memory formation: replay identical history using declared admission policies, then compare the resulting stores and later QA. This measures the combined effect of admission/maintenance/retrieval. Do not attribute its whole delta only to graph or affect.
Comparison C, component ablation: keep all else fixed and disable one component, such as affect modulation, graph retrieval, or reflection. Use development cases and freeze the final settings before held-out evaluation. Existing profiles are not automatically single-component ablations.
Keep model/revision, source IDs/order, seed, generation settings, context limit, retry policy, scorer, and environment fixed. Reset state/stores between variants to prevent earlier answers contaminating later ones. Use one dedicated runtime/store per principal for the demo. Record warm/cold model state when timing. [E05]
### 7.5 Comparison table to fill from actual runs
| Item | Model only | Simple RAG | Full PRIMA |
|---|---|---|---|
| Primary answer | PENDING | PENDING | PENDING |
| Outcome: answered/abstained/failed | PENDING | PENDING | PENDING |
| Exact match / token F1 | PENDING | PENDING | PENDING |
| Supporting-source recall | N/A, no retrieval | PENDING | PENDING |
| Final evidence/citations | N/A or explicitly supplied context | PENDING | PENDING |
| Retrieval calls / returned sources | Expected zero retrieval | PENDING | PENDING |
| Model calls / tokens | PENDING | PENDING | PENDING |
| Wall latency, including barrier if reported | PENDING | PENDING | PENDING |
| Reflection/corrections | Route excluded | Route dependent | PENDING |
| Maintenance admitted/completed/failed | Task/policy dependent | Task/policy dependent | PENDING |
The expected answer belongs to scoring. Every cell above must come from saved outputs rather than a manually scripted demonstration narrative.
### 7.6 Demo orchestration pseudocode
``text
freeze synthetic scenario and evaluator-owned expectations
record source/model/environment identities
for profile in [model_only, simple_rag, prima_full]:
create fresh isolated runtime, repository, and state
seed the declared evidence protocol consistently
execute identical QA request with fixed budgets/settings
await task-appropriate maintenance boundary
save full typed response and active backend diagnostics
score only after inference using evaluator-owned gold
run scenario-specific ingestion/replay/affect/tool requests
run labeled deterministic reflection and fault cases separately
reconcile planned, executed, not-executed, and skipped components
validate artifact coverage and redact secrets
``
### 7.7 Assertions required in the eventual runnable script
1. Unsupported routes/control overrides fail before unintended work.
2. Ingestion/replay does not call answer generation.
3. Model-only does not execute retrieval.
4. Simple RAG excludes temporal/graph responsibilities selected only by full routes.
5. Planned components reconcile with executed and not-executed components, and execution respects capabilities.
6. Returned citations map to the actual selected evidence.
7. Reflection respects correction budgets and records actual changes.
8. Tool requests do not accidentally invoke answer generation. Invalid/disallowed invocations remain blocked.
9. State versions and task-appropriate memory effects are observable.
10. Maintenance completes or reports failures explicitly before claiming a completed demo stage.
11. Provider/schema/store failures do not become invented success.
12. Gold expectations remain outside inference requests/prompts/telemetry.
Evidence scaffolding: runtime integration, release fault injection, correction tests, tool tests, maintenance barriers.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/tests/integration/test_runtime_pipeline.py
C:/PRIMA_next/tests/integration/test_release_readiness.py
C:/PRIMA_next/tests/workflow/test_phase06_correction_loop.py
C:/PRIMA_next/tests/test_action_tool_phase5.py
C:/PRIMA_next/tests/benchmarks/test_maintenance_barriers.py

## Slide 43
Demo question and distractors
PRIMA-NEXT
Question: "Which city is Alex's Project Atlas mentor based in?"
Evaluator-owned answer: Pune. Supporting relation chain: Alex has mentor Mira (S1), and Mira is based in Pune (S2).
Distractors mention Dev/Project Beacon in Mumbai and an unrelated Atlas travel brochure. The current lexical verifier may reject the multi-hop wording. Record that failure rather than altering only one profile's question.
Notes: Demo question and distractors
## 7. Slide 7, part A: one-scenario demonstration and comparison
Status: proposed demo specification, not a completed demo run. The previous panel's suggestion is best satisfied with one connected scenario, several task-appropriate requests, and one exported evidence bundle. A single factual-QA request intentionally cannot exercise ingestion, conversation admission, emotion-only classification, and tool-only execution together.
### 7.1 Sample story
Use synthetic data so the demo can be shared without exposing personal information. Freeze the wording and stable source IDs before rehearsal.
| Source ID | Synthetic history/document |
|---|---|
| S1 | [2026-09-01] Alex: I am working on Project Atlas. Mira is my project mentor. Please remember my important goal: finish the Atlas prototype. |
| S2 | [2026-09-03] Mira's office is in Pune. Mira reviews Project Atlas every Friday. |
| S3 | [2026-09-05] Alex: I used to prefer long explanations. I now prefer concise summaries for Project Atlas. |
| S4 | [2026-09-06] Alex: I feel anxious about the Project Atlas review because the prototype is unfinished. |
| S5 | [2026-09-07] Alex: The Project Atlas prototype passed its local checks. I feel excited and relieved. |
| D1 | Distractor: Dev mentors Project Beacon from Mumbai. Project Beacon is unrelated to Project Atlas. |
| D2 | Distractor: An older Atlas travel brochure mentions Mumbai. It does not describe Alex's mentor. |
Primary comparison question: "Which city is Alex's Project Atlas mentor based in?"
Evaluator-owned expected answer: Pune, supported by the Alex - Mira link in S1 and Mira - Pune link in S2. Do not add this expected answer or supporting-source IDs to model request metadata. The source records themselves may be supplied as ordinary evidence. S3 - S5 support temporal/preference/affect demonstrations in the same story.
The current lexical sufficiency heuristic may reject this multi-hop wording despite relevant evidence. That is useful failure evidence. Record it, diagnose its stage, and avoid secretly simplifying only the PRIMA question to get a better answer.
### 7.2 Two demonstration tracks
Functional track: deterministic injected provider and controlled branch conditions prove execution plumbing. Clearly label provider responses and forced uncertainty as synthetic. Existing tests already use injected responses and low-confidence estimators. This track can show error handling even when a real endpoint is unavailable.
Quality track: run the same frozen sample using a configured real model and record actual outputs. Use matched generation settings and native scoring. This track can provide an illustrative baseline comparison, but one scenario is insufficient for a research claim.
Do not mix functional-track scripted answers into the real-model comparison table. A fake provider returning "Pune" does not show the model inferred the answer.
### 7.3 Demo sequence, visible outputs, and narration
| Step | Request / operation | What must be visible | What to say |
|---|---|---|---|
| 0. Freeze setup | Record source commit, dependency versions, sample hash, seed, active backends/model/revision. Use isolated demo stores. | A manifest with real/fake provider label, source IDs, settings. | "This is the exact configuration and input used in all comparisons." |
| 1. Invalid request | Attempt an unsupported task/profile pair and reserved-control metadata. | Validation rejection / typed rejected result, no unintended execution. | "The public boundary rejects incompatible routes and control overrides." |
| 2. Ingest history | Submit frozen records through DOCUMENT_INGESTION/INGESTION_ONLY for a fixed-store comparison. Separately replay history through HISTORICAL_REPLAY/PRIMA_FULL to show admission/state behavior. | Memory IDs, content provenance, task outcome, no LLM calls during ingestion/replay. | "Explicit ingestion and selective historical admission are different experiments." |
| 3. Affect | Process S4 then S5 using the same dedicated scenario session. Optionally classify one utterance through AFFECT_ONLY. | Label scores, PAD, temporal momentum/history, active classifier. | "These are text-derived emotional signals. Here is how the signal changes over time." |
| 4. Admission | Inspect scores/reasons from replay and an additional low-value synthetic turn. | Stored/rejected decision, threshold, component scores, before/after memory counts. | "Useful-memory selection is explicit. We report the actual outcome instead of assuming every turn is stored." |
| 5. Three-profile QA | Ask the identical primary question in fresh, equivalent runtime/store instances for each profile. | Output, abstention/failure, retrieved IDs, calls, latency, tokens. | "We change the profile while fixing the model and experiment conditions." |
| 6. Retrieval internals | Expand full-route trace for the QA request. | Dense/sparse/temporal/graph candidates, fusion/reranking, compressed context/source mapping, insufficiency reason if any. | "This shows where the evidence entered or disappeared." |
| 7. Planning/world/uncertainty | Inspect a full conversation or tool route in this story. | Plan/actions, symbolic predictions, available confidence signals, selected decision. | "These deterministic components expose intended actions and uncertainty. Their scores need empirical validation." |
| 8. Reflection | First show natural trigger behavior. In functional track only, inject a low-confidence/wrong-query condition with a visible label. | Advice, budget check, accepted/rejected correction, before/after query/evidence/output. | "This branch is conditional. The injected case proves the correction mechanism, not natural-model improvement." |
| 9. Controlled tool | Register a harmless local calculator/formatter using existing tool contracts. Permit only that tool. Demonstrate valid and blocked/invalid invocations. | Schema checks, policy audit, typed result, no external side effects. | "Only a registered, validated, allowlisted operation runs." |
| 10. Generation/validation | Show selected evidence labels in request and parsed citations in response. Force malformed output separately in functional track. | Actual generated response or explicit failure, mapped source IDs, no fabricated fallback. | "A failed provider/schema call remains a failure." |
| 11. State/maintenance | Show version increment and task-appropriate memory changes. Await the existing maintenance barrier. | Pending/completed/failed counts and derived memory/graph changes. | "Admission and completed background work are separate facts." |
| 12. Export | Save manifest, per-request typed responses, traces, evaluator records, comparison, test output, checksums. | One reproducible demo bundle with no secrets. | "Every claim shown on screen has a corresponding saved artifact." |
### 7.4 Fair comparisons: separate what changes
Comparison A, fixed-store retrieval/control: give simple RAG and full PRIMA identical ingested records and compatible backend/settings. Model-only remains the no-retrieval baseline. Its lack of private memory is the intended distinction. If a long-context baseline is desired, give it the same history explicitly and label it separately. This comparison isolates route-level differences more clearly than simultaneously changing memory admission.
Comparison B, historical memory formation: replay identical history using declared admission policies, then compare the resulting stores and later QA. This measures the combined effect of admission/maintenance/retrieval. Do not attribute its whole delta only to graph or affect.
Comparison C, component ablation: keep all else fixed and disable one component, such as affect modulation, graph retrieval, or reflection. Use development cases and freeze the final settings before held-out evaluation. Existing profiles are not automatically single-component ablations.
Keep model/revision, source IDs/order, seed, generation settings, context limit, retry policy, scorer, and environment fixed. Reset state/stores between variants to prevent earlier answers contaminating later ones. Use one dedicated runtime/store per principal for the demo. Record warm/cold model state when timing. [E05]
### 7.5 Comparison table to fill from actual runs
| Item | Model only | Simple RAG | Full PRIMA |
|---|---|---|---|
| Primary answer | PENDING | PENDING | PENDING |
| Outcome: answered/abstained/failed | PENDING | PENDING | PENDING |
| Exact match / token F1 | PENDING | PENDING | PENDING |
| Supporting-source recall | N/A, no retrieval | PENDING | PENDING |
| Final evidence/citations | N/A or explicitly supplied context | PENDING | PENDING |
| Retrieval calls / returned sources | Expected zero retrieval | PENDING | PENDING |
| Model calls / tokens | PENDING | PENDING | PENDING |
| Wall latency, including barrier if reported | PENDING | PENDING | PENDING |
| Reflection/corrections | Route excluded | Route dependent | PENDING |
| Maintenance admitted/completed/failed | Task/policy dependent | Task/policy dependent | PENDING |
The expected answer belongs to scoring. Every cell above must come from saved outputs rather than a manually scripted demonstration narrative.
### 7.6 Demo orchestration pseudocode
``text
freeze synthetic scenario and evaluator-owned expectations
record source/model/environment identities
for profile in [model_only, simple_rag, prima_full]:
create fresh isolated runtime, repository, and state
seed the declared evidence protocol consistently
execute identical QA request with fixed budgets/settings
await task-appropriate maintenance boundary
save full typed response and active backend diagnostics
score only after inference using evaluator-owned gold
run scenario-specific ingestion/replay/affect/tool requests
run labeled deterministic reflection and fault cases separately
reconcile planned, executed, not-executed, and skipped components
validate artifact coverage and redact secrets
``
### 7.7 Assertions required in the eventual runnable script
1. Unsupported routes/control overrides fail before unintended work.
2. Ingestion/replay does not call answer generation.
3. Model-only does not execute retrieval.
4. Simple RAG excludes temporal/graph responsibilities selected only by full routes.
5. Planned components reconcile with executed and not-executed components, and execution respects capabilities.
6. Returned citations map to the actual selected evidence.
7. Reflection respects correction budgets and records actual changes.
8. Tool requests do not accidentally invoke answer generation. Invalid/disallowed invocations remain blocked.
9. State versions and task-appropriate memory effects are observable.
10. Maintenance completes or reports failures explicitly before claiming a completed demo stage.
11. Provider/schema/store failures do not become invented success.
12. Gold expectations remain outside inference requests/prompts/telemetry.
Evidence scaffolding: runtime integration, release fault injection, correction tests, tool tests, maintenance barriers.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/tests/integration/test_runtime_pipeline.py
C:/PRIMA_next/tests/integration/test_release_readiness.py
C:/PRIMA_next/tests/workflow/test_phase06_correction_loop.py
C:/PRIMA_next/tests/test_action_tool_phase5.py
C:/PRIMA_next/tests/benchmarks/test_maintenance_barriers.py

## Slide 44
Demo sequence: preparation and memory (1/2)
PRIMA-NEXT
Step | Request / operation | Visible evidence
0. Setup | Freeze commit, sample, seed, backends/model | Identity manifest and isolated stores
1. Rejection | Invalid route / reserved control field | Rejection before unintended work
2. History | Ingest fixed store, replay separately | IDs/provenance, no generated reply
3. Affect | Process S4 then S5 | Labels, PAD, momentum/history
Notes: Demo sequence: preparation and memory (1/2)
## 7. Slide 7, part A: one-scenario demonstration and comparison
Status: proposed demo specification, not a completed demo run. The previous panel's suggestion is best satisfied with one connected scenario, several task-appropriate requests, and one exported evidence bundle. A single factual-QA request intentionally cannot exercise ingestion, conversation admission, emotion-only classification, and tool-only execution together.
### 7.1 Sample story
Use synthetic data so the demo can be shared without exposing personal information. Freeze the wording and stable source IDs before rehearsal.
| Source ID | Synthetic history/document |
|---|---|
| S1 | [2026-09-01] Alex: I am working on Project Atlas. Mira is my project mentor. Please remember my important goal: finish the Atlas prototype. |
| S2 | [2026-09-03] Mira's office is in Pune. Mira reviews Project Atlas every Friday. |
| S3 | [2026-09-05] Alex: I used to prefer long explanations. I now prefer concise summaries for Project Atlas. |
| S4 | [2026-09-06] Alex: I feel anxious about the Project Atlas review because the prototype is unfinished. |
| S5 | [2026-09-07] Alex: The Project Atlas prototype passed its local checks. I feel excited and relieved. |
| D1 | Distractor: Dev mentors Project Beacon from Mumbai. Project Beacon is unrelated to Project Atlas. |
| D2 | Distractor: An older Atlas travel brochure mentions Mumbai. It does not describe Alex's mentor. |
Primary comparison question: "Which city is Alex's Project Atlas mentor based in?"
Evaluator-owned expected answer: Pune, supported by the Alex - Mira link in S1 and Mira - Pune link in S2. Do not add this expected answer or supporting-source IDs to model request metadata. The source records themselves may be supplied as ordinary evidence. S3 - S5 support temporal/preference/affect demonstrations in the same story.
The current lexical sufficiency heuristic may reject this multi-hop wording despite relevant evidence. That is useful failure evidence. Record it, diagnose its stage, and avoid secretly simplifying only the PRIMA question to get a better answer.
### 7.2 Two demonstration tracks
Functional track: deterministic injected provider and controlled branch conditions prove execution plumbing. Clearly label provider responses and forced uncertainty as synthetic. Existing tests already use injected responses and low-confidence estimators. This track can show error handling even when a real endpoint is unavailable.
Quality track: run the same frozen sample using a configured real model and record actual outputs. Use matched generation settings and native scoring. This track can provide an illustrative baseline comparison, but one scenario is insufficient for a research claim.
Do not mix functional-track scripted answers into the real-model comparison table. A fake provider returning "Pune" does not show the model inferred the answer.
### 7.3 Demo sequence, visible outputs, and narration
| Step | Request / operation | What must be visible | What to say |
|---|---|---|---|
| 0. Freeze setup | Record source commit, dependency versions, sample hash, seed, active backends/model/revision. Use isolated demo stores. | A manifest with real/fake provider label, source IDs, settings. | "This is the exact configuration and input used in all comparisons." |
| 1. Invalid request | Attempt an unsupported task/profile pair and reserved-control metadata. | Validation rejection / typed rejected result, no unintended execution. | "The public boundary rejects incompatible routes and control overrides." |
| 2. Ingest history | Submit frozen records through DOCUMENT_INGESTION/INGESTION_ONLY for a fixed-store comparison. Separately replay history through HISTORICAL_REPLAY/PRIMA_FULL to show admission/state behavior. | Memory IDs, content provenance, task outcome, no LLM calls during ingestion/replay. | "Explicit ingestion and selective historical admission are different experiments." |
| 3. Affect | Process S4 then S5 using the same dedicated scenario session. Optionally classify one utterance through AFFECT_ONLY. | Label scores, PAD, temporal momentum/history, active classifier. | "These are text-derived emotional signals. Here is how the signal changes over time." |
| 4. Admission | Inspect scores/reasons from replay and an additional low-value synthetic turn. | Stored/rejected decision, threshold, component scores, before/after memory counts. | "Useful-memory selection is explicit. We report the actual outcome instead of assuming every turn is stored." |
| 5. Three-profile QA | Ask the identical primary question in fresh, equivalent runtime/store instances for each profile. | Output, abstention/failure, retrieved IDs, calls, latency, tokens. | "We change the profile while fixing the model and experiment conditions." |
| 6. Retrieval internals | Expand full-route trace for the QA request. | Dense/sparse/temporal/graph candidates, fusion/reranking, compressed context/source mapping, insufficiency reason if any. | "This shows where the evidence entered or disappeared." |
| 7. Planning/world/uncertainty | Inspect a full conversation or tool route in this story. | Plan/actions, symbolic predictions, available confidence signals, selected decision. | "These deterministic components expose intended actions and uncertainty. Their scores need empirical validation." |
| 8. Reflection | First show natural trigger behavior. In functional track only, inject a low-confidence/wrong-query condition with a visible label. | Advice, budget check, accepted/rejected correction, before/after query/evidence/output. | "This branch is conditional. The injected case proves the correction mechanism, not natural-model improvement." |
| 9. Controlled tool | Register a harmless local calculator/formatter using existing tool contracts. Permit only that tool. Demonstrate valid and blocked/invalid invocations. | Schema checks, policy audit, typed result, no external side effects. | "Only a registered, validated, allowlisted operation runs." |
| 10. Generation/validation | Show selected evidence labels in request and parsed citations in response. Force malformed output separately in functional track. | Actual generated response or explicit failure, mapped source IDs, no fabricated fallback. | "A failed provider/schema call remains a failure." |
| 11. State/maintenance | Show version increment and task-appropriate memory changes. Await the existing maintenance barrier. | Pending/completed/failed counts and derived memory/graph changes. | "Admission and completed background work are separate facts." |
| 12. Export | Save manifest, per-request typed responses, traces, evaluator records, comparison, test output, checksums. | One reproducible demo bundle with no secrets. | "Every claim shown on screen has a corresponding saved artifact." |
### 7.4 Fair comparisons: separate what changes
Comparison A, fixed-store retrieval/control: give simple RAG and full PRIMA identical ingested records and compatible backend/settings. Model-only remains the no-retrieval baseline. Its lack of private memory is the intended distinction. If a long-context baseline is desired, give it the same history explicitly and label it separately. This comparison isolates route-level differences more clearly than simultaneously changing memory admission.
Comparison B, historical memory formation: replay identical history using declared admission policies, then compare the resulting stores and later QA. This measures the combined effect of admission/maintenance/retrieval. Do not attribute its whole delta only to graph or affect.
Comparison C, component ablation: keep all else fixed and disable one component, such as affect modulation, graph retrieval, or reflection. Use development cases and freeze the final settings before held-out evaluation. Existing profiles are not automatically single-component ablations.
Keep model/revision, source IDs/order, seed, generation settings, context limit, retry policy, scorer, and environment fixed. Reset state/stores between variants to prevent earlier answers contaminating later ones. Use one dedicated runtime/store per principal for the demo. Record warm/cold model state when timing. [E05]
### 7.5 Comparison table to fill from actual runs
| Item | Model only | Simple RAG | Full PRIMA |
|---|---|---|---|
| Primary answer | PENDING | PENDING | PENDING |
| Outcome: answered/abstained/failed | PENDING | PENDING | PENDING |
| Exact match / token F1 | PENDING | PENDING | PENDING |
| Supporting-source recall | N/A, no retrieval | PENDING | PENDING |
| Final evidence/citations | N/A or explicitly supplied context | PENDING | PENDING |
| Retrieval calls / returned sources | Expected zero retrieval | PENDING | PENDING |
| Model calls / tokens | PENDING | PENDING | PENDING |
| Wall latency, including barrier if reported | PENDING | PENDING | PENDING |
| Reflection/corrections | Route excluded | Route dependent | PENDING |
| Maintenance admitted/completed/failed | Task/policy dependent | Task/policy dependent | PENDING |
The expected answer belongs to scoring. Every cell above must come from saved outputs rather than a manually scripted demonstration narrative.
### 7.6 Demo orchestration pseudocode
``text
freeze synthetic scenario and evaluator-owned expectations
record source/model/environment identities
for profile in [model_only, simple_rag, prima_full]:
create fresh isolated runtime, repository, and state
seed the declared evidence protocol consistently
execute identical QA request with fixed budgets/settings
await task-appropriate maintenance boundary
save full typed response and active backend diagnostics
score only after inference using evaluator-owned gold
run scenario-specific ingestion/replay/affect/tool requests
run labeled deterministic reflection and fault cases separately
reconcile planned, executed, not-executed, and skipped components
validate artifact coverage and redact secrets
``
### 7.7 Assertions required in the eventual runnable script
1. Unsupported routes/control overrides fail before unintended work.
2. Ingestion/replay does not call answer generation.
3. Model-only does not execute retrieval.
4. Simple RAG excludes temporal/graph responsibilities selected only by full routes.
5. Planned components reconcile with executed and not-executed components, and execution respects capabilities.
6. Returned citations map to the actual selected evidence.
7. Reflection respects correction budgets and records actual changes.
8. Tool requests do not accidentally invoke answer generation. Invalid/disallowed invocations remain blocked.
9. State versions and task-appropriate memory effects are observable.
10. Maintenance completes or reports failures explicitly before claiming a completed demo stage.
11. Provider/schema/store failures do not become invented success.
12. Gold expectations remain outside inference requests/prompts/telemetry.
Evidence scaffolding: runtime integration, release fault injection, correction tests, tool tests, maintenance barriers.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/tests/integration/test_runtime_pipeline.py
C:/PRIMA_next/tests/integration/test_release_readiness.py
C:/PRIMA_next/tests/workflow/test_phase06_correction_loop.py
C:/PRIMA_next/tests/test_action_tool_phase5.py
C:/PRIMA_next/tests/benchmarks/test_maintenance_barriers.py

## Slide 45
Demo sequence: preparation and memory (2/2)
PRIMA-NEXT
Step | Request / operation | Visible evidence
4. Admission | Inspect important and low-value turns | Score, threshold and store decision
Notes: Demo sequence: preparation and memory (2/2)
## 7. Slide 7, part A: one-scenario demonstration and comparison
Status: proposed demo specification, not a completed demo run. The previous panel's suggestion is best satisfied with one connected scenario, several task-appropriate requests, and one exported evidence bundle. A single factual-QA request intentionally cannot exercise ingestion, conversation admission, emotion-only classification, and tool-only execution together.
### 7.1 Sample story
Use synthetic data so the demo can be shared without exposing personal information. Freeze the wording and stable source IDs before rehearsal.
| Source ID | Synthetic history/document |
|---|---|
| S1 | [2026-09-01] Alex: I am working on Project Atlas. Mira is my project mentor. Please remember my important goal: finish the Atlas prototype. |
| S2 | [2026-09-03] Mira's office is in Pune. Mira reviews Project Atlas every Friday. |
| S3 | [2026-09-05] Alex: I used to prefer long explanations. I now prefer concise summaries for Project Atlas. |
| S4 | [2026-09-06] Alex: I feel anxious about the Project Atlas review because the prototype is unfinished. |
| S5 | [2026-09-07] Alex: The Project Atlas prototype passed its local checks. I feel excited and relieved. |
| D1 | Distractor: Dev mentors Project Beacon from Mumbai. Project Beacon is unrelated to Project Atlas. |
| D2 | Distractor: An older Atlas travel brochure mentions Mumbai. It does not describe Alex's mentor. |
Primary comparison question: "Which city is Alex's Project Atlas mentor based in?"
Evaluator-owned expected answer: Pune, supported by the Alex - Mira link in S1 and Mira - Pune link in S2. Do not add this expected answer or supporting-source IDs to model request metadata. The source records themselves may be supplied as ordinary evidence. S3 - S5 support temporal/preference/affect demonstrations in the same story.
The current lexical sufficiency heuristic may reject this multi-hop wording despite relevant evidence. That is useful failure evidence. Record it, diagnose its stage, and avoid secretly simplifying only the PRIMA question to get a better answer.
### 7.2 Two demonstration tracks
Functional track: deterministic injected provider and controlled branch conditions prove execution plumbing. Clearly label provider responses and forced uncertainty as synthetic. Existing tests already use injected responses and low-confidence estimators. This track can show error handling even when a real endpoint is unavailable.
Quality track: run the same frozen sample using a configured real model and record actual outputs. Use matched generation settings and native scoring. This track can provide an illustrative baseline comparison, but one scenario is insufficient for a research claim.
Do not mix functional-track scripted answers into the real-model comparison table. A fake provider returning "Pune" does not show the model inferred the answer.
### 7.3 Demo sequence, visible outputs, and narration
| Step | Request / operation | What must be visible | What to say |
|---|---|---|---|
| 0. Freeze setup | Record source commit, dependency versions, sample hash, seed, active backends/model/revision. Use isolated demo stores. | A manifest with real/fake provider label, source IDs, settings. | "This is the exact configuration and input used in all comparisons." |
| 1. Invalid request | Attempt an unsupported task/profile pair and reserved-control metadata. | Validation rejection / typed rejected result, no unintended execution. | "The public boundary rejects incompatible routes and control overrides." |
| 2. Ingest history | Submit frozen records through DOCUMENT_INGESTION/INGESTION_ONLY for a fixed-store comparison. Separately replay history through HISTORICAL_REPLAY/PRIMA_FULL to show admission/state behavior. | Memory IDs, content provenance, task outcome, no LLM calls during ingestion/replay. | "Explicit ingestion and selective historical admission are different experiments." |
| 3. Affect | Process S4 then S5 using the same dedicated scenario session. Optionally classify one utterance through AFFECT_ONLY. | Label scores, PAD, temporal momentum/history, active classifier. | "These are text-derived emotional signals. Here is how the signal changes over time." |
| 4. Admission | Inspect scores/reasons from replay and an additional low-value synthetic turn. | Stored/rejected decision, threshold, component scores, before/after memory counts. | "Useful-memory selection is explicit. We report the actual outcome instead of assuming every turn is stored." |
| 5. Three-profile QA | Ask the identical primary question in fresh, equivalent runtime/store instances for each profile. | Output, abstention/failure, retrieved IDs, calls, latency, tokens. | "We change the profile while fixing the model and experiment conditions." |
| 6. Retrieval internals | Expand full-route trace for the QA request. | Dense/sparse/temporal/graph candidates, fusion/reranking, compressed context/source mapping, insufficiency reason if any. | "This shows where the evidence entered or disappeared." |
| 7. Planning/world/uncertainty | Inspect a full conversation or tool route in this story. | Plan/actions, symbolic predictions, available confidence signals, selected decision. | "These deterministic components expose intended actions and uncertainty. Their scores need empirical validation." |
| 8. Reflection | First show natural trigger behavior. In functional track only, inject a low-confidence/wrong-query condition with a visible label. | Advice, budget check, accepted/rejected correction, before/after query/evidence/output. | "This branch is conditional. The injected case proves the correction mechanism, not natural-model improvement." |
| 9. Controlled tool | Register a harmless local calculator/formatter using existing tool contracts. Permit only that tool. Demonstrate valid and blocked/invalid invocations. | Schema checks, policy audit, typed result, no external side effects. | "Only a registered, validated, allowlisted operation runs." |
| 10. Generation/validation | Show selected evidence labels in request and parsed citations in response. Force malformed output separately in functional track. | Actual generated response or explicit failure, mapped source IDs, no fabricated fallback. | "A failed provider/schema call remains a failure." |
| 11. State/maintenance | Show version increment and task-appropriate memory changes. Await the existing maintenance barrier. | Pending/completed/failed counts and derived memory/graph changes. | "Admission and completed background work are separate facts." |
| 12. Export | Save manifest, per-request typed responses, traces, evaluator records, comparison, test output, checksums. | One reproducible demo bundle with no secrets. | "Every claim shown on screen has a corresponding saved artifact." |
### 7.4 Fair comparisons: separate what changes
Comparison A, fixed-store retrieval/control: give simple RAG and full PRIMA identical ingested records and compatible backend/settings. Model-only remains the no-retrieval baseline. Its lack of private memory is the intended distinction. If a long-context baseline is desired, give it the same history explicitly and label it separately. This comparison isolates route-level differences more clearly than simultaneously changing memory admission.
Comparison B, historical memory formation: replay identical history using declared admission policies, then compare the resulting stores and later QA. This measures the combined effect of admission/maintenance/retrieval. Do not attribute its whole delta only to graph or affect.
Comparison C, component ablation: keep all else fixed and disable one component, such as affect modulation, graph retrieval, or reflection. Use development cases and freeze the final settings before held-out evaluation. Existing profiles are not automatically single-component ablations.
Keep model/revision, source IDs/order, seed, generation settings, context limit, retry policy, scorer, and environment fixed. Reset state/stores between variants to prevent earlier answers contaminating later ones. Use one dedicated runtime/store per principal for the demo. Record warm/cold model state when timing. [E05]
### 7.5 Comparison table to fill from actual runs
| Item | Model only | Simple RAG | Full PRIMA |
|---|---|---|---|
| Primary answer | PENDING | PENDING | PENDING |
| Outcome: answered/abstained/failed | PENDING | PENDING | PENDING |
| Exact match / token F1 | PENDING | PENDING | PENDING |
| Supporting-source recall | N/A, no retrieval | PENDING | PENDING |
| Final evidence/citations | N/A or explicitly supplied context | PENDING | PENDING |
| Retrieval calls / returned sources | Expected zero retrieval | PENDING | PENDING |
| Model calls / tokens | PENDING | PENDING | PENDING |
| Wall latency, including barrier if reported | PENDING | PENDING | PENDING |
| Reflection/corrections | Route excluded | Route dependent | PENDING |
| Maintenance admitted/completed/failed | Task/policy dependent | Task/policy dependent | PENDING |
The expected answer belongs to scoring. Every cell above must come from saved outputs rather than a manually scripted demonstration narrative.
### 7.6 Demo orchestration pseudocode
``text
freeze synthetic scenario and evaluator-owned expectations
record source/model/environment identities
for profile in [model_only, simple_rag, prima_full]:
create fresh isolated runtime, repository, and state
seed the declared evidence protocol consistently
execute identical QA request with fixed budgets/settings
await task-appropriate maintenance boundary
save full typed response and active backend diagnostics
score only after inference using evaluator-owned gold
run scenario-specific ingestion/replay/affect/tool requests
run labeled deterministic reflection and fault cases separately
reconcile planned, executed, not-executed, and skipped components
validate artifact coverage and redact secrets
``
### 7.7 Assertions required in the eventual runnable script
1. Unsupported routes/control overrides fail before unintended work.
2. Ingestion/replay does not call answer generation.
3. Model-only does not execute retrieval.
4. Simple RAG excludes temporal/graph responsibilities selected only by full routes.
5. Planned components reconcile with executed and not-executed components, and execution respects capabilities.
6. Returned citations map to the actual selected evidence.
7. Reflection respects correction budgets and records actual changes.
8. Tool requests do not accidentally invoke answer generation. Invalid/disallowed invocations remain blocked.
9. State versions and task-appropriate memory effects are observable.
10. Maintenance completes or reports failures explicitly before claiming a completed demo stage.
11. Provider/schema/store failures do not become invented success.
12. Gold expectations remain outside inference requests/prompts/telemetry.
Evidence scaffolding: runtime integration, release fault injection, correction tests, tool tests, maintenance barriers.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/tests/integration/test_runtime_pipeline.py
C:/PRIMA_next/tests/integration/test_release_readiness.py
C:/PRIMA_next/tests/workflow/test_phase06_correction_loop.py
C:/PRIMA_next/tests/test_action_tool_phase5.py
C:/PRIMA_next/tests/benchmarks/test_maintenance_barriers.py

## Slide 46
Demo sequence: reasoning and actions (1/2)
PRIMA-NEXT
Step | Request / operation | Visible evidence
5. Paired QA | Same question in fresh profile instances | Answer/abstention, evidence, calls/cost
6. Retrieval | Expand full-route trace | Candidates, fusion, rerank, context loss
7. Cognitive | Inspect full conversation/tool route | Plan, symbolic prediction, decision
8. Reflection | Natural trigger, then labeled injection | Advice, budget and before/after state
Notes: Demo sequence: reasoning and actions (1/2)
## 7. Slide 7, part A: one-scenario demonstration and comparison
Status: proposed demo specification, not a completed demo run. The previous panel's suggestion is best satisfied with one connected scenario, several task-appropriate requests, and one exported evidence bundle. A single factual-QA request intentionally cannot exercise ingestion, conversation admission, emotion-only classification, and tool-only execution together.
### 7.1 Sample story
Use synthetic data so the demo can be shared without exposing personal information. Freeze the wording and stable source IDs before rehearsal.
| Source ID | Synthetic history/document |
|---|---|
| S1 | [2026-09-01] Alex: I am working on Project Atlas. Mira is my project mentor. Please remember my important goal: finish the Atlas prototype. |
| S2 | [2026-09-03] Mira's office is in Pune. Mira reviews Project Atlas every Friday. |
| S3 | [2026-09-05] Alex: I used to prefer long explanations. I now prefer concise summaries for Project Atlas. |
| S4 | [2026-09-06] Alex: I feel anxious about the Project Atlas review because the prototype is unfinished. |
| S5 | [2026-09-07] Alex: The Project Atlas prototype passed its local checks. I feel excited and relieved. |
| D1 | Distractor: Dev mentors Project Beacon from Mumbai. Project Beacon is unrelated to Project Atlas. |
| D2 | Distractor: An older Atlas travel brochure mentions Mumbai. It does not describe Alex's mentor. |
Primary comparison question: "Which city is Alex's Project Atlas mentor based in?"
Evaluator-owned expected answer: Pune, supported by the Alex - Mira link in S1 and Mira - Pune link in S2. Do not add this expected answer or supporting-source IDs to model request metadata. The source records themselves may be supplied as ordinary evidence. S3 - S5 support temporal/preference/affect demonstrations in the same story.
The current lexical sufficiency heuristic may reject this multi-hop wording despite relevant evidence. That is useful failure evidence. Record it, diagnose its stage, and avoid secretly simplifying only the PRIMA question to get a better answer.
### 7.2 Two demonstration tracks
Functional track: deterministic injected provider and controlled branch conditions prove execution plumbing. Clearly label provider responses and forced uncertainty as synthetic. Existing tests already use injected responses and low-confidence estimators. This track can show error handling even when a real endpoint is unavailable.
Quality track: run the same frozen sample using a configured real model and record actual outputs. Use matched generation settings and native scoring. This track can provide an illustrative baseline comparison, but one scenario is insufficient for a research claim.
Do not mix functional-track scripted answers into the real-model comparison table. A fake provider returning "Pune" does not show the model inferred the answer.
### 7.3 Demo sequence, visible outputs, and narration
| Step | Request / operation | What must be visible | What to say |
|---|---|---|---|
| 0. Freeze setup | Record source commit, dependency versions, sample hash, seed, active backends/model/revision. Use isolated demo stores. | A manifest with real/fake provider label, source IDs, settings. | "This is the exact configuration and input used in all comparisons." |
| 1. Invalid request | Attempt an unsupported task/profile pair and reserved-control metadata. | Validation rejection / typed rejected result, no unintended execution. | "The public boundary rejects incompatible routes and control overrides." |
| 2. Ingest history | Submit frozen records through DOCUMENT_INGESTION/INGESTION_ONLY for a fixed-store comparison. Separately replay history through HISTORICAL_REPLAY/PRIMA_FULL to show admission/state behavior. | Memory IDs, content provenance, task outcome, no LLM calls during ingestion/replay. | "Explicit ingestion and selective historical admission are different experiments." |
| 3. Affect | Process S4 then S5 using the same dedicated scenario session. Optionally classify one utterance through AFFECT_ONLY. | Label scores, PAD, temporal momentum/history, active classifier. | "These are text-derived emotional signals. Here is how the signal changes over time." |
| 4. Admission | Inspect scores/reasons from replay and an additional low-value synthetic turn. | Stored/rejected decision, threshold, component scores, before/after memory counts. | "Useful-memory selection is explicit. We report the actual outcome instead of assuming every turn is stored." |
| 5. Three-profile QA | Ask the identical primary question in fresh, equivalent runtime/store instances for each profile. | Output, abstention/failure, retrieved IDs, calls, latency, tokens. | "We change the profile while fixing the model and experiment conditions." |
| 6. Retrieval internals | Expand full-route trace for the QA request. | Dense/sparse/temporal/graph candidates, fusion/reranking, compressed context/source mapping, insufficiency reason if any. | "This shows where the evidence entered or disappeared." |
| 7. Planning/world/uncertainty | Inspect a full conversation or tool route in this story. | Plan/actions, symbolic predictions, available confidence signals, selected decision. | "These deterministic components expose intended actions and uncertainty. Their scores need empirical validation." |
| 8. Reflection | First show natural trigger behavior. In functional track only, inject a low-confidence/wrong-query condition with a visible label. | Advice, budget check, accepted/rejected correction, before/after query/evidence/output. | "This branch is conditional. The injected case proves the correction mechanism, not natural-model improvement." |
| 9. Controlled tool | Register a harmless local calculator/formatter using existing tool contracts. Permit only that tool. Demonstrate valid and blocked/invalid invocations. | Schema checks, policy audit, typed result, no external side effects. | "Only a registered, validated, allowlisted operation runs." |
| 10. Generation/validation | Show selected evidence labels in request and parsed citations in response. Force malformed output separately in functional track. | Actual generated response or explicit failure, mapped source IDs, no fabricated fallback. | "A failed provider/schema call remains a failure." |
| 11. State/maintenance | Show version increment and task-appropriate memory changes. Await the existing maintenance barrier. | Pending/completed/failed counts and derived memory/graph changes. | "Admission and completed background work are separate facts." |
| 12. Export | Save manifest, per-request typed responses, traces, evaluator records, comparison, test output, checksums. | One reproducible demo bundle with no secrets. | "Every claim shown on screen has a corresponding saved artifact." |
### 7.4 Fair comparisons: separate what changes
Comparison A, fixed-store retrieval/control: give simple RAG and full PRIMA identical ingested records and compatible backend/settings. Model-only remains the no-retrieval baseline. Its lack of private memory is the intended distinction. If a long-context baseline is desired, give it the same history explicitly and label it separately. This comparison isolates route-level differences more clearly than simultaneously changing memory admission.
Comparison B, historical memory formation: replay identical history using declared admission policies, then compare the resulting stores and later QA. This measures the combined effect of admission/maintenance/retrieval. Do not attribute its whole delta only to graph or affect.
Comparison C, component ablation: keep all else fixed and disable one component, such as affect modulation, graph retrieval, or reflection. Use development cases and freeze the final settings before held-out evaluation. Existing profiles are not automatically single-component ablations.
Keep model/revision, source IDs/order, seed, generation settings, context limit, retry policy, scorer, and environment fixed. Reset state/stores between variants to prevent earlier answers contaminating later ones. Use one dedicated runtime/store per principal for the demo. Record warm/cold model state when timing. [E05]
### 7.5 Comparison table to fill from actual runs
| Item | Model only | Simple RAG | Full PRIMA |
|---|---|---|---|
| Primary answer | PENDING | PENDING | PENDING |
| Outcome: answered/abstained/failed | PENDING | PENDING | PENDING |
| Exact match / token F1 | PENDING | PENDING | PENDING |
| Supporting-source recall | N/A, no retrieval | PENDING | PENDING |
| Final evidence/citations | N/A or explicitly supplied context | PENDING | PENDING |
| Retrieval calls / returned sources | Expected zero retrieval | PENDING | PENDING |
| Model calls / tokens | PENDING | PENDING | PENDING |
| Wall latency, including barrier if reported | PENDING | PENDING | PENDING |
| Reflection/corrections | Route excluded | Route dependent | PENDING |
| Maintenance admitted/completed/failed | Task/policy dependent | Task/policy dependent | PENDING |
The expected answer belongs to scoring. Every cell above must come from saved outputs rather than a manually scripted demonstration narrative.
### 7.6 Demo orchestration pseudocode
``text
freeze synthetic scenario and evaluator-owned expectations
record source/model/environment identities
for profile in [model_only, simple_rag, prima_full]:
create fresh isolated runtime, repository, and state
seed the declared evidence protocol consistently
execute identical QA request with fixed budgets/settings
await task-appropriate maintenance boundary
save full typed response and active backend diagnostics
score only after inference using evaluator-owned gold
run scenario-specific ingestion/replay/affect/tool requests
run labeled deterministic reflection and fault cases separately
reconcile planned, executed, not-executed, and skipped components
validate artifact coverage and redact secrets
``
### 7.7 Assertions required in the eventual runnable script
1. Unsupported routes/control overrides fail before unintended work.
2. Ingestion/replay does not call answer generation.
3. Model-only does not execute retrieval.
4. Simple RAG excludes temporal/graph responsibilities selected only by full routes.
5. Planned components reconcile with executed and not-executed components, and execution respects capabilities.
6. Returned citations map to the actual selected evidence.
7. Reflection respects correction budgets and records actual changes.
8. Tool requests do not accidentally invoke answer generation. Invalid/disallowed invocations remain blocked.
9. State versions and task-appropriate memory effects are observable.
10. Maintenance completes or reports failures explicitly before claiming a completed demo stage.
11. Provider/schema/store failures do not become invented success.
12. Gold expectations remain outside inference requests/prompts/telemetry.
Evidence scaffolding: runtime integration, release fault injection, correction tests, tool tests, maintenance barriers.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/tests/integration/test_runtime_pipeline.py
C:/PRIMA_next/tests/integration/test_release_readiness.py
C:/PRIMA_next/tests/workflow/test_phase06_correction_loop.py
C:/PRIMA_next/tests/test_action_tool_phase5.py
C:/PRIMA_next/tests/benchmarks/test_maintenance_barriers.py

## Slide 47
Demo sequence: reasoning and actions (2/2)
PRIMA-NEXT
Step | Request / operation | Visible evidence
9. Tool | Harmless local handler, valid/blocked cases | Schema, policy, typed result/audit
Notes: Demo sequence: reasoning and actions (2/2)
## 7. Slide 7, part A: one-scenario demonstration and comparison
Status: proposed demo specification, not a completed demo run. The previous panel's suggestion is best satisfied with one connected scenario, several task-appropriate requests, and one exported evidence bundle. A single factual-QA request intentionally cannot exercise ingestion, conversation admission, emotion-only classification, and tool-only execution together.
### 7.1 Sample story
Use synthetic data so the demo can be shared without exposing personal information. Freeze the wording and stable source IDs before rehearsal.
| Source ID | Synthetic history/document |
|---|---|
| S1 | [2026-09-01] Alex: I am working on Project Atlas. Mira is my project mentor. Please remember my important goal: finish the Atlas prototype. |
| S2 | [2026-09-03] Mira's office is in Pune. Mira reviews Project Atlas every Friday. |
| S3 | [2026-09-05] Alex: I used to prefer long explanations. I now prefer concise summaries for Project Atlas. |
| S4 | [2026-09-06] Alex: I feel anxious about the Project Atlas review because the prototype is unfinished. |
| S5 | [2026-09-07] Alex: The Project Atlas prototype passed its local checks. I feel excited and relieved. |
| D1 | Distractor: Dev mentors Project Beacon from Mumbai. Project Beacon is unrelated to Project Atlas. |
| D2 | Distractor: An older Atlas travel brochure mentions Mumbai. It does not describe Alex's mentor. |
Primary comparison question: "Which city is Alex's Project Atlas mentor based in?"
Evaluator-owned expected answer: Pune, supported by the Alex - Mira link in S1 and Mira - Pune link in S2. Do not add this expected answer or supporting-source IDs to model request metadata. The source records themselves may be supplied as ordinary evidence. S3 - S5 support temporal/preference/affect demonstrations in the same story.
The current lexical sufficiency heuristic may reject this multi-hop wording despite relevant evidence. That is useful failure evidence. Record it, diagnose its stage, and avoid secretly simplifying only the PRIMA question to get a better answer.
### 7.2 Two demonstration tracks
Functional track: deterministic injected provider and controlled branch conditions prove execution plumbing. Clearly label provider responses and forced uncertainty as synthetic. Existing tests already use injected responses and low-confidence estimators. This track can show error handling even when a real endpoint is unavailable.
Quality track: run the same frozen sample using a configured real model and record actual outputs. Use matched generation settings and native scoring. This track can provide an illustrative baseline comparison, but one scenario is insufficient for a research claim.
Do not mix functional-track scripted answers into the real-model comparison table. A fake provider returning "Pune" does not show the model inferred the answer.
### 7.3 Demo sequence, visible outputs, and narration
| Step | Request / operation | What must be visible | What to say |
|---|---|---|---|
| 0. Freeze setup | Record source commit, dependency versions, sample hash, seed, active backends/model/revision. Use isolated demo stores. | A manifest with real/fake provider label, source IDs, settings. | "This is the exact configuration and input used in all comparisons." |
| 1. Invalid request | Attempt an unsupported task/profile pair and reserved-control metadata. | Validation rejection / typed rejected result, no unintended execution. | "The public boundary rejects incompatible routes and control overrides." |
| 2. Ingest history | Submit frozen records through DOCUMENT_INGESTION/INGESTION_ONLY for a fixed-store comparison. Separately replay history through HISTORICAL_REPLAY/PRIMA_FULL to show admission/state behavior. | Memory IDs, content provenance, task outcome, no LLM calls during ingestion/replay. | "Explicit ingestion and selective historical admission are different experiments." |
| 3. Affect | Process S4 then S5 using the same dedicated scenario session. Optionally classify one utterance through AFFECT_ONLY. | Label scores, PAD, temporal momentum/history, active classifier. | "These are text-derived emotional signals. Here is how the signal changes over time." |
| 4. Admission | Inspect scores/reasons from replay and an additional low-value synthetic turn. | Stored/rejected decision, threshold, component scores, before/after memory counts. | "Useful-memory selection is explicit. We report the actual outcome instead of assuming every turn is stored." |
| 5. Three-profile QA | Ask the identical primary question in fresh, equivalent runtime/store instances for each profile. | Output, abstention/failure, retrieved IDs, calls, latency, tokens. | "We change the profile while fixing the model and experiment conditions." |
| 6. Retrieval internals | Expand full-route trace for the QA request. | Dense/sparse/temporal/graph candidates, fusion/reranking, compressed context/source mapping, insufficiency reason if any. | "This shows where the evidence entered or disappeared." |
| 7. Planning/world/uncertainty | Inspect a full conversation or tool route in this story. | Plan/actions, symbolic predictions, available confidence signals, selected decision. | "These deterministic components expose intended actions and uncertainty. Their scores need empirical validation." |
| 8. Reflection | First show natural trigger behavior. In functional track only, inject a low-confidence/wrong-query condition with a visible label. | Advice, budget check, accepted/rejected correction, before/after query/evidence/output. | "This branch is conditional. The injected case proves the correction mechanism, not natural-model improvement." |
| 9. Controlled tool | Register a harmless local calculator/formatter using existing tool contracts. Permit only that tool. Demonstrate valid and blocked/invalid invocations. | Schema checks, policy audit, typed result, no external side effects. | "Only a registered, validated, allowlisted operation runs." |
| 10. Generation/validation | Show selected evidence labels in request and parsed citations in response. Force malformed output separately in functional track. | Actual generated response or explicit failure, mapped source IDs, no fabricated fallback. | "A failed provider/schema call remains a failure." |
| 11. State/maintenance | Show version increment and task-appropriate memory changes. Await the existing maintenance barrier. | Pending/completed/failed counts and derived memory/graph changes. | "Admission and completed background work are separate facts." |
| 12. Export | Save manifest, per-request typed responses, traces, evaluator records, comparison, test output, checksums. | One reproducible demo bundle with no secrets. | "Every claim shown on screen has a corresponding saved artifact." |
### 7.4 Fair comparisons: separate what changes
Comparison A, fixed-store retrieval/control: give simple RAG and full PRIMA identical ingested records and compatible backend/settings. Model-only remains the no-retrieval baseline. Its lack of private memory is the intended distinction. If a long-context baseline is desired, give it the same history explicitly and label it separately. This comparison isolates route-level differences more clearly than simultaneously changing memory admission.
Comparison B, historical memory formation: replay identical history using declared admission policies, then compare the resulting stores and later QA. This measures the combined effect of admission/maintenance/retrieval. Do not attribute its whole delta only to graph or affect.
Comparison C, component ablation: keep all else fixed and disable one component, such as affect modulation, graph retrieval, or reflection. Use development cases and freeze the final settings before held-out evaluation. Existing profiles are not automatically single-component ablations.
Keep model/revision, source IDs/order, seed, generation settings, context limit, retry policy, scorer, and environment fixed. Reset state/stores between variants to prevent earlier answers contaminating later ones. Use one dedicated runtime/store per principal for the demo. Record warm/cold model state when timing. [E05]
### 7.5 Comparison table to fill from actual runs
| Item | Model only | Simple RAG | Full PRIMA |
|---|---|---|---|
| Primary answer | PENDING | PENDING | PENDING |
| Outcome: answered/abstained/failed | PENDING | PENDING | PENDING |
| Exact match / token F1 | PENDING | PENDING | PENDING |
| Supporting-source recall | N/A, no retrieval | PENDING | PENDING |
| Final evidence/citations | N/A or explicitly supplied context | PENDING | PENDING |
| Retrieval calls / returned sources | Expected zero retrieval | PENDING | PENDING |
| Model calls / tokens | PENDING | PENDING | PENDING |
| Wall latency, including barrier if reported | PENDING | PENDING | PENDING |
| Reflection/corrections | Route excluded | Route dependent | PENDING |
| Maintenance admitted/completed/failed | Task/policy dependent | Task/policy dependent | PENDING |
The expected answer belongs to scoring. Every cell above must come from saved outputs rather than a manually scripted demonstration narrative.
### 7.6 Demo orchestration pseudocode
``text
freeze synthetic scenario and evaluator-owned expectations
record source/model/environment identities
for profile in [model_only, simple_rag, prima_full]:
create fresh isolated runtime, repository, and state
seed the declared evidence protocol consistently
execute identical QA request with fixed budgets/settings
await task-appropriate maintenance boundary
save full typed response and active backend diagnostics
score only after inference using evaluator-owned gold
run scenario-specific ingestion/replay/affect/tool requests
run labeled deterministic reflection and fault cases separately
reconcile planned, executed, not-executed, and skipped components
validate artifact coverage and redact secrets
``
### 7.7 Assertions required in the eventual runnable script
1. Unsupported routes/control overrides fail before unintended work.
2. Ingestion/replay does not call answer generation.
3. Model-only does not execute retrieval.
4. Simple RAG excludes temporal/graph responsibilities selected only by full routes.
5. Planned components reconcile with executed and not-executed components, and execution respects capabilities.
6. Returned citations map to the actual selected evidence.
7. Reflection respects correction budgets and records actual changes.
8. Tool requests do not accidentally invoke answer generation. Invalid/disallowed invocations remain blocked.
9. State versions and task-appropriate memory effects are observable.
10. Maintenance completes or reports failures explicitly before claiming a completed demo stage.
11. Provider/schema/store failures do not become invented success.
12. Gold expectations remain outside inference requests/prompts/telemetry.
Evidence scaffolding: runtime integration, release fault injection, correction tests, tool tests, maintenance barriers.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/tests/integration/test_runtime_pipeline.py
C:/PRIMA_next/tests/integration/test_release_readiness.py
C:/PRIMA_next/tests/workflow/test_phase06_correction_loop.py
C:/PRIMA_next/tests/test_action_tool_phase5.py
C:/PRIMA_next/tests/benchmarks/test_maintenance_barriers.py

## Slide 48
Demo sequence: output and completion
PRIMA-NEXT
Step | Request / operation | Visible evidence
10. Generation | Parse answer/citations, force malformed output separately | Actual answer or explicit failure
11. Maintenance | Inspect state version and await barrier | Admitted/completed/failed work
12. Export | Save manifest, responses, traces and scoring | One credential-free reproducible bundle
Notes: Demo sequence: output and completion
## 7. Slide 7, part A: one-scenario demonstration and comparison
Status: proposed demo specification, not a completed demo run. The previous panel's suggestion is best satisfied with one connected scenario, several task-appropriate requests, and one exported evidence bundle. A single factual-QA request intentionally cannot exercise ingestion, conversation admission, emotion-only classification, and tool-only execution together.
### 7.1 Sample story
Use synthetic data so the demo can be shared without exposing personal information. Freeze the wording and stable source IDs before rehearsal.
| Source ID | Synthetic history/document |
|---|---|
| S1 | [2026-09-01] Alex: I am working on Project Atlas. Mira is my project mentor. Please remember my important goal: finish the Atlas prototype. |
| S2 | [2026-09-03] Mira's office is in Pune. Mira reviews Project Atlas every Friday. |
| S3 | [2026-09-05] Alex: I used to prefer long explanations. I now prefer concise summaries for Project Atlas. |
| S4 | [2026-09-06] Alex: I feel anxious about the Project Atlas review because the prototype is unfinished. |
| S5 | [2026-09-07] Alex: The Project Atlas prototype passed its local checks. I feel excited and relieved. |
| D1 | Distractor: Dev mentors Project Beacon from Mumbai. Project Beacon is unrelated to Project Atlas. |
| D2 | Distractor: An older Atlas travel brochure mentions Mumbai. It does not describe Alex's mentor. |
Primary comparison question: "Which city is Alex's Project Atlas mentor based in?"
Evaluator-owned expected answer: Pune, supported by the Alex - Mira link in S1 and Mira - Pune link in S2. Do not add this expected answer or supporting-source IDs to model request metadata. The source records themselves may be supplied as ordinary evidence. S3 - S5 support temporal/preference/affect demonstrations in the same story.
The current lexical sufficiency heuristic may reject this multi-hop wording despite relevant evidence. That is useful failure evidence. Record it, diagnose its stage, and avoid secretly simplifying only the PRIMA question to get a better answer.
### 7.2 Two demonstration tracks
Functional track: deterministic injected provider and controlled branch conditions prove execution plumbing. Clearly label provider responses and forced uncertainty as synthetic. Existing tests already use injected responses and low-confidence estimators. This track can show error handling even when a real endpoint is unavailable.
Quality track: run the same frozen sample using a configured real model and record actual outputs. Use matched generation settings and native scoring. This track can provide an illustrative baseline comparison, but one scenario is insufficient for a research claim.
Do not mix functional-track scripted answers into the real-model comparison table. A fake provider returning "Pune" does not show the model inferred the answer.
### 7.3 Demo sequence, visible outputs, and narration
| Step | Request / operation | What must be visible | What to say |
|---|---|---|---|
| 0. Freeze setup | Record source commit, dependency versions, sample hash, seed, active backends/model/revision. Use isolated demo stores. | A manifest with real/fake provider label, source IDs, settings. | "This is the exact configuration and input used in all comparisons." |
| 1. Invalid request | Attempt an unsupported task/profile pair and reserved-control metadata. | Validation rejection / typed rejected result, no unintended execution. | "The public boundary rejects incompatible routes and control overrides." |
| 2. Ingest history | Submit frozen records through DOCUMENT_INGESTION/INGESTION_ONLY for a fixed-store comparison. Separately replay history through HISTORICAL_REPLAY/PRIMA_FULL to show admission/state behavior. | Memory IDs, content provenance, task outcome, no LLM calls during ingestion/replay. | "Explicit ingestion and selective historical admission are different experiments." |
| 3. Affect | Process S4 then S5 using the same dedicated scenario session. Optionally classify one utterance through AFFECT_ONLY. | Label scores, PAD, temporal momentum/history, active classifier. | "These are text-derived emotional signals. Here is how the signal changes over time." |
| 4. Admission | Inspect scores/reasons from replay and an additional low-value synthetic turn. | Stored/rejected decision, threshold, component scores, before/after memory counts. | "Useful-memory selection is explicit. We report the actual outcome instead of assuming every turn is stored." |
| 5. Three-profile QA | Ask the identical primary question in fresh, equivalent runtime/store instances for each profile. | Output, abstention/failure, retrieved IDs, calls, latency, tokens. | "We change the profile while fixing the model and experiment conditions." |
| 6. Retrieval internals | Expand full-route trace for the QA request. | Dense/sparse/temporal/graph candidates, fusion/reranking, compressed context/source mapping, insufficiency reason if any. | "This shows where the evidence entered or disappeared." |
| 7. Planning/world/uncertainty | Inspect a full conversation or tool route in this story. | Plan/actions, symbolic predictions, available confidence signals, selected decision. | "These deterministic components expose intended actions and uncertainty. Their scores need empirical validation." |
| 8. Reflection | First show natural trigger behavior. In functional track only, inject a low-confidence/wrong-query condition with a visible label. | Advice, budget check, accepted/rejected correction, before/after query/evidence/output. | "This branch is conditional. The injected case proves the correction mechanism, not natural-model improvement." |
| 9. Controlled tool | Register a harmless local calculator/formatter using existing tool contracts. Permit only that tool. Demonstrate valid and blocked/invalid invocations. | Schema checks, policy audit, typed result, no external side effects. | "Only a registered, validated, allowlisted operation runs." |
| 10. Generation/validation | Show selected evidence labels in request and parsed citations in response. Force malformed output separately in functional track. | Actual generated response or explicit failure, mapped source IDs, no fabricated fallback. | "A failed provider/schema call remains a failure." |
| 11. State/maintenance | Show version increment and task-appropriate memory changes. Await the existing maintenance barrier. | Pending/completed/failed counts and derived memory/graph changes. | "Admission and completed background work are separate facts." |
| 12. Export | Save manifest, per-request typed responses, traces, evaluator records, comparison, test output, checksums. | One reproducible demo bundle with no secrets. | "Every claim shown on screen has a corresponding saved artifact." |
### 7.4 Fair comparisons: separate what changes
Comparison A, fixed-store retrieval/control: give simple RAG and full PRIMA identical ingested records and compatible backend/settings. Model-only remains the no-retrieval baseline. Its lack of private memory is the intended distinction. If a long-context baseline is desired, give it the same history explicitly and label it separately. This comparison isolates route-level differences more clearly than simultaneously changing memory admission.
Comparison B, historical memory formation: replay identical history using declared admission policies, then compare the resulting stores and later QA. This measures the combined effect of admission/maintenance/retrieval. Do not attribute its whole delta only to graph or affect.
Comparison C, component ablation: keep all else fixed and disable one component, such as affect modulation, graph retrieval, or reflection. Use development cases and freeze the final settings before held-out evaluation. Existing profiles are not automatically single-component ablations.
Keep model/revision, source IDs/order, seed, generation settings, context limit, retry policy, scorer, and environment fixed. Reset state/stores between variants to prevent earlier answers contaminating later ones. Use one dedicated runtime/store per principal for the demo. Record warm/cold model state when timing. [E05]
### 7.5 Comparison table to fill from actual runs
| Item | Model only | Simple RAG | Full PRIMA |
|---|---|---|---|
| Primary answer | PENDING | PENDING | PENDING |
| Outcome: answered/abstained/failed | PENDING | PENDING | PENDING |
| Exact match / token F1 | PENDING | PENDING | PENDING |
| Supporting-source recall | N/A, no retrieval | PENDING | PENDING |
| Final evidence/citations | N/A or explicitly supplied context | PENDING | PENDING |
| Retrieval calls / returned sources | Expected zero retrieval | PENDING | PENDING |
| Model calls / tokens | PENDING | PENDING | PENDING |
| Wall latency, including barrier if reported | PENDING | PENDING | PENDING |
| Reflection/corrections | Route excluded | Route dependent | PENDING |
| Maintenance admitted/completed/failed | Task/policy dependent | Task/policy dependent | PENDING |
The expected answer belongs to scoring. Every cell above must come from saved outputs rather than a manually scripted demonstration narrative.
### 7.6 Demo orchestration pseudocode
``text
freeze synthetic scenario and evaluator-owned expectations
record source/model/environment identities
for profile in [model_only, simple_rag, prima_full]:
create fresh isolated runtime, repository, and state
seed the declared evidence protocol consistently
execute identical QA request with fixed budgets/settings
await task-appropriate maintenance boundary
save full typed response and active backend diagnostics
score only after inference using evaluator-owned gold
run scenario-specific ingestion/replay/affect/tool requests
run labeled deterministic reflection and fault cases separately
reconcile planned, executed, not-executed, and skipped components
validate artifact coverage and redact secrets
``
### 7.7 Assertions required in the eventual runnable script
1. Unsupported routes/control overrides fail before unintended work.
2. Ingestion/replay does not call answer generation.
3. Model-only does not execute retrieval.
4. Simple RAG excludes temporal/graph responsibilities selected only by full routes.
5. Planned components reconcile with executed and not-executed components, and execution respects capabilities.
6. Returned citations map to the actual selected evidence.
7. Reflection respects correction budgets and records actual changes.
8. Tool requests do not accidentally invoke answer generation. Invalid/disallowed invocations remain blocked.
9. State versions and task-appropriate memory effects are observable.
10. Maintenance completes or reports failures explicitly before claiming a completed demo stage.
11. Provider/schema/store failures do not become invented success.
12. Gold expectations remain outside inference requests/prompts/telemetry.
Evidence scaffolding: runtime integration, release fault injection, correction tests, tool tests, maintenance barriers.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/tests/integration/test_runtime_pipeline.py
C:/PRIMA_next/tests/integration/test_release_readiness.py
C:/PRIMA_next/tests/workflow/test_phase06_correction_loop.py
C:/PRIMA_next/tests/test_action_tool_phase5.py
C:/PRIMA_next/tests/benchmarks/test_maintenance_barriers.py

## Slide 49
Fair comparison protocols
PRIMA-NEXT
Protocol | What changes | What it measures
Fixed-store comparison | Model-only / simple RAG / full, same declared source opportunity | Route-level retrieval/control differences
Memory formation | Identical replay, declared admission policies | Combined formation and later QA
Component ablation | Disable one feature, hold the rest fixed | Contribution of affect, graph or reflection
Notes: Fair comparison protocols
## 7. Slide 7, part A: one-scenario demonstration and comparison
Status: proposed demo specification, not a completed demo run. The previous panel's suggestion is best satisfied with one connected scenario, several task-appropriate requests, and one exported evidence bundle. A single factual-QA request intentionally cannot exercise ingestion, conversation admission, emotion-only classification, and tool-only execution together.
### 7.1 Sample story
Use synthetic data so the demo can be shared without exposing personal information. Freeze the wording and stable source IDs before rehearsal.
| Source ID | Synthetic history/document |
|---|---|
| S1 | [2026-09-01] Alex: I am working on Project Atlas. Mira is my project mentor. Please remember my important goal: finish the Atlas prototype. |
| S2 | [2026-09-03] Mira's office is in Pune. Mira reviews Project Atlas every Friday. |
| S3 | [2026-09-05] Alex: I used to prefer long explanations. I now prefer concise summaries for Project Atlas. |
| S4 | [2026-09-06] Alex: I feel anxious about the Project Atlas review because the prototype is unfinished. |
| S5 | [2026-09-07] Alex: The Project Atlas prototype passed its local checks. I feel excited and relieved. |
| D1 | Distractor: Dev mentors Project Beacon from Mumbai. Project Beacon is unrelated to Project Atlas. |
| D2 | Distractor: An older Atlas travel brochure mentions Mumbai. It does not describe Alex's mentor. |
Primary comparison question: "Which city is Alex's Project Atlas mentor based in?"
Evaluator-owned expected answer: Pune, supported by the Alex - Mira link in S1 and Mira - Pune link in S2. Do not add this expected answer or supporting-source IDs to model request metadata. The source records themselves may be supplied as ordinary evidence. S3 - S5 support temporal/preference/affect demonstrations in the same story.
The current lexical sufficiency heuristic may reject this multi-hop wording despite relevant evidence. That is useful failure evidence. Record it, diagnose its stage, and avoid secretly simplifying only the PRIMA question to get a better answer.
### 7.2 Two demonstration tracks
Functional track: deterministic injected provider and controlled branch conditions prove execution plumbing. Clearly label provider responses and forced uncertainty as synthetic. Existing tests already use injected responses and low-confidence estimators. This track can show error handling even when a real endpoint is unavailable.
Quality track: run the same frozen sample using a configured real model and record actual outputs. Use matched generation settings and native scoring. This track can provide an illustrative baseline comparison, but one scenario is insufficient for a research claim.
Do not mix functional-track scripted answers into the real-model comparison table. A fake provider returning "Pune" does not show the model inferred the answer.
### 7.3 Demo sequence, visible outputs, and narration
| Step | Request / operation | What must be visible | What to say |
|---|---|---|---|
| 0. Freeze setup | Record source commit, dependency versions, sample hash, seed, active backends/model/revision. Use isolated demo stores. | A manifest with real/fake provider label, source IDs, settings. | "This is the exact configuration and input used in all comparisons." |
| 1. Invalid request | Attempt an unsupported task/profile pair and reserved-control metadata. | Validation rejection / typed rejected result, no unintended execution. | "The public boundary rejects incompatible routes and control overrides." |
| 2. Ingest history | Submit frozen records through DOCUMENT_INGESTION/INGESTION_ONLY for a fixed-store comparison. Separately replay history through HISTORICAL_REPLAY/PRIMA_FULL to show admission/state behavior. | Memory IDs, content provenance, task outcome, no LLM calls during ingestion/replay. | "Explicit ingestion and selective historical admission are different experiments." |
| 3. Affect | Process S4 then S5 using the same dedicated scenario session. Optionally classify one utterance through AFFECT_ONLY. | Label scores, PAD, temporal momentum/history, active classifier. | "These are text-derived emotional signals. Here is how the signal changes over time." |
| 4. Admission | Inspect scores/reasons from replay and an additional low-value synthetic turn. | Stored/rejected decision, threshold, component scores, before/after memory counts. | "Useful-memory selection is explicit. We report the actual outcome instead of assuming every turn is stored." |
| 5. Three-profile QA | Ask the identical primary question in fresh, equivalent runtime/store instances for each profile. | Output, abstention/failure, retrieved IDs, calls, latency, tokens. | "We change the profile while fixing the model and experiment conditions." |
| 6. Retrieval internals | Expand full-route trace for the QA request. | Dense/sparse/temporal/graph candidates, fusion/reranking, compressed context/source mapping, insufficiency reason if any. | "This shows where the evidence entered or disappeared." |
| 7. Planning/world/uncertainty | Inspect a full conversation or tool route in this story. | Plan/actions, symbolic predictions, available confidence signals, selected decision. | "These deterministic components expose intended actions and uncertainty. Their scores need empirical validation." |
| 8. Reflection | First show natural trigger behavior. In functional track only, inject a low-confidence/wrong-query condition with a visible label. | Advice, budget check, accepted/rejected correction, before/after query/evidence/output. | "This branch is conditional. The injected case proves the correction mechanism, not natural-model improvement." |
| 9. Controlled tool | Register a harmless local calculator/formatter using existing tool contracts. Permit only that tool. Demonstrate valid and blocked/invalid invocations. | Schema checks, policy audit, typed result, no external side effects. | "Only a registered, validated, allowlisted operation runs." |
| 10. Generation/validation | Show selected evidence labels in request and parsed citations in response. Force malformed output separately in functional track. | Actual generated response or explicit failure, mapped source IDs, no fabricated fallback. | "A failed provider/schema call remains a failure." |
| 11. State/maintenance | Show version increment and task-appropriate memory changes. Await the existing maintenance barrier. | Pending/completed/failed counts and derived memory/graph changes. | "Admission and completed background work are separate facts." |
| 12. Export | Save manifest, per-request typed responses, traces, evaluator records, comparison, test output, checksums. | One reproducible demo bundle with no secrets. | "Every claim shown on screen has a corresponding saved artifact." |
### 7.4 Fair comparisons: separate what changes
Comparison A, fixed-store retrieval/control: give simple RAG and full PRIMA identical ingested records and compatible backend/settings. Model-only remains the no-retrieval baseline. Its lack of private memory is the intended distinction. If a long-context baseline is desired, give it the same history explicitly and label it separately. This comparison isolates route-level differences more clearly than simultaneously changing memory admission.
Comparison B, historical memory formation: replay identical history using declared admission policies, then compare the resulting stores and later QA. This measures the combined effect of admission/maintenance/retrieval. Do not attribute its whole delta only to graph or affect.
Comparison C, component ablation: keep all else fixed and disable one component, such as affect modulation, graph retrieval, or reflection. Use development cases and freeze the final settings before held-out evaluation. Existing profiles are not automatically single-component ablations.
Keep model/revision, source IDs/order, seed, generation settings, context limit, retry policy, scorer, and environment fixed. Reset state/stores between variants to prevent earlier answers contaminating later ones. Use one dedicated runtime/store per principal for the demo. Record warm/cold model state when timing. [E05]
### 7.5 Comparison table to fill from actual runs
| Item | Model only | Simple RAG | Full PRIMA |
|---|---|---|---|
| Primary answer | PENDING | PENDING | PENDING |
| Outcome: answered/abstained/failed | PENDING | PENDING | PENDING |
| Exact match / token F1 | PENDING | PENDING | PENDING |
| Supporting-source recall | N/A, no retrieval | PENDING | PENDING |
| Final evidence/citations | N/A or explicitly supplied context | PENDING | PENDING |
| Retrieval calls / returned sources | Expected zero retrieval | PENDING | PENDING |
| Model calls / tokens | PENDING | PENDING | PENDING |
| Wall latency, including barrier if reported | PENDING | PENDING | PENDING |
| Reflection/corrections | Route excluded | Route dependent | PENDING |
| Maintenance admitted/completed/failed | Task/policy dependent | Task/policy dependent | PENDING |
The expected answer belongs to scoring. Every cell above must come from saved outputs rather than a manually scripted demonstration narrative.
### 7.6 Demo orchestration pseudocode
``text
freeze synthetic scenario and evaluator-owned expectations
record source/model/environment identities
for profile in [model_only, simple_rag, prima_full]:
create fresh isolated runtime, repository, and state
seed the declared evidence protocol consistently
execute identical QA request with fixed budgets/settings
await task-appropriate maintenance boundary
save full typed response and active backend diagnostics
score only after inference using evaluator-owned gold
run scenario-specific ingestion/replay/affect/tool requests
run labeled deterministic reflection and fault cases separately
reconcile planned, executed, not-executed, and skipped components
validate artifact coverage and redact secrets
``
### 7.7 Assertions required in the eventual runnable script
1. Unsupported routes/control overrides fail before unintended work.
2. Ingestion/replay does not call answer generation.
3. Model-only does not execute retrieval.
4. Simple RAG excludes temporal/graph responsibilities selected only by full routes.
5. Planned components reconcile with executed and not-executed components, and execution respects capabilities.
6. Returned citations map to the actual selected evidence.
7. Reflection respects correction budgets and records actual changes.
8. Tool requests do not accidentally invoke answer generation. Invalid/disallowed invocations remain blocked.
9. State versions and task-appropriate memory effects are observable.
10. Maintenance completes or reports failures explicitly before claiming a completed demo stage.
11. Provider/schema/store failures do not become invented success.
12. Gold expectations remain outside inference requests/prompts/telemetry.
Evidence scaffolding: runtime integration, release fault injection, correction tests, tool tests, maintenance barriers.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/tests/integration/test_runtime_pipeline.py
C:/PRIMA_next/tests/integration/test_release_readiness.py
C:/PRIMA_next/tests/workflow/test_phase06_correction_loop.py
C:/PRIMA_next/tests/test_action_tool_phase5.py
C:/PRIMA_next/tests/benchmarks/test_maintenance_barriers.py

## Slide 50
Paired comparison controls
PRIMA-NEXT
Fix model/revision, source IDs/order, seed, generation settings, context, retries, scorer and environment. Reset stores/state between variants and record warm/cold model state.
Model-only is a declared no-retrieval baseline. A separately labeled long-context baseline can receive the same history explicitly.
Profiles are not automatically single-component ablations. Tune on development cases and freeze settings before held-out evaluation.
Notes: Paired comparison controls
## 7. Slide 7, part A: one-scenario demonstration and comparison
Status: proposed demo specification, not a completed demo run. The previous panel's suggestion is best satisfied with one connected scenario, several task-appropriate requests, and one exported evidence bundle. A single factual-QA request intentionally cannot exercise ingestion, conversation admission, emotion-only classification, and tool-only execution together.
### 7.1 Sample story
Use synthetic data so the demo can be shared without exposing personal information. Freeze the wording and stable source IDs before rehearsal.
| Source ID | Synthetic history/document |
|---|---|
| S1 | [2026-09-01] Alex: I am working on Project Atlas. Mira is my project mentor. Please remember my important goal: finish the Atlas prototype. |
| S2 | [2026-09-03] Mira's office is in Pune. Mira reviews Project Atlas every Friday. |
| S3 | [2026-09-05] Alex: I used to prefer long explanations. I now prefer concise summaries for Project Atlas. |
| S4 | [2026-09-06] Alex: I feel anxious about the Project Atlas review because the prototype is unfinished. |
| S5 | [2026-09-07] Alex: The Project Atlas prototype passed its local checks. I feel excited and relieved. |
| D1 | Distractor: Dev mentors Project Beacon from Mumbai. Project Beacon is unrelated to Project Atlas. |
| D2 | Distractor: An older Atlas travel brochure mentions Mumbai. It does not describe Alex's mentor. |
Primary comparison question: "Which city is Alex's Project Atlas mentor based in?"
Evaluator-owned expected answer: Pune, supported by the Alex - Mira link in S1 and Mira - Pune link in S2. Do not add this expected answer or supporting-source IDs to model request metadata. The source records themselves may be supplied as ordinary evidence. S3 - S5 support temporal/preference/affect demonstrations in the same story.
The current lexical sufficiency heuristic may reject this multi-hop wording despite relevant evidence. That is useful failure evidence. Record it, diagnose its stage, and avoid secretly simplifying only the PRIMA question to get a better answer.
### 7.2 Two demonstration tracks
Functional track: deterministic injected provider and controlled branch conditions prove execution plumbing. Clearly label provider responses and forced uncertainty as synthetic. Existing tests already use injected responses and low-confidence estimators. This track can show error handling even when a real endpoint is unavailable.
Quality track: run the same frozen sample using a configured real model and record actual outputs. Use matched generation settings and native scoring. This track can provide an illustrative baseline comparison, but one scenario is insufficient for a research claim.
Do not mix functional-track scripted answers into the real-model comparison table. A fake provider returning "Pune" does not show the model inferred the answer.
### 7.3 Demo sequence, visible outputs, and narration
| Step | Request / operation | What must be visible | What to say |
|---|---|---|---|
| 0. Freeze setup | Record source commit, dependency versions, sample hash, seed, active backends/model/revision. Use isolated demo stores. | A manifest with real/fake provider label, source IDs, settings. | "This is the exact configuration and input used in all comparisons." |
| 1. Invalid request | Attempt an unsupported task/profile pair and reserved-control metadata. | Validation rejection / typed rejected result, no unintended execution. | "The public boundary rejects incompatible routes and control overrides." |
| 2. Ingest history | Submit frozen records through DOCUMENT_INGESTION/INGESTION_ONLY for a fixed-store comparison. Separately replay history through HISTORICAL_REPLAY/PRIMA_FULL to show admission/state behavior. | Memory IDs, content provenance, task outcome, no LLM calls during ingestion/replay. | "Explicit ingestion and selective historical admission are different experiments." |
| 3. Affect | Process S4 then S5 using the same dedicated scenario session. Optionally classify one utterance through AFFECT_ONLY. | Label scores, PAD, temporal momentum/history, active classifier. | "These are text-derived emotional signals. Here is how the signal changes over time." |
| 4. Admission | Inspect scores/reasons from replay and an additional low-value synthetic turn. | Stored/rejected decision, threshold, component scores, before/after memory counts. | "Useful-memory selection is explicit. We report the actual outcome instead of assuming every turn is stored." |
| 5. Three-profile QA | Ask the identical primary question in fresh, equivalent runtime/store instances for each profile. | Output, abstention/failure, retrieved IDs, calls, latency, tokens. | "We change the profile while fixing the model and experiment conditions." |
| 6. Retrieval internals | Expand full-route trace for the QA request. | Dense/sparse/temporal/graph candidates, fusion/reranking, compressed context/source mapping, insufficiency reason if any. | "This shows where the evidence entered or disappeared." |
| 7. Planning/world/uncertainty | Inspect a full conversation or tool route in this story. | Plan/actions, symbolic predictions, available confidence signals, selected decision. | "These deterministic components expose intended actions and uncertainty. Their scores need empirical validation." |
| 8. Reflection | First show natural trigger behavior. In functional track only, inject a low-confidence/wrong-query condition with a visible label. | Advice, budget check, accepted/rejected correction, before/after query/evidence/output. | "This branch is conditional. The injected case proves the correction mechanism, not natural-model improvement." |
| 9. Controlled tool | Register a harmless local calculator/formatter using existing tool contracts. Permit only that tool. Demonstrate valid and blocked/invalid invocations. | Schema checks, policy audit, typed result, no external side effects. | "Only a registered, validated, allowlisted operation runs." |
| 10. Generation/validation | Show selected evidence labels in request and parsed citations in response. Force malformed output separately in functional track. | Actual generated response or explicit failure, mapped source IDs, no fabricated fallback. | "A failed provider/schema call remains a failure." |
| 11. State/maintenance | Show version increment and task-appropriate memory changes. Await the existing maintenance barrier. | Pending/completed/failed counts and derived memory/graph changes. | "Admission and completed background work are separate facts." |
| 12. Export | Save manifest, per-request typed responses, traces, evaluator records, comparison, test output, checksums. | One reproducible demo bundle with no secrets. | "Every claim shown on screen has a corresponding saved artifact." |
### 7.4 Fair comparisons: separate what changes
Comparison A, fixed-store retrieval/control: give simple RAG and full PRIMA identical ingested records and compatible backend/settings. Model-only remains the no-retrieval baseline. Its lack of private memory is the intended distinction. If a long-context baseline is desired, give it the same history explicitly and label it separately. This comparison isolates route-level differences more clearly than simultaneously changing memory admission.
Comparison B, historical memory formation: replay identical history using declared admission policies, then compare the resulting stores and later QA. This measures the combined effect of admission/maintenance/retrieval. Do not attribute its whole delta only to graph or affect.
Comparison C, component ablation: keep all else fixed and disable one component, such as affect modulation, graph retrieval, or reflection. Use development cases and freeze the final settings before held-out evaluation. Existing profiles are not automatically single-component ablations.
Keep model/revision, source IDs/order, seed, generation settings, context limit, retry policy, scorer, and environment fixed. Reset state/stores between variants to prevent earlier answers contaminating later ones. Use one dedicated runtime/store per principal for the demo. Record warm/cold model state when timing. [E05]
### 7.5 Comparison table to fill from actual runs
| Item | Model only | Simple RAG | Full PRIMA |
|---|---|---|---|
| Primary answer | PENDING | PENDING | PENDING |
| Outcome: answered/abstained/failed | PENDING | PENDING | PENDING |
| Exact match / token F1 | PENDING | PENDING | PENDING |
| Supporting-source recall | N/A, no retrieval | PENDING | PENDING |
| Final evidence/citations | N/A or explicitly supplied context | PENDING | PENDING |
| Retrieval calls / returned sources | Expected zero retrieval | PENDING | PENDING |
| Model calls / tokens | PENDING | PENDING | PENDING |
| Wall latency, including barrier if reported | PENDING | PENDING | PENDING |
| Reflection/corrections | Route excluded | Route dependent | PENDING |
| Maintenance admitted/completed/failed | Task/policy dependent | Task/policy dependent | PENDING |
The expected answer belongs to scoring. Every cell above must come from saved outputs rather than a manually scripted demonstration narrative.
### 7.6 Demo orchestration pseudocode
``text
freeze synthetic scenario and evaluator-owned expectations
record source/model/environment identities
for profile in [model_only, simple_rag, prima_full]:
create fresh isolated runtime, repository, and state
seed the declared evidence protocol consistently
execute identical QA request with fixed budgets/settings
await task-appropriate maintenance boundary
save full typed response and active backend diagnostics
score only after inference using evaluator-owned gold
run scenario-specific ingestion/replay/affect/tool requests
run labeled deterministic reflection and fault cases separately
reconcile planned, executed, not-executed, and skipped components
validate artifact coverage and redact secrets
``
### 7.7 Assertions required in the eventual runnable script
1. Unsupported routes/control overrides fail before unintended work.
2. Ingestion/replay does not call answer generation.
3. Model-only does not execute retrieval.
4. Simple RAG excludes temporal/graph responsibilities selected only by full routes.
5. Planned components reconcile with executed and not-executed components, and execution respects capabilities.
6. Returned citations map to the actual selected evidence.
7. Reflection respects correction budgets and records actual changes.
8. Tool requests do not accidentally invoke answer generation. Invalid/disallowed invocations remain blocked.
9. State versions and task-appropriate memory effects are observable.
10. Maintenance completes or reports failures explicitly before claiming a completed demo stage.
11. Provider/schema/store failures do not become invented success.
12. Gold expectations remain outside inference requests/prompts/telemetry.
Evidence scaffolding: runtime integration, release fault injection, correction tests, tool tests, maintenance barriers.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/tests/integration/test_runtime_pipeline.py
C:/PRIMA_next/tests/integration/test_release_readiness.py
C:/PRIMA_next/tests/workflow/test_phase06_correction_loop.py
C:/PRIMA_next/tests/test_action_tool_phase5.py
C:/PRIMA_next/tests/benchmarks/test_maintenance_barriers.py

## Slide 51
Demonstration comparison status
PRIMA-NEXT
Measure | Model only | Simple RAG | Full PRIMA
Answer / EM / F1 | Pending | Pending | Pending
Outcome / citations | Pending | Pending | Pending
Source recall | No retrieval | Pending | Pending
Retrieval calls | Expected zero | Pending | Pending
Model calls / tokens / latency | Pending | Pending | Pending
Maintenance / correction | Task dependent | Task dependent | Pending
Notes: Demonstration comparison status
## 7. Slide 7, part A: one-scenario demonstration and comparison
Status: proposed demo specification, not a completed demo run. The previous panel's suggestion is best satisfied with one connected scenario, several task-appropriate requests, and one exported evidence bundle. A single factual-QA request intentionally cannot exercise ingestion, conversation admission, emotion-only classification, and tool-only execution together.
### 7.1 Sample story
Use synthetic data so the demo can be shared without exposing personal information. Freeze the wording and stable source IDs before rehearsal.
| Source ID | Synthetic history/document |
|---|---|
| S1 | [2026-09-01] Alex: I am working on Project Atlas. Mira is my project mentor. Please remember my important goal: finish the Atlas prototype. |
| S2 | [2026-09-03] Mira's office is in Pune. Mira reviews Project Atlas every Friday. |
| S3 | [2026-09-05] Alex: I used to prefer long explanations. I now prefer concise summaries for Project Atlas. |
| S4 | [2026-09-06] Alex: I feel anxious about the Project Atlas review because the prototype is unfinished. |
| S5 | [2026-09-07] Alex: The Project Atlas prototype passed its local checks. I feel excited and relieved. |
| D1 | Distractor: Dev mentors Project Beacon from Mumbai. Project Beacon is unrelated to Project Atlas. |
| D2 | Distractor: An older Atlas travel brochure mentions Mumbai. It does not describe Alex's mentor. |
Primary comparison question: "Which city is Alex's Project Atlas mentor based in?"
Evaluator-owned expected answer: Pune, supported by the Alex - Mira link in S1 and Mira - Pune link in S2. Do not add this expected answer or supporting-source IDs to model request metadata. The source records themselves may be supplied as ordinary evidence. S3 - S5 support temporal/preference/affect demonstrations in the same story.
The current lexical sufficiency heuristic may reject this multi-hop wording despite relevant evidence. That is useful failure evidence. Record it, diagnose its stage, and avoid secretly simplifying only the PRIMA question to get a better answer.
### 7.2 Two demonstration tracks
Functional track: deterministic injected provider and controlled branch conditions prove execution plumbing. Clearly label provider responses and forced uncertainty as synthetic. Existing tests already use injected responses and low-confidence estimators. This track can show error handling even when a real endpoint is unavailable.
Quality track: run the same frozen sample using a configured real model and record actual outputs. Use matched generation settings and native scoring. This track can provide an illustrative baseline comparison, but one scenario is insufficient for a research claim.
Do not mix functional-track scripted answers into the real-model comparison table. A fake provider returning "Pune" does not show the model inferred the answer.
### 7.3 Demo sequence, visible outputs, and narration
| Step | Request / operation | What must be visible | What to say |
|---|---|---|---|
| 0. Freeze setup | Record source commit, dependency versions, sample hash, seed, active backends/model/revision. Use isolated demo stores. | A manifest with real/fake provider label, source IDs, settings. | "This is the exact configuration and input used in all comparisons." |
| 1. Invalid request | Attempt an unsupported task/profile pair and reserved-control metadata. | Validation rejection / typed rejected result, no unintended execution. | "The public boundary rejects incompatible routes and control overrides." |
| 2. Ingest history | Submit frozen records through DOCUMENT_INGESTION/INGESTION_ONLY for a fixed-store comparison. Separately replay history through HISTORICAL_REPLAY/PRIMA_FULL to show admission/state behavior. | Memory IDs, content provenance, task outcome, no LLM calls during ingestion/replay. | "Explicit ingestion and selective historical admission are different experiments." |
| 3. Affect | Process S4 then S5 using the same dedicated scenario session. Optionally classify one utterance through AFFECT_ONLY. | Label scores, PAD, temporal momentum/history, active classifier. | "These are text-derived emotional signals. Here is how the signal changes over time." |
| 4. Admission | Inspect scores/reasons from replay and an additional low-value synthetic turn. | Stored/rejected decision, threshold, component scores, before/after memory counts. | "Useful-memory selection is explicit. We report the actual outcome instead of assuming every turn is stored." |
| 5. Three-profile QA | Ask the identical primary question in fresh, equivalent runtime/store instances for each profile. | Output, abstention/failure, retrieved IDs, calls, latency, tokens. | "We change the profile while fixing the model and experiment conditions." |
| 6. Retrieval internals | Expand full-route trace for the QA request. | Dense/sparse/temporal/graph candidates, fusion/reranking, compressed context/source mapping, insufficiency reason if any. | "This shows where the evidence entered or disappeared." |
| 7. Planning/world/uncertainty | Inspect a full conversation or tool route in this story. | Plan/actions, symbolic predictions, available confidence signals, selected decision. | "These deterministic components expose intended actions and uncertainty. Their scores need empirical validation." |
| 8. Reflection | First show natural trigger behavior. In functional track only, inject a low-confidence/wrong-query condition with a visible label. | Advice, budget check, accepted/rejected correction, before/after query/evidence/output. | "This branch is conditional. The injected case proves the correction mechanism, not natural-model improvement." |
| 9. Controlled tool | Register a harmless local calculator/formatter using existing tool contracts. Permit only that tool. Demonstrate valid and blocked/invalid invocations. | Schema checks, policy audit, typed result, no external side effects. | "Only a registered, validated, allowlisted operation runs." |
| 10. Generation/validation | Show selected evidence labels in request and parsed citations in response. Force malformed output separately in functional track. | Actual generated response or explicit failure, mapped source IDs, no fabricated fallback. | "A failed provider/schema call remains a failure." |
| 11. State/maintenance | Show version increment and task-appropriate memory changes. Await the existing maintenance barrier. | Pending/completed/failed counts and derived memory/graph changes. | "Admission and completed background work are separate facts." |
| 12. Export | Save manifest, per-request typed responses, traces, evaluator records, comparison, test output, checksums. | One reproducible demo bundle with no secrets. | "Every claim shown on screen has a corresponding saved artifact." |
### 7.4 Fair comparisons: separate what changes
Comparison A, fixed-store retrieval/control: give simple RAG and full PRIMA identical ingested records and compatible backend/settings. Model-only remains the no-retrieval baseline. Its lack of private memory is the intended distinction. If a long-context baseline is desired, give it the same history explicitly and label it separately. This comparison isolates route-level differences more clearly than simultaneously changing memory admission.
Comparison B, historical memory formation: replay identical history using declared admission policies, then compare the resulting stores and later QA. This measures the combined effect of admission/maintenance/retrieval. Do not attribute its whole delta only to graph or affect.
Comparison C, component ablation: keep all else fixed and disable one component, such as affect modulation, graph retrieval, or reflection. Use development cases and freeze the final settings before held-out evaluation. Existing profiles are not automatically single-component ablations.
Keep model/revision, source IDs/order, seed, generation settings, context limit, retry policy, scorer, and environment fixed. Reset state/stores between variants to prevent earlier answers contaminating later ones. Use one dedicated runtime/store per principal for the demo. Record warm/cold model state when timing. [E05]
### 7.5 Comparison table to fill from actual runs
| Item | Model only | Simple RAG | Full PRIMA |
|---|---|---|---|
| Primary answer | PENDING | PENDING | PENDING |
| Outcome: answered/abstained/failed | PENDING | PENDING | PENDING |
| Exact match / token F1 | PENDING | PENDING | PENDING |
| Supporting-source recall | N/A, no retrieval | PENDING | PENDING |
| Final evidence/citations | N/A or explicitly supplied context | PENDING | PENDING |
| Retrieval calls / returned sources | Expected zero retrieval | PENDING | PENDING |
| Model calls / tokens | PENDING | PENDING | PENDING |
| Wall latency, including barrier if reported | PENDING | PENDING | PENDING |
| Reflection/corrections | Route excluded | Route dependent | PENDING |
| Maintenance admitted/completed/failed | Task/policy dependent | Task/policy dependent | PENDING |
The expected answer belongs to scoring. Every cell above must come from saved outputs rather than a manually scripted demonstration narrative.
### 7.6 Demo orchestration pseudocode
``text
freeze synthetic scenario and evaluator-owned expectations
record source/model/environment identities
for profile in [model_only, simple_rag, prima_full]:
create fresh isolated runtime, repository, and state
seed the declared evidence protocol consistently
execute identical QA request with fixed budgets/settings
await task-appropriate maintenance boundary
save full typed response and active backend diagnostics
score only after inference using evaluator-owned gold
run scenario-specific ingestion/replay/affect/tool requests
run labeled deterministic reflection and fault cases separately
reconcile planned, executed, not-executed, and skipped components
validate artifact coverage and redact secrets
``
### 7.7 Assertions required in the eventual runnable script
1. Unsupported routes/control overrides fail before unintended work.
2. Ingestion/replay does not call answer generation.
3. Model-only does not execute retrieval.
4. Simple RAG excludes temporal/graph responsibilities selected only by full routes.
5. Planned components reconcile with executed and not-executed components, and execution respects capabilities.
6. Returned citations map to the actual selected evidence.
7. Reflection respects correction budgets and records actual changes.
8. Tool requests do not accidentally invoke answer generation. Invalid/disallowed invocations remain blocked.
9. State versions and task-appropriate memory effects are observable.
10. Maintenance completes or reports failures explicitly before claiming a completed demo stage.
11. Provider/schema/store failures do not become invented success.
12. Gold expectations remain outside inference requests/prompts/telemetry.
Evidence scaffolding: runtime integration, release fault injection, correction tests, tool tests, maintenance barriers.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/tests/integration/test_runtime_pipeline.py
C:/PRIMA_next/tests/integration/test_release_readiness.py
C:/PRIMA_next/tests/workflow/test_phase06_correction_loop.py
C:/PRIMA_next/tests/test_action_tool_phase5.py
C:/PRIMA_next/tests/benchmarks/test_maintenance_barriers.py

## Slide 52
Demo orchestration and assertions
PRIMA-NEXT
Create fresh runtimes/stores for each profile, seed the declared protocol, execute identical QA, await the observation boundary, save typed outputs, and score after inference.
Assert route exclusions, source mapping, bounded corrections, tool validation, state versions and complete maintenance accounting.
Faults must remain explicit failures. Gold expectations must stay outside inference. The demo proves executed responsibilities rather than every utility file.
Notes: Demo orchestration and assertions
## 7. Slide 7, part A: one-scenario demonstration and comparison
Status: proposed demo specification, not a completed demo run. The previous panel's suggestion is best satisfied with one connected scenario, several task-appropriate requests, and one exported evidence bundle. A single factual-QA request intentionally cannot exercise ingestion, conversation admission, emotion-only classification, and tool-only execution together.
### 7.1 Sample story
Use synthetic data so the demo can be shared without exposing personal information. Freeze the wording and stable source IDs before rehearsal.
| Source ID | Synthetic history/document |
|---|---|
| S1 | [2026-09-01] Alex: I am working on Project Atlas. Mira is my project mentor. Please remember my important goal: finish the Atlas prototype. |
| S2 | [2026-09-03] Mira's office is in Pune. Mira reviews Project Atlas every Friday. |
| S3 | [2026-09-05] Alex: I used to prefer long explanations. I now prefer concise summaries for Project Atlas. |
| S4 | [2026-09-06] Alex: I feel anxious about the Project Atlas review because the prototype is unfinished. |
| S5 | [2026-09-07] Alex: The Project Atlas prototype passed its local checks. I feel excited and relieved. |
| D1 | Distractor: Dev mentors Project Beacon from Mumbai. Project Beacon is unrelated to Project Atlas. |
| D2 | Distractor: An older Atlas travel brochure mentions Mumbai. It does not describe Alex's mentor. |
Primary comparison question: "Which city is Alex's Project Atlas mentor based in?"
Evaluator-owned expected answer: Pune, supported by the Alex - Mira link in S1 and Mira - Pune link in S2. Do not add this expected answer or supporting-source IDs to model request metadata. The source records themselves may be supplied as ordinary evidence. S3 - S5 support temporal/preference/affect demonstrations in the same story.
The current lexical sufficiency heuristic may reject this multi-hop wording despite relevant evidence. That is useful failure evidence. Record it, diagnose its stage, and avoid secretly simplifying only the PRIMA question to get a better answer.
### 7.2 Two demonstration tracks
Functional track: deterministic injected provider and controlled branch conditions prove execution plumbing. Clearly label provider responses and forced uncertainty as synthetic. Existing tests already use injected responses and low-confidence estimators. This track can show error handling even when a real endpoint is unavailable.
Quality track: run the same frozen sample using a configured real model and record actual outputs. Use matched generation settings and native scoring. This track can provide an illustrative baseline comparison, but one scenario is insufficient for a research claim.
Do not mix functional-track scripted answers into the real-model comparison table. A fake provider returning "Pune" does not show the model inferred the answer.
### 7.3 Demo sequence, visible outputs, and narration
| Step | Request / operation | What must be visible | What to say |
|---|---|---|---|
| 0. Freeze setup | Record source commit, dependency versions, sample hash, seed, active backends/model/revision. Use isolated demo stores. | A manifest with real/fake provider label, source IDs, settings. | "This is the exact configuration and input used in all comparisons." |
| 1. Invalid request | Attempt an unsupported task/profile pair and reserved-control metadata. | Validation rejection / typed rejected result, no unintended execution. | "The public boundary rejects incompatible routes and control overrides." |
| 2. Ingest history | Submit frozen records through DOCUMENT_INGESTION/INGESTION_ONLY for a fixed-store comparison. Separately replay history through HISTORICAL_REPLAY/PRIMA_FULL to show admission/state behavior. | Memory IDs, content provenance, task outcome, no LLM calls during ingestion/replay. | "Explicit ingestion and selective historical admission are different experiments." |
| 3. Affect | Process S4 then S5 using the same dedicated scenario session. Optionally classify one utterance through AFFECT_ONLY. | Label scores, PAD, temporal momentum/history, active classifier. | "These are text-derived emotional signals. Here is how the signal changes over time." |
| 4. Admission | Inspect scores/reasons from replay and an additional low-value synthetic turn. | Stored/rejected decision, threshold, component scores, before/after memory counts. | "Useful-memory selection is explicit. We report the actual outcome instead of assuming every turn is stored." |
| 5. Three-profile QA | Ask the identical primary question in fresh, equivalent runtime/store instances for each profile. | Output, abstention/failure, retrieved IDs, calls, latency, tokens. | "We change the profile while fixing the model and experiment conditions." |
| 6. Retrieval internals | Expand full-route trace for the QA request. | Dense/sparse/temporal/graph candidates, fusion/reranking, compressed context/source mapping, insufficiency reason if any. | "This shows where the evidence entered or disappeared." |
| 7. Planning/world/uncertainty | Inspect a full conversation or tool route in this story. | Plan/actions, symbolic predictions, available confidence signals, selected decision. | "These deterministic components expose intended actions and uncertainty. Their scores need empirical validation." |
| 8. Reflection | First show natural trigger behavior. In functional track only, inject a low-confidence/wrong-query condition with a visible label. | Advice, budget check, accepted/rejected correction, before/after query/evidence/output. | "This branch is conditional. The injected case proves the correction mechanism, not natural-model improvement." |
| 9. Controlled tool | Register a harmless local calculator/formatter using existing tool contracts. Permit only that tool. Demonstrate valid and blocked/invalid invocations. | Schema checks, policy audit, typed result, no external side effects. | "Only a registered, validated, allowlisted operation runs." |
| 10. Generation/validation | Show selected evidence labels in request and parsed citations in response. Force malformed output separately in functional track. | Actual generated response or explicit failure, mapped source IDs, no fabricated fallback. | "A failed provider/schema call remains a failure." |
| 11. State/maintenance | Show version increment and task-appropriate memory changes. Await the existing maintenance barrier. | Pending/completed/failed counts and derived memory/graph changes. | "Admission and completed background work are separate facts." |
| 12. Export | Save manifest, per-request typed responses, traces, evaluator records, comparison, test output, checksums. | One reproducible demo bundle with no secrets. | "Every claim shown on screen has a corresponding saved artifact." |
### 7.4 Fair comparisons: separate what changes
Comparison A, fixed-store retrieval/control: give simple RAG and full PRIMA identical ingested records and compatible backend/settings. Model-only remains the no-retrieval baseline. Its lack of private memory is the intended distinction. If a long-context baseline is desired, give it the same history explicitly and label it separately. This comparison isolates route-level differences more clearly than simultaneously changing memory admission.
Comparison B, historical memory formation: replay identical history using declared admission policies, then compare the resulting stores and later QA. This measures the combined effect of admission/maintenance/retrieval. Do not attribute its whole delta only to graph or affect.
Comparison C, component ablation: keep all else fixed and disable one component, such as affect modulation, graph retrieval, or reflection. Use development cases and freeze the final settings before held-out evaluation. Existing profiles are not automatically single-component ablations.
Keep model/revision, source IDs/order, seed, generation settings, context limit, retry policy, scorer, and environment fixed. Reset state/stores between variants to prevent earlier answers contaminating later ones. Use one dedicated runtime/store per principal for the demo. Record warm/cold model state when timing. [E05]
### 7.5 Comparison table to fill from actual runs
| Item | Model only | Simple RAG | Full PRIMA |
|---|---|---|---|
| Primary answer | PENDING | PENDING | PENDING |
| Outcome: answered/abstained/failed | PENDING | PENDING | PENDING |
| Exact match / token F1 | PENDING | PENDING | PENDING |
| Supporting-source recall | N/A, no retrieval | PENDING | PENDING |
| Final evidence/citations | N/A or explicitly supplied context | PENDING | PENDING |
| Retrieval calls / returned sources | Expected zero retrieval | PENDING | PENDING |
| Model calls / tokens | PENDING | PENDING | PENDING |
| Wall latency, including barrier if reported | PENDING | PENDING | PENDING |
| Reflection/corrections | Route excluded | Route dependent | PENDING |
| Maintenance admitted/completed/failed | Task/policy dependent | Task/policy dependent | PENDING |
The expected answer belongs to scoring. Every cell above must come from saved outputs rather than a manually scripted demonstration narrative.
### 7.6 Demo orchestration pseudocode
``text
freeze synthetic scenario and evaluator-owned expectations
record source/model/environment identities
for profile in [model_only, simple_rag, prima_full]:
create fresh isolated runtime, repository, and state
seed the declared evidence protocol consistently
execute identical QA request with fixed budgets/settings
await task-appropriate maintenance boundary
save full typed response and active backend diagnostics
score only after inference using evaluator-owned gold
run scenario-specific ingestion/replay/affect/tool requests
run labeled deterministic reflection and fault cases separately
reconcile planned, executed, not-executed, and skipped components
validate artifact coverage and redact secrets
``
### 7.7 Assertions required in the eventual runnable script
1. Unsupported routes/control overrides fail before unintended work.
2. Ingestion/replay does not call answer generation.
3. Model-only does not execute retrieval.
4. Simple RAG excludes temporal/graph responsibilities selected only by full routes.
5. Planned components reconcile with executed and not-executed components, and execution respects capabilities.
6. Returned citations map to the actual selected evidence.
7. Reflection respects correction budgets and records actual changes.
8. Tool requests do not accidentally invoke answer generation. Invalid/disallowed invocations remain blocked.
9. State versions and task-appropriate memory effects are observable.
10. Maintenance completes or reports failures explicitly before claiming a completed demo stage.
11. Provider/schema/store failures do not become invented success.
12. Gold expectations remain outside inference requests/prompts/telemetry.
Evidence scaffolding: runtime integration, release fault injection, correction tests, tool tests, maintenance barriers.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/tests/integration/test_runtime_pipeline.py
C:/PRIMA_next/tests/integration/test_release_readiness.py
C:/PRIMA_next/tests/workflow/test_phase06_correction_loop.py
C:/PRIMA_next/tests/test_action_tool_phase5.py
C:/PRIMA_next/tests/benchmarks/test_maintenance_barriers.py

## Slide 53
Completed modules: runtime and memory
PRIMA-NEXT
Module group | Current evidence | Still needed
Runtime / state | Contracts, routes and ownership tests | Fresh route sweep and persistence boundary
Affect | Source and fresh focused tests | Learned quality / downstream value
Memory / admission | Formation, importance and admission tests | Real useful retention and isolation
Retrieval / graph | Source, tests and saved subset metrics | Fresh held-out QA and graph/idempotency checks
Notes: Completed modules: runtime and memory
## 8. Slide 7, part B: completed modules and testing evidence
### 8.1 Completion matrix
"Implemented" below means source/test scaffolding exists. It does not mean every path passed a fresh run or has demonstrated a benchmark improvement.
| Module group | Implementation status | Existing verification to show | Remaining validation |
|---|---|---|---|
| Typed runtime/routes | Implemented | Contract tests, principal/control tests. | Fresh full route sweep and exported demo trace. |
| State management | Implemented | State ownership. | Cross-process persistence/commit-failure contract for service use. |
| Affect/PAD/history | Implemented; optional learned backend | Affect tests, history/prior tests. These are within the fresh passing subset. | Learned classifier quality and effect on agent outcomes. |
| Memory/storage/admission | Implemented | Memory formation, admission, importance. | Useful retention under real histories and isolation requirements. |
| Hybrid retrieval/reranking/compression | Implemented | Retrieval alignment, temporal. Saved subset metrics in E07/E08. | Fresh complete held-out retrieval/QA results with fixed provenance. |
| Graph/index/evolution/lineage | Implemented | Graph tests, evolution, lineage. | Repeated derivation idempotency and stale-edge correction noted in E04. |
| Reasoning/sufficiency | Implemented, bounded heuristic | Controller, boundaries. | False abstention and unsupported-answer rates on held-out relation/paraphrase cases. |
| Planning/world | Implemented symbolic path | Planning tests, full trace assertions in release tests. | Prediction usefulness against actual outcomes. |
| Uncertainty/reflection | Implemented, bounded corrections | Confidence branch, correction loop, reflection. | Calibrated confidence, actual helped/harmed answer counts. |
| Tools/actions | Implemented application policy | Action/tool tests. | Real handler timeout/idempotency/isolation guarantees where needed. |
| Generation/schema/output | Implemented provider boundary | Structured output, prompt identity, release fault cases. | Endpoint-specific integration and evidence support quality. |
| Events/maintenance | Implemented bounded cold path | Background maintenance, events, barriers. | Recovery of admitted work after process crash. |
| Benchmark campaigns | Implemented adapters/checkpoints/comparison | Campaign, comparison hardening, Kaggle smoke. | Complete real-provider source coverage and validated archives. |
### 8.2 Fresh checks performed for this document
On 10 October 2026 the following command completed:
``powershell
Set-Location C:\PRIMA_next
.\.venv\Scripts\python.exe -m pytest tests/affect tests/test_goemotions_benchmark.py tests/retrieval/test_recall_metrics.py tests/retrieval/test_mrr_metrics.py tests/retrieval/test_ndcg_metrics.py -q --basetemp=C:/PRIMA_next/pytest-tmp/mentor-review-sync
`
Observed output: 25 passed in 1.87s`. The launcher also printed a warning that it could not find the real base-interpreter location. Tests still completed. These tests establish their covered affect/data/metric behavior, not end-to-end QA quality.
A broader selected run covering runtime, workflow, integration, memory, retrieval, planning, reasoning, reflection, tools, and events did not finish. It printed five progress dots without a final summary and was interrupted. No new whole-suite pass is claimed. The earlier October 7 audit reports Windows asyncio socket-pair stalls, but this preparation did not capture a fresh stack trace to independently assign the same cause. [E04]
Historical lint/type/complexity/security results in E04/E09 remain dated evidence. CI configuration exists, but its current remote status was not queried. Fresh Ruff/Mypy/Bandit/Xenon checks were not run for this documentation-only change.
### 8.3 Metrics to explain accurately
| Metric | Meaning and suitable use |
|---|---|
| Exact match | Normalized predicted answer equals an accepted reference answer. |
| Token F1 | Harmonic mean of token precision/recall against references under the benchmark's scorer. |
| Recall@k | Fraction of required relevant evidence recovered in the top k, according to the evaluator's relevance definition. |
| MRR | Mean reciprocal rank of the first relevant result. |
| nDCG@k | Ranking quality using discounted relevance, normalized by the ideal ranking. |
| Candidate success | Whether required evidence entered the candidate set, under that runner's definition. Distinct from final evidence recall. |
| Emotion micro/macro F1 | Aggregate label decisions / equally weighted per-label performance in a multilabel task. |
| Coverage / abstention | How often the system answers versus declines, alongside error among answered cases. |
| Calibration | Whether confidence aligns with empirical correctness. Report the exact calibration metric and fitted split. |
| Reflection help/harm | Incorrect-to-correct and correct-to-incorrect changes from actual interventions. |
| Cost | Calls, tokens, latency, model/device load, memory/storage, and maintenance work. |
For HotpotQA use its native answer and supporting-fact metrics, including joint metrics where the runner supports them. For LoCoMo retain native category/answer/evidence accounting. GoEmotions measures the classification component, not the full QA wrapper. [E05, benchmark READMEs]
### 8.4 Avoid misleading result slides
Memory quality comparison has zero benchmark queries. Its zero metrics establish no retrieval improvement or preserved quality.
Memory formation report contains only two interactions, zero stored memories, two rejected memories. It is a narrow saved example, not retention-performance evidence.
A smoke fixture passing shows wiring/accounting. A sampled mode finishing shows completion only for its declared selection.
A passing launch estimate does not show that the full benchmark finished. A complete run can still have poor answer quality.
Package availability, module imports, and an architecture diagram do not prove the component ran.
### 8.5 How to address the template's 50% demonstration requirement
Agree on a finite module/demo checklist before assigning a percentage. Mark each item rehearsed with artifact, implemented but not rehearsed, or pending. Compute demonstrated coverage only from that agreed list. This document establishes preparation and evidence mapping, not a fabricated "50% complete" status. The previous review request requires the runnable scenario and visible comparison before marking the demonstration delivered.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/tests/runtime/test_canonical_contract.py
C:/PRIMA_next/tests/runtime/test_principal_hardening.py
C:/PRIMA_next/tests/state/test_state_ownership.py
C:/PRIMA_next/tests/affect/test_affect_engine.py
C:/PRIMA_next/tests/affect/test_history_and_priors.py
C:/PRIMA_next/tests/memory/test_memory_formation.py
C:/PRIMA_next/tests/memory/test_memory_admission.py
C:/PRIMA_next/tests/memory/test_importance_scoring.py
C:/PRIMA_next/tests/retrieval/test_phase07_retrieval_alignment.py
C:/PRIMA_next/tests/retrieval/test_temporal_routing.py
C:/PRIMA_next/tests/graph/test_graph_phase3.py
C:/PRIMA_next/tests/evolution/test_evolution_phase4.py
C:/PRIMA_next/tests/lineage/test_maintenance_phase5.py
C:/PRIMA_next/tests/reasoning/test_controller.py
C:/PRIMA_next/tests/reasoning/test_controller_boundaries.py
C:/PRIMA_next/tests/planning/test_planning_phase2.py
C:/PRIMA_next/tests/workflow/test_phase05_confidence_branch.py
C:/PRIMA_next/tests/workflow/test_phase06_correction_loop.py
C:/PRIMA_next/tests/reflection/test_reflection_pillar.py
C:/PRIMA_next/tests/test_action_tool_phase5.py
C:/PRIMA_next/tests/test_llm_structured_output.py
C:/PRIMA_next/tests/test_answer_prompt_identity.py
C:/PRIMA_next/tests/integration/test_release_readiness.py
C:/PRIMA_next/tests/memory/test_phase08_background_maintenance.py
C:/PRIMA_next/tests/test_events_phase6.py
C:/PRIMA_next/tests/benchmarks/test_maintenance_barriers.py
C:/PRIMA_next/tests/benchmarks/test_campaign.py
C:/PRIMA_next/tests/benchmarks/test_campaign_comparison_hardening.py
C:/PRIMA_next/tests/benchmarks/test_kaggle_smoke.py
C:/PRIMA_next/evaluation/results/memory_quality_comparison.json
C:/PRIMA_next/evaluation/results/memory_formation_report.json

## Slide 54
Completed modules: cognition and execution
PRIMA-NEXT
Module group | Current evidence | Still needed
Reasoning / planning / world | Bounded heuristic and symbolic paths | Sufficiency/prediction usefulness
Uncertainty / reflection | Branch and correction assertions | Calibration and actual help/harm
Tools / generation | Policy, schema and fault tests | Real endpoint/handler guarantees
Maintenance / campaigns | Queue, barrier, resume and comparison tests | Crash recovery and complete real runs
Notes: Completed modules: cognition and execution
## 8. Slide 7, part B: completed modules and testing evidence
### 8.1 Completion matrix
"Implemented" below means source/test scaffolding exists. It does not mean every path passed a fresh run or has demonstrated a benchmark improvement.
| Module group | Implementation status | Existing verification to show | Remaining validation |
|---|---|---|---|
| Typed runtime/routes | Implemented | Contract tests, principal/control tests. | Fresh full route sweep and exported demo trace. |
| State management | Implemented | State ownership. | Cross-process persistence/commit-failure contract for service use. |
| Affect/PAD/history | Implemented; optional learned backend | Affect tests, history/prior tests. These are within the fresh passing subset. | Learned classifier quality and effect on agent outcomes. |
| Memory/storage/admission | Implemented | Memory formation, admission, importance. | Useful retention under real histories and isolation requirements. |
| Hybrid retrieval/reranking/compression | Implemented | Retrieval alignment, temporal. Saved subset metrics in E07/E08. | Fresh complete held-out retrieval/QA results with fixed provenance. |
| Graph/index/evolution/lineage | Implemented | Graph tests, evolution, lineage. | Repeated derivation idempotency and stale-edge correction noted in E04. |
| Reasoning/sufficiency | Implemented, bounded heuristic | Controller, boundaries. | False abstention and unsupported-answer rates on held-out relation/paraphrase cases. |
| Planning/world | Implemented symbolic path | Planning tests, full trace assertions in release tests. | Prediction usefulness against actual outcomes. |
| Uncertainty/reflection | Implemented, bounded corrections | Confidence branch, correction loop, reflection. | Calibrated confidence, actual helped/harmed answer counts. |
| Tools/actions | Implemented application policy | Action/tool tests. | Real handler timeout/idempotency/isolation guarantees where needed. |
| Generation/schema/output | Implemented provider boundary | Structured output, prompt identity, release fault cases. | Endpoint-specific integration and evidence support quality. |
| Events/maintenance | Implemented bounded cold path | Background maintenance, events, barriers. | Recovery of admitted work after process crash. |
| Benchmark campaigns | Implemented adapters/checkpoints/comparison | Campaign, comparison hardening, Kaggle smoke. | Complete real-provider source coverage and validated archives. |
### 8.2 Fresh checks performed for this document
On 10 October 2026 the following command completed:
``powershell
Set-Location C:\PRIMA_next
.\.venv\Scripts\python.exe -m pytest tests/affect tests/test_goemotions_benchmark.py tests/retrieval/test_recall_metrics.py tests/retrieval/test_mrr_metrics.py tests/retrieval/test_ndcg_metrics.py -q --basetemp=C:/PRIMA_next/pytest-tmp/mentor-review-sync
`
Observed output: 25 passed in 1.87s`. The launcher also printed a warning that it could not find the real base-interpreter location. Tests still completed. These tests establish their covered affect/data/metric behavior, not end-to-end QA quality.
A broader selected run covering runtime, workflow, integration, memory, retrieval, planning, reasoning, reflection, tools, and events did not finish. It printed five progress dots without a final summary and was interrupted. No new whole-suite pass is claimed. The earlier October 7 audit reports Windows asyncio socket-pair stalls, but this preparation did not capture a fresh stack trace to independently assign the same cause. [E04]
Historical lint/type/complexity/security results in E04/E09 remain dated evidence. CI configuration exists, but its current remote status was not queried. Fresh Ruff/Mypy/Bandit/Xenon checks were not run for this documentation-only change.
### 8.3 Metrics to explain accurately
| Metric | Meaning and suitable use |
|---|---|
| Exact match | Normalized predicted answer equals an accepted reference answer. |
| Token F1 | Harmonic mean of token precision/recall against references under the benchmark's scorer. |
| Recall@k | Fraction of required relevant evidence recovered in the top k, according to the evaluator's relevance definition. |
| MRR | Mean reciprocal rank of the first relevant result. |
| nDCG@k | Ranking quality using discounted relevance, normalized by the ideal ranking. |
| Candidate success | Whether required evidence entered the candidate set, under that runner's definition. Distinct from final evidence recall. |
| Emotion micro/macro F1 | Aggregate label decisions / equally weighted per-label performance in a multilabel task. |
| Coverage / abstention | How often the system answers versus declines, alongside error among answered cases. |
| Calibration | Whether confidence aligns with empirical correctness. Report the exact calibration metric and fitted split. |
| Reflection help/harm | Incorrect-to-correct and correct-to-incorrect changes from actual interventions. |
| Cost | Calls, tokens, latency, model/device load, memory/storage, and maintenance work. |
For HotpotQA use its native answer and supporting-fact metrics, including joint metrics where the runner supports them. For LoCoMo retain native category/answer/evidence accounting. GoEmotions measures the classification component, not the full QA wrapper. [E05, benchmark READMEs]
### 8.4 Avoid misleading result slides
Memory quality comparison has zero benchmark queries. Its zero metrics establish no retrieval improvement or preserved quality.
Memory formation report contains only two interactions, zero stored memories, two rejected memories. It is a narrow saved example, not retention-performance evidence.
A smoke fixture passing shows wiring/accounting. A sampled mode finishing shows completion only for its declared selection.
A passing launch estimate does not show that the full benchmark finished. A complete run can still have poor answer quality.
Package availability, module imports, and an architecture diagram do not prove the component ran.
### 8.5 How to address the template's 50% demonstration requirement
Agree on a finite module/demo checklist before assigning a percentage. Mark each item rehearsed with artifact, implemented but not rehearsed, or pending. Compute demonstrated coverage only from that agreed list. This document establishes preparation and evidence mapping, not a fabricated "50% complete" status. The previous review request requires the runnable scenario and visible comparison before marking the demonstration delivered.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/tests/runtime/test_canonical_contract.py
C:/PRIMA_next/tests/runtime/test_principal_hardening.py
C:/PRIMA_next/tests/state/test_state_ownership.py
C:/PRIMA_next/tests/affect/test_affect_engine.py
C:/PRIMA_next/tests/affect/test_history_and_priors.py
C:/PRIMA_next/tests/memory/test_memory_formation.py
C:/PRIMA_next/tests/memory/test_memory_admission.py
C:/PRIMA_next/tests/memory/test_importance_scoring.py
C:/PRIMA_next/tests/retrieval/test_phase07_retrieval_alignment.py
C:/PRIMA_next/tests/retrieval/test_temporal_routing.py
C:/PRIMA_next/tests/graph/test_graph_phase3.py
C:/PRIMA_next/tests/evolution/test_evolution_phase4.py
C:/PRIMA_next/tests/lineage/test_maintenance_phase5.py
C:/PRIMA_next/tests/reasoning/test_controller.py
C:/PRIMA_next/tests/reasoning/test_controller_boundaries.py
C:/PRIMA_next/tests/planning/test_planning_phase2.py
C:/PRIMA_next/tests/workflow/test_phase05_confidence_branch.py
C:/PRIMA_next/tests/workflow/test_phase06_correction_loop.py
C:/PRIMA_next/tests/reflection/test_reflection_pillar.py
C:/PRIMA_next/tests/test_action_tool_phase5.py
C:/PRIMA_next/tests/test_llm_structured_output.py
C:/PRIMA_next/tests/test_answer_prompt_identity.py
C:/PRIMA_next/tests/integration/test_release_readiness.py
C:/PRIMA_next/tests/memory/test_phase08_background_maintenance.py
C:/PRIMA_next/tests/test_events_phase6.py
C:/PRIMA_next/tests/benchmarks/test_maintenance_barriers.py
C:/PRIMA_next/tests/benchmarks/test_campaign.py
C:/PRIMA_next/tests/benchmarks/test_campaign_comparison_hardening.py
C:/PRIMA_next/tests/benchmarks/test_kaggle_smoke.py
C:/PRIMA_next/evaluation/results/memory_quality_comparison.json
C:/PRIMA_next/evaluation/results/memory_formation_report.json

## Slide 55
Testing evidence and completion status
PRIMA-NEXT
On 10 October 2026, affect, GoEmotions data/metrics and Recall/MRR/nDCG checks completed: 25 passed in 1.87 seconds.
A broader selected run did not finish. Five progress dots appeared without a final summary before interruption. No new whole-suite pass is claimed.
Earlier audits report Windows asyncio socket-pair stalls. This run did not capture a fresh stack trace. Historical CI/lint/type/security evidence remains dated.
Notes: Testing evidence and completion status
## 8. Slide 7, part B: completed modules and testing evidence
### 8.1 Completion matrix
"Implemented" below means source/test scaffolding exists. It does not mean every path passed a fresh run or has demonstrated a benchmark improvement.
| Module group | Implementation status | Existing verification to show | Remaining validation |
|---|---|---|---|
| Typed runtime/routes | Implemented | Contract tests, principal/control tests. | Fresh full route sweep and exported demo trace. |
| State management | Implemented | State ownership. | Cross-process persistence/commit-failure contract for service use. |
| Affect/PAD/history | Implemented; optional learned backend | Affect tests, history/prior tests. These are within the fresh passing subset. | Learned classifier quality and effect on agent outcomes. |
| Memory/storage/admission | Implemented | Memory formation, admission, importance. | Useful retention under real histories and isolation requirements. |
| Hybrid retrieval/reranking/compression | Implemented | Retrieval alignment, temporal. Saved subset metrics in E07/E08. | Fresh complete held-out retrieval/QA results with fixed provenance. |
| Graph/index/evolution/lineage | Implemented | Graph tests, evolution, lineage. | Repeated derivation idempotency and stale-edge correction noted in E04. |
| Reasoning/sufficiency | Implemented, bounded heuristic | Controller, boundaries. | False abstention and unsupported-answer rates on held-out relation/paraphrase cases. |
| Planning/world | Implemented symbolic path | Planning tests, full trace assertions in release tests. | Prediction usefulness against actual outcomes. |
| Uncertainty/reflection | Implemented, bounded corrections | Confidence branch, correction loop, reflection. | Calibrated confidence, actual helped/harmed answer counts. |
| Tools/actions | Implemented application policy | Action/tool tests. | Real handler timeout/idempotency/isolation guarantees where needed. |
| Generation/schema/output | Implemented provider boundary | Structured output, prompt identity, release fault cases. | Endpoint-specific integration and evidence support quality. |
| Events/maintenance | Implemented bounded cold path | Background maintenance, events, barriers. | Recovery of admitted work after process crash. |
| Benchmark campaigns | Implemented adapters/checkpoints/comparison | Campaign, comparison hardening, Kaggle smoke. | Complete real-provider source coverage and validated archives. |
### 8.2 Fresh checks performed for this document
On 10 October 2026 the following command completed:
``powershell
Set-Location C:\PRIMA_next
.\.venv\Scripts\python.exe -m pytest tests/affect tests/test_goemotions_benchmark.py tests/retrieval/test_recall_metrics.py tests/retrieval/test_mrr_metrics.py tests/retrieval/test_ndcg_metrics.py -q --basetemp=C:/PRIMA_next/pytest-tmp/mentor-review-sync
`
Observed output: 25 passed in 1.87s`. The launcher also printed a warning that it could not find the real base-interpreter location. Tests still completed. These tests establish their covered affect/data/metric behavior, not end-to-end QA quality.
A broader selected run covering runtime, workflow, integration, memory, retrieval, planning, reasoning, reflection, tools, and events did not finish. It printed five progress dots without a final summary and was interrupted. No new whole-suite pass is claimed. The earlier October 7 audit reports Windows asyncio socket-pair stalls, but this preparation did not capture a fresh stack trace to independently assign the same cause. [E04]
Historical lint/type/complexity/security results in E04/E09 remain dated evidence. CI configuration exists, but its current remote status was not queried. Fresh Ruff/Mypy/Bandit/Xenon checks were not run for this documentation-only change.
### 8.3 Metrics to explain accurately
| Metric | Meaning and suitable use |
|---|---|
| Exact match | Normalized predicted answer equals an accepted reference answer. |
| Token F1 | Harmonic mean of token precision/recall against references under the benchmark's scorer. |
| Recall@k | Fraction of required relevant evidence recovered in the top k, according to the evaluator's relevance definition. |
| MRR | Mean reciprocal rank of the first relevant result. |
| nDCG@k | Ranking quality using discounted relevance, normalized by the ideal ranking. |
| Candidate success | Whether required evidence entered the candidate set, under that runner's definition. Distinct from final evidence recall. |
| Emotion micro/macro F1 | Aggregate label decisions / equally weighted per-label performance in a multilabel task. |
| Coverage / abstention | How often the system answers versus declines, alongside error among answered cases. |
| Calibration | Whether confidence aligns with empirical correctness. Report the exact calibration metric and fitted split. |
| Reflection help/harm | Incorrect-to-correct and correct-to-incorrect changes from actual interventions. |
| Cost | Calls, tokens, latency, model/device load, memory/storage, and maintenance work. |
For HotpotQA use its native answer and supporting-fact metrics, including joint metrics where the runner supports them. For LoCoMo retain native category/answer/evidence accounting. GoEmotions measures the classification component, not the full QA wrapper. [E05, benchmark READMEs]
### 8.4 Avoid misleading result slides
Memory quality comparison has zero benchmark queries. Its zero metrics establish no retrieval improvement or preserved quality.
Memory formation report contains only two interactions, zero stored memories, two rejected memories. It is a narrow saved example, not retention-performance evidence.
A smoke fixture passing shows wiring/accounting. A sampled mode finishing shows completion only for its declared selection.
A passing launch estimate does not show that the full benchmark finished. A complete run can still have poor answer quality.
Package availability, module imports, and an architecture diagram do not prove the component ran.
### 8.5 How to address the template's 50% demonstration requirement
Agree on a finite module/demo checklist before assigning a percentage. Mark each item rehearsed with artifact, implemented but not rehearsed, or pending. Compute demonstrated coverage only from that agreed list. This document establishes preparation and evidence mapping, not a fabricated "50% complete" status. The previous review request requires the runnable scenario and visible comparison before marking the demonstration delivered.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/tests/runtime/test_canonical_contract.py
C:/PRIMA_next/tests/runtime/test_principal_hardening.py
C:/PRIMA_next/tests/state/test_state_ownership.py
C:/PRIMA_next/tests/affect/test_affect_engine.py
C:/PRIMA_next/tests/affect/test_history_and_priors.py
C:/PRIMA_next/tests/memory/test_memory_formation.py
C:/PRIMA_next/tests/memory/test_memory_admission.py
C:/PRIMA_next/tests/memory/test_importance_scoring.py
C:/PRIMA_next/tests/retrieval/test_phase07_retrieval_alignment.py
C:/PRIMA_next/tests/retrieval/test_temporal_routing.py
C:/PRIMA_next/tests/graph/test_graph_phase3.py
C:/PRIMA_next/tests/evolution/test_evolution_phase4.py
C:/PRIMA_next/tests/lineage/test_maintenance_phase5.py
C:/PRIMA_next/tests/reasoning/test_controller.py
C:/PRIMA_next/tests/reasoning/test_controller_boundaries.py
C:/PRIMA_next/tests/planning/test_planning_phase2.py
C:/PRIMA_next/tests/workflow/test_phase05_confidence_branch.py
C:/PRIMA_next/tests/workflow/test_phase06_correction_loop.py
C:/PRIMA_next/tests/reflection/test_reflection_pillar.py
C:/PRIMA_next/tests/test_action_tool_phase5.py
C:/PRIMA_next/tests/test_llm_structured_output.py
C:/PRIMA_next/tests/test_answer_prompt_identity.py
C:/PRIMA_next/tests/integration/test_release_readiness.py
C:/PRIMA_next/tests/memory/test_phase08_background_maintenance.py
C:/PRIMA_next/tests/test_events_phase6.py
C:/PRIMA_next/tests/benchmarks/test_maintenance_barriers.py
C:/PRIMA_next/tests/benchmarks/test_campaign.py
C:/PRIMA_next/tests/benchmarks/test_campaign_comparison_hardening.py
C:/PRIMA_next/tests/benchmarks/test_kaggle_smoke.py
C:/PRIMA_next/evaluation/results/memory_quality_comparison.json
C:/PRIMA_next/evaluation/results/memory_formation_report.json

## Slide 56
Evaluation metrics (1/2)
PRIMA-NEXT
Metric | Meaning
EM / token F1 | Reference-answer equality / token precision-recall balance
Recall@k / MRR / nDCG | Evidence coverage / first relevant rank / ranking quality
Candidate success | Relevant evidence reached the candidate pool
Emotion micro/macro F1 | Aggregate / per-label multilabel performance
Coverage and calibration | Answer rate with error / confidence-correctness alignment
Notes: Evaluation metrics (1/2)
## 8. Slide 7, part B: completed modules and testing evidence
### 8.1 Completion matrix
"Implemented" below means source/test scaffolding exists. It does not mean every path passed a fresh run or has demonstrated a benchmark improvement.
| Module group | Implementation status | Existing verification to show | Remaining validation |
|---|---|---|---|
| Typed runtime/routes | Implemented | Contract tests, principal/control tests. | Fresh full route sweep and exported demo trace. |
| State management | Implemented | State ownership. | Cross-process persistence/commit-failure contract for service use. |
| Affect/PAD/history | Implemented; optional learned backend | Affect tests, history/prior tests. These are within the fresh passing subset. | Learned classifier quality and effect on agent outcomes. |
| Memory/storage/admission | Implemented | Memory formation, admission, importance. | Useful retention under real histories and isolation requirements. |
| Hybrid retrieval/reranking/compression | Implemented | Retrieval alignment, temporal. Saved subset metrics in E07/E08. | Fresh complete held-out retrieval/QA results with fixed provenance. |
| Graph/index/evolution/lineage | Implemented | Graph tests, evolution, lineage. | Repeated derivation idempotency and stale-edge correction noted in E04. |
| Reasoning/sufficiency | Implemented, bounded heuristic | Controller, boundaries. | False abstention and unsupported-answer rates on held-out relation/paraphrase cases. |
| Planning/world | Implemented symbolic path | Planning tests, full trace assertions in release tests. | Prediction usefulness against actual outcomes. |
| Uncertainty/reflection | Implemented, bounded corrections | Confidence branch, correction loop, reflection. | Calibrated confidence, actual helped/harmed answer counts. |
| Tools/actions | Implemented application policy | Action/tool tests. | Real handler timeout/idempotency/isolation guarantees where needed. |
| Generation/schema/output | Implemented provider boundary | Structured output, prompt identity, release fault cases. | Endpoint-specific integration and evidence support quality. |
| Events/maintenance | Implemented bounded cold path | Background maintenance, events, barriers. | Recovery of admitted work after process crash. |
| Benchmark campaigns | Implemented adapters/checkpoints/comparison | Campaign, comparison hardening, Kaggle smoke. | Complete real-provider source coverage and validated archives. |
### 8.2 Fresh checks performed for this document
On 10 October 2026 the following command completed:
``powershell
Set-Location C:\PRIMA_next
.\.venv\Scripts\python.exe -m pytest tests/affect tests/test_goemotions_benchmark.py tests/retrieval/test_recall_metrics.py tests/retrieval/test_mrr_metrics.py tests/retrieval/test_ndcg_metrics.py -q --basetemp=C:/PRIMA_next/pytest-tmp/mentor-review-sync
`
Observed output: 25 passed in 1.87s`. The launcher also printed a warning that it could not find the real base-interpreter location. Tests still completed. These tests establish their covered affect/data/metric behavior, not end-to-end QA quality.
A broader selected run covering runtime, workflow, integration, memory, retrieval, planning, reasoning, reflection, tools, and events did not finish. It printed five progress dots without a final summary and was interrupted. No new whole-suite pass is claimed. The earlier October 7 audit reports Windows asyncio socket-pair stalls, but this preparation did not capture a fresh stack trace to independently assign the same cause. [E04]
Historical lint/type/complexity/security results in E04/E09 remain dated evidence. CI configuration exists, but its current remote status was not queried. Fresh Ruff/Mypy/Bandit/Xenon checks were not run for this documentation-only change.
### 8.3 Metrics to explain accurately
| Metric | Meaning and suitable use |
|---|---|
| Exact match | Normalized predicted answer equals an accepted reference answer. |
| Token F1 | Harmonic mean of token precision/recall against references under the benchmark's scorer. |
| Recall@k | Fraction of required relevant evidence recovered in the top k, according to the evaluator's relevance definition. |
| MRR | Mean reciprocal rank of the first relevant result. |
| nDCG@k | Ranking quality using discounted relevance, normalized by the ideal ranking. |
| Candidate success | Whether required evidence entered the candidate set, under that runner's definition. Distinct from final evidence recall. |
| Emotion micro/macro F1 | Aggregate label decisions / equally weighted per-label performance in a multilabel task. |
| Coverage / abstention | How often the system answers versus declines, alongside error among answered cases. |
| Calibration | Whether confidence aligns with empirical correctness. Report the exact calibration metric and fitted split. |
| Reflection help/harm | Incorrect-to-correct and correct-to-incorrect changes from actual interventions. |
| Cost | Calls, tokens, latency, model/device load, memory/storage, and maintenance work. |
For HotpotQA use its native answer and supporting-fact metrics, including joint metrics where the runner supports them. For LoCoMo retain native category/answer/evidence accounting. GoEmotions measures the classification component, not the full QA wrapper. [E05, benchmark READMEs]
### 8.4 Avoid misleading result slides
Memory quality comparison has zero benchmark queries. Its zero metrics establish no retrieval improvement or preserved quality.
Memory formation report contains only two interactions, zero stored memories, two rejected memories. It is a narrow saved example, not retention-performance evidence.
A smoke fixture passing shows wiring/accounting. A sampled mode finishing shows completion only for its declared selection.
A passing launch estimate does not show that the full benchmark finished. A complete run can still have poor answer quality.
Package availability, module imports, and an architecture diagram do not prove the component ran.
### 8.5 How to address the template's 50% demonstration requirement
Agree on a finite module/demo checklist before assigning a percentage. Mark each item rehearsed with artifact, implemented but not rehearsed, or pending. Compute demonstrated coverage only from that agreed list. This document establishes preparation and evidence mapping, not a fabricated "50% complete" status. The previous review request requires the runnable scenario and visible comparison before marking the demonstration delivered.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/tests/runtime/test_canonical_contract.py
C:/PRIMA_next/tests/runtime/test_principal_hardening.py
C:/PRIMA_next/tests/state/test_state_ownership.py
C:/PRIMA_next/tests/affect/test_affect_engine.py
C:/PRIMA_next/tests/affect/test_history_and_priors.py
C:/PRIMA_next/tests/memory/test_memory_formation.py
C:/PRIMA_next/tests/memory/test_memory_admission.py
C:/PRIMA_next/tests/memory/test_importance_scoring.py
C:/PRIMA_next/tests/retrieval/test_phase07_retrieval_alignment.py
C:/PRIMA_next/tests/retrieval/test_temporal_routing.py
C:/PRIMA_next/tests/graph/test_graph_phase3.py
C:/PRIMA_next/tests/evolution/test_evolution_phase4.py
C:/PRIMA_next/tests/lineage/test_maintenance_phase5.py
C:/PRIMA_next/tests/reasoning/test_controller.py
C:/PRIMA_next/tests/reasoning/test_controller_boundaries.py
C:/PRIMA_next/tests/planning/test_planning_phase2.py
C:/PRIMA_next/tests/workflow/test_phase05_confidence_branch.py
C:/PRIMA_next/tests/workflow/test_phase06_correction_loop.py
C:/PRIMA_next/tests/reflection/test_reflection_pillar.py
C:/PRIMA_next/tests/test_action_tool_phase5.py
C:/PRIMA_next/tests/test_llm_structured_output.py
C:/PRIMA_next/tests/test_answer_prompt_identity.py
C:/PRIMA_next/tests/integration/test_release_readiness.py
C:/PRIMA_next/tests/memory/test_phase08_background_maintenance.py
C:/PRIMA_next/tests/test_events_phase6.py
C:/PRIMA_next/tests/benchmarks/test_maintenance_barriers.py
C:/PRIMA_next/tests/benchmarks/test_campaign.py
C:/PRIMA_next/tests/benchmarks/test_campaign_comparison_hardening.py
C:/PRIMA_next/tests/benchmarks/test_kaggle_smoke.py
C:/PRIMA_next/evaluation/results/memory_quality_comparison.json
C:/PRIMA_next/evaluation/results/memory_formation_report.json

## Slide 57
Evaluation metrics (2/2)
PRIMA-NEXT
Metric | Meaning
Help/harm and cost | Actual correction transitions, calls/tokens/time/storage
Notes: Evaluation metrics (2/2)
## 8. Slide 7, part B: completed modules and testing evidence
### 8.1 Completion matrix
"Implemented" below means source/test scaffolding exists. It does not mean every path passed a fresh run or has demonstrated a benchmark improvement.
| Module group | Implementation status | Existing verification to show | Remaining validation |
|---|---|---|---|
| Typed runtime/routes | Implemented | Contract tests, principal/control tests. | Fresh full route sweep and exported demo trace. |
| State management | Implemented | State ownership. | Cross-process persistence/commit-failure contract for service use. |
| Affect/PAD/history | Implemented; optional learned backend | Affect tests, history/prior tests. These are within the fresh passing subset. | Learned classifier quality and effect on agent outcomes. |
| Memory/storage/admission | Implemented | Memory formation, admission, importance. | Useful retention under real histories and isolation requirements. |
| Hybrid retrieval/reranking/compression | Implemented | Retrieval alignment, temporal. Saved subset metrics in E07/E08. | Fresh complete held-out retrieval/QA results with fixed provenance. |
| Graph/index/evolution/lineage | Implemented | Graph tests, evolution, lineage. | Repeated derivation idempotency and stale-edge correction noted in E04. |
| Reasoning/sufficiency | Implemented, bounded heuristic | Controller, boundaries. | False abstention and unsupported-answer rates on held-out relation/paraphrase cases. |
| Planning/world | Implemented symbolic path | Planning tests, full trace assertions in release tests. | Prediction usefulness against actual outcomes. |
| Uncertainty/reflection | Implemented, bounded corrections | Confidence branch, correction loop, reflection. | Calibrated confidence, actual helped/harmed answer counts. |
| Tools/actions | Implemented application policy | Action/tool tests. | Real handler timeout/idempotency/isolation guarantees where needed. |
| Generation/schema/output | Implemented provider boundary | Structured output, prompt identity, release fault cases. | Endpoint-specific integration and evidence support quality. |
| Events/maintenance | Implemented bounded cold path | Background maintenance, events, barriers. | Recovery of admitted work after process crash. |
| Benchmark campaigns | Implemented adapters/checkpoints/comparison | Campaign, comparison hardening, Kaggle smoke. | Complete real-provider source coverage and validated archives. |
### 8.2 Fresh checks performed for this document
On 10 October 2026 the following command completed:
``powershell
Set-Location C:\PRIMA_next
.\.venv\Scripts\python.exe -m pytest tests/affect tests/test_goemotions_benchmark.py tests/retrieval/test_recall_metrics.py tests/retrieval/test_mrr_metrics.py tests/retrieval/test_ndcg_metrics.py -q --basetemp=C:/PRIMA_next/pytest-tmp/mentor-review-sync
`
Observed output: 25 passed in 1.87s`. The launcher also printed a warning that it could not find the real base-interpreter location. Tests still completed. These tests establish their covered affect/data/metric behavior, not end-to-end QA quality.
A broader selected run covering runtime, workflow, integration, memory, retrieval, planning, reasoning, reflection, tools, and events did not finish. It printed five progress dots without a final summary and was interrupted. No new whole-suite pass is claimed. The earlier October 7 audit reports Windows asyncio socket-pair stalls, but this preparation did not capture a fresh stack trace to independently assign the same cause. [E04]
Historical lint/type/complexity/security results in E04/E09 remain dated evidence. CI configuration exists, but its current remote status was not queried. Fresh Ruff/Mypy/Bandit/Xenon checks were not run for this documentation-only change.
### 8.3 Metrics to explain accurately
| Metric | Meaning and suitable use |
|---|---|
| Exact match | Normalized predicted answer equals an accepted reference answer. |
| Token F1 | Harmonic mean of token precision/recall against references under the benchmark's scorer. |
| Recall@k | Fraction of required relevant evidence recovered in the top k, according to the evaluator's relevance definition. |
| MRR | Mean reciprocal rank of the first relevant result. |
| nDCG@k | Ranking quality using discounted relevance, normalized by the ideal ranking. |
| Candidate success | Whether required evidence entered the candidate set, under that runner's definition. Distinct from final evidence recall. |
| Emotion micro/macro F1 | Aggregate label decisions / equally weighted per-label performance in a multilabel task. |
| Coverage / abstention | How often the system answers versus declines, alongside error among answered cases. |
| Calibration | Whether confidence aligns with empirical correctness. Report the exact calibration metric and fitted split. |
| Reflection help/harm | Incorrect-to-correct and correct-to-incorrect changes from actual interventions. |
| Cost | Calls, tokens, latency, model/device load, memory/storage, and maintenance work. |
For HotpotQA use its native answer and supporting-fact metrics, including joint metrics where the runner supports them. For LoCoMo retain native category/answer/evidence accounting. GoEmotions measures the classification component, not the full QA wrapper. [E05, benchmark READMEs]
### 8.4 Avoid misleading result slides
Memory quality comparison has zero benchmark queries. Its zero metrics establish no retrieval improvement or preserved quality.
Memory formation report contains only two interactions, zero stored memories, two rejected memories. It is a narrow saved example, not retention-performance evidence.
A smoke fixture passing shows wiring/accounting. A sampled mode finishing shows completion only for its declared selection.
A passing launch estimate does not show that the full benchmark finished. A complete run can still have poor answer quality.
Package availability, module imports, and an architecture diagram do not prove the component ran.
### 8.5 How to address the template's 50% demonstration requirement
Agree on a finite module/demo checklist before assigning a percentage. Mark each item rehearsed with artifact, implemented but not rehearsed, or pending. Compute demonstrated coverage only from that agreed list. This document establishes preparation and evidence mapping, not a fabricated "50% complete" status. The previous review request requires the runnable scenario and visible comparison before marking the demonstration delivered.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/tests/runtime/test_canonical_contract.py
C:/PRIMA_next/tests/runtime/test_principal_hardening.py
C:/PRIMA_next/tests/state/test_state_ownership.py
C:/PRIMA_next/tests/affect/test_affect_engine.py
C:/PRIMA_next/tests/affect/test_history_and_priors.py
C:/PRIMA_next/tests/memory/test_memory_formation.py
C:/PRIMA_next/tests/memory/test_memory_admission.py
C:/PRIMA_next/tests/memory/test_importance_scoring.py
C:/PRIMA_next/tests/retrieval/test_phase07_retrieval_alignment.py
C:/PRIMA_next/tests/retrieval/test_temporal_routing.py
C:/PRIMA_next/tests/graph/test_graph_phase3.py
C:/PRIMA_next/tests/evolution/test_evolution_phase4.py
C:/PRIMA_next/tests/lineage/test_maintenance_phase5.py
C:/PRIMA_next/tests/reasoning/test_controller.py
C:/PRIMA_next/tests/reasoning/test_controller_boundaries.py
C:/PRIMA_next/tests/planning/test_planning_phase2.py
C:/PRIMA_next/tests/workflow/test_phase05_confidence_branch.py
C:/PRIMA_next/tests/workflow/test_phase06_correction_loop.py
C:/PRIMA_next/tests/reflection/test_reflection_pillar.py
C:/PRIMA_next/tests/test_action_tool_phase5.py
C:/PRIMA_next/tests/test_llm_structured_output.py
C:/PRIMA_next/tests/test_answer_prompt_identity.py
C:/PRIMA_next/tests/integration/test_release_readiness.py
C:/PRIMA_next/tests/memory/test_phase08_background_maintenance.py
C:/PRIMA_next/tests/test_events_phase6.py
C:/PRIMA_next/tests/benchmarks/test_maintenance_barriers.py
C:/PRIMA_next/tests/benchmarks/test_campaign.py
C:/PRIMA_next/tests/benchmarks/test_campaign_comparison_hardening.py
C:/PRIMA_next/tests/benchmarks/test_kaggle_smoke.py
C:/PRIMA_next/evaluation/results/memory_quality_comparison.json
C:/PRIMA_next/evaluation/results/memory_formation_report.json

## Slide 58
Benchmark attribution and demonstration coverage (1/2)
PRIMA-NEXT
HotpotQA uses native answer/supporting-fact metrics with declared supplied-context mode. LoCoMo uses category/answer/evidence accounting. GoEmotions measures classification.
A saved zero-query memory-quality report establishes no retrieval gain. A two-interaction admission report is only a narrow example. Smoke success proves wiring, not final quality.
Notes: Benchmark attribution and demonstration coverage (1/2)
## 8. Slide 7, part B: completed modules and testing evidence
### 8.1 Completion matrix
"Implemented" below means source/test scaffolding exists. It does not mean every path passed a fresh run or has demonstrated a benchmark improvement.
| Module group | Implementation status | Existing verification to show | Remaining validation |
|---|---|---|---|
| Typed runtime/routes | Implemented | Contract tests, principal/control tests. | Fresh full route sweep and exported demo trace. |
| State management | Implemented | State ownership. | Cross-process persistence/commit-failure contract for service use. |
| Affect/PAD/history | Implemented; optional learned backend | Affect tests, history/prior tests. These are within the fresh passing subset. | Learned classifier quality and effect on agent outcomes. |
| Memory/storage/admission | Implemented | Memory formation, admission, importance. | Useful retention under real histories and isolation requirements. |
| Hybrid retrieval/reranking/compression | Implemented | Retrieval alignment, temporal. Saved subset metrics in E07/E08. | Fresh complete held-out retrieval/QA results with fixed provenance. |
| Graph/index/evolution/lineage | Implemented | Graph tests, evolution, lineage. | Repeated derivation idempotency and stale-edge correction noted in E04. |
| Reasoning/sufficiency | Implemented, bounded heuristic | Controller, boundaries. | False abstention and unsupported-answer rates on held-out relation/paraphrase cases. |
| Planning/world | Implemented symbolic path | Planning tests, full trace assertions in release tests. | Prediction usefulness against actual outcomes. |
| Uncertainty/reflection | Implemented, bounded corrections | Confidence branch, correction loop, reflection. | Calibrated confidence, actual helped/harmed answer counts. |
| Tools/actions | Implemented application policy | Action/tool tests. | Real handler timeout/idempotency/isolation guarantees where needed. |
| Generation/schema/output | Implemented provider boundary | Structured output, prompt identity, release fault cases. | Endpoint-specific integration and evidence support quality. |
| Events/maintenance | Implemented bounded cold path | Background maintenance, events, barriers. | Recovery of admitted work after process crash. |
| Benchmark campaigns | Implemented adapters/checkpoints/comparison | Campaign, comparison hardening, Kaggle smoke. | Complete real-provider source coverage and validated archives. |
### 8.2 Fresh checks performed for this document
On 10 October 2026 the following command completed:
``powershell
Set-Location C:\PRIMA_next
.\.venv\Scripts\python.exe -m pytest tests/affect tests/test_goemotions_benchmark.py tests/retrieval/test_recall_metrics.py tests/retrieval/test_mrr_metrics.py tests/retrieval/test_ndcg_metrics.py -q --basetemp=C:/PRIMA_next/pytest-tmp/mentor-review-sync
`
Observed output: 25 passed in 1.87s`. The launcher also printed a warning that it could not find the real base-interpreter location. Tests still completed. These tests establish their covered affect/data/metric behavior, not end-to-end QA quality.
A broader selected run covering runtime, workflow, integration, memory, retrieval, planning, reasoning, reflection, tools, and events did not finish. It printed five progress dots without a final summary and was interrupted. No new whole-suite pass is claimed. The earlier October 7 audit reports Windows asyncio socket-pair stalls, but this preparation did not capture a fresh stack trace to independently assign the same cause. [E04]
Historical lint/type/complexity/security results in E04/E09 remain dated evidence. CI configuration exists, but its current remote status was not queried. Fresh Ruff/Mypy/Bandit/Xenon checks were not run for this documentation-only change.
### 8.3 Metrics to explain accurately
| Metric | Meaning and suitable use |
|---|---|
| Exact match | Normalized predicted answer equals an accepted reference answer. |
| Token F1 | Harmonic mean of token precision/recall against references under the benchmark's scorer. |
| Recall@k | Fraction of required relevant evidence recovered in the top k, according to the evaluator's relevance definition. |
| MRR | Mean reciprocal rank of the first relevant result. |
| nDCG@k | Ranking quality using discounted relevance, normalized by the ideal ranking. |
| Candidate success | Whether required evidence entered the candidate set, under that runner's definition. Distinct from final evidence recall. |
| Emotion micro/macro F1 | Aggregate label decisions / equally weighted per-label performance in a multilabel task. |
| Coverage / abstention | How often the system answers versus declines, alongside error among answered cases. |
| Calibration | Whether confidence aligns with empirical correctness. Report the exact calibration metric and fitted split. |
| Reflection help/harm | Incorrect-to-correct and correct-to-incorrect changes from actual interventions. |
| Cost | Calls, tokens, latency, model/device load, memory/storage, and maintenance work. |
For HotpotQA use its native answer and supporting-fact metrics, including joint metrics where the runner supports them. For LoCoMo retain native category/answer/evidence accounting. GoEmotions measures the classification component, not the full QA wrapper. [E05, benchmark READMEs]
### 8.4 Avoid misleading result slides
Memory quality comparison has zero benchmark queries. Its zero metrics establish no retrieval improvement or preserved quality.
Memory formation report contains only two interactions, zero stored memories, two rejected memories. It is a narrow saved example, not retention-performance evidence.
A smoke fixture passing shows wiring/accounting. A sampled mode finishing shows completion only for its declared selection.
A passing launch estimate does not show that the full benchmark finished. A complete run can still have poor answer quality.
Package availability, module imports, and an architecture diagram do not prove the component ran.
### 8.5 How to address the template's 50% demonstration requirement
Agree on a finite module/demo checklist before assigning a percentage. Mark each item rehearsed with artifact, implemented but not rehearsed, or pending. Compute demonstrated coverage only from that agreed list. This document establishes preparation and evidence mapping, not a fabricated "50% complete" status. The previous review request requires the runnable scenario and visible comparison before marking the demonstration delivered.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/tests/runtime/test_canonical_contract.py
C:/PRIMA_next/tests/runtime/test_principal_hardening.py
C:/PRIMA_next/tests/state/test_state_ownership.py
C:/PRIMA_next/tests/affect/test_affect_engine.py
C:/PRIMA_next/tests/affect/test_history_and_priors.py
C:/PRIMA_next/tests/memory/test_memory_formation.py
C:/PRIMA_next/tests/memory/test_memory_admission.py
C:/PRIMA_next/tests/memory/test_importance_scoring.py
C:/PRIMA_next/tests/retrieval/test_phase07_retrieval_alignment.py
C:/PRIMA_next/tests/retrieval/test_temporal_routing.py
C:/PRIMA_next/tests/graph/test_graph_phase3.py
C:/PRIMA_next/tests/evolution/test_evolution_phase4.py
C:/PRIMA_next/tests/lineage/test_maintenance_phase5.py
C:/PRIMA_next/tests/reasoning/test_controller.py
C:/PRIMA_next/tests/reasoning/test_controller_boundaries.py
C:/PRIMA_next/tests/planning/test_planning_phase2.py
C:/PRIMA_next/tests/workflow/test_phase05_confidence_branch.py
C:/PRIMA_next/tests/workflow/test_phase06_correction_loop.py
C:/PRIMA_next/tests/reflection/test_reflection_pillar.py
C:/PRIMA_next/tests/test_action_tool_phase5.py
C:/PRIMA_next/tests/test_llm_structured_output.py
C:/PRIMA_next/tests/test_answer_prompt_identity.py
C:/PRIMA_next/tests/integration/test_release_readiness.py
C:/PRIMA_next/tests/memory/test_phase08_background_maintenance.py
C:/PRIMA_next/tests/test_events_phase6.py
C:/PRIMA_next/tests/benchmarks/test_maintenance_barriers.py
C:/PRIMA_next/tests/benchmarks/test_campaign.py
C:/PRIMA_next/tests/benchmarks/test_campaign_comparison_hardening.py
C:/PRIMA_next/tests/benchmarks/test_kaggle_smoke.py
C:/PRIMA_next/evaluation/results/memory_quality_comparison.json
C:/PRIMA_next/evaluation/results/memory_formation_report.json

## Slide 59
Benchmark attribution and demonstration coverage (2/2)
PRIMA-NEXT
For the college's 50% demonstration criterion, define a module checklist and count rehearsed artifacts. Implementation presence alone does not establish demonstrated coverage.
Notes: Benchmark attribution and demonstration coverage (2/2)
## 8. Slide 7, part B: completed modules and testing evidence
### 8.1 Completion matrix
"Implemented" below means source/test scaffolding exists. It does not mean every path passed a fresh run or has demonstrated a benchmark improvement.
| Module group | Implementation status | Existing verification to show | Remaining validation |
|---|---|---|---|
| Typed runtime/routes | Implemented | Contract tests, principal/control tests. | Fresh full route sweep and exported demo trace. |
| State management | Implemented | State ownership. | Cross-process persistence/commit-failure contract for service use. |
| Affect/PAD/history | Implemented; optional learned backend | Affect tests, history/prior tests. These are within the fresh passing subset. | Learned classifier quality and effect on agent outcomes. |
| Memory/storage/admission | Implemented | Memory formation, admission, importance. | Useful retention under real histories and isolation requirements. |
| Hybrid retrieval/reranking/compression | Implemented | Retrieval alignment, temporal. Saved subset metrics in E07/E08. | Fresh complete held-out retrieval/QA results with fixed provenance. |
| Graph/index/evolution/lineage | Implemented | Graph tests, evolution, lineage. | Repeated derivation idempotency and stale-edge correction noted in E04. |
| Reasoning/sufficiency | Implemented, bounded heuristic | Controller, boundaries. | False abstention and unsupported-answer rates on held-out relation/paraphrase cases. |
| Planning/world | Implemented symbolic path | Planning tests, full trace assertions in release tests. | Prediction usefulness against actual outcomes. |
| Uncertainty/reflection | Implemented, bounded corrections | Confidence branch, correction loop, reflection. | Calibrated confidence, actual helped/harmed answer counts. |
| Tools/actions | Implemented application policy | Action/tool tests. | Real handler timeout/idempotency/isolation guarantees where needed. |
| Generation/schema/output | Implemented provider boundary | Structured output, prompt identity, release fault cases. | Endpoint-specific integration and evidence support quality. |
| Events/maintenance | Implemented bounded cold path | Background maintenance, events, barriers. | Recovery of admitted work after process crash. |
| Benchmark campaigns | Implemented adapters/checkpoints/comparison | Campaign, comparison hardening, Kaggle smoke. | Complete real-provider source coverage and validated archives. |
### 8.2 Fresh checks performed for this document
On 10 October 2026 the following command completed:
``powershell
Set-Location C:\PRIMA_next
.\.venv\Scripts\python.exe -m pytest tests/affect tests/test_goemotions_benchmark.py tests/retrieval/test_recall_metrics.py tests/retrieval/test_mrr_metrics.py tests/retrieval/test_ndcg_metrics.py -q --basetemp=C:/PRIMA_next/pytest-tmp/mentor-review-sync
`
Observed output: 25 passed in 1.87s`. The launcher also printed a warning that it could not find the real base-interpreter location. Tests still completed. These tests establish their covered affect/data/metric behavior, not end-to-end QA quality.
A broader selected run covering runtime, workflow, integration, memory, retrieval, planning, reasoning, reflection, tools, and events did not finish. It printed five progress dots without a final summary and was interrupted. No new whole-suite pass is claimed. The earlier October 7 audit reports Windows asyncio socket-pair stalls, but this preparation did not capture a fresh stack trace to independently assign the same cause. [E04]
Historical lint/type/complexity/security results in E04/E09 remain dated evidence. CI configuration exists, but its current remote status was not queried. Fresh Ruff/Mypy/Bandit/Xenon checks were not run for this documentation-only change.
### 8.3 Metrics to explain accurately
| Metric | Meaning and suitable use |
|---|---|
| Exact match | Normalized predicted answer equals an accepted reference answer. |
| Token F1 | Harmonic mean of token precision/recall against references under the benchmark's scorer. |
| Recall@k | Fraction of required relevant evidence recovered in the top k, according to the evaluator's relevance definition. |
| MRR | Mean reciprocal rank of the first relevant result. |
| nDCG@k | Ranking quality using discounted relevance, normalized by the ideal ranking. |
| Candidate success | Whether required evidence entered the candidate set, under that runner's definition. Distinct from final evidence recall. |
| Emotion micro/macro F1 | Aggregate label decisions / equally weighted per-label performance in a multilabel task. |
| Coverage / abstention | How often the system answers versus declines, alongside error among answered cases. |
| Calibration | Whether confidence aligns with empirical correctness. Report the exact calibration metric and fitted split. |
| Reflection help/harm | Incorrect-to-correct and correct-to-incorrect changes from actual interventions. |
| Cost | Calls, tokens, latency, model/device load, memory/storage, and maintenance work. |
For HotpotQA use its native answer and supporting-fact metrics, including joint metrics where the runner supports them. For LoCoMo retain native category/answer/evidence accounting. GoEmotions measures the classification component, not the full QA wrapper. [E05, benchmark READMEs]
### 8.4 Avoid misleading result slides
Memory quality comparison has zero benchmark queries. Its zero metrics establish no retrieval improvement or preserved quality.
Memory formation report contains only two interactions, zero stored memories, two rejected memories. It is a narrow saved example, not retention-performance evidence.
A smoke fixture passing shows wiring/accounting. A sampled mode finishing shows completion only for its declared selection.
A passing launch estimate does not show that the full benchmark finished. A complete run can still have poor answer quality.
Package availability, module imports, and an architecture diagram do not prove the component ran.
### 8.5 How to address the template's 50% demonstration requirement
Agree on a finite module/demo checklist before assigning a percentage. Mark each item rehearsed with artifact, implemented but not rehearsed, or pending. Compute demonstrated coverage only from that agreed list. This document establishes preparation and evidence mapping, not a fabricated "50% complete" status. The previous review request requires the runnable scenario and visible comparison before marking the demonstration delivered.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/tests/runtime/test_canonical_contract.py
C:/PRIMA_next/tests/runtime/test_principal_hardening.py
C:/PRIMA_next/tests/state/test_state_ownership.py
C:/PRIMA_next/tests/affect/test_affect_engine.py
C:/PRIMA_next/tests/affect/test_history_and_priors.py
C:/PRIMA_next/tests/memory/test_memory_formation.py
C:/PRIMA_next/tests/memory/test_memory_admission.py
C:/PRIMA_next/tests/memory/test_importance_scoring.py
C:/PRIMA_next/tests/retrieval/test_phase07_retrieval_alignment.py
C:/PRIMA_next/tests/retrieval/test_temporal_routing.py
C:/PRIMA_next/tests/graph/test_graph_phase3.py
C:/PRIMA_next/tests/evolution/test_evolution_phase4.py
C:/PRIMA_next/tests/lineage/test_maintenance_phase5.py
C:/PRIMA_next/tests/reasoning/test_controller.py
C:/PRIMA_next/tests/reasoning/test_controller_boundaries.py
C:/PRIMA_next/tests/planning/test_planning_phase2.py
C:/PRIMA_next/tests/workflow/test_phase05_confidence_branch.py
C:/PRIMA_next/tests/workflow/test_phase06_correction_loop.py
C:/PRIMA_next/tests/reflection/test_reflection_pillar.py
C:/PRIMA_next/tests/test_action_tool_phase5.py
C:/PRIMA_next/tests/test_llm_structured_output.py
C:/PRIMA_next/tests/test_answer_prompt_identity.py
C:/PRIMA_next/tests/integration/test_release_readiness.py
C:/PRIMA_next/tests/memory/test_phase08_background_maintenance.py
C:/PRIMA_next/tests/test_events_phase6.py
C:/PRIMA_next/tests/benchmarks/test_maintenance_barriers.py
C:/PRIMA_next/tests/benchmarks/test_campaign.py
C:/PRIMA_next/tests/benchmarks/test_campaign_comparison_hardening.py
C:/PRIMA_next/tests/benchmarks/test_kaggle_smoke.py
C:/PRIMA_next/evaluation/results/memory_quality_comparison.json
C:/PRIMA_next/evaluation/results/memory_formation_report.json

## Slide 60
Applicability in other domains
PRIMA-NEXT
The transferable problem is a continuing agent that retrieves traceable history, budgets evidence/correction work and performs explicitly allowed operations.
The following domains are proposed, with no deployment benefit already validated by PRIMA.
Choose one domain, define acceptance metrics, evaluate held-out cases against simpler alternatives and retain only components with measured value.
Notes: Applicability in other domains
## 9. Slide 8: applicability in other domains
These are proposed applications, not domains already validated by PRIMA. The transferable mechanism is a continuing agent that retrieves traceable history, budgets its work, and performs explicitly allowed operations.
| Domain | Common problem / component mapping | Modifications and suitable data | Expected benefit, feasibility, limitation, comparison |
|---|---|---|---|
| Student/project assistant | Recover commitments, changing preferences, mentor feedback, and milestones. Episodic/temporal memory plus QA and planning. | Course/project documents and consented synthetic or real session histories. Define source/version/time fields and student isolation. | Closest to the demo. Compare model-only, full-history prompting, and simple RAG. Benefits must be measured as factual recall, task completion, cost, and corrected stale preferences. |
| Customer support | Repeated users reference previous tickets and attempted fixes. Episodic/procedural memory plus controlled knowledge retrieval. | Versioned product knowledge, deidentified tickets, permitted read-only support tools. Add escalation and stale-policy handling. | Could reduce repeated questions and retrieve proven procedures. Compare existing KB search/RAG. Privacy, policy freshness, and error escalation remain constraints. |
| Enterprise knowledge assistant | Evidence spans documents, projects, people, and dates. Hybrid retrieval/graph/provenance. | Approved internal documents with enforced access filters, document versions, and deletion controls. | Could improve source traceability across related records. Compare hybrid search/simple RAG. Current shared collection/state arrangements do not establish enterprise access isolation. |
| Research literature assistant | Compare claims across papers and follow project-specific research history. Semantic memory, citations, bounded retrieval. | Open research papers and evaluator-created questions with document-level citations. Add PDF extraction, bibliographic identity, and claim-support evaluation. | Could support reproducible evidence gathering. Compare literature search plus RAG. PRIMA has not demonstrated reliable scientific claim verification. |
| Personal productivity | Remember changing tasks/preferences and use constrained local operations. Temporal memory, planning, tools. | Synthetic task/calendar histories first, followed by consented data and minimal tool permissions. | Could improve continuity. Compare conventional task search/reminders. Reliable side effects, identity, recovery, and deletion are additional requirements. |
Benchmark mappings: LoCoMo provides a starting point for long conversational history, HotpotQA for evidence across multiple documents, and GoEmotions for fine-grained text emotion labels. None alone validates customer-support ROI, enterprise privacy, or productivity outcomes. LoCoMo paper, HotpotQA paper, GoEmotions paper.
Future work should choose one target domain, define its acceptance metrics, collect suitable held-out cases, and retain only components with measured value. Healthcare diagnosis and other high-stakes deployments are outside the current demonstrated boundary.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
https://aclanthology.org/2024.acl-long.747/
https://aclanthology.org/D18-1259/
https://aclanthology.org/2020.acl-main.372/

## Slide 61
Student and customer-support domains
PRIMA-NEXT
Aspect | Student/project assistant | Customer support
Problem | Changing commitments/preferences | Prior tickets and attempted fixes
Mapping | Episodic/temporal memory, QA/plans | Episodic/procedural memory, KB retrieval
Data / changes | Project histories, source/time fields, student isolation | Deidentified tickets, versioned KB, escalation
Baseline / limit | History prompting or RAG, measured recall/cost | KB search/RAG, privacy and policy freshness
Notes: Student and customer-support domains
## 9. Slide 8: applicability in other domains
These are proposed applications, not domains already validated by PRIMA. The transferable mechanism is a continuing agent that retrieves traceable history, budgets its work, and performs explicitly allowed operations.
| Domain | Common problem / component mapping | Modifications and suitable data | Expected benefit, feasibility, limitation, comparison |
|---|---|---|---|
| Student/project assistant | Recover commitments, changing preferences, mentor feedback, and milestones. Episodic/temporal memory plus QA and planning. | Course/project documents and consented synthetic or real session histories. Define source/version/time fields and student isolation. | Closest to the demo. Compare model-only, full-history prompting, and simple RAG. Benefits must be measured as factual recall, task completion, cost, and corrected stale preferences. |
| Customer support | Repeated users reference previous tickets and attempted fixes. Episodic/procedural memory plus controlled knowledge retrieval. | Versioned product knowledge, deidentified tickets, permitted read-only support tools. Add escalation and stale-policy handling. | Could reduce repeated questions and retrieve proven procedures. Compare existing KB search/RAG. Privacy, policy freshness, and error escalation remain constraints. |
| Enterprise knowledge assistant | Evidence spans documents, projects, people, and dates. Hybrid retrieval/graph/provenance. | Approved internal documents with enforced access filters, document versions, and deletion controls. | Could improve source traceability across related records. Compare hybrid search/simple RAG. Current shared collection/state arrangements do not establish enterprise access isolation. |
| Research literature assistant | Compare claims across papers and follow project-specific research history. Semantic memory, citations, bounded retrieval. | Open research papers and evaluator-created questions with document-level citations. Add PDF extraction, bibliographic identity, and claim-support evaluation. | Could support reproducible evidence gathering. Compare literature search plus RAG. PRIMA has not demonstrated reliable scientific claim verification. |
| Personal productivity | Remember changing tasks/preferences and use constrained local operations. Temporal memory, planning, tools. | Synthetic task/calendar histories first, followed by consented data and minimal tool permissions. | Could improve continuity. Compare conventional task search/reminders. Reliable side effects, identity, recovery, and deletion are additional requirements. |
Benchmark mappings: LoCoMo provides a starting point for long conversational history, HotpotQA for evidence across multiple documents, and GoEmotions for fine-grained text emotion labels. None alone validates customer-support ROI, enterprise privacy, or productivity outcomes. LoCoMo paper, HotpotQA paper, GoEmotions paper.
Future work should choose one target domain, define its acceptance metrics, collect suitable held-out cases, and retain only components with measured value. Healthcare diagnosis and other high-stakes deployments are outside the current demonstrated boundary.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
https://aclanthology.org/2024.acl-long.747/
https://aclanthology.org/D18-1259/
https://aclanthology.org/2020.acl-main.372/

## Slide 62
Enterprise and research domains
PRIMA-NEXT
Aspect | Enterprise knowledge | Research literature
Problem | Evidence spans projects/people/dates | Claims span papers and project history
Mapping | Hybrid graph retrieval and provenance | Semantic memory, citations, bounded retrieval
Data / changes | Approved documents, enforced access and versions | Open papers, PDF/bibliographic identity
Baseline / limit | Hybrid search/RAG, isolation remains pending | Literature RAG, claim verification unproven
Notes: Enterprise and research domains
## 9. Slide 8: applicability in other domains
These are proposed applications, not domains already validated by PRIMA. The transferable mechanism is a continuing agent that retrieves traceable history, budgets its work, and performs explicitly allowed operations.
| Domain | Common problem / component mapping | Modifications and suitable data | Expected benefit, feasibility, limitation, comparison |
|---|---|---|---|
| Student/project assistant | Recover commitments, changing preferences, mentor feedback, and milestones. Episodic/temporal memory plus QA and planning. | Course/project documents and consented synthetic or real session histories. Define source/version/time fields and student isolation. | Closest to the demo. Compare model-only, full-history prompting, and simple RAG. Benefits must be measured as factual recall, task completion, cost, and corrected stale preferences. |
| Customer support | Repeated users reference previous tickets and attempted fixes. Episodic/procedural memory plus controlled knowledge retrieval. | Versioned product knowledge, deidentified tickets, permitted read-only support tools. Add escalation and stale-policy handling. | Could reduce repeated questions and retrieve proven procedures. Compare existing KB search/RAG. Privacy, policy freshness, and error escalation remain constraints. |
| Enterprise knowledge assistant | Evidence spans documents, projects, people, and dates. Hybrid retrieval/graph/provenance. | Approved internal documents with enforced access filters, document versions, and deletion controls. | Could improve source traceability across related records. Compare hybrid search/simple RAG. Current shared collection/state arrangements do not establish enterprise access isolation. |
| Research literature assistant | Compare claims across papers and follow project-specific research history. Semantic memory, citations, bounded retrieval. | Open research papers and evaluator-created questions with document-level citations. Add PDF extraction, bibliographic identity, and claim-support evaluation. | Could support reproducible evidence gathering. Compare literature search plus RAG. PRIMA has not demonstrated reliable scientific claim verification. |
| Personal productivity | Remember changing tasks/preferences and use constrained local operations. Temporal memory, planning, tools. | Synthetic task/calendar histories first, followed by consented data and minimal tool permissions. | Could improve continuity. Compare conventional task search/reminders. Reliable side effects, identity, recovery, and deletion are additional requirements. |
Benchmark mappings: LoCoMo provides a starting point for long conversational history, HotpotQA for evidence across multiple documents, and GoEmotions for fine-grained text emotion labels. None alone validates customer-support ROI, enterprise privacy, or productivity outcomes. LoCoMo paper, HotpotQA paper, GoEmotions paper.
Future work should choose one target domain, define its acceptance metrics, collect suitable held-out cases, and retain only components with measured value. Healthcare diagnosis and other high-stakes deployments are outside the current demonstrated boundary.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
https://aclanthology.org/2024.acl-long.747/
https://aclanthology.org/D18-1259/
https://aclanthology.org/2020.acl-main.372/

## Slide 63
Productivity, datasets and future scope (1/2)
PRIMA-NEXT
Personal productivity maps tasks and preferences to temporal memory, planning and constrained tools. Begin with synthetic histories, then consented data and minimal permissions.
LoCoMo supports conversational-memory evaluation, HotpotQA multi-document evidence, and GoEmotions text-affect labels. None alone validates domain ROI or enterprise privacy.
Notes: Productivity, datasets and future scope (1/2)
## 9. Slide 8: applicability in other domains
These are proposed applications, not domains already validated by PRIMA. The transferable mechanism is a continuing agent that retrieves traceable history, budgets its work, and performs explicitly allowed operations.
| Domain | Common problem / component mapping | Modifications and suitable data | Expected benefit, feasibility, limitation, comparison |
|---|---|---|---|
| Student/project assistant | Recover commitments, changing preferences, mentor feedback, and milestones. Episodic/temporal memory plus QA and planning. | Course/project documents and consented synthetic or real session histories. Define source/version/time fields and student isolation. | Closest to the demo. Compare model-only, full-history prompting, and simple RAG. Benefits must be measured as factual recall, task completion, cost, and corrected stale preferences. |
| Customer support | Repeated users reference previous tickets and attempted fixes. Episodic/procedural memory plus controlled knowledge retrieval. | Versioned product knowledge, deidentified tickets, permitted read-only support tools. Add escalation and stale-policy handling. | Could reduce repeated questions and retrieve proven procedures. Compare existing KB search/RAG. Privacy, policy freshness, and error escalation remain constraints. |
| Enterprise knowledge assistant | Evidence spans documents, projects, people, and dates. Hybrid retrieval/graph/provenance. | Approved internal documents with enforced access filters, document versions, and deletion controls. | Could improve source traceability across related records. Compare hybrid search/simple RAG. Current shared collection/state arrangements do not establish enterprise access isolation. |
| Research literature assistant | Compare claims across papers and follow project-specific research history. Semantic memory, citations, bounded retrieval. | Open research papers and evaluator-created questions with document-level citations. Add PDF extraction, bibliographic identity, and claim-support evaluation. | Could support reproducible evidence gathering. Compare literature search plus RAG. PRIMA has not demonstrated reliable scientific claim verification. |
| Personal productivity | Remember changing tasks/preferences and use constrained local operations. Temporal memory, planning, tools. | Synthetic task/calendar histories first, followed by consented data and minimal tool permissions. | Could improve continuity. Compare conventional task search/reminders. Reliable side effects, identity, recovery, and deletion are additional requirements. |
Benchmark mappings: LoCoMo provides a starting point for long conversational history, HotpotQA for evidence across multiple documents, and GoEmotions for fine-grained text emotion labels. None alone validates customer-support ROI, enterprise privacy, or productivity outcomes. LoCoMo paper, HotpotQA paper, GoEmotions paper.
Future work should choose one target domain, define its acceptance metrics, collect suitable held-out cases, and retain only components with measured value. Healthcare diagnosis and other high-stakes deployments are outside the current demonstrated boundary.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
https://aclanthology.org/2024.acl-long.747/
https://aclanthology.org/D18-1259/
https://aclanthology.org/2020.acl-main.372/

## Slide 64
Productivity, datasets and future scope (2/2)
PRIMA-NEXT
Compare conventional task search/reminders. Side-effect reliability, recovery and deletion require additional work. Clinical/high-stakes deployment remains outside the demonstrated boundary.
Notes: Productivity, datasets and future scope (2/2)
## 9. Slide 8: applicability in other domains
These are proposed applications, not domains already validated by PRIMA. The transferable mechanism is a continuing agent that retrieves traceable history, budgets its work, and performs explicitly allowed operations.
| Domain | Common problem / component mapping | Modifications and suitable data | Expected benefit, feasibility, limitation, comparison |
|---|---|---|---|
| Student/project assistant | Recover commitments, changing preferences, mentor feedback, and milestones. Episodic/temporal memory plus QA and planning. | Course/project documents and consented synthetic or real session histories. Define source/version/time fields and student isolation. | Closest to the demo. Compare model-only, full-history prompting, and simple RAG. Benefits must be measured as factual recall, task completion, cost, and corrected stale preferences. |
| Customer support | Repeated users reference previous tickets and attempted fixes. Episodic/procedural memory plus controlled knowledge retrieval. | Versioned product knowledge, deidentified tickets, permitted read-only support tools. Add escalation and stale-policy handling. | Could reduce repeated questions and retrieve proven procedures. Compare existing KB search/RAG. Privacy, policy freshness, and error escalation remain constraints. |
| Enterprise knowledge assistant | Evidence spans documents, projects, people, and dates. Hybrid retrieval/graph/provenance. | Approved internal documents with enforced access filters, document versions, and deletion controls. | Could improve source traceability across related records. Compare hybrid search/simple RAG. Current shared collection/state arrangements do not establish enterprise access isolation. |
| Research literature assistant | Compare claims across papers and follow project-specific research history. Semantic memory, citations, bounded retrieval. | Open research papers and evaluator-created questions with document-level citations. Add PDF extraction, bibliographic identity, and claim-support evaluation. | Could support reproducible evidence gathering. Compare literature search plus RAG. PRIMA has not demonstrated reliable scientific claim verification. |
| Personal productivity | Remember changing tasks/preferences and use constrained local operations. Temporal memory, planning, tools. | Synthetic task/calendar histories first, followed by consented data and minimal tool permissions. | Could improve continuity. Compare conventional task search/reminders. Reliable side effects, identity, recovery, and deletion are additional requirements. |
Benchmark mappings: LoCoMo provides a starting point for long conversational history, HotpotQA for evidence across multiple documents, and GoEmotions for fine-grained text emotion labels. None alone validates customer-support ROI, enterprise privacy, or productivity outcomes. LoCoMo paper, HotpotQA paper, GoEmotions paper.
Future work should choose one target domain, define its acceptance metrics, collect suitable held-out cases, and retain only components with measured value. Healthcare diagnosis and other high-stakes deployments are outside the current demonstrated boundary.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
https://aclanthology.org/2024.acl-long.747/
https://aclanthology.org/D18-1259/
https://aclanthology.org/2020.acl-main.372/

## Slide 65
Paper and patent progress (1/2)
PRIMA-NEXT
Milestone | Evidence-based status
Implementation / documentation | Research prototype and technical material available
Component experiments | Saved subset results, provenance reconciliation pending
Operational pilot | Repository-reported LoCoMo measurements
Complete final comparison | Pending verification/execution
Notes: Paper and patent progress (1/2)
## 10. Additional requested section: research paper and patent progress
### 10.1 Actual verified status
The inspected repository contains source, technical documentation, benchmark code, tests, saved subset results, and pilot notes. It does not establish a manuscript submission, acceptance, published PRIMA paper, invention-disclosure submission, patent application, publication number, or grant. No manuscript or filing receipt was supplied with the request. This is a statement about available evidence, not proof that the team has done no work elsewhere.
| Milestone | Evidence currently available | Honest slide status |
|---|---|---|
| Research system implementation | E01 - E03, module tests. | Implemented research prototype. |
| Technical documentation | E04 and this review document. | Architecture and review material prepared. |
| Exploratory component experiments | E07/E08. | Saved subset results inspected; provenance reconciliation and fresh validation pending. |
| Real operational pilot | E06. | Repository-reported LoCoMo pilot, full completion unverified here. |
| Full matched final experiments | No complete validated final campaign established by inspected evidence. | Pending verification/execution. |
| PRIMA manuscript draft | No draft supplied or identified in inspected project material. | [To be added] |
| Venue and submission | No submission receipt/ID supplied. | [To be added] |
| Acceptance / publication / DOI | No acceptance notice or published record supplied. | Unverified; do not claim accepted/published. |
| Invention disclosure / patent draft | No disclosure/specification supplied. | [To be added] |
| Patent filing / publication / grant | No official receipt or record supplied. | Unverified; do not claim filed/published/granted. |
### 10.2 Research question and candidate contribution
Suggested manuscript working title: "PRIMA-NEXT: A Typed Agent Runtime for Evidence-Based Memory, Bounded Correction, and Controlled Execution." This is proposed wording, not an existing publication title.
Primary question: Does full PRIMA improve held-out memory-assisted QA quality and reliability compared with the same model alone and simple RAG under matched budgets, and which components justify their cost?
Candidate contributions to evaluate:
1. A unified typed boundary and explicit task/profile execution, with observable component accounting and failure semantics.
2. An integrated memory lifecycle joining selective admission, traceable hybrid retrieval, and bounded background maintenance.
3. Workflow-owned uncertainty/reflection with bounded corrections and recorded before/after outcomes.
4. A reproducible evaluation protocol separating functional tests, subset component studies, real pilots, and reportable campaigns.
These are descriptions of engineering work and potential research contributions. Novelty relative to prior literature and benefit over strong baselines remain to establish. RAG, memory/plan/reflection agents, and verbal feedback agents already exist. A list of familiar techniques is insufficient as a novelty claim. RAG, Generative Agents, Reflexion.
### 10.3 Paper structure with material and gaps
| Section | Material ready to write | Evidence still needed |
|---|---|---|
| Abstract | Problem, runtime design, scoped evaluation objective. | Final matched outcomes. Do not invent accuracy gains. |
| Introduction | Continuing-agent evidence/memory/control problem. | Target audience and explicit research hypotheses. |
| Related work | RAG, Generative Agents, Reflexion, LoCoMo/HotpotQA/GoEmotions. | Focused comparison of mechanisms and newest relevant primary literature before submission. |
| Method | Contracts, routes, memory types, fusion/admission formulas, correction budgets. | Frozen experiment configuration and precise pseudocode matching the final implementation. |
| Experimental setup | Existing adapters, scorer/claim policy, subset metadata. | Dataset/model hashes/revisions, environment, selection protocol, seeds, failure rules. |
| Results | E07/E08 exploratory component tables and scoped E06 pilot. | Complete quality runs, aggregate/category metrics, uncertainty/statistics, actual resource cost. |
| Ablations | Proposed fixed-store and single-component experiments. | Actual matched runs and help/harm analysis. |
| Discussion | Observed retrieval bottleneck and representation tradeoff. | Generalization beyond one conversation, calibration, component contribution. |
| Limitations | Symbolic/heuristic components, persistence/isolation/tool limits, incomplete evidence. | Updated limitations after fresh fixes/runs. |
| Reproducibility | Existing source/test/runbook structure. | Validated artifact bundle, checksums, secret-free configuration, dependency freeze. |
Draft abstract for discussion, without fabricated results:
PRIMA-NEXT is a research agent runtime that coordinates memory, evidence retrieval, affect-related signals, planning, symbolic simulation, uncertainty decisions, reflection, and controlled tools through typed task-specific routes. The design records execution and failure diagnostics and bounds correction and maintenance work. We define a matched evaluation against model-only and simple-RAG configurations using conversational-memory, multi-document QA, and emotion-classification tasks. Exploratory retrieval subsets motivate learned embeddings and careful representation selection. Complete held-out comparisons are required to establish whether the additional mechanisms improve quality sufficiently to justify their cost.
### 10.4 Experiment plan for publishable claims
Freeze dataset split/version/hash, IDs/order, source histories, model/revision, dependencies, seed, context/generation settings, and retry policy.
Run model-only, simple RAG, and full PRIMA on matched selections. Clearly define which history each baseline receives.
Separate memory-formation comparisons from fixed-store retrieval comparisons.
Measure retrieval recall/ranking, native QA metrics, coverage/abstention, execution/scoring failures, tokens/latency, and memory growth.
Run targeted graph/affect/reflection ablations. Report actual correction help/harm rather than only internal confidence lift.
Tune on development data and freeze settings before test evaluation. Keep all gold annotations evaluator-owned.
Use uncertainty estimates over suitable independent units. For conversational data, account for questions clustered in conversations rather than pretending every question is independent. Statistical methods and sample size should be fixed in the protocol.
Publish negative/neutral findings and cost tradeoffs. A simpler configuration may be the useful conclusion.
Reconcile JSON/CSV fingerprints and saved-result lineage. Preserve manifests/checkpoints and validate complete coverage before using headline numbers. [E05]
### 10.5 Patent-oriented technical preparation
Technical candidate to investigate: the specific interaction between task/profile-controlled execution, memory admission and maintenance, and budgeted corrections with traceable state/evidence transitions. This is a candidate disclosure topic, not an assertion of patentability.
| Preparation item | What the team should produce | Current status |
|---|---|---|
| Invention definition | A precise technical problem, mechanism, and observable effect. | Candidate framing in this document; team/guide review pending. |
| Inventor/contribution record | Named contributors and evidence of their contribution to the proposed mechanism. | Git contributors exist; inventorship is not established by that list. |
| Prior-art comparison | Claim-by-claim mechanism comparison with relevant papers and patent records. | Foundational literature identified; patent prior-art search not performed. |
| Technical disclosure | Architecture, state transitions, alternatives, reproducible example, measured effect. | Source/docs supply material; formal disclosure not supplied. |
| Institutional review | Guide/institution IP office review and documented decision. | Team confirmation required. |
| Filing milestones | Official receipt, application number/date, jurisdiction, filing type, status evidence. | None supplied. |
| Later status | Publication record or grant document, distinct from initial filing. | None supplied. |
The paper describes scientific methods/results. A patent-oriented disclosure must identify a specific proposed invention and supporting mechanism. Use the institution's IP office to determine applicable requirements and the sequence of public release/submission/filing. This document makes no legal eligibility or filing-status claim.
Safe spoken status:
Our implementation and experiment infrastructure are available. We have exploratory retrieval results and a reported LoCoMo operational pilot. We are preparing a complete matched evaluation and manuscript evidence package. Paper submission and patent filing status will be shown only with the team's corresponding records.
### 10.6 Evidence the team must add before the mentor meeting
For a paper: exact title, author order/affiliations, versioned manuscript, guide feedback, target venue, submission date/ID and receipt if submitted, acceptance notice if accepted, published URL/DOI if published.
For a patent: proposed invention title, disclosure/specification version, institutional review status, contributor/inventor confirmation, official application receipt and number/date if filed, publication/grant record if those stages occurred.
Track stage names separately. Drafted, submitted, accepted, and published are different paper milestones. Disclosure prepared, application filed, application published, and granted are different patent milestones.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
https://arxiv.org/abs/2005.11401
https://arxiv.org/abs/2304.03442
https://arxiv.org/abs/2303.11366

## Slide 66
Paper and patent progress (2/2)
PRIMA-NEXT
Milestone | Evidence-based status
Manuscript / submission | Team to add draft, venue and submission records
Patent disclosure / filing | Team to add institutional and official records
Notes: Paper and patent progress (2/2)
## 10. Additional requested section: research paper and patent progress
### 10.1 Actual verified status
The inspected repository contains source, technical documentation, benchmark code, tests, saved subset results, and pilot notes. It does not establish a manuscript submission, acceptance, published PRIMA paper, invention-disclosure submission, patent application, publication number, or grant. No manuscript or filing receipt was supplied with the request. This is a statement about available evidence, not proof that the team has done no work elsewhere.
| Milestone | Evidence currently available | Honest slide status |
|---|---|---|
| Research system implementation | E01 - E03, module tests. | Implemented research prototype. |
| Technical documentation | E04 and this review document. | Architecture and review material prepared. |
| Exploratory component experiments | E07/E08. | Saved subset results inspected; provenance reconciliation and fresh validation pending. |
| Real operational pilot | E06. | Repository-reported LoCoMo pilot, full completion unverified here. |
| Full matched final experiments | No complete validated final campaign established by inspected evidence. | Pending verification/execution. |
| PRIMA manuscript draft | No draft supplied or identified in inspected project material. | [To be added] |
| Venue and submission | No submission receipt/ID supplied. | [To be added] |
| Acceptance / publication / DOI | No acceptance notice or published record supplied. | Unverified; do not claim accepted/published. |
| Invention disclosure / patent draft | No disclosure/specification supplied. | [To be added] |
| Patent filing / publication / grant | No official receipt or record supplied. | Unverified; do not claim filed/published/granted. |
### 10.2 Research question and candidate contribution
Suggested manuscript working title: "PRIMA-NEXT: A Typed Agent Runtime for Evidence-Based Memory, Bounded Correction, and Controlled Execution." This is proposed wording, not an existing publication title.
Primary question: Does full PRIMA improve held-out memory-assisted QA quality and reliability compared with the same model alone and simple RAG under matched budgets, and which components justify their cost?
Candidate contributions to evaluate:
1. A unified typed boundary and explicit task/profile execution, with observable component accounting and failure semantics.
2. An integrated memory lifecycle joining selective admission, traceable hybrid retrieval, and bounded background maintenance.
3. Workflow-owned uncertainty/reflection with bounded corrections and recorded before/after outcomes.
4. A reproducible evaluation protocol separating functional tests, subset component studies, real pilots, and reportable campaigns.
These are descriptions of engineering work and potential research contributions. Novelty relative to prior literature and benefit over strong baselines remain to establish. RAG, memory/plan/reflection agents, and verbal feedback agents already exist. A list of familiar techniques is insufficient as a novelty claim. RAG, Generative Agents, Reflexion.
### 10.3 Paper structure with material and gaps
| Section | Material ready to write | Evidence still needed |
|---|---|---|
| Abstract | Problem, runtime design, scoped evaluation objective. | Final matched outcomes. Do not invent accuracy gains. |
| Introduction | Continuing-agent evidence/memory/control problem. | Target audience and explicit research hypotheses. |
| Related work | RAG, Generative Agents, Reflexion, LoCoMo/HotpotQA/GoEmotions. | Focused comparison of mechanisms and newest relevant primary literature before submission. |
| Method | Contracts, routes, memory types, fusion/admission formulas, correction budgets. | Frozen experiment configuration and precise pseudocode matching the final implementation. |
| Experimental setup | Existing adapters, scorer/claim policy, subset metadata. | Dataset/model hashes/revisions, environment, selection protocol, seeds, failure rules. |
| Results | E07/E08 exploratory component tables and scoped E06 pilot. | Complete quality runs, aggregate/category metrics, uncertainty/statistics, actual resource cost. |
| Ablations | Proposed fixed-store and single-component experiments. | Actual matched runs and help/harm analysis. |
| Discussion | Observed retrieval bottleneck and representation tradeoff. | Generalization beyond one conversation, calibration, component contribution. |
| Limitations | Symbolic/heuristic components, persistence/isolation/tool limits, incomplete evidence. | Updated limitations after fresh fixes/runs. |
| Reproducibility | Existing source/test/runbook structure. | Validated artifact bundle, checksums, secret-free configuration, dependency freeze. |
Draft abstract for discussion, without fabricated results:
PRIMA-NEXT is a research agent runtime that coordinates memory, evidence retrieval, affect-related signals, planning, symbolic simulation, uncertainty decisions, reflection, and controlled tools through typed task-specific routes. The design records execution and failure diagnostics and bounds correction and maintenance work. We define a matched evaluation against model-only and simple-RAG configurations using conversational-memory, multi-document QA, and emotion-classification tasks. Exploratory retrieval subsets motivate learned embeddings and careful representation selection. Complete held-out comparisons are required to establish whether the additional mechanisms improve quality sufficiently to justify their cost.
### 10.4 Experiment plan for publishable claims
Freeze dataset split/version/hash, IDs/order, source histories, model/revision, dependencies, seed, context/generation settings, and retry policy.
Run model-only, simple RAG, and full PRIMA on matched selections. Clearly define which history each baseline receives.
Separate memory-formation comparisons from fixed-store retrieval comparisons.
Measure retrieval recall/ranking, native QA metrics, coverage/abstention, execution/scoring failures, tokens/latency, and memory growth.
Run targeted graph/affect/reflection ablations. Report actual correction help/harm rather than only internal confidence lift.
Tune on development data and freeze settings before test evaluation. Keep all gold annotations evaluator-owned.
Use uncertainty estimates over suitable independent units. For conversational data, account for questions clustered in conversations rather than pretending every question is independent. Statistical methods and sample size should be fixed in the protocol.
Publish negative/neutral findings and cost tradeoffs. A simpler configuration may be the useful conclusion.
Reconcile JSON/CSV fingerprints and saved-result lineage. Preserve manifests/checkpoints and validate complete coverage before using headline numbers. [E05]
### 10.5 Patent-oriented technical preparation
Technical candidate to investigate: the specific interaction between task/profile-controlled execution, memory admission and maintenance, and budgeted corrections with traceable state/evidence transitions. This is a candidate disclosure topic, not an assertion of patentability.
| Preparation item | What the team should produce | Current status |
|---|---|---|
| Invention definition | A precise technical problem, mechanism, and observable effect. | Candidate framing in this document; team/guide review pending. |
| Inventor/contribution record | Named contributors and evidence of their contribution to the proposed mechanism. | Git contributors exist; inventorship is not established by that list. |
| Prior-art comparison | Claim-by-claim mechanism comparison with relevant papers and patent records. | Foundational literature identified; patent prior-art search not performed. |
| Technical disclosure | Architecture, state transitions, alternatives, reproducible example, measured effect. | Source/docs supply material; formal disclosure not supplied. |
| Institutional review | Guide/institution IP office review and documented decision. | Team confirmation required. |
| Filing milestones | Official receipt, application number/date, jurisdiction, filing type, status evidence. | None supplied. |
| Later status | Publication record or grant document, distinct from initial filing. | None supplied. |
The paper describes scientific methods/results. A patent-oriented disclosure must identify a specific proposed invention and supporting mechanism. Use the institution's IP office to determine applicable requirements and the sequence of public release/submission/filing. This document makes no legal eligibility or filing-status claim.
Safe spoken status:
Our implementation and experiment infrastructure are available. We have exploratory retrieval results and a reported LoCoMo operational pilot. We are preparing a complete matched evaluation and manuscript evidence package. Paper submission and patent filing status will be shown only with the team's corresponding records.
### 10.6 Evidence the team must add before the mentor meeting
For a paper: exact title, author order/affiliations, versioned manuscript, guide feedback, target venue, submission date/ID and receipt if submitted, acceptance notice if accepted, published URL/DOI if published.
For a patent: proposed invention title, disclosure/specification version, institutional review status, contributor/inventor confirmation, official application receipt and number/date if filed, publication/grant record if those stages occurred.
Track stage names separately. Drafted, submitted, accepted, and published are different paper milestones. Disclosure prepared, application filed, application published, and granted are different patent milestones.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
https://arxiv.org/abs/2005.11401
https://arxiv.org/abs/2304.03442
https://arxiv.org/abs/2303.11366

## Slide 67
Research question and contributions
PRIMA-NEXT
Proposed title: "PRIMA-NEXT: A Typed Agent Runtime for Evidence-Based Memory, Bounded Correction, and Controlled Execution."
Evaluate a unified typed boundary, integrated memory lifecycle, bounded uncertainty/reflection, and reproducible functional/quality evaluation.
These are candidate engineering/research contributions. Novelty and benefit remain to establish against RAG, Generative Agents, Reflexion and strong simple baselines. No verified acceptance or filing record was supplied.
Notes: Research question and contributions
## 10. Additional requested section: research paper and patent progress
### 10.1 Actual verified status
The inspected repository contains source, technical documentation, benchmark code, tests, saved subset results, and pilot notes. It does not establish a manuscript submission, acceptance, published PRIMA paper, invention-disclosure submission, patent application, publication number, or grant. No manuscript or filing receipt was supplied with the request. This is a statement about available evidence, not proof that the team has done no work elsewhere.
| Milestone | Evidence currently available | Honest slide status |
|---|---|---|
| Research system implementation | E01 - E03, module tests. | Implemented research prototype. |
| Technical documentation | E04 and this review document. | Architecture and review material prepared. |
| Exploratory component experiments | E07/E08. | Saved subset results inspected; provenance reconciliation and fresh validation pending. |
| Real operational pilot | E06. | Repository-reported LoCoMo pilot, full completion unverified here. |
| Full matched final experiments | No complete validated final campaign established by inspected evidence. | Pending verification/execution. |
| PRIMA manuscript draft | No draft supplied or identified in inspected project material. | [To be added] |
| Venue and submission | No submission receipt/ID supplied. | [To be added] |
| Acceptance / publication / DOI | No acceptance notice or published record supplied. | Unverified; do not claim accepted/published. |
| Invention disclosure / patent draft | No disclosure/specification supplied. | [To be added] |
| Patent filing / publication / grant | No official receipt or record supplied. | Unverified; do not claim filed/published/granted. |
### 10.2 Research question and candidate contribution
Suggested manuscript working title: "PRIMA-NEXT: A Typed Agent Runtime for Evidence-Based Memory, Bounded Correction, and Controlled Execution." This is proposed wording, not an existing publication title.
Primary question: Does full PRIMA improve held-out memory-assisted QA quality and reliability compared with the same model alone and simple RAG under matched budgets, and which components justify their cost?
Candidate contributions to evaluate:
1. A unified typed boundary and explicit task/profile execution, with observable component accounting and failure semantics.
2. An integrated memory lifecycle joining selective admission, traceable hybrid retrieval, and bounded background maintenance.
3. Workflow-owned uncertainty/reflection with bounded corrections and recorded before/after outcomes.
4. A reproducible evaluation protocol separating functional tests, subset component studies, real pilots, and reportable campaigns.
These are descriptions of engineering work and potential research contributions. Novelty relative to prior literature and benefit over strong baselines remain to establish. RAG, memory/plan/reflection agents, and verbal feedback agents already exist. A list of familiar techniques is insufficient as a novelty claim. RAG, Generative Agents, Reflexion.
### 10.3 Paper structure with material and gaps
| Section | Material ready to write | Evidence still needed |
|---|---|---|
| Abstract | Problem, runtime design, scoped evaluation objective. | Final matched outcomes. Do not invent accuracy gains. |
| Introduction | Continuing-agent evidence/memory/control problem. | Target audience and explicit research hypotheses. |
| Related work | RAG, Generative Agents, Reflexion, LoCoMo/HotpotQA/GoEmotions. | Focused comparison of mechanisms and newest relevant primary literature before submission. |
| Method | Contracts, routes, memory types, fusion/admission formulas, correction budgets. | Frozen experiment configuration and precise pseudocode matching the final implementation. |
| Experimental setup | Existing adapters, scorer/claim policy, subset metadata. | Dataset/model hashes/revisions, environment, selection protocol, seeds, failure rules. |
| Results | E07/E08 exploratory component tables and scoped E06 pilot. | Complete quality runs, aggregate/category metrics, uncertainty/statistics, actual resource cost. |
| Ablations | Proposed fixed-store and single-component experiments. | Actual matched runs and help/harm analysis. |
| Discussion | Observed retrieval bottleneck and representation tradeoff. | Generalization beyond one conversation, calibration, component contribution. |
| Limitations | Symbolic/heuristic components, persistence/isolation/tool limits, incomplete evidence. | Updated limitations after fresh fixes/runs. |
| Reproducibility | Existing source/test/runbook structure. | Validated artifact bundle, checksums, secret-free configuration, dependency freeze. |
Draft abstract for discussion, without fabricated results:
PRIMA-NEXT is a research agent runtime that coordinates memory, evidence retrieval, affect-related signals, planning, symbolic simulation, uncertainty decisions, reflection, and controlled tools through typed task-specific routes. The design records execution and failure diagnostics and bounds correction and maintenance work. We define a matched evaluation against model-only and simple-RAG configurations using conversational-memory, multi-document QA, and emotion-classification tasks. Exploratory retrieval subsets motivate learned embeddings and careful representation selection. Complete held-out comparisons are required to establish whether the additional mechanisms improve quality sufficiently to justify their cost.
### 10.4 Experiment plan for publishable claims
Freeze dataset split/version/hash, IDs/order, source histories, model/revision, dependencies, seed, context/generation settings, and retry policy.
Run model-only, simple RAG, and full PRIMA on matched selections. Clearly define which history each baseline receives.
Separate memory-formation comparisons from fixed-store retrieval comparisons.
Measure retrieval recall/ranking, native QA metrics, coverage/abstention, execution/scoring failures, tokens/latency, and memory growth.
Run targeted graph/affect/reflection ablations. Report actual correction help/harm rather than only internal confidence lift.
Tune on development data and freeze settings before test evaluation. Keep all gold annotations evaluator-owned.
Use uncertainty estimates over suitable independent units. For conversational data, account for questions clustered in conversations rather than pretending every question is independent. Statistical methods and sample size should be fixed in the protocol.
Publish negative/neutral findings and cost tradeoffs. A simpler configuration may be the useful conclusion.
Reconcile JSON/CSV fingerprints and saved-result lineage. Preserve manifests/checkpoints and validate complete coverage before using headline numbers. [E05]
### 10.5 Patent-oriented technical preparation
Technical candidate to investigate: the specific interaction between task/profile-controlled execution, memory admission and maintenance, and budgeted corrections with traceable state/evidence transitions. This is a candidate disclosure topic, not an assertion of patentability.
| Preparation item | What the team should produce | Current status |
|---|---|---|
| Invention definition | A precise technical problem, mechanism, and observable effect. | Candidate framing in this document; team/guide review pending. |
| Inventor/contribution record | Named contributors and evidence of their contribution to the proposed mechanism. | Git contributors exist; inventorship is not established by that list. |
| Prior-art comparison | Claim-by-claim mechanism comparison with relevant papers and patent records. | Foundational literature identified; patent prior-art search not performed. |
| Technical disclosure | Architecture, state transitions, alternatives, reproducible example, measured effect. | Source/docs supply material; formal disclosure not supplied. |
| Institutional review | Guide/institution IP office review and documented decision. | Team confirmation required. |
| Filing milestones | Official receipt, application number/date, jurisdiction, filing type, status evidence. | None supplied. |
| Later status | Publication record or grant document, distinct from initial filing. | None supplied. |
The paper describes scientific methods/results. A patent-oriented disclosure must identify a specific proposed invention and supporting mechanism. Use the institution's IP office to determine applicable requirements and the sequence of public release/submission/filing. This document makes no legal eligibility or filing-status claim.
Safe spoken status:
Our implementation and experiment infrastructure are available. We have exploratory retrieval results and a reported LoCoMo operational pilot. We are preparing a complete matched evaluation and manuscript evidence package. Paper submission and patent filing status will be shown only with the team's corresponding records.
### 10.6 Evidence the team must add before the mentor meeting
For a paper: exact title, author order/affiliations, versioned manuscript, guide feedback, target venue, submission date/ID and receipt if submitted, acceptance notice if accepted, published URL/DOI if published.
For a patent: proposed invention title, disclosure/specification version, institutional review status, contributor/inventor confirmation, official application receipt and number/date if filed, publication/grant record if those stages occurred.
Track stage names separately. Drafted, submitted, accepted, and published are different paper milestones. Disclosure prepared, application filed, application published, and granted are different patent milestones.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
https://arxiv.org/abs/2005.11401
https://arxiv.org/abs/2304.03442
https://arxiv.org/abs/2303.11366

## Slide 68
Manuscript structure and evidence gaps (1/2)
PRIMA-NEXT
Paper part | Ready material | Missing evidence
Introduction / related work | Problem and foundational sources | Target audience and mechanism novelty
Method / setup | Contracts, routes, formulas, adapters | Frozen identities and protocol
Results / ablations | Exploratory subsets and pilot note | Complete matched held-out outcomes
Discussion / limitations | Retrieval/representation tradeoffs | Generalization, calibration and cost
Notes: Manuscript structure and evidence gaps (1/2)
## 10. Additional requested section: research paper and patent progress
### 10.1 Actual verified status
The inspected repository contains source, technical documentation, benchmark code, tests, saved subset results, and pilot notes. It does not establish a manuscript submission, acceptance, published PRIMA paper, invention-disclosure submission, patent application, publication number, or grant. No manuscript or filing receipt was supplied with the request. This is a statement about available evidence, not proof that the team has done no work elsewhere.
| Milestone | Evidence currently available | Honest slide status |
|---|---|---|
| Research system implementation | E01 - E03, module tests. | Implemented research prototype. |
| Technical documentation | E04 and this review document. | Architecture and review material prepared. |
| Exploratory component experiments | E07/E08. | Saved subset results inspected; provenance reconciliation and fresh validation pending. |
| Real operational pilot | E06. | Repository-reported LoCoMo pilot, full completion unverified here. |
| Full matched final experiments | No complete validated final campaign established by inspected evidence. | Pending verification/execution. |
| PRIMA manuscript draft | No draft supplied or identified in inspected project material. | [To be added] |
| Venue and submission | No submission receipt/ID supplied. | [To be added] |
| Acceptance / publication / DOI | No acceptance notice or published record supplied. | Unverified; do not claim accepted/published. |
| Invention disclosure / patent draft | No disclosure/specification supplied. | [To be added] |
| Patent filing / publication / grant | No official receipt or record supplied. | Unverified; do not claim filed/published/granted. |
### 10.2 Research question and candidate contribution
Suggested manuscript working title: "PRIMA-NEXT: A Typed Agent Runtime for Evidence-Based Memory, Bounded Correction, and Controlled Execution." This is proposed wording, not an existing publication title.
Primary question: Does full PRIMA improve held-out memory-assisted QA quality and reliability compared with the same model alone and simple RAG under matched budgets, and which components justify their cost?
Candidate contributions to evaluate:
1. A unified typed boundary and explicit task/profile execution, with observable component accounting and failure semantics.
2. An integrated memory lifecycle joining selective admission, traceable hybrid retrieval, and bounded background maintenance.
3. Workflow-owned uncertainty/reflection with bounded corrections and recorded before/after outcomes.
4. A reproducible evaluation protocol separating functional tests, subset component studies, real pilots, and reportable campaigns.
These are descriptions of engineering work and potential research contributions. Novelty relative to prior literature and benefit over strong baselines remain to establish. RAG, memory/plan/reflection agents, and verbal feedback agents already exist. A list of familiar techniques is insufficient as a novelty claim. RAG, Generative Agents, Reflexion.
### 10.3 Paper structure with material and gaps
| Section | Material ready to write | Evidence still needed |
|---|---|---|
| Abstract | Problem, runtime design, scoped evaluation objective. | Final matched outcomes. Do not invent accuracy gains. |
| Introduction | Continuing-agent evidence/memory/control problem. | Target audience and explicit research hypotheses. |
| Related work | RAG, Generative Agents, Reflexion, LoCoMo/HotpotQA/GoEmotions. | Focused comparison of mechanisms and newest relevant primary literature before submission. |
| Method | Contracts, routes, memory types, fusion/admission formulas, correction budgets. | Frozen experiment configuration and precise pseudocode matching the final implementation. |
| Experimental setup | Existing adapters, scorer/claim policy, subset metadata. | Dataset/model hashes/revisions, environment, selection protocol, seeds, failure rules. |
| Results | E07/E08 exploratory component tables and scoped E06 pilot. | Complete quality runs, aggregate/category metrics, uncertainty/statistics, actual resource cost. |
| Ablations | Proposed fixed-store and single-component experiments. | Actual matched runs and help/harm analysis. |
| Discussion | Observed retrieval bottleneck and representation tradeoff. | Generalization beyond one conversation, calibration, component contribution. |
| Limitations | Symbolic/heuristic components, persistence/isolation/tool limits, incomplete evidence. | Updated limitations after fresh fixes/runs. |
| Reproducibility | Existing source/test/runbook structure. | Validated artifact bundle, checksums, secret-free configuration, dependency freeze. |
Draft abstract for discussion, without fabricated results:
PRIMA-NEXT is a research agent runtime that coordinates memory, evidence retrieval, affect-related signals, planning, symbolic simulation, uncertainty decisions, reflection, and controlled tools through typed task-specific routes. The design records execution and failure diagnostics and bounds correction and maintenance work. We define a matched evaluation against model-only and simple-RAG configurations using conversational-memory, multi-document QA, and emotion-classification tasks. Exploratory retrieval subsets motivate learned embeddings and careful representation selection. Complete held-out comparisons are required to establish whether the additional mechanisms improve quality sufficiently to justify their cost.
### 10.4 Experiment plan for publishable claims
Freeze dataset split/version/hash, IDs/order, source histories, model/revision, dependencies, seed, context/generation settings, and retry policy.
Run model-only, simple RAG, and full PRIMA on matched selections. Clearly define which history each baseline receives.
Separate memory-formation comparisons from fixed-store retrieval comparisons.
Measure retrieval recall/ranking, native QA metrics, coverage/abstention, execution/scoring failures, tokens/latency, and memory growth.
Run targeted graph/affect/reflection ablations. Report actual correction help/harm rather than only internal confidence lift.
Tune on development data and freeze settings before test evaluation. Keep all gold annotations evaluator-owned.
Use uncertainty estimates over suitable independent units. For conversational data, account for questions clustered in conversations rather than pretending every question is independent. Statistical methods and sample size should be fixed in the protocol.
Publish negative/neutral findings and cost tradeoffs. A simpler configuration may be the useful conclusion.
Reconcile JSON/CSV fingerprints and saved-result lineage. Preserve manifests/checkpoints and validate complete coverage before using headline numbers. [E05]
### 10.5 Patent-oriented technical preparation
Technical candidate to investigate: the specific interaction between task/profile-controlled execution, memory admission and maintenance, and budgeted corrections with traceable state/evidence transitions. This is a candidate disclosure topic, not an assertion of patentability.
| Preparation item | What the team should produce | Current status |
|---|---|---|
| Invention definition | A precise technical problem, mechanism, and observable effect. | Candidate framing in this document; team/guide review pending. |
| Inventor/contribution record | Named contributors and evidence of their contribution to the proposed mechanism. | Git contributors exist; inventorship is not established by that list. |
| Prior-art comparison | Claim-by-claim mechanism comparison with relevant papers and patent records. | Foundational literature identified; patent prior-art search not performed. |
| Technical disclosure | Architecture, state transitions, alternatives, reproducible example, measured effect. | Source/docs supply material; formal disclosure not supplied. |
| Institutional review | Guide/institution IP office review and documented decision. | Team confirmation required. |
| Filing milestones | Official receipt, application number/date, jurisdiction, filing type, status evidence. | None supplied. |
| Later status | Publication record or grant document, distinct from initial filing. | None supplied. |
The paper describes scientific methods/results. A patent-oriented disclosure must identify a specific proposed invention and supporting mechanism. Use the institution's IP office to determine applicable requirements and the sequence of public release/submission/filing. This document makes no legal eligibility or filing-status claim.
Safe spoken status:
Our implementation and experiment infrastructure are available. We have exploratory retrieval results and a reported LoCoMo operational pilot. We are preparing a complete matched evaluation and manuscript evidence package. Paper submission and patent filing status will be shown only with the team's corresponding records.
### 10.6 Evidence the team must add before the mentor meeting
For a paper: exact title, author order/affiliations, versioned manuscript, guide feedback, target venue, submission date/ID and receipt if submitted, acceptance notice if accepted, published URL/DOI if published.
For a patent: proposed invention title, disclosure/specification version, institutional review status, contributor/inventor confirmation, official application receipt and number/date if filed, publication/grant record if those stages occurred.
Track stage names separately. Drafted, submitted, accepted, and published are different paper milestones. Disclosure prepared, application filed, application published, and granted are different patent milestones.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
https://arxiv.org/abs/2005.11401
https://arxiv.org/abs/2304.03442
https://arxiv.org/abs/2303.11366

## Slide 69
Manuscript structure and evidence gaps (2/2)
PRIMA-NEXT
Paper part | Ready material | Missing evidence
Reproducibility | Source, tests and runbooks | Validated secret-free artifact package
Notes: Manuscript structure and evidence gaps (2/2)
## 10. Additional requested section: research paper and patent progress
### 10.1 Actual verified status
The inspected repository contains source, technical documentation, benchmark code, tests, saved subset results, and pilot notes. It does not establish a manuscript submission, acceptance, published PRIMA paper, invention-disclosure submission, patent application, publication number, or grant. No manuscript or filing receipt was supplied with the request. This is a statement about available evidence, not proof that the team has done no work elsewhere.
| Milestone | Evidence currently available | Honest slide status |
|---|---|---|
| Research system implementation | E01 - E03, module tests. | Implemented research prototype. |
| Technical documentation | E04 and this review document. | Architecture and review material prepared. |
| Exploratory component experiments | E07/E08. | Saved subset results inspected; provenance reconciliation and fresh validation pending. |
| Real operational pilot | E06. | Repository-reported LoCoMo pilot, full completion unverified here. |
| Full matched final experiments | No complete validated final campaign established by inspected evidence. | Pending verification/execution. |
| PRIMA manuscript draft | No draft supplied or identified in inspected project material. | [To be added] |
| Venue and submission | No submission receipt/ID supplied. | [To be added] |
| Acceptance / publication / DOI | No acceptance notice or published record supplied. | Unverified; do not claim accepted/published. |
| Invention disclosure / patent draft | No disclosure/specification supplied. | [To be added] |
| Patent filing / publication / grant | No official receipt or record supplied. | Unverified; do not claim filed/published/granted. |
### 10.2 Research question and candidate contribution
Suggested manuscript working title: "PRIMA-NEXT: A Typed Agent Runtime for Evidence-Based Memory, Bounded Correction, and Controlled Execution." This is proposed wording, not an existing publication title.
Primary question: Does full PRIMA improve held-out memory-assisted QA quality and reliability compared with the same model alone and simple RAG under matched budgets, and which components justify their cost?
Candidate contributions to evaluate:
1. A unified typed boundary and explicit task/profile execution, with observable component accounting and failure semantics.
2. An integrated memory lifecycle joining selective admission, traceable hybrid retrieval, and bounded background maintenance.
3. Workflow-owned uncertainty/reflection with bounded corrections and recorded before/after outcomes.
4. A reproducible evaluation protocol separating functional tests, subset component studies, real pilots, and reportable campaigns.
These are descriptions of engineering work and potential research contributions. Novelty relative to prior literature and benefit over strong baselines remain to establish. RAG, memory/plan/reflection agents, and verbal feedback agents already exist. A list of familiar techniques is insufficient as a novelty claim. RAG, Generative Agents, Reflexion.
### 10.3 Paper structure with material and gaps
| Section | Material ready to write | Evidence still needed |
|---|---|---|
| Abstract | Problem, runtime design, scoped evaluation objective. | Final matched outcomes. Do not invent accuracy gains. |
| Introduction | Continuing-agent evidence/memory/control problem. | Target audience and explicit research hypotheses. |
| Related work | RAG, Generative Agents, Reflexion, LoCoMo/HotpotQA/GoEmotions. | Focused comparison of mechanisms and newest relevant primary literature before submission. |
| Method | Contracts, routes, memory types, fusion/admission formulas, correction budgets. | Frozen experiment configuration and precise pseudocode matching the final implementation. |
| Experimental setup | Existing adapters, scorer/claim policy, subset metadata. | Dataset/model hashes/revisions, environment, selection protocol, seeds, failure rules. |
| Results | E07/E08 exploratory component tables and scoped E06 pilot. | Complete quality runs, aggregate/category metrics, uncertainty/statistics, actual resource cost. |
| Ablations | Proposed fixed-store and single-component experiments. | Actual matched runs and help/harm analysis. |
| Discussion | Observed retrieval bottleneck and representation tradeoff. | Generalization beyond one conversation, calibration, component contribution. |
| Limitations | Symbolic/heuristic components, persistence/isolation/tool limits, incomplete evidence. | Updated limitations after fresh fixes/runs. |
| Reproducibility | Existing source/test/runbook structure. | Validated artifact bundle, checksums, secret-free configuration, dependency freeze. |
Draft abstract for discussion, without fabricated results:
PRIMA-NEXT is a research agent runtime that coordinates memory, evidence retrieval, affect-related signals, planning, symbolic simulation, uncertainty decisions, reflection, and controlled tools through typed task-specific routes. The design records execution and failure diagnostics and bounds correction and maintenance work. We define a matched evaluation against model-only and simple-RAG configurations using conversational-memory, multi-document QA, and emotion-classification tasks. Exploratory retrieval subsets motivate learned embeddings and careful representation selection. Complete held-out comparisons are required to establish whether the additional mechanisms improve quality sufficiently to justify their cost.
### 10.4 Experiment plan for publishable claims
Freeze dataset split/version/hash, IDs/order, source histories, model/revision, dependencies, seed, context/generation settings, and retry policy.
Run model-only, simple RAG, and full PRIMA on matched selections. Clearly define which history each baseline receives.
Separate memory-formation comparisons from fixed-store retrieval comparisons.
Measure retrieval recall/ranking, native QA metrics, coverage/abstention, execution/scoring failures, tokens/latency, and memory growth.
Run targeted graph/affect/reflection ablations. Report actual correction help/harm rather than only internal confidence lift.
Tune on development data and freeze settings before test evaluation. Keep all gold annotations evaluator-owned.
Use uncertainty estimates over suitable independent units. For conversational data, account for questions clustered in conversations rather than pretending every question is independent. Statistical methods and sample size should be fixed in the protocol.
Publish negative/neutral findings and cost tradeoffs. A simpler configuration may be the useful conclusion.
Reconcile JSON/CSV fingerprints and saved-result lineage. Preserve manifests/checkpoints and validate complete coverage before using headline numbers. [E05]
### 10.5 Patent-oriented technical preparation
Technical candidate to investigate: the specific interaction between task/profile-controlled execution, memory admission and maintenance, and budgeted corrections with traceable state/evidence transitions. This is a candidate disclosure topic, not an assertion of patentability.
| Preparation item | What the team should produce | Current status |
|---|---|---|
| Invention definition | A precise technical problem, mechanism, and observable effect. | Candidate framing in this document; team/guide review pending. |
| Inventor/contribution record | Named contributors and evidence of their contribution to the proposed mechanism. | Git contributors exist; inventorship is not established by that list. |
| Prior-art comparison | Claim-by-claim mechanism comparison with relevant papers and patent records. | Foundational literature identified; patent prior-art search not performed. |
| Technical disclosure | Architecture, state transitions, alternatives, reproducible example, measured effect. | Source/docs supply material; formal disclosure not supplied. |
| Institutional review | Guide/institution IP office review and documented decision. | Team confirmation required. |
| Filing milestones | Official receipt, application number/date, jurisdiction, filing type, status evidence. | None supplied. |
| Later status | Publication record or grant document, distinct from initial filing. | None supplied. |
The paper describes scientific methods/results. A patent-oriented disclosure must identify a specific proposed invention and supporting mechanism. Use the institution's IP office to determine applicable requirements and the sequence of public release/submission/filing. This document makes no legal eligibility or filing-status claim.
Safe spoken status:
Our implementation and experiment infrastructure are available. We have exploratory retrieval results and a reported LoCoMo operational pilot. We are preparing a complete matched evaluation and manuscript evidence package. Paper submission and patent filing status will be shown only with the team's corresponding records.
### 10.6 Evidence the team must add before the mentor meeting
For a paper: exact title, author order/affiliations, versioned manuscript, guide feedback, target venue, submission date/ID and receipt if submitted, acceptance notice if accepted, published URL/DOI if published.
For a patent: proposed invention title, disclosure/specification version, institutional review status, contributor/inventor confirmation, official application receipt and number/date if filed, publication/grant record if those stages occurred.
Track stage names separately. Drafted, submitted, accepted, and published are different paper milestones. Disclosure prepared, application filed, application published, and granted are different patent milestones.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
https://arxiv.org/abs/2005.11401
https://arxiv.org/abs/2304.03442
https://arxiv.org/abs/2303.11366

## Slide 70
Draft abstract (1/2)
PRIMA-NEXT
PRIMA-NEXT coordinates memory, evidence retrieval, affect-related signals, planning, symbolic simulation, uncertainty, reflection and controlled tools through typed task-specific routes.
The design records execution/failure diagnostics and bounds correction and maintenance work. A matched evaluation compares model-only and simple-RAG configurations across memory, QA and emotion tasks.
Notes: Draft abstract (1/2)
## 10. Additional requested section: research paper and patent progress
### 10.1 Actual verified status
The inspected repository contains source, technical documentation, benchmark code, tests, saved subset results, and pilot notes. It does not establish a manuscript submission, acceptance, published PRIMA paper, invention-disclosure submission, patent application, publication number, or grant. No manuscript or filing receipt was supplied with the request. This is a statement about available evidence, not proof that the team has done no work elsewhere.
| Milestone | Evidence currently available | Honest slide status |
|---|---|---|
| Research system implementation | E01 - E03, module tests. | Implemented research prototype. |
| Technical documentation | E04 and this review document. | Architecture and review material prepared. |
| Exploratory component experiments | E07/E08. | Saved subset results inspected; provenance reconciliation and fresh validation pending. |
| Real operational pilot | E06. | Repository-reported LoCoMo pilot, full completion unverified here. |
| Full matched final experiments | No complete validated final campaign established by inspected evidence. | Pending verification/execution. |
| PRIMA manuscript draft | No draft supplied or identified in inspected project material. | [To be added] |
| Venue and submission | No submission receipt/ID supplied. | [To be added] |
| Acceptance / publication / DOI | No acceptance notice or published record supplied. | Unverified; do not claim accepted/published. |
| Invention disclosure / patent draft | No disclosure/specification supplied. | [To be added] |
| Patent filing / publication / grant | No official receipt or record supplied. | Unverified; do not claim filed/published/granted. |
### 10.2 Research question and candidate contribution
Suggested manuscript working title: "PRIMA-NEXT: A Typed Agent Runtime for Evidence-Based Memory, Bounded Correction, and Controlled Execution." This is proposed wording, not an existing publication title.
Primary question: Does full PRIMA improve held-out memory-assisted QA quality and reliability compared with the same model alone and simple RAG under matched budgets, and which components justify their cost?
Candidate contributions to evaluate:
1. A unified typed boundary and explicit task/profile execution, with observable component accounting and failure semantics.
2. An integrated memory lifecycle joining selective admission, traceable hybrid retrieval, and bounded background maintenance.
3. Workflow-owned uncertainty/reflection with bounded corrections and recorded before/after outcomes.
4. A reproducible evaluation protocol separating functional tests, subset component studies, real pilots, and reportable campaigns.
These are descriptions of engineering work and potential research contributions. Novelty relative to prior literature and benefit over strong baselines remain to establish. RAG, memory/plan/reflection agents, and verbal feedback agents already exist. A list of familiar techniques is insufficient as a novelty claim. RAG, Generative Agents, Reflexion.
### 10.3 Paper structure with material and gaps
| Section | Material ready to write | Evidence still needed |
|---|---|---|
| Abstract | Problem, runtime design, scoped evaluation objective. | Final matched outcomes. Do not invent accuracy gains. |
| Introduction | Continuing-agent evidence/memory/control problem. | Target audience and explicit research hypotheses. |
| Related work | RAG, Generative Agents, Reflexion, LoCoMo/HotpotQA/GoEmotions. | Focused comparison of mechanisms and newest relevant primary literature before submission. |
| Method | Contracts, routes, memory types, fusion/admission formulas, correction budgets. | Frozen experiment configuration and precise pseudocode matching the final implementation. |
| Experimental setup | Existing adapters, scorer/claim policy, subset metadata. | Dataset/model hashes/revisions, environment, selection protocol, seeds, failure rules. |
| Results | E07/E08 exploratory component tables and scoped E06 pilot. | Complete quality runs, aggregate/category metrics, uncertainty/statistics, actual resource cost. |
| Ablations | Proposed fixed-store and single-component experiments. | Actual matched runs and help/harm analysis. |
| Discussion | Observed retrieval bottleneck and representation tradeoff. | Generalization beyond one conversation, calibration, component contribution. |
| Limitations | Symbolic/heuristic components, persistence/isolation/tool limits, incomplete evidence. | Updated limitations after fresh fixes/runs. |
| Reproducibility | Existing source/test/runbook structure. | Validated artifact bundle, checksums, secret-free configuration, dependency freeze. |
Draft abstract for discussion, without fabricated results:
PRIMA-NEXT is a research agent runtime that coordinates memory, evidence retrieval, affect-related signals, planning, symbolic simulation, uncertainty decisions, reflection, and controlled tools through typed task-specific routes. The design records execution and failure diagnostics and bounds correction and maintenance work. We define a matched evaluation against model-only and simple-RAG configurations using conversational-memory, multi-document QA, and emotion-classification tasks. Exploratory retrieval subsets motivate learned embeddings and careful representation selection. Complete held-out comparisons are required to establish whether the additional mechanisms improve quality sufficiently to justify their cost.
### 10.4 Experiment plan for publishable claims
Freeze dataset split/version/hash, IDs/order, source histories, model/revision, dependencies, seed, context/generation settings, and retry policy.
Run model-only, simple RAG, and full PRIMA on matched selections. Clearly define which history each baseline receives.
Separate memory-formation comparisons from fixed-store retrieval comparisons.
Measure retrieval recall/ranking, native QA metrics, coverage/abstention, execution/scoring failures, tokens/latency, and memory growth.
Run targeted graph/affect/reflection ablations. Report actual correction help/harm rather than only internal confidence lift.
Tune on development data and freeze settings before test evaluation. Keep all gold annotations evaluator-owned.
Use uncertainty estimates over suitable independent units. For conversational data, account for questions clustered in conversations rather than pretending every question is independent. Statistical methods and sample size should be fixed in the protocol.
Publish negative/neutral findings and cost tradeoffs. A simpler configuration may be the useful conclusion.
Reconcile JSON/CSV fingerprints and saved-result lineage. Preserve manifests/checkpoints and validate complete coverage before using headline numbers. [E05]
### 10.5 Patent-oriented technical preparation
Technical candidate to investigate: the specific interaction between task/profile-controlled execution, memory admission and maintenance, and budgeted corrections with traceable state/evidence transitions. This is a candidate disclosure topic, not an assertion of patentability.
| Preparation item | What the team should produce | Current status |
|---|---|---|
| Invention definition | A precise technical problem, mechanism, and observable effect. | Candidate framing in this document; team/guide review pending. |
| Inventor/contribution record | Named contributors and evidence of their contribution to the proposed mechanism. | Git contributors exist; inventorship is not established by that list. |
| Prior-art comparison | Claim-by-claim mechanism comparison with relevant papers and patent records. | Foundational literature identified; patent prior-art search not performed. |
| Technical disclosure | Architecture, state transitions, alternatives, reproducible example, measured effect. | Source/docs supply material; formal disclosure not supplied. |
| Institutional review | Guide/institution IP office review and documented decision. | Team confirmation required. |
| Filing milestones | Official receipt, application number/date, jurisdiction, filing type, status evidence. | None supplied. |
| Later status | Publication record or grant document, distinct from initial filing. | None supplied. |
The paper describes scientific methods/results. A patent-oriented disclosure must identify a specific proposed invention and supporting mechanism. Use the institution's IP office to determine applicable requirements and the sequence of public release/submission/filing. This document makes no legal eligibility or filing-status claim.
Safe spoken status:
Our implementation and experiment infrastructure are available. We have exploratory retrieval results and a reported LoCoMo operational pilot. We are preparing a complete matched evaluation and manuscript evidence package. Paper submission and patent filing status will be shown only with the team's corresponding records.
### 10.6 Evidence the team must add before the mentor meeting
For a paper: exact title, author order/affiliations, versioned manuscript, guide feedback, target venue, submission date/ID and receipt if submitted, acceptance notice if accepted, published URL/DOI if published.
For a patent: proposed invention title, disclosure/specification version, institutional review status, contributor/inventor confirmation, official application receipt and number/date if filed, publication/grant record if those stages occurred.
Track stage names separately. Drafted, submitted, accepted, and published are different paper milestones. Disclosure prepared, application filed, application published, and granted are different patent milestones.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
https://arxiv.org/abs/2005.11401
https://arxiv.org/abs/2304.03442
https://arxiv.org/abs/2303.11366

## Slide 71
Draft abstract (2/2)
PRIMA-NEXT
Exploratory retrieval subsets motivate learned embeddings and representation selection. Complete held-out comparisons must establish whether benefits justify the added cost.
Notes: Draft abstract (2/2)
## 10. Additional requested section: research paper and patent progress
### 10.1 Actual verified status
The inspected repository contains source, technical documentation, benchmark code, tests, saved subset results, and pilot notes. It does not establish a manuscript submission, acceptance, published PRIMA paper, invention-disclosure submission, patent application, publication number, or grant. No manuscript or filing receipt was supplied with the request. This is a statement about available evidence, not proof that the team has done no work elsewhere.
| Milestone | Evidence currently available | Honest slide status |
|---|---|---|
| Research system implementation | E01 - E03, module tests. | Implemented research prototype. |
| Technical documentation | E04 and this review document. | Architecture and review material prepared. |
| Exploratory component experiments | E07/E08. | Saved subset results inspected; provenance reconciliation and fresh validation pending. |
| Real operational pilot | E06. | Repository-reported LoCoMo pilot, full completion unverified here. |
| Full matched final experiments | No complete validated final campaign established by inspected evidence. | Pending verification/execution. |
| PRIMA manuscript draft | No draft supplied or identified in inspected project material. | [To be added] |
| Venue and submission | No submission receipt/ID supplied. | [To be added] |
| Acceptance / publication / DOI | No acceptance notice or published record supplied. | Unverified; do not claim accepted/published. |
| Invention disclosure / patent draft | No disclosure/specification supplied. | [To be added] |
| Patent filing / publication / grant | No official receipt or record supplied. | Unverified; do not claim filed/published/granted. |
### 10.2 Research question and candidate contribution
Suggested manuscript working title: "PRIMA-NEXT: A Typed Agent Runtime for Evidence-Based Memory, Bounded Correction, and Controlled Execution." This is proposed wording, not an existing publication title.
Primary question: Does full PRIMA improve held-out memory-assisted QA quality and reliability compared with the same model alone and simple RAG under matched budgets, and which components justify their cost?
Candidate contributions to evaluate:
1. A unified typed boundary and explicit task/profile execution, with observable component accounting and failure semantics.
2. An integrated memory lifecycle joining selective admission, traceable hybrid retrieval, and bounded background maintenance.
3. Workflow-owned uncertainty/reflection with bounded corrections and recorded before/after outcomes.
4. A reproducible evaluation protocol separating functional tests, subset component studies, real pilots, and reportable campaigns.
These are descriptions of engineering work and potential research contributions. Novelty relative to prior literature and benefit over strong baselines remain to establish. RAG, memory/plan/reflection agents, and verbal feedback agents already exist. A list of familiar techniques is insufficient as a novelty claim. RAG, Generative Agents, Reflexion.
### 10.3 Paper structure with material and gaps
| Section | Material ready to write | Evidence still needed |
|---|---|---|
| Abstract | Problem, runtime design, scoped evaluation objective. | Final matched outcomes. Do not invent accuracy gains. |
| Introduction | Continuing-agent evidence/memory/control problem. | Target audience and explicit research hypotheses. |
| Related work | RAG, Generative Agents, Reflexion, LoCoMo/HotpotQA/GoEmotions. | Focused comparison of mechanisms and newest relevant primary literature before submission. |
| Method | Contracts, routes, memory types, fusion/admission formulas, correction budgets. | Frozen experiment configuration and precise pseudocode matching the final implementation. |
| Experimental setup | Existing adapters, scorer/claim policy, subset metadata. | Dataset/model hashes/revisions, environment, selection protocol, seeds, failure rules. |
| Results | E07/E08 exploratory component tables and scoped E06 pilot. | Complete quality runs, aggregate/category metrics, uncertainty/statistics, actual resource cost. |
| Ablations | Proposed fixed-store and single-component experiments. | Actual matched runs and help/harm analysis. |
| Discussion | Observed retrieval bottleneck and representation tradeoff. | Generalization beyond one conversation, calibration, component contribution. |
| Limitations | Symbolic/heuristic components, persistence/isolation/tool limits, incomplete evidence. | Updated limitations after fresh fixes/runs. |
| Reproducibility | Existing source/test/runbook structure. | Validated artifact bundle, checksums, secret-free configuration, dependency freeze. |
Draft abstract for discussion, without fabricated results:
PRIMA-NEXT is a research agent runtime that coordinates memory, evidence retrieval, affect-related signals, planning, symbolic simulation, uncertainty decisions, reflection, and controlled tools through typed task-specific routes. The design records execution and failure diagnostics and bounds correction and maintenance work. We define a matched evaluation against model-only and simple-RAG configurations using conversational-memory, multi-document QA, and emotion-classification tasks. Exploratory retrieval subsets motivate learned embeddings and careful representation selection. Complete held-out comparisons are required to establish whether the additional mechanisms improve quality sufficiently to justify their cost.
### 10.4 Experiment plan for publishable claims
Freeze dataset split/version/hash, IDs/order, source histories, model/revision, dependencies, seed, context/generation settings, and retry policy.
Run model-only, simple RAG, and full PRIMA on matched selections. Clearly define which history each baseline receives.
Separate memory-formation comparisons from fixed-store retrieval comparisons.
Measure retrieval recall/ranking, native QA metrics, coverage/abstention, execution/scoring failures, tokens/latency, and memory growth.
Run targeted graph/affect/reflection ablations. Report actual correction help/harm rather than only internal confidence lift.
Tune on development data and freeze settings before test evaluation. Keep all gold annotations evaluator-owned.
Use uncertainty estimates over suitable independent units. For conversational data, account for questions clustered in conversations rather than pretending every question is independent. Statistical methods and sample size should be fixed in the protocol.
Publish negative/neutral findings and cost tradeoffs. A simpler configuration may be the useful conclusion.
Reconcile JSON/CSV fingerprints and saved-result lineage. Preserve manifests/checkpoints and validate complete coverage before using headline numbers. [E05]
### 10.5 Patent-oriented technical preparation
Technical candidate to investigate: the specific interaction between task/profile-controlled execution, memory admission and maintenance, and budgeted corrections with traceable state/evidence transitions. This is a candidate disclosure topic, not an assertion of patentability.
| Preparation item | What the team should produce | Current status |
|---|---|---|
| Invention definition | A precise technical problem, mechanism, and observable effect. | Candidate framing in this document; team/guide review pending. |
| Inventor/contribution record | Named contributors and evidence of their contribution to the proposed mechanism. | Git contributors exist; inventorship is not established by that list. |
| Prior-art comparison | Claim-by-claim mechanism comparison with relevant papers and patent records. | Foundational literature identified; patent prior-art search not performed. |
| Technical disclosure | Architecture, state transitions, alternatives, reproducible example, measured effect. | Source/docs supply material; formal disclosure not supplied. |
| Institutional review | Guide/institution IP office review and documented decision. | Team confirmation required. |
| Filing milestones | Official receipt, application number/date, jurisdiction, filing type, status evidence. | None supplied. |
| Later status | Publication record or grant document, distinct from initial filing. | None supplied. |
The paper describes scientific methods/results. A patent-oriented disclosure must identify a specific proposed invention and supporting mechanism. Use the institution's IP office to determine applicable requirements and the sequence of public release/submission/filing. This document makes no legal eligibility or filing-status claim.
Safe spoken status:
Our implementation and experiment infrastructure are available. We have exploratory retrieval results and a reported LoCoMo operational pilot. We are preparing a complete matched evaluation and manuscript evidence package. Paper submission and patent filing status will be shown only with the team's corresponding records.
### 10.6 Evidence the team must add before the mentor meeting
For a paper: exact title, author order/affiliations, versioned manuscript, guide feedback, target venue, submission date/ID and receipt if submitted, acceptance notice if accepted, published URL/DOI if published.
For a patent: proposed invention title, disclosure/specification version, institutional review status, contributor/inventor confirmation, official application receipt and number/date if filed, publication/grant record if those stages occurred.
Track stage names separately. Drafted, submitted, accepted, and published are different paper milestones. Disclosure prepared, application filed, application published, and granted are different patent milestones.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
https://arxiv.org/abs/2005.11401
https://arxiv.org/abs/2304.03442
https://arxiv.org/abs/2303.11366

## Slide 72
Experiment plan for publication
PRIMA-NEXT
Freeze split/version/hash, selected IDs/order, histories, model/revision, dependencies, seed, generation/context settings and retry rules. Keep gold evaluator-owned.
Separate fixed-store retrieval from memory formation. Measure native QA, recall/ranking, failure/abstention, correction help/harm, tokens, latency and memory growth.
Run targeted ablations after development tuning. Account for question clustering by conversation, report uncertainty and negative results, reconcile fingerprints, and validate complete coverage.
Notes: Experiment plan for publication
## 10. Additional requested section: research paper and patent progress
### 10.1 Actual verified status
The inspected repository contains source, technical documentation, benchmark code, tests, saved subset results, and pilot notes. It does not establish a manuscript submission, acceptance, published PRIMA paper, invention-disclosure submission, patent application, publication number, or grant. No manuscript or filing receipt was supplied with the request. This is a statement about available evidence, not proof that the team has done no work elsewhere.
| Milestone | Evidence currently available | Honest slide status |
|---|---|---|
| Research system implementation | E01 - E03, module tests. | Implemented research prototype. |
| Technical documentation | E04 and this review document. | Architecture and review material prepared. |
| Exploratory component experiments | E07/E08. | Saved subset results inspected; provenance reconciliation and fresh validation pending. |
| Real operational pilot | E06. | Repository-reported LoCoMo pilot, full completion unverified here. |
| Full matched final experiments | No complete validated final campaign established by inspected evidence. | Pending verification/execution. |
| PRIMA manuscript draft | No draft supplied or identified in inspected project material. | [To be added] |
| Venue and submission | No submission receipt/ID supplied. | [To be added] |
| Acceptance / publication / DOI | No acceptance notice or published record supplied. | Unverified; do not claim accepted/published. |
| Invention disclosure / patent draft | No disclosure/specification supplied. | [To be added] |
| Patent filing / publication / grant | No official receipt or record supplied. | Unverified; do not claim filed/published/granted. |
### 10.2 Research question and candidate contribution
Suggested manuscript working title: "PRIMA-NEXT: A Typed Agent Runtime for Evidence-Based Memory, Bounded Correction, and Controlled Execution." This is proposed wording, not an existing publication title.
Primary question: Does full PRIMA improve held-out memory-assisted QA quality and reliability compared with the same model alone and simple RAG under matched budgets, and which components justify their cost?
Candidate contributions to evaluate:
1. A unified typed boundary and explicit task/profile execution, with observable component accounting and failure semantics.
2. An integrated memory lifecycle joining selective admission, traceable hybrid retrieval, and bounded background maintenance.
3. Workflow-owned uncertainty/reflection with bounded corrections and recorded before/after outcomes.
4. A reproducible evaluation protocol separating functional tests, subset component studies, real pilots, and reportable campaigns.
These are descriptions of engineering work and potential research contributions. Novelty relative to prior literature and benefit over strong baselines remain to establish. RAG, memory/plan/reflection agents, and verbal feedback agents already exist. A list of familiar techniques is insufficient as a novelty claim. RAG, Generative Agents, Reflexion.
### 10.3 Paper structure with material and gaps
| Section | Material ready to write | Evidence still needed |
|---|---|---|
| Abstract | Problem, runtime design, scoped evaluation objective. | Final matched outcomes. Do not invent accuracy gains. |
| Introduction | Continuing-agent evidence/memory/control problem. | Target audience and explicit research hypotheses. |
| Related work | RAG, Generative Agents, Reflexion, LoCoMo/HotpotQA/GoEmotions. | Focused comparison of mechanisms and newest relevant primary literature before submission. |
| Method | Contracts, routes, memory types, fusion/admission formulas, correction budgets. | Frozen experiment configuration and precise pseudocode matching the final implementation. |
| Experimental setup | Existing adapters, scorer/claim policy, subset metadata. | Dataset/model hashes/revisions, environment, selection protocol, seeds, failure rules. |
| Results | E07/E08 exploratory component tables and scoped E06 pilot. | Complete quality runs, aggregate/category metrics, uncertainty/statistics, actual resource cost. |
| Ablations | Proposed fixed-store and single-component experiments. | Actual matched runs and help/harm analysis. |
| Discussion | Observed retrieval bottleneck and representation tradeoff. | Generalization beyond one conversation, calibration, component contribution. |
| Limitations | Symbolic/heuristic components, persistence/isolation/tool limits, incomplete evidence. | Updated limitations after fresh fixes/runs. |
| Reproducibility | Existing source/test/runbook structure. | Validated artifact bundle, checksums, secret-free configuration, dependency freeze. |
Draft abstract for discussion, without fabricated results:
PRIMA-NEXT is a research agent runtime that coordinates memory, evidence retrieval, affect-related signals, planning, symbolic simulation, uncertainty decisions, reflection, and controlled tools through typed task-specific routes. The design records execution and failure diagnostics and bounds correction and maintenance work. We define a matched evaluation against model-only and simple-RAG configurations using conversational-memory, multi-document QA, and emotion-classification tasks. Exploratory retrieval subsets motivate learned embeddings and careful representation selection. Complete held-out comparisons are required to establish whether the additional mechanisms improve quality sufficiently to justify their cost.
### 10.4 Experiment plan for publishable claims
Freeze dataset split/version/hash, IDs/order, source histories, model/revision, dependencies, seed, context/generation settings, and retry policy.
Run model-only, simple RAG, and full PRIMA on matched selections. Clearly define which history each baseline receives.
Separate memory-formation comparisons from fixed-store retrieval comparisons.
Measure retrieval recall/ranking, native QA metrics, coverage/abstention, execution/scoring failures, tokens/latency, and memory growth.
Run targeted graph/affect/reflection ablations. Report actual correction help/harm rather than only internal confidence lift.
Tune on development data and freeze settings before test evaluation. Keep all gold annotations evaluator-owned.
Use uncertainty estimates over suitable independent units. For conversational data, account for questions clustered in conversations rather than pretending every question is independent. Statistical methods and sample size should be fixed in the protocol.
Publish negative/neutral findings and cost tradeoffs. A simpler configuration may be the useful conclusion.
Reconcile JSON/CSV fingerprints and saved-result lineage. Preserve manifests/checkpoints and validate complete coverage before using headline numbers. [E05]
### 10.5 Patent-oriented technical preparation
Technical candidate to investigate: the specific interaction between task/profile-controlled execution, memory admission and maintenance, and budgeted corrections with traceable state/evidence transitions. This is a candidate disclosure topic, not an assertion of patentability.
| Preparation item | What the team should produce | Current status |
|---|---|---|
| Invention definition | A precise technical problem, mechanism, and observable effect. | Candidate framing in this document; team/guide review pending. |
| Inventor/contribution record | Named contributors and evidence of their contribution to the proposed mechanism. | Git contributors exist; inventorship is not established by that list. |
| Prior-art comparison | Claim-by-claim mechanism comparison with relevant papers and patent records. | Foundational literature identified; patent prior-art search not performed. |
| Technical disclosure | Architecture, state transitions, alternatives, reproducible example, measured effect. | Source/docs supply material; formal disclosure not supplied. |
| Institutional review | Guide/institution IP office review and documented decision. | Team confirmation required. |
| Filing milestones | Official receipt, application number/date, jurisdiction, filing type, status evidence. | None supplied. |
| Later status | Publication record or grant document, distinct from initial filing. | None supplied. |
The paper describes scientific methods/results. A patent-oriented disclosure must identify a specific proposed invention and supporting mechanism. Use the institution's IP office to determine applicable requirements and the sequence of public release/submission/filing. This document makes no legal eligibility or filing-status claim.
Safe spoken status:
Our implementation and experiment infrastructure are available. We have exploratory retrieval results and a reported LoCoMo operational pilot. We are preparing a complete matched evaluation and manuscript evidence package. Paper submission and patent filing status will be shown only with the team's corresponding records.
### 10.6 Evidence the team must add before the mentor meeting
For a paper: exact title, author order/affiliations, versioned manuscript, guide feedback, target venue, submission date/ID and receipt if submitted, acceptance notice if accepted, published URL/DOI if published.
For a patent: proposed invention title, disclosure/specification version, institutional review status, contributor/inventor confirmation, official application receipt and number/date if filed, publication/grant record if those stages occurred.
Track stage names separately. Drafted, submitted, accepted, and published are different paper milestones. Disclosure prepared, application filed, application published, and granted are different patent milestones.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
https://arxiv.org/abs/2005.11401
https://arxiv.org/abs/2304.03442
https://arxiv.org/abs/2303.11366

## Slide 73
Patent-oriented technical preparation (1/2)
PRIMA-NEXT
Preparation | Required record
Mechanism | Precise technical problem, implementation and observable effect
Contributors / prior art | Contribution record and mechanism comparison with papers/patents
Disclosure | Architecture, state transitions, alternatives and measured example
Institutional review | Guide/IP-office decision and documented next step
Notes: Patent-oriented technical preparation (1/2)
## 10. Additional requested section: research paper and patent progress
### 10.1 Actual verified status
The inspected repository contains source, technical documentation, benchmark code, tests, saved subset results, and pilot notes. It does not establish a manuscript submission, acceptance, published PRIMA paper, invention-disclosure submission, patent application, publication number, or grant. No manuscript or filing receipt was supplied with the request. This is a statement about available evidence, not proof that the team has done no work elsewhere.
| Milestone | Evidence currently available | Honest slide status |
|---|---|---|
| Research system implementation | E01 - E03, module tests. | Implemented research prototype. |
| Technical documentation | E04 and this review document. | Architecture and review material prepared. |
| Exploratory component experiments | E07/E08. | Saved subset results inspected; provenance reconciliation and fresh validation pending. |
| Real operational pilot | E06. | Repository-reported LoCoMo pilot, full completion unverified here. |
| Full matched final experiments | No complete validated final campaign established by inspected evidence. | Pending verification/execution. |
| PRIMA manuscript draft | No draft supplied or identified in inspected project material. | [To be added] |
| Venue and submission | No submission receipt/ID supplied. | [To be added] |
| Acceptance / publication / DOI | No acceptance notice or published record supplied. | Unverified; do not claim accepted/published. |
| Invention disclosure / patent draft | No disclosure/specification supplied. | [To be added] |
| Patent filing / publication / grant | No official receipt or record supplied. | Unverified; do not claim filed/published/granted. |
### 10.2 Research question and candidate contribution
Suggested manuscript working title: "PRIMA-NEXT: A Typed Agent Runtime for Evidence-Based Memory, Bounded Correction, and Controlled Execution." This is proposed wording, not an existing publication title.
Primary question: Does full PRIMA improve held-out memory-assisted QA quality and reliability compared with the same model alone and simple RAG under matched budgets, and which components justify their cost?
Candidate contributions to evaluate:
1. A unified typed boundary and explicit task/profile execution, with observable component accounting and failure semantics.
2. An integrated memory lifecycle joining selective admission, traceable hybrid retrieval, and bounded background maintenance.
3. Workflow-owned uncertainty/reflection with bounded corrections and recorded before/after outcomes.
4. A reproducible evaluation protocol separating functional tests, subset component studies, real pilots, and reportable campaigns.
These are descriptions of engineering work and potential research contributions. Novelty relative to prior literature and benefit over strong baselines remain to establish. RAG, memory/plan/reflection agents, and verbal feedback agents already exist. A list of familiar techniques is insufficient as a novelty claim. RAG, Generative Agents, Reflexion.
### 10.3 Paper structure with material and gaps
| Section | Material ready to write | Evidence still needed |
|---|---|---|
| Abstract | Problem, runtime design, scoped evaluation objective. | Final matched outcomes. Do not invent accuracy gains. |
| Introduction | Continuing-agent evidence/memory/control problem. | Target audience and explicit research hypotheses. |
| Related work | RAG, Generative Agents, Reflexion, LoCoMo/HotpotQA/GoEmotions. | Focused comparison of mechanisms and newest relevant primary literature before submission. |
| Method | Contracts, routes, memory types, fusion/admission formulas, correction budgets. | Frozen experiment configuration and precise pseudocode matching the final implementation. |
| Experimental setup | Existing adapters, scorer/claim policy, subset metadata. | Dataset/model hashes/revisions, environment, selection protocol, seeds, failure rules. |
| Results | E07/E08 exploratory component tables and scoped E06 pilot. | Complete quality runs, aggregate/category metrics, uncertainty/statistics, actual resource cost. |
| Ablations | Proposed fixed-store and single-component experiments. | Actual matched runs and help/harm analysis. |
| Discussion | Observed retrieval bottleneck and representation tradeoff. | Generalization beyond one conversation, calibration, component contribution. |
| Limitations | Symbolic/heuristic components, persistence/isolation/tool limits, incomplete evidence. | Updated limitations after fresh fixes/runs. |
| Reproducibility | Existing source/test/runbook structure. | Validated artifact bundle, checksums, secret-free configuration, dependency freeze. |
Draft abstract for discussion, without fabricated results:
PRIMA-NEXT is a research agent runtime that coordinates memory, evidence retrieval, affect-related signals, planning, symbolic simulation, uncertainty decisions, reflection, and controlled tools through typed task-specific routes. The design records execution and failure diagnostics and bounds correction and maintenance work. We define a matched evaluation against model-only and simple-RAG configurations using conversational-memory, multi-document QA, and emotion-classification tasks. Exploratory retrieval subsets motivate learned embeddings and careful representation selection. Complete held-out comparisons are required to establish whether the additional mechanisms improve quality sufficiently to justify their cost.
### 10.4 Experiment plan for publishable claims
Freeze dataset split/version/hash, IDs/order, source histories, model/revision, dependencies, seed, context/generation settings, and retry policy.
Run model-only, simple RAG, and full PRIMA on matched selections. Clearly define which history each baseline receives.
Separate memory-formation comparisons from fixed-store retrieval comparisons.
Measure retrieval recall/ranking, native QA metrics, coverage/abstention, execution/scoring failures, tokens/latency, and memory growth.
Run targeted graph/affect/reflection ablations. Report actual correction help/harm rather than only internal confidence lift.
Tune on development data and freeze settings before test evaluation. Keep all gold annotations evaluator-owned.
Use uncertainty estimates over suitable independent units. For conversational data, account for questions clustered in conversations rather than pretending every question is independent. Statistical methods and sample size should be fixed in the protocol.
Publish negative/neutral findings and cost tradeoffs. A simpler configuration may be the useful conclusion.
Reconcile JSON/CSV fingerprints and saved-result lineage. Preserve manifests/checkpoints and validate complete coverage before using headline numbers. [E05]
### 10.5 Patent-oriented technical preparation
Technical candidate to investigate: the specific interaction between task/profile-controlled execution, memory admission and maintenance, and budgeted corrections with traceable state/evidence transitions. This is a candidate disclosure topic, not an assertion of patentability.
| Preparation item | What the team should produce | Current status |
|---|---|---|
| Invention definition | A precise technical problem, mechanism, and observable effect. | Candidate framing in this document; team/guide review pending. |
| Inventor/contribution record | Named contributors and evidence of their contribution to the proposed mechanism. | Git contributors exist; inventorship is not established by that list. |
| Prior-art comparison | Claim-by-claim mechanism comparison with relevant papers and patent records. | Foundational literature identified; patent prior-art search not performed. |
| Technical disclosure | Architecture, state transitions, alternatives, reproducible example, measured effect. | Source/docs supply material; formal disclosure not supplied. |
| Institutional review | Guide/institution IP office review and documented decision. | Team confirmation required. |
| Filing milestones | Official receipt, application number/date, jurisdiction, filing type, status evidence. | None supplied. |
| Later status | Publication record or grant document, distinct from initial filing. | None supplied. |
The paper describes scientific methods/results. A patent-oriented disclosure must identify a specific proposed invention and supporting mechanism. Use the institution's IP office to determine applicable requirements and the sequence of public release/submission/filing. This document makes no legal eligibility or filing-status claim.
Safe spoken status:
Our implementation and experiment infrastructure are available. We have exploratory retrieval results and a reported LoCoMo operational pilot. We are preparing a complete matched evaluation and manuscript evidence package. Paper submission and patent filing status will be shown only with the team's corresponding records.
### 10.6 Evidence the team must add before the mentor meeting
For a paper: exact title, author order/affiliations, versioned manuscript, guide feedback, target venue, submission date/ID and receipt if submitted, acceptance notice if accepted, published URL/DOI if published.
For a patent: proposed invention title, disclosure/specification version, institutional review status, contributor/inventor confirmation, official application receipt and number/date if filed, publication/grant record if those stages occurred.
Track stage names separately. Drafted, submitted, accepted, and published are different paper milestones. Disclosure prepared, application filed, application published, and granted are different patent milestones.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
https://arxiv.org/abs/2005.11401
https://arxiv.org/abs/2304.03442
https://arxiv.org/abs/2303.11366

## Slide 74
Patent-oriented technical preparation (2/2)
PRIMA-NEXT
Preparation | Required record
Filing / later stages | Official application receipt, publication or grant record if achieved
Notes: Patent-oriented technical preparation (2/2)
## 10. Additional requested section: research paper and patent progress
### 10.1 Actual verified status
The inspected repository contains source, technical documentation, benchmark code, tests, saved subset results, and pilot notes. It does not establish a manuscript submission, acceptance, published PRIMA paper, invention-disclosure submission, patent application, publication number, or grant. No manuscript or filing receipt was supplied with the request. This is a statement about available evidence, not proof that the team has done no work elsewhere.
| Milestone | Evidence currently available | Honest slide status |
|---|---|---|
| Research system implementation | E01 - E03, module tests. | Implemented research prototype. |
| Technical documentation | E04 and this review document. | Architecture and review material prepared. |
| Exploratory component experiments | E07/E08. | Saved subset results inspected; provenance reconciliation and fresh validation pending. |
| Real operational pilot | E06. | Repository-reported LoCoMo pilot, full completion unverified here. |
| Full matched final experiments | No complete validated final campaign established by inspected evidence. | Pending verification/execution. |
| PRIMA manuscript draft | No draft supplied or identified in inspected project material. | [To be added] |
| Venue and submission | No submission receipt/ID supplied. | [To be added] |
| Acceptance / publication / DOI | No acceptance notice or published record supplied. | Unverified; do not claim accepted/published. |
| Invention disclosure / patent draft | No disclosure/specification supplied. | [To be added] |
| Patent filing / publication / grant | No official receipt or record supplied. | Unverified; do not claim filed/published/granted. |
### 10.2 Research question and candidate contribution
Suggested manuscript working title: "PRIMA-NEXT: A Typed Agent Runtime for Evidence-Based Memory, Bounded Correction, and Controlled Execution." This is proposed wording, not an existing publication title.
Primary question: Does full PRIMA improve held-out memory-assisted QA quality and reliability compared with the same model alone and simple RAG under matched budgets, and which components justify their cost?
Candidate contributions to evaluate:
1. A unified typed boundary and explicit task/profile execution, with observable component accounting and failure semantics.
2. An integrated memory lifecycle joining selective admission, traceable hybrid retrieval, and bounded background maintenance.
3. Workflow-owned uncertainty/reflection with bounded corrections and recorded before/after outcomes.
4. A reproducible evaluation protocol separating functional tests, subset component studies, real pilots, and reportable campaigns.
These are descriptions of engineering work and potential research contributions. Novelty relative to prior literature and benefit over strong baselines remain to establish. RAG, memory/plan/reflection agents, and verbal feedback agents already exist. A list of familiar techniques is insufficient as a novelty claim. RAG, Generative Agents, Reflexion.
### 10.3 Paper structure with material and gaps
| Section | Material ready to write | Evidence still needed |
|---|---|---|
| Abstract | Problem, runtime design, scoped evaluation objective. | Final matched outcomes. Do not invent accuracy gains. |
| Introduction | Continuing-agent evidence/memory/control problem. | Target audience and explicit research hypotheses. |
| Related work | RAG, Generative Agents, Reflexion, LoCoMo/HotpotQA/GoEmotions. | Focused comparison of mechanisms and newest relevant primary literature before submission. |
| Method | Contracts, routes, memory types, fusion/admission formulas, correction budgets. | Frozen experiment configuration and precise pseudocode matching the final implementation. |
| Experimental setup | Existing adapters, scorer/claim policy, subset metadata. | Dataset/model hashes/revisions, environment, selection protocol, seeds, failure rules. |
| Results | E07/E08 exploratory component tables and scoped E06 pilot. | Complete quality runs, aggregate/category metrics, uncertainty/statistics, actual resource cost. |
| Ablations | Proposed fixed-store and single-component experiments. | Actual matched runs and help/harm analysis. |
| Discussion | Observed retrieval bottleneck and representation tradeoff. | Generalization beyond one conversation, calibration, component contribution. |
| Limitations | Symbolic/heuristic components, persistence/isolation/tool limits, incomplete evidence. | Updated limitations after fresh fixes/runs. |
| Reproducibility | Existing source/test/runbook structure. | Validated artifact bundle, checksums, secret-free configuration, dependency freeze. |
Draft abstract for discussion, without fabricated results:
PRIMA-NEXT is a research agent runtime that coordinates memory, evidence retrieval, affect-related signals, planning, symbolic simulation, uncertainty decisions, reflection, and controlled tools through typed task-specific routes. The design records execution and failure diagnostics and bounds correction and maintenance work. We define a matched evaluation against model-only and simple-RAG configurations using conversational-memory, multi-document QA, and emotion-classification tasks. Exploratory retrieval subsets motivate learned embeddings and careful representation selection. Complete held-out comparisons are required to establish whether the additional mechanisms improve quality sufficiently to justify their cost.
### 10.4 Experiment plan for publishable claims
Freeze dataset split/version/hash, IDs/order, source histories, model/revision, dependencies, seed, context/generation settings, and retry policy.
Run model-only, simple RAG, and full PRIMA on matched selections. Clearly define which history each baseline receives.
Separate memory-formation comparisons from fixed-store retrieval comparisons.
Measure retrieval recall/ranking, native QA metrics, coverage/abstention, execution/scoring failures, tokens/latency, and memory growth.
Run targeted graph/affect/reflection ablations. Report actual correction help/harm rather than only internal confidence lift.
Tune on development data and freeze settings before test evaluation. Keep all gold annotations evaluator-owned.
Use uncertainty estimates over suitable independent units. For conversational data, account for questions clustered in conversations rather than pretending every question is independent. Statistical methods and sample size should be fixed in the protocol.
Publish negative/neutral findings and cost tradeoffs. A simpler configuration may be the useful conclusion.
Reconcile JSON/CSV fingerprints and saved-result lineage. Preserve manifests/checkpoints and validate complete coverage before using headline numbers. [E05]
### 10.5 Patent-oriented technical preparation
Technical candidate to investigate: the specific interaction between task/profile-controlled execution, memory admission and maintenance, and budgeted corrections with traceable state/evidence transitions. This is a candidate disclosure topic, not an assertion of patentability.
| Preparation item | What the team should produce | Current status |
|---|---|---|
| Invention definition | A precise technical problem, mechanism, and observable effect. | Candidate framing in this document; team/guide review pending. |
| Inventor/contribution record | Named contributors and evidence of their contribution to the proposed mechanism. | Git contributors exist; inventorship is not established by that list. |
| Prior-art comparison | Claim-by-claim mechanism comparison with relevant papers and patent records. | Foundational literature identified; patent prior-art search not performed. |
| Technical disclosure | Architecture, state transitions, alternatives, reproducible example, measured effect. | Source/docs supply material; formal disclosure not supplied. |
| Institutional review | Guide/institution IP office review and documented decision. | Team confirmation required. |
| Filing milestones | Official receipt, application number/date, jurisdiction, filing type, status evidence. | None supplied. |
| Later status | Publication record or grant document, distinct from initial filing. | None supplied. |
The paper describes scientific methods/results. A patent-oriented disclosure must identify a specific proposed invention and supporting mechanism. Use the institution's IP office to determine applicable requirements and the sequence of public release/submission/filing. This document makes no legal eligibility or filing-status claim.
Safe spoken status:
Our implementation and experiment infrastructure are available. We have exploratory retrieval results and a reported LoCoMo operational pilot. We are preparing a complete matched evaluation and manuscript evidence package. Paper submission and patent filing status will be shown only with the team's corresponding records.
### 10.6 Evidence the team must add before the mentor meeting
For a paper: exact title, author order/affiliations, versioned manuscript, guide feedback, target venue, submission date/ID and receipt if submitted, acceptance notice if accepted, published URL/DOI if published.
For a patent: proposed invention title, disclosure/specification version, institutional review status, contributor/inventor confirmation, official application receipt and number/date if filed, publication/grant record if those stages occurred.
Track stage names separately. Drafted, submitted, accepted, and published are different paper milestones. Disclosure prepared, application filed, application published, and granted are different patent milestones.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
https://arxiv.org/abs/2005.11401
https://arxiv.org/abs/2304.03442
https://arxiv.org/abs/2303.11366

## Slide 75
Publication and filing evidence (1/2)
PRIMA-NEXT
Paper milestones: drafted, submitted, accepted and published. Add the actual manuscript version, author order, guide feedback, venue, receipt/ID and acceptance or DOI record.
Patent milestones: disclosure prepared, application filed, application published and granted. Add specification, institutional review and official application/status records.
Notes: Publication and filing evidence (1/2)
## 10. Additional requested section: research paper and patent progress
### 10.1 Actual verified status
The inspected repository contains source, technical documentation, benchmark code, tests, saved subset results, and pilot notes. It does not establish a manuscript submission, acceptance, published PRIMA paper, invention-disclosure submission, patent application, publication number, or grant. No manuscript or filing receipt was supplied with the request. This is a statement about available evidence, not proof that the team has done no work elsewhere.
| Milestone | Evidence currently available | Honest slide status |
|---|---|---|
| Research system implementation | E01 - E03, module tests. | Implemented research prototype. |
| Technical documentation | E04 and this review document. | Architecture and review material prepared. |
| Exploratory component experiments | E07/E08. | Saved subset results inspected; provenance reconciliation and fresh validation pending. |
| Real operational pilot | E06. | Repository-reported LoCoMo pilot, full completion unverified here. |
| Full matched final experiments | No complete validated final campaign established by inspected evidence. | Pending verification/execution. |
| PRIMA manuscript draft | No draft supplied or identified in inspected project material. | [To be added] |
| Venue and submission | No submission receipt/ID supplied. | [To be added] |
| Acceptance / publication / DOI | No acceptance notice or published record supplied. | Unverified; do not claim accepted/published. |
| Invention disclosure / patent draft | No disclosure/specification supplied. | [To be added] |
| Patent filing / publication / grant | No official receipt or record supplied. | Unverified; do not claim filed/published/granted. |
### 10.2 Research question and candidate contribution
Suggested manuscript working title: "PRIMA-NEXT: A Typed Agent Runtime for Evidence-Based Memory, Bounded Correction, and Controlled Execution." This is proposed wording, not an existing publication title.
Primary question: Does full PRIMA improve held-out memory-assisted QA quality and reliability compared with the same model alone and simple RAG under matched budgets, and which components justify their cost?
Candidate contributions to evaluate:
1. A unified typed boundary and explicit task/profile execution, with observable component accounting and failure semantics.
2. An integrated memory lifecycle joining selective admission, traceable hybrid retrieval, and bounded background maintenance.
3. Workflow-owned uncertainty/reflection with bounded corrections and recorded before/after outcomes.
4. A reproducible evaluation protocol separating functional tests, subset component studies, real pilots, and reportable campaigns.
These are descriptions of engineering work and potential research contributions. Novelty relative to prior literature and benefit over strong baselines remain to establish. RAG, memory/plan/reflection agents, and verbal feedback agents already exist. A list of familiar techniques is insufficient as a novelty claim. RAG, Generative Agents, Reflexion.
### 10.3 Paper structure with material and gaps
| Section | Material ready to write | Evidence still needed |
|---|---|---|
| Abstract | Problem, runtime design, scoped evaluation objective. | Final matched outcomes. Do not invent accuracy gains. |
| Introduction | Continuing-agent evidence/memory/control problem. | Target audience and explicit research hypotheses. |
| Related work | RAG, Generative Agents, Reflexion, LoCoMo/HotpotQA/GoEmotions. | Focused comparison of mechanisms and newest relevant primary literature before submission. |
| Method | Contracts, routes, memory types, fusion/admission formulas, correction budgets. | Frozen experiment configuration and precise pseudocode matching the final implementation. |
| Experimental setup | Existing adapters, scorer/claim policy, subset metadata. | Dataset/model hashes/revisions, environment, selection protocol, seeds, failure rules. |
| Results | E07/E08 exploratory component tables and scoped E06 pilot. | Complete quality runs, aggregate/category metrics, uncertainty/statistics, actual resource cost. |
| Ablations | Proposed fixed-store and single-component experiments. | Actual matched runs and help/harm analysis. |
| Discussion | Observed retrieval bottleneck and representation tradeoff. | Generalization beyond one conversation, calibration, component contribution. |
| Limitations | Symbolic/heuristic components, persistence/isolation/tool limits, incomplete evidence. | Updated limitations after fresh fixes/runs. |
| Reproducibility | Existing source/test/runbook structure. | Validated artifact bundle, checksums, secret-free configuration, dependency freeze. |
Draft abstract for discussion, without fabricated results:
PRIMA-NEXT is a research agent runtime that coordinates memory, evidence retrieval, affect-related signals, planning, symbolic simulation, uncertainty decisions, reflection, and controlled tools through typed task-specific routes. The design records execution and failure diagnostics and bounds correction and maintenance work. We define a matched evaluation against model-only and simple-RAG configurations using conversational-memory, multi-document QA, and emotion-classification tasks. Exploratory retrieval subsets motivate learned embeddings and careful representation selection. Complete held-out comparisons are required to establish whether the additional mechanisms improve quality sufficiently to justify their cost.
### 10.4 Experiment plan for publishable claims
Freeze dataset split/version/hash, IDs/order, source histories, model/revision, dependencies, seed, context/generation settings, and retry policy.
Run model-only, simple RAG, and full PRIMA on matched selections. Clearly define which history each baseline receives.
Separate memory-formation comparisons from fixed-store retrieval comparisons.
Measure retrieval recall/ranking, native QA metrics, coverage/abstention, execution/scoring failures, tokens/latency, and memory growth.
Run targeted graph/affect/reflection ablations. Report actual correction help/harm rather than only internal confidence lift.
Tune on development data and freeze settings before test evaluation. Keep all gold annotations evaluator-owned.
Use uncertainty estimates over suitable independent units. For conversational data, account for questions clustered in conversations rather than pretending every question is independent. Statistical methods and sample size should be fixed in the protocol.
Publish negative/neutral findings and cost tradeoffs. A simpler configuration may be the useful conclusion.
Reconcile JSON/CSV fingerprints and saved-result lineage. Preserve manifests/checkpoints and validate complete coverage before using headline numbers. [E05]
### 10.5 Patent-oriented technical preparation
Technical candidate to investigate: the specific interaction between task/profile-controlled execution, memory admission and maintenance, and budgeted corrections with traceable state/evidence transitions. This is a candidate disclosure topic, not an assertion of patentability.
| Preparation item | What the team should produce | Current status |
|---|---|---|
| Invention definition | A precise technical problem, mechanism, and observable effect. | Candidate framing in this document; team/guide review pending. |
| Inventor/contribution record | Named contributors and evidence of their contribution to the proposed mechanism. | Git contributors exist; inventorship is not established by that list. |
| Prior-art comparison | Claim-by-claim mechanism comparison with relevant papers and patent records. | Foundational literature identified; patent prior-art search not performed. |
| Technical disclosure | Architecture, state transitions, alternatives, reproducible example, measured effect. | Source/docs supply material; formal disclosure not supplied. |
| Institutional review | Guide/institution IP office review and documented decision. | Team confirmation required. |
| Filing milestones | Official receipt, application number/date, jurisdiction, filing type, status evidence. | None supplied. |
| Later status | Publication record or grant document, distinct from initial filing. | None supplied. |
The paper describes scientific methods/results. A patent-oriented disclosure must identify a specific proposed invention and supporting mechanism. Use the institution's IP office to determine applicable requirements and the sequence of public release/submission/filing. This document makes no legal eligibility or filing-status claim.
Safe spoken status:
Our implementation and experiment infrastructure are available. We have exploratory retrieval results and a reported LoCoMo operational pilot. We are preparing a complete matched evaluation and manuscript evidence package. Paper submission and patent filing status will be shown only with the team's corresponding records.
### 10.6 Evidence the team must add before the mentor meeting
For a paper: exact title, author order/affiliations, versioned manuscript, guide feedback, target venue, submission date/ID and receipt if submitted, acceptance notice if accepted, published URL/DOI if published.
For a patent: proposed invention title, disclosure/specification version, institutional review status, contributor/inventor confirmation, official application receipt and number/date if filed, publication/grant record if those stages occurred.
Track stage names separately. Drafted, submitted, accepted, and published are different paper milestones. Disclosure prepared, application filed, application published, and granted are different patent milestones.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
https://arxiv.org/abs/2005.11401
https://arxiv.org/abs/2304.03442
https://arxiv.org/abs/2303.11366

## Slide 76
Publication and filing evidence (2/2)
PRIMA-NEXT
The technical disclosure candidate concerns task/profile control, memory lifecycle and budgeted corrections with traceable transitions. Patentability and filing status remain unverified.
Notes: Publication and filing evidence (2/2)
## 10. Additional requested section: research paper and patent progress
### 10.1 Actual verified status
The inspected repository contains source, technical documentation, benchmark code, tests, saved subset results, and pilot notes. It does not establish a manuscript submission, acceptance, published PRIMA paper, invention-disclosure submission, patent application, publication number, or grant. No manuscript or filing receipt was supplied with the request. This is a statement about available evidence, not proof that the team has done no work elsewhere.
| Milestone | Evidence currently available | Honest slide status |
|---|---|---|
| Research system implementation | E01 - E03, module tests. | Implemented research prototype. |
| Technical documentation | E04 and this review document. | Architecture and review material prepared. |
| Exploratory component experiments | E07/E08. | Saved subset results inspected; provenance reconciliation and fresh validation pending. |
| Real operational pilot | E06. | Repository-reported LoCoMo pilot, full completion unverified here. |
| Full matched final experiments | No complete validated final campaign established by inspected evidence. | Pending verification/execution. |
| PRIMA manuscript draft | No draft supplied or identified in inspected project material. | [To be added] |
| Venue and submission | No submission receipt/ID supplied. | [To be added] |
| Acceptance / publication / DOI | No acceptance notice or published record supplied. | Unverified; do not claim accepted/published. |
| Invention disclosure / patent draft | No disclosure/specification supplied. | [To be added] |
| Patent filing / publication / grant | No official receipt or record supplied. | Unverified; do not claim filed/published/granted. |
### 10.2 Research question and candidate contribution
Suggested manuscript working title: "PRIMA-NEXT: A Typed Agent Runtime for Evidence-Based Memory, Bounded Correction, and Controlled Execution." This is proposed wording, not an existing publication title.
Primary question: Does full PRIMA improve held-out memory-assisted QA quality and reliability compared with the same model alone and simple RAG under matched budgets, and which components justify their cost?
Candidate contributions to evaluate:
1. A unified typed boundary and explicit task/profile execution, with observable component accounting and failure semantics.
2. An integrated memory lifecycle joining selective admission, traceable hybrid retrieval, and bounded background maintenance.
3. Workflow-owned uncertainty/reflection with bounded corrections and recorded before/after outcomes.
4. A reproducible evaluation protocol separating functional tests, subset component studies, real pilots, and reportable campaigns.
These are descriptions of engineering work and potential research contributions. Novelty relative to prior literature and benefit over strong baselines remain to establish. RAG, memory/plan/reflection agents, and verbal feedback agents already exist. A list of familiar techniques is insufficient as a novelty claim. RAG, Generative Agents, Reflexion.
### 10.3 Paper structure with material and gaps
| Section | Material ready to write | Evidence still needed |
|---|---|---|
| Abstract | Problem, runtime design, scoped evaluation objective. | Final matched outcomes. Do not invent accuracy gains. |
| Introduction | Continuing-agent evidence/memory/control problem. | Target audience and explicit research hypotheses. |
| Related work | RAG, Generative Agents, Reflexion, LoCoMo/HotpotQA/GoEmotions. | Focused comparison of mechanisms and newest relevant primary literature before submission. |
| Method | Contracts, routes, memory types, fusion/admission formulas, correction budgets. | Frozen experiment configuration and precise pseudocode matching the final implementation. |
| Experimental setup | Existing adapters, scorer/claim policy, subset metadata. | Dataset/model hashes/revisions, environment, selection protocol, seeds, failure rules. |
| Results | E07/E08 exploratory component tables and scoped E06 pilot. | Complete quality runs, aggregate/category metrics, uncertainty/statistics, actual resource cost. |
| Ablations | Proposed fixed-store and single-component experiments. | Actual matched runs and help/harm analysis. |
| Discussion | Observed retrieval bottleneck and representation tradeoff. | Generalization beyond one conversation, calibration, component contribution. |
| Limitations | Symbolic/heuristic components, persistence/isolation/tool limits, incomplete evidence. | Updated limitations after fresh fixes/runs. |
| Reproducibility | Existing source/test/runbook structure. | Validated artifact bundle, checksums, secret-free configuration, dependency freeze. |
Draft abstract for discussion, without fabricated results:
PRIMA-NEXT is a research agent runtime that coordinates memory, evidence retrieval, affect-related signals, planning, symbolic simulation, uncertainty decisions, reflection, and controlled tools through typed task-specific routes. The design records execution and failure diagnostics and bounds correction and maintenance work. We define a matched evaluation against model-only and simple-RAG configurations using conversational-memory, multi-document QA, and emotion-classification tasks. Exploratory retrieval subsets motivate learned embeddings and careful representation selection. Complete held-out comparisons are required to establish whether the additional mechanisms improve quality sufficiently to justify their cost.
### 10.4 Experiment plan for publishable claims
Freeze dataset split/version/hash, IDs/order, source histories, model/revision, dependencies, seed, context/generation settings, and retry policy.
Run model-only, simple RAG, and full PRIMA on matched selections. Clearly define which history each baseline receives.
Separate memory-formation comparisons from fixed-store retrieval comparisons.
Measure retrieval recall/ranking, native QA metrics, coverage/abstention, execution/scoring failures, tokens/latency, and memory growth.
Run targeted graph/affect/reflection ablations. Report actual correction help/harm rather than only internal confidence lift.
Tune on development data and freeze settings before test evaluation. Keep all gold annotations evaluator-owned.
Use uncertainty estimates over suitable independent units. For conversational data, account for questions clustered in conversations rather than pretending every question is independent. Statistical methods and sample size should be fixed in the protocol.
Publish negative/neutral findings and cost tradeoffs. A simpler configuration may be the useful conclusion.
Reconcile JSON/CSV fingerprints and saved-result lineage. Preserve manifests/checkpoints and validate complete coverage before using headline numbers. [E05]
### 10.5 Patent-oriented technical preparation
Technical candidate to investigate: the specific interaction between task/profile-controlled execution, memory admission and maintenance, and budgeted corrections with traceable state/evidence transitions. This is a candidate disclosure topic, not an assertion of patentability.
| Preparation item | What the team should produce | Current status |
|---|---|---|
| Invention definition | A precise technical problem, mechanism, and observable effect. | Candidate framing in this document; team/guide review pending. |
| Inventor/contribution record | Named contributors and evidence of their contribution to the proposed mechanism. | Git contributors exist; inventorship is not established by that list. |
| Prior-art comparison | Claim-by-claim mechanism comparison with relevant papers and patent records. | Foundational literature identified; patent prior-art search not performed. |
| Technical disclosure | Architecture, state transitions, alternatives, reproducible example, measured effect. | Source/docs supply material; formal disclosure not supplied. |
| Institutional review | Guide/institution IP office review and documented decision. | Team confirmation required. |
| Filing milestones | Official receipt, application number/date, jurisdiction, filing type, status evidence. | None supplied. |
| Later status | Publication record or grant document, distinct from initial filing. | None supplied. |
The paper describes scientific methods/results. A patent-oriented disclosure must identify a specific proposed invention and supporting mechanism. Use the institution's IP office to determine applicable requirements and the sequence of public release/submission/filing. This document makes no legal eligibility or filing-status claim.
Safe spoken status:
Our implementation and experiment infrastructure are available. We have exploratory retrieval results and a reported LoCoMo operational pilot. We are preparing a complete matched evaluation and manuscript evidence package. Paper submission and patent filing status will be shown only with the team's corresponding records.
### 10.6 Evidence the team must add before the mentor meeting
For a paper: exact title, author order/affiliations, versioned manuscript, guide feedback, target venue, submission date/ID and receipt if submitted, acceptance notice if accepted, published URL/DOI if published.
For a patent: proposed invention title, disclosure/specification version, institutional review status, contributor/inventor confirmation, official application receipt and number/date if filed, publication/grant record if those stages occurred.
Track stage names separately. Drafted, submitted, accepted, and published are different paper milestones. Disclosure prepared, application filed, application published, and granted are different patent milestones.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
https://arxiv.org/abs/2005.11401
https://arxiv.org/abs/2304.03442
https://arxiv.org/abs/2303.11366

## Slide 77
Timeline - Update on Pending Tasks
PRIMA-NEXT
Proposed work starts 12 October 2026. Dates depend on the review deadline, team availability, hardware admission and guide decisions.
Finish the unified demo and reproducible evidence first, then correctness/retrieval validation, real pilots, full comparisons and research artifacts.
The schedule describes work targets. It does not predict paper acceptance or patent grant.
Notes: Timeline - Update on Pending Tasks
## 11. Slide 9: updated pending tasks and Gantt chart
Proposed schedule, assuming work starts on 12 October 2026. The mentor-review date, team availability, publication deadline, and owners were not supplied. Adapt this plan to those constraints. Completion dates are work targets, not commitments or predictions of publication/patent acceptance.
| Task | Proposed dates | Dependency | Done means |
|---|---|---|---|
| Confirm project/admin/publication facts | Oct 12 - 13 | Team records | Official slide fields and verifiable status records. |
| Build/rehearse unified scenario demo | Oct 12 - 16 | Existing runtime/tests, working local environment | Frozen sample, actual profile outputs, branch/tool/maintenance evidence, exported bundle. |
| Resolve environment and evidence provenance | Oct 12 - 16 | Interpreter/test execution and saved artifacts | Wider-suite run completes; JSON/CSV identities reconciled; manifest retained. |
| Validate correctness boundaries | Oct 14 - 23 | Reproducible failure cases | Isolation/idempotency/graph/commit/tool checks appropriate to chosen scope. |
| Diagnose/tune retrieval on development set | Oct 19 - 23 | Stable correctness and fixed dev protocol | Stage failure report, chosen backend/representation, frozen settings. |
| Benchmark-specific real pilots | Oct 24 - 30 | Configured model/hardware, frozen protocol | Each benchmark passes its own resource/equality/time gate. |
| Full matched campaigns and ablations | Nov 2 - 6 | Fresh pilot admission, sufficient session availability | Complete source coverage, native scores, matched identities, validated archives or explicit partial status. |
| Paper method/related-work draft | Oct 19 - 30 | Stable architecture and literature | Versioned draft with sources and honest provisional result labels. |
| Paper results/analysis/guide revision | Nov 9 - 13 | Validated final experiments | Reconciled tables, cost/limitations, complete manuscript reviewed by guide. |
| Patent disclosure/prior-art technical review | Oct 19 - Nov 6 | Guide/IP office direction | Documented mechanism comparison and institutional next-step decision. |
| Final slide/demo rehearsal and submission preparation | Nov 16 - 20 | Guide decisions and evidence | Consistent slides, rehearsed demo, approved package. Actual submission/filing remains team dependent. |
``mermaid
gantt
title Proposed PRIMA review and research completion work
dateFormat YYYY-MM-DD
axisFormat %d %b
section Review evidence
Confirm facts :a1, 2026-10-12, 2d
Unified demo and rehearsal :a2, 2026-10-12, 5d
Environment and provenance :a3, 2026-10-12, 5d
section Technical validation
Correctness boundaries :b1, 2026-10-14, 10d
Development retrieval work :b2, 2026-10-19, 5d
Real benchmark pilots :b3, 2026-10-24, 7d
Matched campaigns and ablation :b4, 2026-11-02, 5d
section Research artifacts
Method and related work :c1, 2026-10-19, 12d
Disclosure and prior art :c2, 2026-10-19, 19d
Results and guide revision :c3, 2026-11-09, 5d
Final presentation package :c4, 2026-11-16, 5d
``
Use roles until named owners are confirmed: runtime/demo owner, evaluation owner, manuscript owner, and guide/IP liaison. Avoid assigning tasks to Git contributors without agreement. If a pilot fails, preserve the partial artifacts, fix the measured bottleneck, and reschedule the dependent full campaign rather than relabeling the sample as complete.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026

## Slide 78
Pending technical tasks (1/2)
PRIMA-NEXT
Task | Target dates | Completion evidence
Admin facts / demo | 12-16 Oct | Confirmed fields and rehearsed actual outputs
Environment / provenance | 12-16 Oct | Wider-suite result and reconciled artifacts
Correctness boundaries | 14-23 Oct | Scope-appropriate regression evidence
Development retrieval | 19-23 Oct | Diagnosed failures and frozen settings
Notes: Pending technical tasks (1/2)
## 11. Slide 9: updated pending tasks and Gantt chart
Proposed schedule, assuming work starts on 12 October 2026. The mentor-review date, team availability, publication deadline, and owners were not supplied. Adapt this plan to those constraints. Completion dates are work targets, not commitments or predictions of publication/patent acceptance.
| Task | Proposed dates | Dependency | Done means |
|---|---|---|---|
| Confirm project/admin/publication facts | Oct 12 - 13 | Team records | Official slide fields and verifiable status records. |
| Build/rehearse unified scenario demo | Oct 12 - 16 | Existing runtime/tests, working local environment | Frozen sample, actual profile outputs, branch/tool/maintenance evidence, exported bundle. |
| Resolve environment and evidence provenance | Oct 12 - 16 | Interpreter/test execution and saved artifacts | Wider-suite run completes; JSON/CSV identities reconciled; manifest retained. |
| Validate correctness boundaries | Oct 14 - 23 | Reproducible failure cases | Isolation/idempotency/graph/commit/tool checks appropriate to chosen scope. |
| Diagnose/tune retrieval on development set | Oct 19 - 23 | Stable correctness and fixed dev protocol | Stage failure report, chosen backend/representation, frozen settings. |
| Benchmark-specific real pilots | Oct 24 - 30 | Configured model/hardware, frozen protocol | Each benchmark passes its own resource/equality/time gate. |
| Full matched campaigns and ablations | Nov 2 - 6 | Fresh pilot admission, sufficient session availability | Complete source coverage, native scores, matched identities, validated archives or explicit partial status. |
| Paper method/related-work draft | Oct 19 - 30 | Stable architecture and literature | Versioned draft with sources and honest provisional result labels. |
| Paper results/analysis/guide revision | Nov 9 - 13 | Validated final experiments | Reconciled tables, cost/limitations, complete manuscript reviewed by guide. |
| Patent disclosure/prior-art technical review | Oct 19 - Nov 6 | Guide/IP office direction | Documented mechanism comparison and institutional next-step decision. |
| Final slide/demo rehearsal and submission preparation | Nov 16 - 20 | Guide decisions and evidence | Consistent slides, rehearsed demo, approved package. Actual submission/filing remains team dependent. |
``mermaid
gantt
title Proposed PRIMA review and research completion work
dateFormat YYYY-MM-DD
axisFormat %d %b
section Review evidence
Confirm facts :a1, 2026-10-12, 2d
Unified demo and rehearsal :a2, 2026-10-12, 5d
Environment and provenance :a3, 2026-10-12, 5d
section Technical validation
Correctness boundaries :b1, 2026-10-14, 10d
Development retrieval work :b2, 2026-10-19, 5d
Real benchmark pilots :b3, 2026-10-24, 7d
Matched campaigns and ablation :b4, 2026-11-02, 5d
section Research artifacts
Method and related work :c1, 2026-10-19, 12d
Disclosure and prior art :c2, 2026-10-19, 19d
Results and guide revision :c3, 2026-11-09, 5d
Final presentation package :c4, 2026-11-16, 5d
``
Use roles until named owners are confirmed: runtime/demo owner, evaluation owner, manuscript owner, and guide/IP liaison. Avoid assigning tasks to Git contributors without agreement. If a pilot fails, preserve the partial artifacts, fix the measured bottleneck, and reschedule the dependent full campaign rather than relabeling the sample as complete.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026

## Slide 79
Pending technical tasks (2/2)
PRIMA-NEXT
Task | Target dates | Completion evidence
Real pilots | 24-30 Oct | Benchmark-specific equality/resource/time gates
Matched campaigns | 2-6 Nov | Complete native scores and validated archives
Notes: Pending technical tasks (2/2)
## 11. Slide 9: updated pending tasks and Gantt chart
Proposed schedule, assuming work starts on 12 October 2026. The mentor-review date, team availability, publication deadline, and owners were not supplied. Adapt this plan to those constraints. Completion dates are work targets, not commitments or predictions of publication/patent acceptance.
| Task | Proposed dates | Dependency | Done means |
|---|---|---|---|
| Confirm project/admin/publication facts | Oct 12 - 13 | Team records | Official slide fields and verifiable status records. |
| Build/rehearse unified scenario demo | Oct 12 - 16 | Existing runtime/tests, working local environment | Frozen sample, actual profile outputs, branch/tool/maintenance evidence, exported bundle. |
| Resolve environment and evidence provenance | Oct 12 - 16 | Interpreter/test execution and saved artifacts | Wider-suite run completes; JSON/CSV identities reconciled; manifest retained. |
| Validate correctness boundaries | Oct 14 - 23 | Reproducible failure cases | Isolation/idempotency/graph/commit/tool checks appropriate to chosen scope. |
| Diagnose/tune retrieval on development set | Oct 19 - 23 | Stable correctness and fixed dev protocol | Stage failure report, chosen backend/representation, frozen settings. |
| Benchmark-specific real pilots | Oct 24 - 30 | Configured model/hardware, frozen protocol | Each benchmark passes its own resource/equality/time gate. |
| Full matched campaigns and ablations | Nov 2 - 6 | Fresh pilot admission, sufficient session availability | Complete source coverage, native scores, matched identities, validated archives or explicit partial status. |
| Paper method/related-work draft | Oct 19 - 30 | Stable architecture and literature | Versioned draft with sources and honest provisional result labels. |
| Paper results/analysis/guide revision | Nov 9 - 13 | Validated final experiments | Reconciled tables, cost/limitations, complete manuscript reviewed by guide. |
| Patent disclosure/prior-art technical review | Oct 19 - Nov 6 | Guide/IP office direction | Documented mechanism comparison and institutional next-step decision. |
| Final slide/demo rehearsal and submission preparation | Nov 16 - 20 | Guide decisions and evidence | Consistent slides, rehearsed demo, approved package. Actual submission/filing remains team dependent. |
``mermaid
gantt
title Proposed PRIMA review and research completion work
dateFormat YYYY-MM-DD
axisFormat %d %b
section Review evidence
Confirm facts :a1, 2026-10-12, 2d
Unified demo and rehearsal :a2, 2026-10-12, 5d
Environment and provenance :a3, 2026-10-12, 5d
section Technical validation
Correctness boundaries :b1, 2026-10-14, 10d
Development retrieval work :b2, 2026-10-19, 5d
Real benchmark pilots :b3, 2026-10-24, 7d
Matched campaigns and ablation :b4, 2026-11-02, 5d
section Research artifacts
Method and related work :c1, 2026-10-19, 12d
Disclosure and prior art :c2, 2026-10-19, 19d
Results and guide revision :c3, 2026-11-09, 5d
Final presentation package :c4, 2026-11-16, 5d
``
Use roles until named owners are confirmed: runtime/demo owner, evaluation owner, manuscript owner, and guide/IP liaison. Avoid assigning tasks to Git contributors without agreement. If a pilot fails, preserve the partial artifacts, fix the measured bottleneck, and reschedule the dependent full campaign rather than relabeling the sample as complete.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026

## Slide 80
Pending research tasks
PRIMA-NEXT
Task | Target dates | Completion evidence
Method / related work | 19-30 Oct | Versioned sourced manuscript
Disclosure / prior art | 19 Oct-6 Nov | Institutional mechanism review
Results / guide revision | 9-13 Nov | Reconciled tables, cost and limitations
Final review package | 16-20 Nov | Consistent slides, rehearsed demo, approved package
Notes: Pending research tasks
## 11. Slide 9: updated pending tasks and Gantt chart
Proposed schedule, assuming work starts on 12 October 2026. The mentor-review date, team availability, publication deadline, and owners were not supplied. Adapt this plan to those constraints. Completion dates are work targets, not commitments or predictions of publication/patent acceptance.
| Task | Proposed dates | Dependency | Done means |
|---|---|---|---|
| Confirm project/admin/publication facts | Oct 12 - 13 | Team records | Official slide fields and verifiable status records. |
| Build/rehearse unified scenario demo | Oct 12 - 16 | Existing runtime/tests, working local environment | Frozen sample, actual profile outputs, branch/tool/maintenance evidence, exported bundle. |
| Resolve environment and evidence provenance | Oct 12 - 16 | Interpreter/test execution and saved artifacts | Wider-suite run completes; JSON/CSV identities reconciled; manifest retained. |
| Validate correctness boundaries | Oct 14 - 23 | Reproducible failure cases | Isolation/idempotency/graph/commit/tool checks appropriate to chosen scope. |
| Diagnose/tune retrieval on development set | Oct 19 - 23 | Stable correctness and fixed dev protocol | Stage failure report, chosen backend/representation, frozen settings. |
| Benchmark-specific real pilots | Oct 24 - 30 | Configured model/hardware, frozen protocol | Each benchmark passes its own resource/equality/time gate. |
| Full matched campaigns and ablations | Nov 2 - 6 | Fresh pilot admission, sufficient session availability | Complete source coverage, native scores, matched identities, validated archives or explicit partial status. |
| Paper method/related-work draft | Oct 19 - 30 | Stable architecture and literature | Versioned draft with sources and honest provisional result labels. |
| Paper results/analysis/guide revision | Nov 9 - 13 | Validated final experiments | Reconciled tables, cost/limitations, complete manuscript reviewed by guide. |
| Patent disclosure/prior-art technical review | Oct 19 - Nov 6 | Guide/IP office direction | Documented mechanism comparison and institutional next-step decision. |
| Final slide/demo rehearsal and submission preparation | Nov 16 - 20 | Guide decisions and evidence | Consistent slides, rehearsed demo, approved package. Actual submission/filing remains team dependent. |
``mermaid
gantt
title Proposed PRIMA review and research completion work
dateFormat YYYY-MM-DD
axisFormat %d %b
section Review evidence
Confirm facts :a1, 2026-10-12, 2d
Unified demo and rehearsal :a2, 2026-10-12, 5d
Environment and provenance :a3, 2026-10-12, 5d
section Technical validation
Correctness boundaries :b1, 2026-10-14, 10d
Development retrieval work :b2, 2026-10-19, 5d
Real benchmark pilots :b3, 2026-10-24, 7d
Matched campaigns and ablation :b4, 2026-11-02, 5d
section Research artifacts
Method and related work :c1, 2026-10-19, 12d
Disclosure and prior art :c2, 2026-10-19, 19d
Results and guide revision :c3, 2026-11-09, 5d
Final presentation package :c4, 2026-11-16, 5d
``
Use roles until named owners are confirmed: runtime/demo owner, evaluation owner, manuscript owner, and guide/IP liaison. Avoid assigning tasks to Git contributors without agreement. If a pilot fails, preserve the partial artifacts, fix the measured bottleneck, and reschedule the dependent full campaign rather than relabeling the sample as complete.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026

## Slide 81
Proposed Gantt schedule (1/2)
PRIMA-NEXT
Task | 12 Oct | 19 Oct | 26 Oct | 2 Nov | 9 Nov | 16 Nov
Confirm facts | Work |  |  |  |  | 
Demo / rehearsal | Work |  |  |  |  | 
Environment / provenance | Work |  |  |  |  | 
Correctness boundaries | Work | Work |  |  |  | 
Development retrieval |  | Work |  |  |  | 
Real pilots |  | Work | Work |  |  | 
Notes: Proposed Gantt schedule (1/2)
## 11. Slide 9: updated pending tasks and Gantt chart
Proposed schedule, assuming work starts on 12 October 2026. The mentor-review date, team availability, publication deadline, and owners were not supplied. Adapt this plan to those constraints. Completion dates are work targets, not commitments or predictions of publication/patent acceptance.
| Task | Proposed dates | Dependency | Done means |
|---|---|---|---|
| Confirm project/admin/publication facts | Oct 12 - 13 | Team records | Official slide fields and verifiable status records. |
| Build/rehearse unified scenario demo | Oct 12 - 16 | Existing runtime/tests, working local environment | Frozen sample, actual profile outputs, branch/tool/maintenance evidence, exported bundle. |
| Resolve environment and evidence provenance | Oct 12 - 16 | Interpreter/test execution and saved artifacts | Wider-suite run completes; JSON/CSV identities reconciled; manifest retained. |
| Validate correctness boundaries | Oct 14 - 23 | Reproducible failure cases | Isolation/idempotency/graph/commit/tool checks appropriate to chosen scope. |
| Diagnose/tune retrieval on development set | Oct 19 - 23 | Stable correctness and fixed dev protocol | Stage failure report, chosen backend/representation, frozen settings. |
| Benchmark-specific real pilots | Oct 24 - 30 | Configured model/hardware, frozen protocol | Each benchmark passes its own resource/equality/time gate. |
| Full matched campaigns and ablations | Nov 2 - 6 | Fresh pilot admission, sufficient session availability | Complete source coverage, native scores, matched identities, validated archives or explicit partial status. |
| Paper method/related-work draft | Oct 19 - 30 | Stable architecture and literature | Versioned draft with sources and honest provisional result labels. |
| Paper results/analysis/guide revision | Nov 9 - 13 | Validated final experiments | Reconciled tables, cost/limitations, complete manuscript reviewed by guide. |
| Patent disclosure/prior-art technical review | Oct 19 - Nov 6 | Guide/IP office direction | Documented mechanism comparison and institutional next-step decision. |
| Final slide/demo rehearsal and submission preparation | Nov 16 - 20 | Guide decisions and evidence | Consistent slides, rehearsed demo, approved package. Actual submission/filing remains team dependent. |
``mermaid
gantt
title Proposed PRIMA review and research completion work
dateFormat YYYY-MM-DD
axisFormat %d %b
section Review evidence
Confirm facts :a1, 2026-10-12, 2d
Unified demo and rehearsal :a2, 2026-10-12, 5d
Environment and provenance :a3, 2026-10-12, 5d
section Technical validation
Correctness boundaries :b1, 2026-10-14, 10d
Development retrieval work :b2, 2026-10-19, 5d
Real benchmark pilots :b3, 2026-10-24, 7d
Matched campaigns and ablation :b4, 2026-11-02, 5d
section Research artifacts
Method and related work :c1, 2026-10-19, 12d
Disclosure and prior art :c2, 2026-10-19, 19d
Results and guide revision :c3, 2026-11-09, 5d
Final presentation package :c4, 2026-11-16, 5d
``
Use roles until named owners are confirmed: runtime/demo owner, evaluation owner, manuscript owner, and guide/IP liaison. Avoid assigning tasks to Git contributors without agreement. If a pilot fails, preserve the partial artifacts, fix the measured bottleneck, and reschedule the dependent full campaign rather than relabeling the sample as complete.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026

## Slide 82
Proposed Gantt schedule (2/2)
PRIMA-NEXT
Task | 12 Oct | 19 Oct | 26 Oct | 2 Nov | 9 Nov | 16 Nov
Matched campaigns |  |  |  | Work |  | 
Method / related work |  | Work | Work |  |  | 
Disclosure / prior art |  | Work | Work | Work |  | 
Results / guide revision |  |  |  |  | Work | 
Final package |  |  |  |  |  | Work
Notes: Proposed Gantt schedule (2/2)
## 11. Slide 9: updated pending tasks and Gantt chart
Proposed schedule, assuming work starts on 12 October 2026. The mentor-review date, team availability, publication deadline, and owners were not supplied. Adapt this plan to those constraints. Completion dates are work targets, not commitments or predictions of publication/patent acceptance.
| Task | Proposed dates | Dependency | Done means |
|---|---|---|---|
| Confirm project/admin/publication facts | Oct 12 - 13 | Team records | Official slide fields and verifiable status records. |
| Build/rehearse unified scenario demo | Oct 12 - 16 | Existing runtime/tests, working local environment | Frozen sample, actual profile outputs, branch/tool/maintenance evidence, exported bundle. |
| Resolve environment and evidence provenance | Oct 12 - 16 | Interpreter/test execution and saved artifacts | Wider-suite run completes; JSON/CSV identities reconciled; manifest retained. |
| Validate correctness boundaries | Oct 14 - 23 | Reproducible failure cases | Isolation/idempotency/graph/commit/tool checks appropriate to chosen scope. |
| Diagnose/tune retrieval on development set | Oct 19 - 23 | Stable correctness and fixed dev protocol | Stage failure report, chosen backend/representation, frozen settings. |
| Benchmark-specific real pilots | Oct 24 - 30 | Configured model/hardware, frozen protocol | Each benchmark passes its own resource/equality/time gate. |
| Full matched campaigns and ablations | Nov 2 - 6 | Fresh pilot admission, sufficient session availability | Complete source coverage, native scores, matched identities, validated archives or explicit partial status. |
| Paper method/related-work draft | Oct 19 - 30 | Stable architecture and literature | Versioned draft with sources and honest provisional result labels. |
| Paper results/analysis/guide revision | Nov 9 - 13 | Validated final experiments | Reconciled tables, cost/limitations, complete manuscript reviewed by guide. |
| Patent disclosure/prior-art technical review | Oct 19 - Nov 6 | Guide/IP office direction | Documented mechanism comparison and institutional next-step decision. |
| Final slide/demo rehearsal and submission preparation | Nov 16 - 20 | Guide decisions and evidence | Consistent slides, rehearsed demo, approved package. Actual submission/filing remains team dependent. |
``mermaid
gantt
title Proposed PRIMA review and research completion work
dateFormat YYYY-MM-DD
axisFormat %d %b
section Review evidence
Confirm facts :a1, 2026-10-12, 2d
Unified demo and rehearsal :a2, 2026-10-12, 5d
Environment and provenance :a3, 2026-10-12, 5d
section Technical validation
Correctness boundaries :b1, 2026-10-14, 10d
Development retrieval work :b2, 2026-10-19, 5d
Real benchmark pilots :b3, 2026-10-24, 7d
Matched campaigns and ablation :b4, 2026-11-02, 5d
section Research artifacts
Method and related work :c1, 2026-10-19, 12d
Disclosure and prior art :c2, 2026-10-19, 19d
Results and guide revision :c3, 2026-11-09, 5d
Final presentation package :c4, 2026-11-16, 5d
``
Use roles until named owners are confirmed: runtime/demo owner, evaluation owner, manuscript owner, and guide/IP liaison. Avoid assigning tasks to Git contributors without agreement. If a pilot fails, preserve the partial artifacts, fix the measured bottleneck, and reschedule the dependent full campaign rather than relabeling the sample as complete.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026

## Slide 83
Owners and dependency gates
PRIMA-NEXT
Confirm named owners for runtime/demo, evaluation, manuscript and guide/IP coordination. Git contributor names alone do not establish these assignments.
A failed pilot blocks the dependent full campaign. Preserve partial artifacts, fix the measured bottleneck and remeasure.
Complete source coverage, native scoring, maintenance accounting and artifact validation remain required even when time or hardware limits are difficult.
Notes: Owners and dependency gates
## 11. Slide 9: updated pending tasks and Gantt chart
Proposed schedule, assuming work starts on 12 October 2026. The mentor-review date, team availability, publication deadline, and owners were not supplied. Adapt this plan to those constraints. Completion dates are work targets, not commitments or predictions of publication/patent acceptance.
| Task | Proposed dates | Dependency | Done means |
|---|---|---|---|
| Confirm project/admin/publication facts | Oct 12 - 13 | Team records | Official slide fields and verifiable status records. |
| Build/rehearse unified scenario demo | Oct 12 - 16 | Existing runtime/tests, working local environment | Frozen sample, actual profile outputs, branch/tool/maintenance evidence, exported bundle. |
| Resolve environment and evidence provenance | Oct 12 - 16 | Interpreter/test execution and saved artifacts | Wider-suite run completes; JSON/CSV identities reconciled; manifest retained. |
| Validate correctness boundaries | Oct 14 - 23 | Reproducible failure cases | Isolation/idempotency/graph/commit/tool checks appropriate to chosen scope. |
| Diagnose/tune retrieval on development set | Oct 19 - 23 | Stable correctness and fixed dev protocol | Stage failure report, chosen backend/representation, frozen settings. |
| Benchmark-specific real pilots | Oct 24 - 30 | Configured model/hardware, frozen protocol | Each benchmark passes its own resource/equality/time gate. |
| Full matched campaigns and ablations | Nov 2 - 6 | Fresh pilot admission, sufficient session availability | Complete source coverage, native scores, matched identities, validated archives or explicit partial status. |
| Paper method/related-work draft | Oct 19 - 30 | Stable architecture and literature | Versioned draft with sources and honest provisional result labels. |
| Paper results/analysis/guide revision | Nov 9 - 13 | Validated final experiments | Reconciled tables, cost/limitations, complete manuscript reviewed by guide. |
| Patent disclosure/prior-art technical review | Oct 19 - Nov 6 | Guide/IP office direction | Documented mechanism comparison and institutional next-step decision. |
| Final slide/demo rehearsal and submission preparation | Nov 16 - 20 | Guide decisions and evidence | Consistent slides, rehearsed demo, approved package. Actual submission/filing remains team dependent. |
``mermaid
gantt
title Proposed PRIMA review and research completion work
dateFormat YYYY-MM-DD
axisFormat %d %b
section Review evidence
Confirm facts :a1, 2026-10-12, 2d
Unified demo and rehearsal :a2, 2026-10-12, 5d
Environment and provenance :a3, 2026-10-12, 5d
section Technical validation
Correctness boundaries :b1, 2026-10-14, 10d
Development retrieval work :b2, 2026-10-19, 5d
Real benchmark pilots :b3, 2026-10-24, 7d
Matched campaigns and ablation :b4, 2026-11-02, 5d
section Research artifacts
Method and related work :c1, 2026-10-19, 12d
Disclosure and prior art :c2, 2026-10-19, 19d
Results and guide revision :c3, 2026-11-09, 5d
Final presentation package :c4, 2026-11-16, 5d
``
Use roles until named owners are confirmed: runtime/demo owner, evaluation owner, manuscript owner, and guide/IP liaison. Avoid assigning tasks to Git contributors without agreement. If a pilot fails, preserve the partial artifacts, fix the measured bottleneck, and reschedule the dependent full campaign rather than relabeling the sample as complete.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026

## Slide 84
Conclusion
PRIMA-NEXT
PRIMA-NEXT implements a typed agent runtime integrating memory, retrieval, cognitive decisions and controlled tools. A focused 25-test set passed during preparation.
Saved 197-query experiments favor learned embeddings and raw text within their subset scope. The reported LoCoMo pilot supports only its measured operational configuration.
Next deliverables are the unified demo, fresh wider validation, matched complete campaigns and verifiable paper/patent progress records. Full quality gains remain to establish.
Notes: Conclusion
## 12. Slide 10: conclusion
### Slide-ready copy
PRIMA-NEXT implements a typed, task-specific agent runtime integrating memory, retrieval, cognitive decisions, and controlled tools.
Source/test scaffolding establishes mechanisms. A fresh focused set passed 25 tests during review preparation.
Saved 197-query retrieval experiments favor learned embeddings and raw text within their subset scope.
The reported LoCoMo pilot establishes operational feasibility for its measured configuration, while final QA quality gains and full completion remain unverified.
Immediate deliverables are the unified demo, fresh wider validation, reconciled matched campaigns, and verifiable paper/patent progress records.
Speaker closing: "The implementation gives us a system we can inspect and compare. Our next responsibility is to show a reproducible demonstration and measure which components improve outcomes. We will distinguish working mechanisms, exploratory results, and final research claims."
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026

## Slide 85
References: agent architectures
PRIMA-NEXT
[1] P. Lewis et al., "Retrieval-Augmented Generation for Knowledge-Intensive NLP Tasks," arXiv:2005.11401, 2020, doi: 10.48550/arXiv.2005.11401.
[2] J. S. Park et al., "Generative Agents: Interactive Simulacra of Human Behavior," arXiv:2304.03442, 2023, doi: 10.48550/arXiv.2304.03442.
[3] N. Shinn et al., "Reflexion: Language Agents with Verbal Reinforcement Learning," arXiv:2303.11366, 2023, doi: 10.48550/arXiv.2303.11366.
Notes: References: agent architectures
## 13. Slide 11: IEEE-style references and related-work positioning
These primary research pages were checked during preparation. The list covers foundational work relevant to the current mechanism and datasets, not an exhaustive latest-literature or patent search. Use abbreviated author lists where slide space requires it.
[1] P. Lewis et al., "Retrieval-Augmented Generation for Knowledge-Intensive NLP Tasks," arXiv:2005.11401, 2020, doi: 10.48550/arXiv.2005.11401. Primary paper.
[2] J. S. Park, J. C. O'Brien, C. J. Cai, M. R. Morris, P. Liang, and M. S. Bernstein, "Generative Agents: Interactive Simulacra of Human Behavior," arXiv:2304.03442, 2023, doi: 10.48550/arXiv.2304.03442. Primary paper.
[3] N. Shinn, F. Cassano, E. Berman, A. Gopinath, K. Narasimhan, and S. Yao, "Reflexion: Language Agents with Verbal Reinforcement Learning," arXiv:2303.11366, 2023, doi: 10.48550/arXiv.2303.11366. Primary paper.
[4] A. Maharana, D.-H. Lee, S. Tulyakov, M. Bansal, F. Barbieri, and Y. Fang, "Evaluating Very Long-Term Conversational Memory of LLM Agents," in Proc. 62nd Annual Meeting of the Association for Computational Linguistics, vol. 1: Long Papers, Bangkok, Thailand, 2024, pp. 13851 - 13870, doi: 10.18653/v1/2024.acl-long.747. Primary paper.
[5] Z. Yang, P. Qi, S. Zhang, Y. Bengio, W. W. Cohen, R. Salakhutdinov, and C. D. Manning, "HotpotQA: A Dataset for Diverse, Explainable Multi-hop Question Answering," in Proc. 2018 Conf. Empirical Methods in Natural Language Processing, Brussels, Belgium, 2018, pp. 2369 - 2380, doi: 10.18653/v1/D18-1259. Primary paper.
[6] D. Demszky, D. Movshovitz-Attias, J. Ko, A. Cowen, G. Nemade, and S. Ravi, "GoEmotions: A Dataset of Fine-Grained Emotions," in Proc. 58th Annual Meeting of the Association for Computational Linguistics, Online, 2020, pp. 4040 - 4054, doi: 10.18653/v1/2020.acl-main.372. Primary paper.
| Prior work | Relevant established idea | PRIMA question to evaluate |
|---|---|---|
| RAG [1] | Generation conditioned on retrieved nonparametric evidence. | Whether extra memory/control layers beat a strong simpler retrieval baseline. |
| Generative Agents [2] | Experience memory, planning, reflection in simulated agents. | Reliability and measurable quality/cost of PRIMA's typed, bounded implementation. |
| Reflexion [3] | Linguistic feedback retained to improve subsequent behavior. | Whether PRIMA's actual bounded interventions help and how often they harm. |
| LoCoMo [4] | Long conversational history evaluation. | Historical evidence recall and answer quality under declared memory policies. |
| HotpotQA [5] | Multi-document QA with supporting-fact annotations. | Evidence acquisition and QA under supplied distractor/official-retrieved context. |
| GoEmotions [6] | Fine-grained multilabel text-emotion annotations. | Classification quality and, separately, downstream value of affect signals. |
Do not transfer a cited paper's scores to PRIMA. Do not imply these papers establish PRIMA's novelty, patentability, or acceptance.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
https://arxiv.org/abs/2005.11401
https://arxiv.org/abs/2304.03442
https://arxiv.org/abs/2303.11366
https://aclanthology.org/2024.acl-long.747/
https://aclanthology.org/D18-1259/
https://aclanthology.org/2020.acl-main.372/

## Slide 86
References: evaluation datasets
PRIMA-NEXT
[4] A. Maharana et al., "Evaluating Very Long-Term Conversational Memory of LLM Agents," Proc. ACL, vol. 1, 2024, pp. 13851-13870, doi: 10.18653/v1/2024.acl-long.747.
[5] Z. Yang et al., "HotpotQA: A Dataset for Diverse, Explainable Multi-hop Question Answering," Proc. EMNLP, 2018, pp. 2369-2380, doi: 10.18653/v1/D18-1259.
[6] D. Demszky et al., "GoEmotions: A Dataset of Fine-Grained Emotions," Proc. ACL, 2020, pp. 4040-4054, doi: 10.18653/v1/2020.acl-main.372.
Notes: References: evaluation datasets
## 13. Slide 11: IEEE-style references and related-work positioning
These primary research pages were checked during preparation. The list covers foundational work relevant to the current mechanism and datasets, not an exhaustive latest-literature or patent search. Use abbreviated author lists where slide space requires it.
[1] P. Lewis et al., "Retrieval-Augmented Generation for Knowledge-Intensive NLP Tasks," arXiv:2005.11401, 2020, doi: 10.48550/arXiv.2005.11401. Primary paper.
[2] J. S. Park, J. C. O'Brien, C. J. Cai, M. R. Morris, P. Liang, and M. S. Bernstein, "Generative Agents: Interactive Simulacra of Human Behavior," arXiv:2304.03442, 2023, doi: 10.48550/arXiv.2304.03442. Primary paper.
[3] N. Shinn, F. Cassano, E. Berman, A. Gopinath, K. Narasimhan, and S. Yao, "Reflexion: Language Agents with Verbal Reinforcement Learning," arXiv:2303.11366, 2023, doi: 10.48550/arXiv.2303.11366. Primary paper.
[4] A. Maharana, D.-H. Lee, S. Tulyakov, M. Bansal, F. Barbieri, and Y. Fang, "Evaluating Very Long-Term Conversational Memory of LLM Agents," in Proc. 62nd Annual Meeting of the Association for Computational Linguistics, vol. 1: Long Papers, Bangkok, Thailand, 2024, pp. 13851 - 13870, doi: 10.18653/v1/2024.acl-long.747. Primary paper.
[5] Z. Yang, P. Qi, S. Zhang, Y. Bengio, W. W. Cohen, R. Salakhutdinov, and C. D. Manning, "HotpotQA: A Dataset for Diverse, Explainable Multi-hop Question Answering," in Proc. 2018 Conf. Empirical Methods in Natural Language Processing, Brussels, Belgium, 2018, pp. 2369 - 2380, doi: 10.18653/v1/D18-1259. Primary paper.
[6] D. Demszky, D. Movshovitz-Attias, J. Ko, A. Cowen, G. Nemade, and S. Ravi, "GoEmotions: A Dataset of Fine-Grained Emotions," in Proc. 58th Annual Meeting of the Association for Computational Linguistics, Online, 2020, pp. 4040 - 4054, doi: 10.18653/v1/2020.acl-main.372. Primary paper.
| Prior work | Relevant established idea | PRIMA question to evaluate |
|---|---|---|
| RAG [1] | Generation conditioned on retrieved nonparametric evidence. | Whether extra memory/control layers beat a strong simpler retrieval baseline. |
| Generative Agents [2] | Experience memory, planning, reflection in simulated agents. | Reliability and measurable quality/cost of PRIMA's typed, bounded implementation. |
| Reflexion [3] | Linguistic feedback retained to improve subsequent behavior. | Whether PRIMA's actual bounded interventions help and how often they harm. |
| LoCoMo [4] | Long conversational history evaluation. | Historical evidence recall and answer quality under declared memory policies. |
| HotpotQA [5] | Multi-document QA with supporting-fact annotations. | Evidence acquisition and QA under supplied distractor/official-retrieved context. |
| GoEmotions [6] | Fine-grained multilabel text-emotion annotations. | Classification quality and, separately, downstream value of affect signals. |
Do not transfer a cited paper's scores to PRIMA. Do not imply these papers establish PRIMA's novelty, patentability, or acceptance.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
https://arxiv.org/abs/2005.11401
https://arxiv.org/abs/2304.03442
https://arxiv.org/abs/2303.11366
https://aclanthology.org/2024.acl-long.747/
https://aclanthology.org/D18-1259/
https://aclanthology.org/2020.acl-main.372/

## Slide 87
Related-work positioning
PRIMA-NEXT
Prior work | Established idea | PRIMA evaluation question
RAG | Generation with retrieved evidence | Do extra layers beat simple retrieval?
Generative Agents | Experience memory, planning, reflection | What reliability and cost are measured?
Reflexion | Language feedback across trials | How often do bounded interventions help/harm?
Task benchmarks | Memory, evidence and affect tasks | What does each component actually improve?
Notes: Related-work positioning
## 13. Slide 11: IEEE-style references and related-work positioning
These primary research pages were checked during preparation. The list covers foundational work relevant to the current mechanism and datasets, not an exhaustive latest-literature or patent search. Use abbreviated author lists where slide space requires it.
[1] P. Lewis et al., "Retrieval-Augmented Generation for Knowledge-Intensive NLP Tasks," arXiv:2005.11401, 2020, doi: 10.48550/arXiv.2005.11401. Primary paper.
[2] J. S. Park, J. C. O'Brien, C. J. Cai, M. R. Morris, P. Liang, and M. S. Bernstein, "Generative Agents: Interactive Simulacra of Human Behavior," arXiv:2304.03442, 2023, doi: 10.48550/arXiv.2304.03442. Primary paper.
[3] N. Shinn, F. Cassano, E. Berman, A. Gopinath, K. Narasimhan, and S. Yao, "Reflexion: Language Agents with Verbal Reinforcement Learning," arXiv:2303.11366, 2023, doi: 10.48550/arXiv.2303.11366. Primary paper.
[4] A. Maharana, D.-H. Lee, S. Tulyakov, M. Bansal, F. Barbieri, and Y. Fang, "Evaluating Very Long-Term Conversational Memory of LLM Agents," in Proc. 62nd Annual Meeting of the Association for Computational Linguistics, vol. 1: Long Papers, Bangkok, Thailand, 2024, pp. 13851 - 13870, doi: 10.18653/v1/2024.acl-long.747. Primary paper.
[5] Z. Yang, P. Qi, S. Zhang, Y. Bengio, W. W. Cohen, R. Salakhutdinov, and C. D. Manning, "HotpotQA: A Dataset for Diverse, Explainable Multi-hop Question Answering," in Proc. 2018 Conf. Empirical Methods in Natural Language Processing, Brussels, Belgium, 2018, pp. 2369 - 2380, doi: 10.18653/v1/D18-1259. Primary paper.
[6] D. Demszky, D. Movshovitz-Attias, J. Ko, A. Cowen, G. Nemade, and S. Ravi, "GoEmotions: A Dataset of Fine-Grained Emotions," in Proc. 58th Annual Meeting of the Association for Computational Linguistics, Online, 2020, pp. 4040 - 4054, doi: 10.18653/v1/2020.acl-main.372. Primary paper.
| Prior work | Relevant established idea | PRIMA question to evaluate |
|---|---|---|
| RAG [1] | Generation conditioned on retrieved nonparametric evidence. | Whether extra memory/control layers beat a strong simpler retrieval baseline. |
| Generative Agents [2] | Experience memory, planning, reflection in simulated agents. | Reliability and measurable quality/cost of PRIMA's typed, bounded implementation. |
| Reflexion [3] | Linguistic feedback retained to improve subsequent behavior. | Whether PRIMA's actual bounded interventions help and how often they harm. |
| LoCoMo [4] | Long conversational history evaluation. | Historical evidence recall and answer quality under declared memory policies. |
| HotpotQA [5] | Multi-document QA with supporting-fact annotations. | Evidence acquisition and QA under supplied distractor/official-retrieved context. |
| GoEmotions [6] | Fine-grained multilabel text-emotion annotations. | Classification quality and, separately, downstream value of affect signals. |
Do not transfer a cited paper's scores to PRIMA. Do not imply these papers establish PRIMA's novelty, patentability, or acceptance.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
https://arxiv.org/abs/2005.11401
https://arxiv.org/abs/2304.03442
https://arxiv.org/abs/2303.11366
https://aclanthology.org/2024.acl-long.747/
https://aclanthology.org/D18-1259/
https://aclanthology.org/2020.acl-main.372/

## Slide 88
Backup: evidence definitions
PRIMA-NEXT
Label | What it establishes
Source verified | Code or assertion inspected, without a fresh-pass claim
Fresh test | Named command completed on 10 October 2026
Saved artifact | Existing result inspected, experiment not rerun
Reported pilot | Repository note, original archive not revalidated here
Proposed / unverified | Pending work or team evidence still required
Notes: Backup: evidence definitions
## 0. Evidence rules and current review position
Use these labels consistently when speaking:
| Label | What it establishes |
|---|---|
| Source verified | Implementation or a test assertion was inspected in this checkout. This alone does not mean that test passed today. |
| Fresh test | A named command actually completed during preparation on 10 October 2026. |
| Saved artifact | An existing result file was inspected. Its experiment was not independently rerun. |
| Reported pilot | A repository note reports an external hardware run, but its original archive was not revalidated during this task. |
| Proposed / pending | Work, schedule, or evaluation design still to execute. |
| Team confirmation required | Administrative or publication facts not established by the available evidence. |
Defensible opening statement:
PRIMA-NEXT is an experimental Python agent runtime that combines memory, hybrid retrieval, emotion-related signals, planning, symbolic simulation, uncertainty decisions, bounded reflection, and controlled tools through one typed execution interface. The code and tests establish integration mechanisms. Saved subset experiments identify useful retrieval choices. Full matched benchmark evidence and verified publication or patent milestones remain to be completed or supplied.
### 0.1 Main evidence register
The references below are local proof links. Later sections cite their IDs alongside more specific source and test files.
| ID | Evidence | How to use it |
|---|---|---|
| E01 | README | Project purpose, setup, quick start, research scope, license. |
| E02 | Public contracts, route plans | Current task/profile combinations, inputs, outputs, diagnostics, budgets. |
| E03 | Runtime, workflow, orchestration | Construction, execution order, controller ownership, error handling. |
| E04 | Project explanation, file reference | Broad technical map and dated audit findings. These are explanatory secondary sources. |
| E05 | Result claim policy | Conditions for fair comparisons and reportable results. |
| E06 | 12-hour Kaggle plan | Reported October 6 LoCoMo pilot and earlier operational problems. |
| E07 | Saved embedding JSON, CSV | 197-query, one-conversation retrieval subset comparisons. |
| E08 | Saved representation JSON, CSV | Raw versus semantic/event representations using Nomic. |
| E09 | Release readiness | Historical fake-provider and fault-injection evidence, with its stated scope and limits. |
| E10 | CI workflow, quality configuration | Checks configured for Python 3.14. Configuration is not a fresh CI pass. |
| E11 | Contributors | Git-derived contributor names. This does not establish official academic team details. |
| E12 | Benchmark runbook, Kaggle smoke validation | Execution, pilot, resource, scoring, resume, and packaging procedures. |
Documentation conflicts to explain: the historical architecture matrix mentions 25 pairs and nine valid routes. Current E02 defines six tasks, five profiles, 30 possible pairs, ten valid pairs. E07/E08 describe saved Python 3.10 subset runs, whereas current README/CI target Python 3.14. Older top-level ablation summaries mark learned models unavailable, while the separate final/ subset artifacts record completed learned-backend runs. Keep these experiment scopes separate. JSON and CSV backend fingerprints also differ in E07/E08, despite agreement on displayed metrics. These files therefore need provenance reconciliation before paper-grade reuse.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/README.md
C:/PRIMA_next/runtime/contracts.py
C:/PRIMA_next/runtime/route_profiles.py
C:/PRIMA_next/runtime/prima_runtime.py
C:/PRIMA_next/workflow/prima_workflow.py
C:/PRIMA_next/workflow/orchestration_engine.py
C:/PRIMA_next/docs/PROJECT_EXPLAINED.md
C:/PRIMA_next/docs/PROJECT_FILE_REFERENCE.md
C:/PRIMA_next/docs/benchmarks/RESULT_CLAIM_POLICY.md
C:/PRIMA_next/docs/kaggle-12-hour-plan.md
C:/PRIMA_next/evaluation/results/final/embedding_ablation_results.json
C:/PRIMA_next/evaluation/results/final/embedding_ablation.csv
C:/PRIMA_next/evaluation/results/final/representation_ablation_results.json
C:/PRIMA_next/evaluation/results/final/representation_ablation.csv
C:/PRIMA_next/docs/implementation/RELEASE_READINESS.md
C:/PRIMA_next/.github/workflows/ci.yml
C:/PRIMA_next/pyproject.toml
C:/PRIMA_next/CONTRIBUTORS.md
C:/PRIMA_next/docs/benchmarks/RUNBOOK.md
C:/PRIMA_next/docs/kaggle-smoke-validation.md

## Slide 89
Backup: evidence register
PRIMA-NEXT
ID | Evidence
E01-E03 | README, runtime contracts/routes and workflow
E04-E06 | Project/file explanations, result-claim policy, Kaggle plan
E07-E08 | Saved embedding and representation JSON/CSV
E09-E10 | Historical release note and current CI configuration
E11-E12 | Contributor record, benchmark runbook and smoke guide
Notes: Backup: evidence register
## 0. Evidence rules and current review position
Use these labels consistently when speaking:
| Label | What it establishes |
|---|---|
| Source verified | Implementation or a test assertion was inspected in this checkout. This alone does not mean that test passed today. |
| Fresh test | A named command actually completed during preparation on 10 October 2026. |
| Saved artifact | An existing result file was inspected. Its experiment was not independently rerun. |
| Reported pilot | A repository note reports an external hardware run, but its original archive was not revalidated during this task. |
| Proposed / pending | Work, schedule, or evaluation design still to execute. |
| Team confirmation required | Administrative or publication facts not established by the available evidence. |
Defensible opening statement:
PRIMA-NEXT is an experimental Python agent runtime that combines memory, hybrid retrieval, emotion-related signals, planning, symbolic simulation, uncertainty decisions, bounded reflection, and controlled tools through one typed execution interface. The code and tests establish integration mechanisms. Saved subset experiments identify useful retrieval choices. Full matched benchmark evidence and verified publication or patent milestones remain to be completed or supplied.
### 0.1 Main evidence register
The references below are local proof links. Later sections cite their IDs alongside more specific source and test files.
| ID | Evidence | How to use it |
|---|---|---|
| E01 | README | Project purpose, setup, quick start, research scope, license. |
| E02 | Public contracts, route plans | Current task/profile combinations, inputs, outputs, diagnostics, budgets. |
| E03 | Runtime, workflow, orchestration | Construction, execution order, controller ownership, error handling. |
| E04 | Project explanation, file reference | Broad technical map and dated audit findings. These are explanatory secondary sources. |
| E05 | Result claim policy | Conditions for fair comparisons and reportable results. |
| E06 | 12-hour Kaggle plan | Reported October 6 LoCoMo pilot and earlier operational problems. |
| E07 | Saved embedding JSON, CSV | 197-query, one-conversation retrieval subset comparisons. |
| E08 | Saved representation JSON, CSV | Raw versus semantic/event representations using Nomic. |
| E09 | Release readiness | Historical fake-provider and fault-injection evidence, with its stated scope and limits. |
| E10 | CI workflow, quality configuration | Checks configured for Python 3.14. Configuration is not a fresh CI pass. |
| E11 | Contributors | Git-derived contributor names. This does not establish official academic team details. |
| E12 | Benchmark runbook, Kaggle smoke validation | Execution, pilot, resource, scoring, resume, and packaging procedures. |
Documentation conflicts to explain: the historical architecture matrix mentions 25 pairs and nine valid routes. Current E02 defines six tasks, five profiles, 30 possible pairs, ten valid pairs. E07/E08 describe saved Python 3.10 subset runs, whereas current README/CI target Python 3.14. Older top-level ablation summaries mark learned models unavailable, while the separate final/ subset artifacts record completed learned-backend runs. Keep these experiment scopes separate. JSON and CSV backend fingerprints also differ in E07/E08, despite agreement on displayed metrics. These files therefore need provenance reconciliation before paper-grade reuse.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/README.md
C:/PRIMA_next/runtime/contracts.py
C:/PRIMA_next/runtime/route_profiles.py
C:/PRIMA_next/runtime/prima_runtime.py
C:/PRIMA_next/workflow/prima_workflow.py
C:/PRIMA_next/workflow/orchestration_engine.py
C:/PRIMA_next/docs/PROJECT_EXPLAINED.md
C:/PRIMA_next/docs/PROJECT_FILE_REFERENCE.md
C:/PRIMA_next/docs/benchmarks/RESULT_CLAIM_POLICY.md
C:/PRIMA_next/docs/kaggle-12-hour-plan.md
C:/PRIMA_next/evaluation/results/final/embedding_ablation_results.json
C:/PRIMA_next/evaluation/results/final/embedding_ablation.csv
C:/PRIMA_next/evaluation/results/final/representation_ablation_results.json
C:/PRIMA_next/evaluation/results/final/representation_ablation.csv
C:/PRIMA_next/docs/implementation/RELEASE_READINESS.md
C:/PRIMA_next/.github/workflows/ci.yml
C:/PRIMA_next/pyproject.toml
C:/PRIMA_next/CONTRIBUTORS.md
C:/PRIMA_next/docs/benchmarks/RUNBOOK.md
C:/PRIMA_next/docs/kaggle-smoke-validation.md

## Slide 90
Backup: evidence conflicts and scope
PRIMA-NEXT
Current contracts define six tasks, five profiles and ten valid pairs. Historical architecture notes describing 25 pairs and nine routes predate historical replay.
Saved subset experiments used Python 3.10. Current setup/CI target 3.14. Earlier summaries marked learned backends unavailable, while separate final subset artifacts record completed runs.
Keep experiment scopes separate. Reconcile differing backend fingerprints and preserve model/dataset/configuration identities before formal claims.
Notes: Backup: evidence conflicts and scope
## 0. Evidence rules and current review position
Use these labels consistently when speaking:
| Label | What it establishes |
|---|---|
| Source verified | Implementation or a test assertion was inspected in this checkout. This alone does not mean that test passed today. |
| Fresh test | A named command actually completed during preparation on 10 October 2026. |
| Saved artifact | An existing result file was inspected. Its experiment was not independently rerun. |
| Reported pilot | A repository note reports an external hardware run, but its original archive was not revalidated during this task. |
| Proposed / pending | Work, schedule, or evaluation design still to execute. |
| Team confirmation required | Administrative or publication facts not established by the available evidence. |
Defensible opening statement:
PRIMA-NEXT is an experimental Python agent runtime that combines memory, hybrid retrieval, emotion-related signals, planning, symbolic simulation, uncertainty decisions, bounded reflection, and controlled tools through one typed execution interface. The code and tests establish integration mechanisms. Saved subset experiments identify useful retrieval choices. Full matched benchmark evidence and verified publication or patent milestones remain to be completed or supplied.
### 0.1 Main evidence register
The references below are local proof links. Later sections cite their IDs alongside more specific source and test files.
| ID | Evidence | How to use it |
|---|---|---|
| E01 | README | Project purpose, setup, quick start, research scope, license. |
| E02 | Public contracts, route plans | Current task/profile combinations, inputs, outputs, diagnostics, budgets. |
| E03 | Runtime, workflow, orchestration | Construction, execution order, controller ownership, error handling. |
| E04 | Project explanation, file reference | Broad technical map and dated audit findings. These are explanatory secondary sources. |
| E05 | Result claim policy | Conditions for fair comparisons and reportable results. |
| E06 | 12-hour Kaggle plan | Reported October 6 LoCoMo pilot and earlier operational problems. |
| E07 | Saved embedding JSON, CSV | 197-query, one-conversation retrieval subset comparisons. |
| E08 | Saved representation JSON, CSV | Raw versus semantic/event representations using Nomic. |
| E09 | Release readiness | Historical fake-provider and fault-injection evidence, with its stated scope and limits. |
| E10 | CI workflow, quality configuration | Checks configured for Python 3.14. Configuration is not a fresh CI pass. |
| E11 | Contributors | Git-derived contributor names. This does not establish official academic team details. |
| E12 | Benchmark runbook, Kaggle smoke validation | Execution, pilot, resource, scoring, resume, and packaging procedures. |
Documentation conflicts to explain: the historical architecture matrix mentions 25 pairs and nine valid routes. Current E02 defines six tasks, five profiles, 30 possible pairs, ten valid pairs. E07/E08 describe saved Python 3.10 subset runs, whereas current README/CI target Python 3.14. Older top-level ablation summaries mark learned models unavailable, while the separate final/ subset artifacts record completed learned-backend runs. Keep these experiment scopes separate. JSON and CSV backend fingerprints also differ in E07/E08, despite agreement on displayed metrics. These files therefore need provenance reconciliation before paper-grade reuse.
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/README.md
C:/PRIMA_next/runtime/contracts.py
C:/PRIMA_next/runtime/route_profiles.py
C:/PRIMA_next/runtime/prima_runtime.py
C:/PRIMA_next/workflow/prima_workflow.py
C:/PRIMA_next/workflow/orchestration_engine.py
C:/PRIMA_next/docs/PROJECT_EXPLAINED.md
C:/PRIMA_next/docs/PROJECT_FILE_REFERENCE.md
C:/PRIMA_next/docs/benchmarks/RESULT_CLAIM_POLICY.md
C:/PRIMA_next/docs/kaggle-12-hour-plan.md
C:/PRIMA_next/evaluation/results/final/embedding_ablation_results.json
C:/PRIMA_next/evaluation/results/final/embedding_ablation.csv
C:/PRIMA_next/evaluation/results/final/representation_ablation_results.json
C:/PRIMA_next/evaluation/results/final/representation_ablation.csv
C:/PRIMA_next/docs/implementation/RELEASE_READINESS.md
C:/PRIMA_next/.github/workflows/ci.yml
C:/PRIMA_next/pyproject.toml
C:/PRIMA_next/CONTRIBUTORS.md
C:/PRIMA_next/docs/benchmarks/RUNBOOK.md
C:/PRIMA_next/docs/kaggle-smoke-validation.md

## Slide 91
Backup: novelty, affect and baselines
PRIMA-NEXT
Novelty: the candidate contribution is the integrated control design. Memory, RAG, graph retrieval and reflection already have prior work.
Affect: classification quality does not prove factual QA gains. Test affect-off ablations and identify tasks where affect should remain excluded.
Baselines: state information access explicitly. Compare the no-retrieval model, simple RAG with the same store and a separate full-history baseline where feasible.
Notes: Backup: novelty, affect and baselines
## 15. Mentor questions: detailed answer bank
### What exactly is new in your project?
The implemented work is the integration and control design: a typed request boundary, explicit task/profile routes, traceable memory/evidence processing, workflow-owned bounded corrections, and controlled execution with diagnostics. Scientific novelty must be established against prior systems and through evaluation. We should not claim that memory, RAG, graph traversal, or reflection itself is new. [E02/E03, references 1 - 3]
### Why do you need emotion in a factual QA system?
The hypothesis is that text-affect signals can inform memory salience, temporal state, and reflection triggers in continuing interactions. Emotion classification accuracy alone does not prove factual QA improvement. We need a matched affect-off ablation and an error/cost analysis. Some tasks may work best with affect excluded. [Affect source, E05]
### Is your model-only baseline fair if it cannot see the private history?
It is a declared no-retrieval baseline, useful for quantifying the value of giving the model memory access. For stronger attribution we should also compare simple RAG on the same stored source and, where feasible, a long-context baseline with the same history explicitly supplied. We must specify information access instead of implying all variants know identical facts. [Section 7.4]
### Is the world model learned?
No. The current world path uses deterministic symbolic transitions/rules and produces constraint/risk predictions. We can show its implementation and invocation. We need outcome validation before treating the estimates as calibrated probabilities or claiming realistic world prediction. [World source, Section 4.3]
### How do you know memory helps?
We do not yet have verified full matched evidence proving the complete memory system helps. Saved component experiments show retrieval differences on one 197-query conversation subset. The future quality comparison must score memory-assisted answers against the same model and simpler retrieval under declared source access and matched settings. [E07/E08]
### What did the latest real pilot prove?
The repository reports 30-question sequential/concurrent equality, zero execution failures, completed maintenance, and an admitted time projection for a specific LoCoMo configuration. It does not prove a complete full run or better QA. The reported 15-case quality comparison decreased F1 by 1.08 percentage points. [E06]
### What is the difference between internal confidence and correctness?
Confidence combines engineered subsystem signals. Correctness is independently scored against held-out references. Calibration requires testing whether reported confidence agrees with observed correctness. A high score or confidence increase after reflection is insufficient evidence of an improved answer. [Aggregator, Section 8.3]
### Why not keep all the conversation history forever?
Selective admission and maintenance aim to reduce irrelevant storage/context work and preserve useful evidence. Their usefulness must be measured against an all-history policy. Current soft forgetting changes retention behavior but does not implement complete physical deletion of personal data. [Memory source, E04]
### How do you prevent benchmark answer leakage?
Gold labels/answers/supporting facts stay evaluator-owned for scoring and artifacts. They must not influence prompts, retrieval queries, routing, reflection, or request metadata. Production advice uses runtime signals. Legacy truth-aware evaluation helpers cannot enter that path. Boundary tests and artifact inspection support this rule. E05, [reflection boundary tests]
### How do you prove that a module actually ran?
Show executed-component diagnostics, trace events, typed controller output, and where the next phase consumed that output. Planned/enabled components alone are insufficient. For conditional branches and cold maintenance, show the relevant trigger and completion boundary. [E02, runtime diagnostic tests]
### Does your tool executor securely sandbox arbitrary code?
It validates schemas, enforces application policy/allowlists, checks tags, and records outcomes. That does not establish OS/process isolation of arbitrary handlers. Awaitable timeouts also do not bound a handler that blocks synchronously before returning. The demo should use harmless registered local handlers. [Tool source]
### What happens when the provider fails or returns invalid JSON?
The architecture preserves typed failure and diagnostic information. Release tests explicitly cover timeout, rate limits, malformed/truncated structured output, and store failure. These tests are source evidence here, not a fresh complete pass. Rehearse fault cases in the functional demo and preserve actual outcomes. [E09, release tests]
### Is the system production ready?
It is research software with substantial control and evaluation infrastructure. Full deployment requires a chosen scope, current complete validation, isolation/access control, durable pending work if promised, reliable side-effect handling, and recovery evidence. Tests with fake providers and historical readiness notes cannot establish those guarantees for a new deployed environment. [E01/E04/E09]
### What is the publication/patent status?
The available evidence supports implementation, documentation, exploratory experiments, and a reported pilot. No verified submission/acceptance/filing record was supplied. Use the team's actual versioned draft and official receipts to update Section 10. Until then, report those stages as unverified. [Section 10.1]
### What will you finish next?
The unified scenario demo and fresh execution evidence come first. Reconcile artifact provenance and validate correctness boundaries, then freeze development choices and run admitted real matched campaigns. Those results support the manuscript and a technical invention disclosure if the guide/institution directs that work. [Section 11]
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/tests/reasoning/test_reflection_boundary.py

## Slide 92
Backup: world model, memory and pilot
PRIMA-NEXT
The world model applies symbolic rules, rather than learned physical prediction. Validate risk estimates against actual outcomes.
Saved retrieval subsets do not establish complete memory-assisted QA benefits. Selective admission needs an all-history comparison. Soft forgetting is not complete physical deletion.
The reported pilot supports 30-case equality and operational projection, not full completion or improved QA. F1 decreased on its shared 15-case version comparison.
Notes: Backup: world model, memory and pilot
## 15. Mentor questions: detailed answer bank
### What exactly is new in your project?
The implemented work is the integration and control design: a typed request boundary, explicit task/profile routes, traceable memory/evidence processing, workflow-owned bounded corrections, and controlled execution with diagnostics. Scientific novelty must be established against prior systems and through evaluation. We should not claim that memory, RAG, graph traversal, or reflection itself is new. [E02/E03, references 1 - 3]
### Why do you need emotion in a factual QA system?
The hypothesis is that text-affect signals can inform memory salience, temporal state, and reflection triggers in continuing interactions. Emotion classification accuracy alone does not prove factual QA improvement. We need a matched affect-off ablation and an error/cost analysis. Some tasks may work best with affect excluded. [Affect source, E05]
### Is your model-only baseline fair if it cannot see the private history?
It is a declared no-retrieval baseline, useful for quantifying the value of giving the model memory access. For stronger attribution we should also compare simple RAG on the same stored source and, where feasible, a long-context baseline with the same history explicitly supplied. We must specify information access instead of implying all variants know identical facts. [Section 7.4]
### Is the world model learned?
No. The current world path uses deterministic symbolic transitions/rules and produces constraint/risk predictions. We can show its implementation and invocation. We need outcome validation before treating the estimates as calibrated probabilities or claiming realistic world prediction. [World source, Section 4.3]
### How do you know memory helps?
We do not yet have verified full matched evidence proving the complete memory system helps. Saved component experiments show retrieval differences on one 197-query conversation subset. The future quality comparison must score memory-assisted answers against the same model and simpler retrieval under declared source access and matched settings. [E07/E08]
### What did the latest real pilot prove?
The repository reports 30-question sequential/concurrent equality, zero execution failures, completed maintenance, and an admitted time projection for a specific LoCoMo configuration. It does not prove a complete full run or better QA. The reported 15-case quality comparison decreased F1 by 1.08 percentage points. [E06]
### What is the difference between internal confidence and correctness?
Confidence combines engineered subsystem signals. Correctness is independently scored against held-out references. Calibration requires testing whether reported confidence agrees with observed correctness. A high score or confidence increase after reflection is insufficient evidence of an improved answer. [Aggregator, Section 8.3]
### Why not keep all the conversation history forever?
Selective admission and maintenance aim to reduce irrelevant storage/context work and preserve useful evidence. Their usefulness must be measured against an all-history policy. Current soft forgetting changes retention behavior but does not implement complete physical deletion of personal data. [Memory source, E04]
### How do you prevent benchmark answer leakage?
Gold labels/answers/supporting facts stay evaluator-owned for scoring and artifacts. They must not influence prompts, retrieval queries, routing, reflection, or request metadata. Production advice uses runtime signals. Legacy truth-aware evaluation helpers cannot enter that path. Boundary tests and artifact inspection support this rule. E05, [reflection boundary tests]
### How do you prove that a module actually ran?
Show executed-component diagnostics, trace events, typed controller output, and where the next phase consumed that output. Planned/enabled components alone are insufficient. For conditional branches and cold maintenance, show the relevant trigger and completion boundary. [E02, runtime diagnostic tests]
### Does your tool executor securely sandbox arbitrary code?
It validates schemas, enforces application policy/allowlists, checks tags, and records outcomes. That does not establish OS/process isolation of arbitrary handlers. Awaitable timeouts also do not bound a handler that blocks synchronously before returning. The demo should use harmless registered local handlers. [Tool source]
### What happens when the provider fails or returns invalid JSON?
The architecture preserves typed failure and diagnostic information. Release tests explicitly cover timeout, rate limits, malformed/truncated structured output, and store failure. These tests are source evidence here, not a fresh complete pass. Rehearse fault cases in the functional demo and preserve actual outcomes. [E09, release tests]
### Is the system production ready?
It is research software with substantial control and evaluation infrastructure. Full deployment requires a chosen scope, current complete validation, isolation/access control, durable pending work if promised, reliable side-effect handling, and recovery evidence. Tests with fake providers and historical readiness notes cannot establish those guarantees for a new deployed environment. [E01/E04/E09]
### What is the publication/patent status?
The available evidence supports implementation, documentation, exploratory experiments, and a reported pilot. No verified submission/acceptance/filing record was supplied. Use the team's actual versioned draft and official receipts to update Section 10. Until then, report those stages as unverified. [Section 10.1]
### What will you finish next?
The unified scenario demo and fresh execution evidence come first. Reconcile artifact provenance and validate correctness boundaries, then freeze development choices and run admitted real matched campaigns. Those results support the manuscript and a technical invention disclosure if the guide/institution directs that work. [Section 11]
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/tests/reasoning/test_reflection_boundary.py

## Slide 93
Backup: confidence, leakage and traces
PRIMA-NEXT
Confidence is an engineered signal. Correctness is independently scored. Calibrate on held-out outcomes and measure reflection help/harm.
Gold labels, answers and supporting facts must stay evaluator-owned. Production reflection uses runtime signals, excluding truth-aware legacy evaluators.
Proof of execution needs controller outputs, trace events and downstream consumption. Planned/enabled components and a successful answer are insufficient.
Notes: Backup: confidence, leakage and traces
## 15. Mentor questions: detailed answer bank
### What exactly is new in your project?
The implemented work is the integration and control design: a typed request boundary, explicit task/profile routes, traceable memory/evidence processing, workflow-owned bounded corrections, and controlled execution with diagnostics. Scientific novelty must be established against prior systems and through evaluation. We should not claim that memory, RAG, graph traversal, or reflection itself is new. [E02/E03, references 1 - 3]
### Why do you need emotion in a factual QA system?
The hypothesis is that text-affect signals can inform memory salience, temporal state, and reflection triggers in continuing interactions. Emotion classification accuracy alone does not prove factual QA improvement. We need a matched affect-off ablation and an error/cost analysis. Some tasks may work best with affect excluded. [Affect source, E05]
### Is your model-only baseline fair if it cannot see the private history?
It is a declared no-retrieval baseline, useful for quantifying the value of giving the model memory access. For stronger attribution we should also compare simple RAG on the same stored source and, where feasible, a long-context baseline with the same history explicitly supplied. We must specify information access instead of implying all variants know identical facts. [Section 7.4]
### Is the world model learned?
No. The current world path uses deterministic symbolic transitions/rules and produces constraint/risk predictions. We can show its implementation and invocation. We need outcome validation before treating the estimates as calibrated probabilities or claiming realistic world prediction. [World source, Section 4.3]
### How do you know memory helps?
We do not yet have verified full matched evidence proving the complete memory system helps. Saved component experiments show retrieval differences on one 197-query conversation subset. The future quality comparison must score memory-assisted answers against the same model and simpler retrieval under declared source access and matched settings. [E07/E08]
### What did the latest real pilot prove?
The repository reports 30-question sequential/concurrent equality, zero execution failures, completed maintenance, and an admitted time projection for a specific LoCoMo configuration. It does not prove a complete full run or better QA. The reported 15-case quality comparison decreased F1 by 1.08 percentage points. [E06]
### What is the difference between internal confidence and correctness?
Confidence combines engineered subsystem signals. Correctness is independently scored against held-out references. Calibration requires testing whether reported confidence agrees with observed correctness. A high score or confidence increase after reflection is insufficient evidence of an improved answer. [Aggregator, Section 8.3]
### Why not keep all the conversation history forever?
Selective admission and maintenance aim to reduce irrelevant storage/context work and preserve useful evidence. Their usefulness must be measured against an all-history policy. Current soft forgetting changes retention behavior but does not implement complete physical deletion of personal data. [Memory source, E04]
### How do you prevent benchmark answer leakage?
Gold labels/answers/supporting facts stay evaluator-owned for scoring and artifacts. They must not influence prompts, retrieval queries, routing, reflection, or request metadata. Production advice uses runtime signals. Legacy truth-aware evaluation helpers cannot enter that path. Boundary tests and artifact inspection support this rule. E05, [reflection boundary tests]
### How do you prove that a module actually ran?
Show executed-component diagnostics, trace events, typed controller output, and where the next phase consumed that output. Planned/enabled components alone are insufficient. For conditional branches and cold maintenance, show the relevant trigger and completion boundary. [E02, runtime diagnostic tests]
### Does your tool executor securely sandbox arbitrary code?
It validates schemas, enforces application policy/allowlists, checks tags, and records outcomes. That does not establish OS/process isolation of arbitrary handlers. Awaitable timeouts also do not bound a handler that blocks synchronously before returning. The demo should use harmless registered local handlers. [Tool source]
### What happens when the provider fails or returns invalid JSON?
The architecture preserves typed failure and diagnostic information. Release tests explicitly cover timeout, rate limits, malformed/truncated structured output, and store failure. These tests are source evidence here, not a fresh complete pass. Rehearse fault cases in the functional demo and preserve actual outcomes. [E09, release tests]
### Is the system production ready?
It is research software with substantial control and evaluation infrastructure. Full deployment requires a chosen scope, current complete validation, isolation/access control, durable pending work if promised, reliable side-effect handling, and recovery evidence. Tests with fake providers and historical readiness notes cannot establish those guarantees for a new deployed environment. [E01/E04/E09]
### What is the publication/patent status?
The available evidence supports implementation, documentation, exploratory experiments, and a reported pilot. No verified submission/acceptance/filing record was supplied. Use the team's actual versioned draft and official receipts to update Section 10. Until then, report those stages as unverified. [Section 10.1]
### What will you finish next?
The unified scenario demo and fresh execution evidence come first. Reconcile artifact provenance and validate correctness boundaries, then freeze development choices and run admitted real matched campaigns. Those results support the manuscript and a technical invention disclosure if the guide/institution directs that work. [Section 11]
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/tests/reasoning/test_reflection_boundary.py

## Slide 94
Backup: tool failures and readiness
PRIMA-NEXT
The executor applies schema, allowlist, policy and audit checks. It does not establish OS isolation. Awaitable timeouts do not stop synchronous blocking code.
Provider/schema/store faults should return explicit typed failure. Source tests cover these cases, but a fresh complete pass remains pending.
Production readiness requires a chosen scope, complete validation, user isolation, recovery, durable promised work and reliable side effects. Publication/filing status requires actual records.
Notes: Backup: tool failures and readiness
## 15. Mentor questions: detailed answer bank
### What exactly is new in your project?
The implemented work is the integration and control design: a typed request boundary, explicit task/profile routes, traceable memory/evidence processing, workflow-owned bounded corrections, and controlled execution with diagnostics. Scientific novelty must be established against prior systems and through evaluation. We should not claim that memory, RAG, graph traversal, or reflection itself is new. [E02/E03, references 1 - 3]
### Why do you need emotion in a factual QA system?
The hypothesis is that text-affect signals can inform memory salience, temporal state, and reflection triggers in continuing interactions. Emotion classification accuracy alone does not prove factual QA improvement. We need a matched affect-off ablation and an error/cost analysis. Some tasks may work best with affect excluded. [Affect source, E05]
### Is your model-only baseline fair if it cannot see the private history?
It is a declared no-retrieval baseline, useful for quantifying the value of giving the model memory access. For stronger attribution we should also compare simple RAG on the same stored source and, where feasible, a long-context baseline with the same history explicitly supplied. We must specify information access instead of implying all variants know identical facts. [Section 7.4]
### Is the world model learned?
No. The current world path uses deterministic symbolic transitions/rules and produces constraint/risk predictions. We can show its implementation and invocation. We need outcome validation before treating the estimates as calibrated probabilities or claiming realistic world prediction. [World source, Section 4.3]
### How do you know memory helps?
We do not yet have verified full matched evidence proving the complete memory system helps. Saved component experiments show retrieval differences on one 197-query conversation subset. The future quality comparison must score memory-assisted answers against the same model and simpler retrieval under declared source access and matched settings. [E07/E08]
### What did the latest real pilot prove?
The repository reports 30-question sequential/concurrent equality, zero execution failures, completed maintenance, and an admitted time projection for a specific LoCoMo configuration. It does not prove a complete full run or better QA. The reported 15-case quality comparison decreased F1 by 1.08 percentage points. [E06]
### What is the difference between internal confidence and correctness?
Confidence combines engineered subsystem signals. Correctness is independently scored against held-out references. Calibration requires testing whether reported confidence agrees with observed correctness. A high score or confidence increase after reflection is insufficient evidence of an improved answer. [Aggregator, Section 8.3]
### Why not keep all the conversation history forever?
Selective admission and maintenance aim to reduce irrelevant storage/context work and preserve useful evidence. Their usefulness must be measured against an all-history policy. Current soft forgetting changes retention behavior but does not implement complete physical deletion of personal data. [Memory source, E04]
### How do you prevent benchmark answer leakage?
Gold labels/answers/supporting facts stay evaluator-owned for scoring and artifacts. They must not influence prompts, retrieval queries, routing, reflection, or request metadata. Production advice uses runtime signals. Legacy truth-aware evaluation helpers cannot enter that path. Boundary tests and artifact inspection support this rule. E05, [reflection boundary tests]
### How do you prove that a module actually ran?
Show executed-component diagnostics, trace events, typed controller output, and where the next phase consumed that output. Planned/enabled components alone are insufficient. For conditional branches and cold maintenance, show the relevant trigger and completion boundary. [E02, runtime diagnostic tests]
### Does your tool executor securely sandbox arbitrary code?
It validates schemas, enforces application policy/allowlists, checks tags, and records outcomes. That does not establish OS/process isolation of arbitrary handlers. Awaitable timeouts also do not bound a handler that blocks synchronously before returning. The demo should use harmless registered local handlers. [Tool source]
### What happens when the provider fails or returns invalid JSON?
The architecture preserves typed failure and diagnostic information. Release tests explicitly cover timeout, rate limits, malformed/truncated structured output, and store failure. These tests are source evidence here, not a fresh complete pass. Rehearse fault cases in the functional demo and preserve actual outcomes. [E09, release tests]
### Is the system production ready?
It is research software with substantial control and evaluation infrastructure. Full deployment requires a chosen scope, current complete validation, isolation/access control, durable pending work if promised, reliable side-effect handling, and recovery evidence. Tests with fake providers and historical readiness notes cannot establish those guarantees for a new deployed environment. [E01/E04/E09]
### What is the publication/patent status?
The available evidence supports implementation, documentation, exploratory experiments, and a reported pilot. No verified submission/acceptance/filing record was supplied. Use the team's actual versioned draft and official receipts to update Section 10. Until then, report those stages as unverified. [Section 10.1]
### What will you finish next?
The unified scenario demo and fresh execution evidence come first. Reconcile artifact provenance and validate correctness boundaries, then freeze development choices and run admitted real matched campaigns. Those results support the manuscript and a technical invention disclosure if the guide/institution directs that work. [Section 11]
Evidence: C:/PRIMA_next/docs/MENTOR_REVIEW_PHASE3_REVIEW2.md
Source commit: 4cd51950b22abbab22a0553348df51a36ac20c30
Evidence preparation date: 10 October 2026
C:/PRIMA_next/tests/reasoning/test_reflection_boundary.py

## Slide 95
Thank You
Notes: Discussion: architecture, demonstration evidence, evaluation design, and research next steps. Official personal details remain for the team to add.